Eivanta — Master Build List

Production completion roadmap | Version 3.08 | 23 September 2026 | Added INT-04: Project AIDA operations & support integration -- stage 1 (error reporting + health checks) built locally, off by default -- see new Change Log entry below

## Change Log — v3.07 → v3.08 (this update)

Founder direction (23 Sep 2026): connect Eivanta to Project AIDA, the founder's separate operations help-desk agent, so that platform errors and, later, client support tickets are picked up, diagnosed and (eventually) fixed by AIDA. The full multi-product plan lives in the AIDA project ("AIDA Portfolio Operations Plan"). This update builds stage 1 only, locally, and logs it as the new item INT-04.

Built in this repo: backend/aida_reporter.py, called from the existing unhandled-exception handler in main.py right after the error is logged. The client still gets the same API-02 standard 500 body; the report is sent afterwards in a background thread with a 3-second timeout and every failure is swallowed, so an unreachable AIDA changes nothing. It is off unless AIDA_INTAKE_URL and AIDA_INTAKE_SECRET are both set (documented, commented out, in .env.example). Handled errors (401/404/422 etc.) are not reported. Each report carries only: product, environment, error type, a scrubbed message (emails, JWTs, API keys, SSN-shaped and long numbers, long quoted strings redacted; 300 characters max), method, route template (never the raw URL or query), the OPS-01 request ID, the tenant's client_id read from the already-verified JWT, file/line/function stack frames (no local variables, request bodies, headers, uploads or query results), and a stable signature so repeats group into one AIDA ticket. Reports are signed with HMAC-SHA256 over timestamp + body; AIDA rejects unsigned, forged, stale (>5 min) and replayed reports. A test sender, python -m backend.scripts.send_aida_test_error, confirms the connection end to end.

Verification: 12 new tests (backend/tests/test_int04_aida_reporter.py) -- off by default, tenant ID present and no tenant data, response unchanged, handled errors not reported, a crashing or unreachable reporter never affects the response, signature check, scrubbing cases, stable signatures, framework frames dropped; 370 tests across the relevant existing suites still pass; ruff clean. End to end against a running AIDA: a real crash returned the standard 500 to the client and AIDA opened a diagnosed ticket. AIDA also checks /api/v1/status on its monitoring schedule and opens a ticket when overall_status is degraded or the call fails (maintenance counts as healthy).

Finding: Eivanta has no client support-ticket system of its own -- DIFF-22 is the tenants' own sales-inquiry tracker, not a support desk -- so stage 2 (support tickets into AIDA) needs a support source chosen first (an in-app support form, a support inbox, or an external help desk). OPS-01 and OPS-05 both disclose "no real external alerting"; INT-04 gives a local path (AIDA notifications) but both stay [PARTIAL] until it runs in production. Nothing here was deployed and no git operations were run; the founder commits.

## Change Log — v3.06 → v3.07 (prior update, retained for reference)

Founder shared a proposal document (“Shamash Ops ↔ Shamash Analytics — Integration Sketch,” dated 18-19 Sep 2026) describing a planned governance/lineage/cost-transparency integration between this platform and Shamash Ops (formerly Eivanta DataFabric MLOps), a separate, sibling SaaS project the founder is also building. No code proposed yet -- reviewed the sketch's technical claims directly against reasoning about this platform's own architecture and surfaced real issues before anything was built: the PII-detection claim ("every field is PII-audited") overstates what Shamash Ops' own detector actually does -- three regexes each requiring a field's entire value to match (bare email, SSN-shaped string, 13-16-digit numeric run), no name detection, nothing scanning inside free text, plus a live false-positive risk against long invoice/reference numbers matching the same digit-count pattern as a card number; the cost panel as first sketched would have shown Shamash Ops' own shadow-pipeline execution cost next to this platform's real per-tenant usage cost with no label distinguishing the two; and an early draft floated letting the Next.js frontend call Shamash Ops directly using a stored per-tenant service key, which would have exposed that credential in the browser the moment it fired.

All three were corrected in the sketch itself before any Analytics code is touched: the mesh key is now backend-proxied only (Analytics' own backend holds and presents it; the frontend never sees it), the cost panel is required to label its figure explicitly as the governance-run's own cost rather than tenant usage, and the PII panel copy is to name exactly what's checked (bare email/SSN/card-number-shaped values) rather than implying general coverage. Not yet resolved, correctly left open rather than assumed: whether Analytics' backend can actually reach Shamash Ops' backend given the two projects' different dev environments (Shamash Ops runs under WSL, Analytics runs from a native Windows path), and whether Shamash Ops' schema-union validator and OLS regression produce a meaningful, non-degenerate result against this platform's real ledger data shape rather than just failing to crash on it.

Logged here as a new item, INT-03, [NOT ADDRESSED] and deliberately not started -- per the same standing deferral gate already covering INT-02, ENT-02, and the billing/deployment items, nothing in this repo's own code changes until the founder gives explicit direction to begin Phase 1. No code changes this pass; this update is documentation-only, reconciling the MBL with a real planning artifact that now exists.

## Change Log — v3.05 → v3.06 (this update)

Continuation of the same session, per founder direction ("Yes keep going") after the timezone-bug fix (v3.04 -> v3.05) was delivered, delegating sequencing. Audited the real, current v3.05 Master Build List directly (not memory) to pick the next genuinely actionable, unblocked items -- filtering out everything blocked by external accounts, founder policy decisions, sandbox network limits, deliberate reasoned non-fixes (DATA-02), or requiring the founder's own git/deployment actions, and leaving TEN-02 and SEC-03 untouched per this engagement's standing do-not-touch-without-explicit-instruction list. Two items qualified: UX-02's own disclosed MfaSettingsCard stuck-loading gap, and OPS-04's own disclosed "no scheduler wired to the new Qdrant snapshot tooling yet" gap.

UX-02 (MfaSettingsCard.tsx): fixed the gap v3.05's own entry flagged but did not fix -- the MFA-status check (refreshStatus(), called on mount) had no error handling at all, so a real network failure or non-2xx response left the card silently stuck on its loading spinner forever, with no way for the user to recover short of a full page reload. Added a statusError state: a non-ok response now surfaces the server's own normalized error detail (reusing pass 4/5's existing normalizeAuthErrorDetail() helper rather than a new inconsistent copy) or a status-code fallback, and a thrown fetch exception (e.g. offline) surfaces its own message; the loading-stage render now shows that message with a working Retry button that re-calls refreshStatus() instead of an indefinite spinner. 2 new tests (one for the 503-then-successful-retry path, one for the thrown-exception path); full frontend suite 152/152 passing, zero regressions.

While re-running the full frontend suite as a regression check on the MfaSettingsCard change, 3 unrelated test files failed: AdvancedAnalyticsDashboard.test.tsx, DataVisualizationWidget.test.tsx, and TransactionScatterPanel.test.tsx (all "date-range wiring" tests). Root-caused rather than assumed related to the MfaSettingsCard edit: real wall-clock time had crossed the UTC day boundary mid-session (TZ=America/Los_Angeles, ~17:01 PDT), and each of these 3 files independently reimplemented its own now.toISOString().slice(0,10) to compute an "expected" date for comparison against production's already-fixed, correct toISODate() output -- the identical bug class just fixed in timeRangeUtils.test.ts in v3.04 -> v3.05, duplicated inline in three more files, now live-reproducing for the first time this session because the UTC boundary had not yet been crossed when that earlier fix was verified. Fixed by exporting toISODate() from timeRangeUtils.ts (previously private) and having all three files import and use the shared, correct implementation instead of their own broken inline formatting. Verified 30/30 passing across UTC, America/Los_Angeles, Asia/Tokyo and Pacific/Kiritimati; full frontend suite 152/152 (the one remaining failure, ChartAccessibility.test.tsx's missing jest-axe dependency, is the same pre-existing, already-disclosed gap, untouched here).

OPS-04 (backend/backup_qdrant.py): closed this item's own remaining disclosed gap by mirroring backend/backup.py's existing DuckDB scheduler pattern. Added qdrant_snapshot_schedule_enabled() (env-var gated, default off), an async _qdrant_snapshot_scheduler_loop() that runs a snapshot cycle immediately then repeats on a configurable interval, surviving a failed cycle rather than crashing the loop, and start_/stop_qdrant_snapshot_scheduler() helpers. Deliberately independent env vars from the DuckDB scheduler (QDRANT_SNAPSHOT_SCHEDULE_ENABLED / _INTERVAL_SECONDS / _RETENTION_COUNT, not shared flags) -- Qdrant is often a separate host from the DuckDB file, and sharing one flag would silently couple enabling either backup to the other. Wired into backend/main.py's existing _lifespan alongside the DuckDB scheduler: starts on app startup when enabled, cancelled cleanly on shutdown, off by default like its DuckDB counterpart.

11 new tests added to backend/tests/test_ops03_ops04_backup_scheduler.py, mirroring that file's own existing DuckDB scheduler test conventions: a self-contained _MinimalFakeQdrantClient (no cross-file import of test_ops04_qdrant_backup.py's own FakeQdrantClient -- backend/tests/ has no __init__.py and no precedent exists in this codebase for cross-test-file imports) covering enable/disable-flag behavior across unset/falsy/truthy values, confirming the new flag is independent of the DuckDB scheduler's own flag, the real asyncio loop's immediate-run-then-repeat behavior, the loop surviving one failed cycle without dying, stop_qdrant_snapshot_scheduler() as a safe no-op and as a real task cancellation, and two lifespan-integration tests confirming the Qdrant scheduler starts and produces a real snapshot independently of the DuckDB scheduler's own on/off state.

Verification: that test file in isolation, 47/47 passing (25 pre-existing DuckDB-scheduler tests + this pass's 11 new Qdrant-scheduler tests -- the earlier v3.05 pass's own timezone-related count drift is unrelated to this file). Full backend regression suite after all changes in this entry (db_manager.py's earlier timezone fix, backup_qdrant.py, main.py's lifespan wiring, and the new tests): 1412 passed, 0 failed, 8 skipped -- confirms the main.py lifespan change and the new Qdrant scheduler introduce zero regressions across the full suite.

## Change Log — v3.04 → v3.05 (this update)

Timezone bug (17 Sep 2026): per explicit founder direction ("Yes. Complete the timezone bug."), given after v3.04's own entry disclosed two real, host-timezone-dependent bugs rather than fixing them blind. Treated as covering both disclosed instances, since they share one root cause class (a datetime computed in one timezone reference frame silently read back or compared in another) -- frontend UX-03-adjacent and backend AUTH-02/03/05/07-adjacent.

Frontend (frontend/components/timeRangeUtils.ts): root cause was NOT the test file alone -- toISODate() formatted via d.toISOString().slice(0,10), which is always UTC, while every caller in this file builds `d` from LOCAL calendar components (new Date(year, month, day), or local setDate()/getDate() arithmetic). Reproduced live under TZ=Asia/Tokyo: computeRangeDates('this-quarter') returned a date_from one full day early (e.g. '2026-06-30' instead of '2026-07-01') -- a real bug for any user physically east of UTC selecting a quick date-range preset, not merely a test artifact. Fixed by formatting toISODate() from the Date's own local getters (getFullYear/getMonth/getDate) instead of round-tripping through UTC, keeping construction and formatting in the same reference frame throughout the file.

timeRangeUtils.test.ts's 4 UTC-'Z'-literal fixtures (2 in currentQuarterLabel, 2 in computeRangeDates) were themselves timezone-fragile on top of the production bug -- a fixed UTC instant reinterpreted through local getters lands on a different calendar day depending on which timezone runs the suite, not what these tests intended to assert. Rewrote every `now` fixture to the local-time Date constructor (new Date(year, monthIndex, day, ...)), matching how production always calls these functions (a bare new Date(), never an injected UTC literal). Verified 13/13 passing under TZ=UTC, America/Los_Angeles, America/New_York, Pacific/Honolulu, Asia/Tokyo, Pacific/Kiritimati, Europe/London and Australia/Sydney (UTC-10 through UTC+14) both before confirming the failure and after the fix. Full Jest suite: 150/150 pass (the one remaining suite failure, ChartAccessibility.test.tsx's missing jest-axe dependency, is the same pre-existing, already-disclosed-as-of-v3.03 gap, untouched here -- out of scope).

Backend (backend/db_manager.py): confirmed empirically (not assumed) that DuckDB's Python driver silently converts a tz-aware datetime to the HOST'S LOCAL system timezone before storing it into a naive TIMESTAMP column, dropping tzinfo with no error or warning -- reproduced directly against a real DuckDB connection under TZ=America/Los_Angeles (a tz-aware 22:20 UTC insert read back as a naive 15:20, the PDT wall-clock equivalent). Every write of locked_until (AUTH-05, record_failed_login), email_action_tokens.expires_at (AUTH-03 verify-email/password-reset, AUTH-07 email-2SV, shared by login's own login_2sv step) and refresh_tokens.expires_at (AUTH-02) built that value as datetime.now(timezone.utc) + timedelta(...) and handed it straight to conn.execute(), so all three were silently truncated on the way in -- while accounts.py's read side already assumed "naive means UTC." On a host west of UTC this made locked_until/token expiries appear to have already passed hours early (PDT: account lockout was effectively unenforceable, always reading as already-expired); east of UTC it made them last hours too long. Added a single shared helper, _to_naive_utc(), and applied it at each write's own choke point (record_failed_login, create_email_action_token, create_refresh_token) so every future caller is covered automatically, not just today's call sites.

Two SQL-side queries needed a matching, non-obvious fix rather than none: find_valid_email_action_token (AUTH-07/login_2sv code validation) and list_active_sessions_for_user (AUTH-06's own session list) both compared `expires_at > CURRENT_TIMESTAMP` directly in SQL. This was ACCIDENTALLY self-consistent under the old bug, since DuckDB's tz-aware CURRENT_TIMESTAMP is cast against the naive column using the session's own local timezone -- the same local frame the old (buggy) write path used. Fixing the write side alone, confirmed by direct reproduction, would have broken these two queries instead (an already-expired code/session comparing as still valid west of UTC; a genuinely-valid one comparing as expired east of UTC). Both now bind an explicit naive-UTC "now" parameter instead of relying on CURRENT_TIMESTAMP, keeping every comparison in the same reference frame regardless of host timezone.

Additional finding, same pass, not part of the originally-disclosed 5 test failures: db_manager.create_report_share_link (REP-01's own secure-sharing-and-expiration half) had the identical write-side bug -- also fixed with _to_naive_utc. main.py's view_shared_stakeholder_report already does the same "naive means UTC" read-side relabel every other affected feature does, so it becomes correct now rather than needing its own change. Disclosed here rather than silently bundled in, since it was found by sweeping db_manager.py for the same pattern once the root cause was confirmed, not named in v3.04's own disclosure.

Two existing tests independently had the mirror-image bug in their own direct-SQL setup code, bypassing the now-fixed real write paths entirely: test_login_throttling.py's test_lockout_expires_after_the_window wrote a tz-aware `past` straight into locked_until via raw SQL (reproduced failing live under TZ=Asia/Tokyo -- the ~9-hour host-local shift made "1 minute ago" read as ~9 hours in the future, so the account still appeared locked); test_rep01_report_export.py's test_public_view_expired_link_returns_410 wrote `CURRENT_TIMESTAMP - INTERVAL 1 HOUR` directly in SQL (same Tokyo reproduction: the "expired" link read as ~8 hours still valid). Both fixed to write an explicit naive-UTC datetime instead, matching the column's real, now-correct semantics.

Verification: full backend regression suite before this fix (baseline, re-confirmed): 1385 passed, 5 failed, 8 skipped -- the exact 5 named in v3.04's own entry (test_login_throttling.py x2, test_mfa.py x1, test_sec02_security_events.py x1, test_sec03_adversarial_api_testing.py x1). After the fix: 1390 passed, 0 failed, 8 skipped -- same total (1385+5=1390), confirming these 5 are fixed with nothing else disturbed. Targeted re-run of the affected files (test_login_throttling.py, test_mfa.py, test_sessions.py, test_accounts.py, test_rep01_report_export.py, test_sec03_adversarial_api_testing.py) also verified clean (93/93) under TZ=America/Los_Angeles, TZ=Asia/Tokyo, TZ=UTC and TZ=Pacific/Kiritimati. One unrelated, transient failure surfaced on one full-suite run (test_sec03_sast_tmp_dir_hardening.py::test_ingest_temp_file_still_cleaned_up_after_success) -- passed in isolation and on an immediate full-suite re-run (1390/0/8 again), consistent with pre-existing xdist parallel-execution flakiness around a shared tmp-dir, not this change; disclosed, not fixed, as out of scope.

Scope note carried over from v3.04's own disclosure: this fix touches code AUTH-05's and SEC-03's own test files exercise (test_sec02_security_events.py, test_sec03_adversarial_api_testing.py), which v3.04 flagged as SEC-03-adjacent and one of this engagement's do-not-touch-without-explicit-instruction items. Proceeding here rests on the founder having been told about this specific bug in v3.04's own disclosure and then directly authorizing "complete the timezone bug" in response -- not a unilateral decision to touch SEC-03. No SEC-03 test logic, coverage, or scope was itself changed; only the shared datetime-handling bug their tests happen to exercise.

## Change Log — v3.03 → v3.04 (this update)

QA-06 (17 Sep 2026): per explicit founder direction ("Unlock QA-06's remaining gap") -- closing this item's own last individually-named gap: larger or malformed ledger datasets (pagination, an ingestion-error state, months of accumulated history), which v3.03's own entry disclosed as the one real thing left after every previously-named surface had been closed.

Investigated "pagination" rather than assumed it names an existing control: reading backend/pagination.py's own module docstring first showed it lists exactly 3 real paginated endpoints (ingestion history/DATA-08, audit lineage/ENT-03, report export history/REP-02) -- and reading LedgerRowExplorer.tsx, IngestionHistoryCard.tsx and AuditLineageCard.tsx directly confirmed none of their three frontend cards render a next-page/load-more control at all; each just requests a fixed first page. So there is no existing pagination UI STATE to scan today -- disclosed here rather than built as new, unauthorized feature work under a QA item. The real, reachable surface a bigger dataset does exercise is IngestionHistoryCard's own max-h-72 overflow-y-auto scrollable history list, which every prior run under-filled (1-2 entries, never enough to actually overflow).

Added two new real seeding helpers to e2e/auth-helpers.ts -- seedLargeLedgerHistory (12 small real uploads plus a final real 39-row/13-month upload, so the tenant's actual live ledger reflects genuine accumulated history under delete-and-replace semantics) and seedMalformedUpload (a real CSV with no recognized amount column, real-rejected 400 by backend/db_manager.py's ingest_csv_to_db and logged as a real REJECTED entry) -- then 3 new tests in a separate 'authenticated dashboard, larger/malformed ledger data' describe block, against its OWN disposable tenant so this doesn't perturb the shared 5-row tenant's other assertions (e.g. EvidenceModal's reporting_month resolving to 2026-02).

The first real run against the new Ledger & Data test found one genuine, previously-unreachable defect: once that view's Ingestion History list actually had enough real entries to overflow its fixed-height container, axe flagged scrollable-region-focusable (WCAG 2.1.1/2.1.3, wcag2a -- inside this suite's own declared tag scope, not a best-practice extra) -- a real keyboard dead end no prior scan could have caught against 1-2 entries. Fixed in IngestionHistoryCard.tsx by making the scrollable region keyboard-reachable: tabIndex={0}, role="region", and a real aria-label. The other two new tests (Analytics against the real 13-month dataset; Overview's ETLDropzone error UI via a real UI-driven malformed upload) passed clean on first run.

Verification: full accessibility.spec.ts re-run after the fix -- 21/21 pass, zero WCAG A/AA violations across every surface this item has ever named. Full E2E suite (all 3 spec files, 26 tests) passes. Full Jest suite: 148/150 pass; the 2 failures are both real but OUT OF SCOPE for this item, disclosed rather than silently fixed or ignored -- ChartAccessibility.test.tsx's missing jest-axe dependency (already disclosed as of v3.03, still unresolved, unrelated to this pass) and a NEW finding, timeRangeUtils.test.ts's currentQuarterLabel tests failing whenever the host system clock isn't set to UTC (real local-timezone-dependent Date usage -- a UX-03-adjacent bug, not this item's to fix). Full backend regression suite also re-run as this pass's own baseline check (no backend files touched): 1385/1393 pass, 8 skipped; the 5 failures are real and reproduced in isolation, all sharing one root cause found by direct reproduction -- a tz-aware Python datetime.now(timezone.utc) value, once round-tripped through a DuckDB TIMESTAMP column, comes back naive and silently converted to the HOST MACHINE's local system timezone, then mis-relabeled as UTC on read-back by the existing naive-means-UTC fallback in accounts.py -- so locked_until/password-reset expiry timestamps drift by the host's real UTC offset (test_login_throttling.py x2, test_mfa.py x1, test_sec02_security_events.py x1, test_sec03_adversarial_api_testing.py x1). This is a SEC-02/AUTH-05/MFA/SEC-03-adjacent finding -- three of those four are this engagement's own explicit do-not-touch-without-instruction items -- so it is disclosed here, not fixed, pending separate explicit authorization.

Housekeeping: v3.02.docx and v3.03.docx were found sitting in the repo ROOT rather than docs/ (where every other MBL version lives) -- moved into docs/ alongside this version, no content changes.

## Change Log — v3.02 → v3.03 (prior update, retained for reference)

QA-06 (18 Sep 2026): continuation of the same explicit founder direction to close this item's own disclosed gaps -- the prior pass's first-ever real live run had closed the suite's biggest structural gap (never having executed at all) but left 3 categories of surface genuinely unscanned, named plainly in its own header comment: the other 5 One-Tap Insights buttons (only 1 of 6 had been individually scanned), the 3 overlay/dialog surfaces (CommandPalette, InteractiveAuditModal, EvidenceModal -- a distinct a11y surface, focus trapping and dialog semantics, never exercised by a full-page view scan), and “any state reachable only after real ledger data exists.” This pass closed all of them, using the same cloud-sandbox execution path the prior pass established (both the real backend and real Next.js dev server started live, the real @playwright/test suite run against them, no mocks).

Before writing any new test, investigated rather than assumed how each new surface should actually be exercised, by reading the real component source directly: OneTapView.tsx's own BUTTONS array and its comments on each endpoint (forecast/strategy/report all reference OpenAI directly in backend/agents/predictive_forecaster.py, saas_strategist.py, report_generator.py -- confirmed by grep, not guessed from the item names -- while numbers/expense_scan are pure arithmetic and a real z-score computation respectively, with no LLM call at all); AppShell.tsx for the real Quick Search button that opens CommandPalette; OverviewView.tsx for the real Run Ledger Audit button that opens InteractiveAuditModal; and VirtualCFOWidget.tsx for the real KPI-tile click-through that opens EvidenceModal (a real click-through disabled entirely without a resolved reporting_month, confirmed via backend/agents/virtual_cfo.py to resolve to whichever calendar month the ledger's own dates fall in most recently -- 2026-02 for this suite's seeded rows). Added 5 new One-Tap tests (the 3 OpenAI-backed cards scanned at their own synchronous “Working on it...” loading state, exactly the already-established methodology the cfo_briefing card's own test already used, for the same reason -- no outbound OpenAI access in this sandbox; the 2 non-LLM cards scanned at their REAL completed result instead, since that call actually resolves here) and 3 new overlay/dialog tests, one per surface, each opened via its real UI trigger rather than a programmatic prop injection that would bypass the real path.

Also corrected a stale assumption in this suite's own header comment rather than silently carrying it forward: it had claimed every scan here ran against a disposable, brand-new (zero-row) tenant, but reading e2e/auth-helpers.ts directly showed createDisposableTenant already calls seedLedgerData for every tenant this suite creates (5 real rows spanning two months) -- a fix that predates this pass. So every test in this file, including every one from the prior pass, has always run against a tenant WITH real ledger data, never a truly empty one; the comment now says so, and names the real remaining gap precisely instead (larger/malformed ledger datasets -- pagination, an ingestion-error state, months of accumulated history -- not “any real data at all,” which was never actually true).

The first real run against these 8 new tests found 2 more genuine, previously-undiscovered defects, both the identical real class: CommandPalette.tsx's and InteractiveAuditModal.tsx's own close (X) buttons are icon-only with no aria-label, no title, and no visible text -- axe's button-name rule flagged both as critical (“Buttons must have discernible text”), a real screen-reader dead end neither prior pass had scanned far enough to reach. Fixed both with aria-label="Close", mirroring the exact pattern EvidenceModal.tsx's own close button already used correctly. A third failure on this same run was this pass's own test bug, not an app defect: the Evidence modal test's getByTitle() selector matched all 3 Virtual CFO KPI tiles (Gross Margin/Monthly Burn/Cash Runway), which share one title attribute verbatim -- a real Playwright strict-mode failure, fixed by scoping to .first() (any of the 3 opens the same real modal, so this loses no coverage).

Verification: re-ran the full, now-18-test accessibility.spec.ts suite after every fix -- all 18 pass, zero WCAG A/AA violations across every surface this item has ever named. Full Jest suite re-run: 150/150 real tests pass (CommandPalette.test.tsx and OverviewView.test.tsx, the two suites covering the edited components, both included and clean), the same one unrelated pre-existing gap (ChartAccessibility.test.tsx failing to load over a missing jest-axe dependency this session did not introduce) untouched and still disclosed, not silently fixed outside this item's scope. Staying PARTIAL, not DONE: this pass closes every gap this item has ever individually named, but a real one remains -- larger or malformed ledger datasets, since this suite's fixed 5-row seed is real data but only one specific real shape of it -- and claiming DONE over a known-open gap would be exactly the kind of premature-completion claim this engagement's own standing discipline exists to prevent.

## Change Log — v3.01 → v3.02 (prior update, retained for reference)

QA-06 (17 Sep 2026): per explicit founder direction (“Ok. Start QA-06”) -- the third and final deliberate, scoped exception this session to this engagement's own standing rule that QA-06 (along with TEN-02 and SEC-03, both closed earlier this session) must not be touched without explicit instruction. This item's own real structural blocker, disclosed in every prior QA-06 entry, was two things specific to the founder's own device-bridge shell: its network isolation from the founder's own localhost, and an I/O-speed ceiling on the mounted drive that blocks a cold browser start within that shell's 45-second call limit. Recognized this session that neither constraint applies to this assistant's own separate cloud sandbox, which has Chromium pre-installed with no such isolation -- so rather than wait on the founder's own environment again, both the real FastAPI backend and the real Next.js dev server were started entirely within this sandbox, and the actual accessibility.spec.ts suite was run for real against them. This is the FIRST time this specific suite has ever actually executed -- every prior QA-06 pass had only code-reviewed or type-checked it, explicitly disclosed each time as PARTIAL/unexecuted.

One environment fix was needed first, kept entirely outside the repo: this project's pinned @playwright/test (1.62.1) expects a Chromium browser revision (1234) newer than the one pre-installed in this sandbox (1194), so a sandbox-only frontend/playwright.override.config.ts -- never committed, documented as such in its own header comment -- points launchOptions.executablePath at the real pre-installed binary for this run only. The founder's own machine and the repo's real playwright.config.ts are untouched.

The real run surfaced 4 genuine, previously-undiscovered defects (not re-confirmations of already-fixed ones): (1) AuthGate.tsx's email-verification banner was functionally invisible (1.14:1 contrast, needs 4.5:1) on any browser/OS not set to prefers-color-scheme: dark -- it renders as a bare sibling of AppShell's own .nf-shell wrapper (whose hardcoded #05060d background is what every other view relies on), so its translucent bg-amber-500/10 was instead compositing over <body>'s own OS-driven background (--background: #ffffff in light mode). Fixed with an explicit, opaque bg-slate-950 -- the same choice this file's own login/signup screens already make -- verified at 16.19:1. (2) A systemic, app-wide pattern: text-slate-500/text-slate-600 used as “muted/secondary text” across 40 component files, uniformly failing WCAG AA (measured 2.35–4.23:1) against this app's dark backgrounds -- fixed with 150 replacements to text-slate-400 (verified passing), leaving unrelated same-named utilities (decoration-slate-600, bg-slate-500/10, border-slate-500/20) untouched. (3) McpApiKeysCard.tsx's “New API Key” button used bg-teal-600 (3.66:1) -- the same defect class as an already-fixed bg-cyan-600 pattern used ~9 times elsewhere in this codebase, just never applied to this teal instance; fixed to bg-teal-700 (5.36:1), mirroring that exact established convention. (4) Two genuine Playwright spec bugs, not app defects: the One-Tap Insights tests' own locator matched 2 elements (a strict-mode failure) because AppShell.tsx's nav subtitle for that view and OneTapView.tsx's own in-view heading share an identical opening phrase -- caught only by a real live run against the actual DOM, not by reading the source in isolation; fixed by anchoring on the view's own longer, unique copy.

Verification: re-ran the full, real 10-test accessibility.spec.ts suite after every fix via npx playwright test (chromium, real backend + real Next.js dev server, both live in this sandbox) -- all 10 pass with zero WCAG 2 A/AA violations across every scanned surface (login, signup, and all 8 authenticated dashboard views/states). Cross-checked for Jest regressions: grepped components/__tests__/ for any hardcoded reference to the changed class names or to the changed One-Tap copy string (none found), then ran the full Jest suite -- 150 of 150 real tests pass; one unrelated pre-existing suite (ChartAccessibility.test.tsx) fails to even load due to a missing jest-axe dependency that was never added to package.json/package-lock -- confirmed unrelated (this session touched no test file, no package.json, no node_modules) and left open, disclosed here rather than silently fixed outside this item's own scope. Still genuinely not covered, exactly as this suite's own header comment already discloses: the other 5 One-Tap buttons' own expanded states (one scanned as a representative sample of the shared mechanism, not all six -- each hits a different backend endpoint and could render a different result shape), the 3 overlay/dialog surfaces (CommandPalette, InteractiveAuditModal, EvidenceModal -- a distinct a11y surface, focus trapping and dialog semantics, from anything scanned so far), and any state reachable only after real ledger data exists (every scan here runs against a disposable, brand-new tenant). Staying PARTIAL, not DONE, for exactly that reason -- this pass closes the founder's own device-bridge execution blocker and fixes everything the suite's current scope actually found, but does not claim the disclosed-open surfaces above are scanned when they are not.

## Change Log — v3.00 → v3.01 (prior update, retained for reference)

TEN-02 (17 Sep 2026): per explicit founder direction (“Yes- start [PARTIAL] TEN-02”) -- a second deliberate, scoped exception to this engagement's own standing rule that TEN-02 (along with SEC-03, closed the same session, and QA-06, still untouched) must not be touched without explicit instruction. Before writing any code, this item's real structural blocker was presented plainly rather than assumed away: 'subscription-driven access control' is inherently a billing feature, and BILL-01 (real Stripe integration, webhooks, invoices) remains completely unbuilt -- backend/billing.py does not exist, and db_manager.update_tenant_billing has zero real callers. Rather than either fake a Stripe integration or leave this fully blocked, the founder was asked (via AskUserQuestion) how to scope real, buildable work here, and chose: “Add manual admin override only” -- let an owner/platform-admin manually set a tenant's subscription_status via a real endpoint, and make the existing suspension gate also enforce on it, with no Stripe/billing work at all.

Built exactly that, as a SEPARATE gate alongside the pre-existing manual lifecycle-suspension one, never merged into it: a new POST /api/v1/tenant/subscription-status endpoint (owner/admin, require_role_allow_suspended -- same reasoning as /api/v1/tenant/{suspend,reactivate}: an owner/admin who sets a blocking status by mistake, or is correcting one set earlier, must never be locked out of the one endpoint that undoes it), backed by a new, existence-checked, idempotent db_manager.set_tenant_subscription_status (mirroring suspend_tenant's own pattern) -- deliberately NOT the pre-existing, still-dead update_tenant_billing, so that function's docstring stays an honest description of the real, still-unbuilt Stripe path (BILL-01) without this manual override muddying it. backend/auth.py gained a new _raise_if_subscription_blocked, called from verify_jwt_and_get_user right alongside the pre-existing _raise_if_suspended, rejecting with 402 (Payment Required -- deliberately distinct from suspension's 423, so a caller/UI can tell the two gates apart) for any of three blocking values: past_due, canceled, unpaid. Every tenant's real column default ('inactive') is deliberately NOT one of them, so this is a pure addition -- no tenant that never calls the new endpoint is affected.

GET /api/v1/tenant/status (and the suspend/reactivate/subscription-status responses themselves, via db_manager.get_tenant_lifecycle_detail) now also reports subscription_status alongside the pre-existing lifecycle_status, and GET /api/v1/auth/me plus the signup/login responses (via accounts.py's shared _lifecycle_fields helper) now carry subscription_status and tenant_subscription_blocked alongside their pre-existing lifecycle_status/tenant_suspended pair -- same shape-consistency reasoning that helper's own docstring already documents for the lifecycle fields. One gap disclosed rather than silently left: the swarm WebSocket route's own suspension check (is_tenant_suspended) was NOT extended to this new gate -- a tenant blocked purely on subscription_status (not also lifecycle-suspended) can still open a live swarm-telemetry connection today, the same class of gap TEN-02's original lifecycle-suspension pass once had for that same route before its 27 Aug 2026 fix. Left open deliberately: subscription_status has no real Stripe-driven writer yet anyway, so this is worth a real pass once BILL-01 exists, not a quiet fold-in now.

Verification: 18 new tests added to backend/tests/test_tenant_lifecycle.py (44 total in that file, up from 26) covering the subscription-status endpoint's own auth/role gating (owner/admin allowed, member/viewer 403, invalid Literal value 422), each of the three blocking values actually blocking (402) and each of three non-blocking values (active, trialing, inactive) not blocking, a brand-new tenant that never calls the endpoint at all staying unaffected, the allow-suspended self-unblock path, every tenant-lifecycle-management endpoint (status/reactivate/export/delete) staying reachable while subscription-blocked, GET /api/v1/auth/me and signup/login reporting the new fields correctly, cross-tenant isolation, and -- most importantly -- that lifecycle suspension (423) and subscription blocking (402) are genuinely independent gates that never set or clear each other. QA-02's route-inventory self-audit (test_qa02_authz_regression.py) updated and re-verified for the one new route: _ALL_ROUTE_KEYS 115→116, _PROTECTED_ROUTE_KEYS 104→105, _ROLE_GATED_ROUTES 42→43 (this suite's own generic introspection correctly detected the new require_role_allow_suspended-gated route with zero special-casing needed) -- full suite re-run: 281/281 passed (up from 276). Full backend regression suite re-run after every change: 1332 passed, 8 skipped, 1 pre-existing unrelated failure this MBL has tracked since before this session (test_viewer_cannot_read_platform_metrics) -- zero regressions. assumptions.py gained a new manual_subscription_status_override entry disclosing exactly what this is (a real access-control primitive) and is not (real billing), plus the WebSocket gap above.

## Change Log — v2.99 → v3.00 (prior update, retained for reference)

SEC-03 (17 Sep 2026): per explicit founder direction (“Yes complete Sec-03 only”) -- a deliberate, scoped exception to this engagement's own standing rule that SEC-03 (along with TEN-02 and QA-06) must not be touched without explicit instruction; the founder named SEC-03 specifically and 'only', so TEN-02 and QA-06 remain untouched. Before writing anything, re-verified rather than assumed which of SEC-03's five named categories (dependency, container, API, authorization, penetration testing) could actually be advanced further, and which remain blocked by real, external constraints no amount of additional work here can remove.

Re-confirmed, by actually attempting each path again rather than trusting the 11 Sep finding: container-image scanning is still blocked on both fronts. This session's cloud-sandbox network egress still returns 403 for Docker Hub, GHCR, the Go module proxy, AND (checked newly this pass) every general-purpose vulnerability database tried -- OSV.dev, NVD -- while PyPI and the npm registry remain the only reachable package sources (which is exactly why pip-audit/npm audit can run at all). The founder's own device-bridge sandbox is still down with the same Windows-update-related mount failure first documented 9 Sep, confirmed still broken by attempting a real device_bash call this pass, not assumed stale. Genuine third-party manual penetration testing remains open for the structural reason it always has: there is no real, reachable production deployment to test against, and standing one up is explicitly outside this engagement's current scope regardless of this specific item's status.

What WAS real, available ground to close: dependency scanning re-run fresh (pip-audit against backend/requirements.txt: 0 known vulnerabilities; the frontend side was not re-run this pass since no frontend file has changed since the 11 Sep scan). bandit re-run fresh against the entire current backend, including every file DIFF-04 added the day before -- 21 findings, zero of them in any DIFF-04 code, all pre-existing and already triaged categories (a SQL-string-building B608 false positive, a hardcoded-looking token PREFIX constant, and B101 asserts in load-test/tooling scripts, not production request paths) -- confirming this pass introduced no new SAST-visible risk. Most substantively: 8 new adversarial tests added to backend/tests/test_sec03_adversarial_api_testing.py, a new category 5 covering AUTH-03's verify-email/confirm, password-reset/confirm, and password-reset/request endpoints (added 15 Sep, one day before this suite's original four categories were written, so never adversarially tested until now) -- garbage/guessed tokens, replayed tokens after a real first use, expired-but-otherwise-valid tokens, and password-reset/request's own claimed enumeration-safety (proven, not just trusted from its docstring: byte-identical response for a real vs. a nonexistent email).

This pass found and fixed one real bug, not just added coverage: two of the eight new tests (garbage-token confirm requests, hit before any signup had occurred in that test's own isolated database) 500'd with a raw CatalogException instead of a clean 400. Investigated: five email_action_tokens functions in db_manager.py -- create_email_action_token, invalidate_pending_email_action_tokens, get_email_action_token_by_hash, find_valid_email_action_token, consume_email_action_token, all added with AUTH-03 on 15 Sep -- never called init_db() the way every other db_manager function that touches the database defensively does specifically to survive a cold-start (schema-not-yet-created) database. In a genuinely fresh production deploy, this would only surface if the very first request the app ever received happened to be a verify-email/password-reset confirm with a bad token before any signup had run -- narrow, but real, and exactly the class of edge case adversarial testing exists to catch rather than normal-path functional testing. Fixed by adding the same init_db() call these five functions' own sibling functions elsewhere in this file already carry -- a one-line, well-precedented fix, not a new pattern. Every other defense this pass tested -- JWT tampering, cross-tenant IDOR, mass assignment, path traversal, and all the new token-abuse categories other than the one bug above -- already held with no changes needed.

Verification: the expanded test_sec03_adversarial_api_testing.py (18 tests total, up from 11) passes in full, as do test_sec03_sast_tmp_dir_hardening.py and test_mfa.py (both touch adjacent token/MFA code paths). Full backend regression suite re-run after the db_manager.py fix: 1306 passed, 8 skipped, 1 pre-existing unrelated failure this MBL has tracked since before this session (test_viewer_cannot_read_platform_metrics) -- zero regressions. assumptions.py's adversarial_api_testing_scope entry updated to disclose the new test coverage, the found-and-fixed bug, and the freshly re-confirmed (not stale) infrastructure blockers.

## Change Log — v2.98 → v2.99 (prior update, retained for reference)

DIFF-04 (16 Sep 2026): per explicit founder direction (“Ok. Work on the SNF metrics”), given after the three open-decision items (AI-07/OPS-06/OPS-07, see v2.98's own Change Log entry) were resolved -- the founder's own real, 10-year skilled-nursing-facility background is this item's stated grounding, so this was built to reflect real SNF operating realities rather than generic finance metrics relabeled. Scoped into three pieces, exactly as the original backlog entry named them: census/occupancy trend, payer-mix revenue breakdown, and PDPM-adjacent categories. One design question was raised to the founder before writing any code -- this platform's ledger has no concept of “occupied beds” (occupancy is not a financial transaction) -- and the founder chose “add a tenant bed-count setting” over the alternative of fabricating an assumed per-diem rate to back into a guessed census figure.

Payer-mix revenue breakdown: a new OPTIONAL payer_type ledger column, built as an exact mirror of FIN-05's own customer_id pattern -- same alias-header set discipline (payer/payor/payer_source/payor_type/payersource), same blank/“none”/“null”-to-NULL normalization, same threading through ingest, dataset-version archive, and restore so DATA-09's own “restoring never loses data” guarantee holds for this column too. A tenant who supplies payer_type on upload gets a real breakdown by their own payer categories (never a platform-defined enum); untagged revenue is disclosed separately (untagged_revenue), never silently dropped or folded into a bucket -- the same honesty discipline get_customer_churn_analysis already established.

PDPM-adjacent category classification: PDPM (Patient-Driven Payment Model) is CMS's real SNF reimbursement methodology. This buckets a tenant's EXISTING ledger category/description text into PT/OT/SLP/Nursing/NTA components via word-boundary keyword matching -- an exact mirror of virtual_cfo.py's own COGS/OPEX classifier (_classify_expense/_COGS_KEYWORDS), not a new pattern. No new column, no migration -- works immediately for every tenant, not just ones who adopt a new field. A row matching no known phrase lands in a real “Unclassified” bucket rather than a forced guess -- this is a disclosed text heuristic, not CMS's real MDS-assessment-driven case-mix grouper, and is documented as such in both the endpoint's own response and assumptions.py.

Revenue-per-bed trend (the census/occupancy piece): a new tenant-level licensed_bed_count setting (GET/POST/DELETE /api/v1/settings/bed-count, owner/admin to mutate, exact mirror of FIN-03's cash_balance_usd pattern) feeds get_revenue_per_bed_trend, which divides real monthly ledger revenue by that bed count. Deliberately presented as a revenue-based occupancy PROXY, never a real occupancy percentage -- this platform has no patient-census data source, so a literal “% occupancy” figure would require fabricating an assumed per-diem rate this platform cannot know, which the founder's own decision on this item's design ruled out. Unlike ASSUMED_CASH_RESERVES there is deliberately NO platform-wide default bed count -- no defensible placeholder exists for one specific facility's own physical building -- so an unset bed count means this trend reports itself honestly unavailable (available: false) rather than computing against a guess.

Verification: 3 new read endpoints (GET /api/v1/finance/payer-mix, /pdpm-categories, /revenue-per-bed-trend) and the 3 new bed-count settings endpoints, all tenant-scoped, all under the existing BI & Analytics / Settings tags rather than a new one. 3 new assumptions.py disclosure entries added (payer_mix_definition, pdpm_category_classification, revenue_per_bed_occupancy_proxy), matching this item's own honesty requirements. New test file backend/tests/test_diff04_snf_metrics.py: 41 tests covering ingestion (payer_type column, its 5 aliases, blank/none/null normalization, backward-compatibility without the column), a DATA-09 restore-preserves-payer_type regression guard, hand-computed unit-level ground truth for all three sub-features (payer-mix with untagged-revenue disclosure, PDPM classification across every bucket plus Unclassified with a word-boundary false-positive guard, bed-count get/set/clear, revenue-per-bed month-by-month math), and endpoint-level auth-gating plus real end-to-end HTTP flows including tenant isolation -- all 41 passing. Full backend regression suite re-run after this change: see this entry's own confirmation below.

## Change Log — v2.97 → v2.98 (prior update, retained for reference)

AI-07 / OPS-06 / OPS-07 (16 Sep 2026): per founder direction, after MBL v2.97 was delivered, to keep working items that don't touch anything on hold -- these 3 were offered as the “no deployment needed” option (alongside DIFF-04), and the founder chose to resolve the open decisions first. Investigated each against the real source, not assumed from the backlog's own text -- the same discipline that already caught TEN-04 and AI-01's stale/mistaken entries in earlier passes.

AI-07 turned out to already be fully built: orchestrator.py's own _compute_confidence_score() (with a large in-source comment explaining exactly why) returns 0.0 for any failed/empty-data result, the predictive_forecaster's real computed r_squared for forecast results, and 1.0 for every other genuine success -- never a fabricated statistical certainty. backend/tests/test_orchestrator_integration.py already asserts both the 0.0 and 1.0 paths, and the Assumption Ledger (backend/assumptions.py's confidence_score_scope entry) already discloses the one honest remaining simplification: this is a real success/failure signal, not a calibrated probability of correctness, for every agent except forecasts. This closes the exact SRS FR-9.5 concern the backlog's own entry named -- the entry itself was simply never updated after the code landed, so it still read as an unresolved API-contract question the founder needed to sign off on, when the sign-off-worthy decision had already been made and shipped. No code changed this pass; the entry was corrected from [OPEN DECISION] to [DONE].

OPS-06 was the same pattern: task_telemetry already has a real is_seed_data column, the 5 bootstrap rows init_telemetry_schema() seeds on a fresh database are tagged TRUE (with a one-time migration path that retroactively tags any already-existing untagged copies of those exact rows), and both success-rate queries in db_manager.py (the ones backing GET /api/v1/metrics/swarm's task_success_rate) filter WHERE is_seed_data = FALSE. The decision this item asked for -- tag and exclude, rather than silently leave seed rows inflating a real success-rate metric -- was already made and built; the entry had just never been updated to say so. No code changed this pass; corrected from [OPEN DECISION] to [DONE].

OPS-07 was the one genuinely still-open decision of the three, confirmed by reading backend/metrics.py directly: GET /api/v1/metrics/ingestion, /api/v1/metrics/ai-usage, and /api/v1/metrics/swarm are all gated to “owner/admin”, but this codebase has no platform-superadmin role -- so “admin” today means any TENANT's own owner/admin, and each of these three endpoints' own existing source comments already disclose that their underlying data (get_total_ingested_rows, get_ai_usage_summary, the swarm telemetry query) is platform-wide with no per-tenant filter. Presented the founder the real choice -- tenant-scope these three now (closing the cross-tenant leak, at the cost of losing the platform-wide health view until a real superadmin role exists to see it separately), or formally defer pending that superadmin role -- and the founder chose to defer. Recorded as a real, dated decision rather than left open indefinitely: entry corrected from [OPEN DECISION] to [DONE] (the decision itself, not new code, is what this item asked for), with the deferred leak restated plainly rather than implied resolved.

## Change Log — v2.96 → v2.97 (prior update, retained for reference)

TEN-04 / OPS-04 / API-01 (16 Sep 2026): per founder direction (“Is there any items on the MBL that you can work on?”, offered TEN-04/OPS-04/API-01/something else, founder replied “All 3”) -- all three genuinely investigated this pass, not assumed from their own prior entries' text. TEN-04 was checked FIRST against its own full (not truncated) MBL text and its existing test files (backend/tests/test_ten04_team_quota.py, test_ten04_row_quota.py, both already present) before writing anything: users, storage, and rows quotas were already fully shipped and tested as of 11 Sep 2026, and the sole remaining sub-item -- an integrations quota -- is genuinely blocked on INT-02, which has no connector framework to attach a quota to at all (INT-02 itself needs real registered OAuth developer apps and a real public HTTPS redirect URI, a production-deployment prerequisite this engagement does not build). Conclusion: TEN-04's own entry text was already accurate; no code change was made, and none was needed.

OPS-04's own Disaster Recovery Runbook (v1.1) named its one remaining genuinely actionable gap in its own words, in Section 7: “Qdrant's own persistence/backup story has not yet been audited.” That audit found: Qdrant already has real cross-restart persistence via docker-compose.yml's own qdrant_data named volume (confirmed by reading both docker-compose.yml and rag.py directly), but no point-in-time SNAPSHOT existed -- the same “persistence is not backup” gap OPS-03 already closed for the DuckDB file, now found to also apply to the platform's other stateful store. Built backend/backup_qdrant.py (5 functions: create_qdrant_snapshot, list_qdrant_snapshots, verify_qdrant_snapshot, apply_qdrant_retention_policy, run_qdrant_snapshot_cycle) using Qdrant's own real, server-side snapshot API -- verified against the actual installed qdrant-client package's real method signatures via direct inspection, not assumed from memory, since a plausible-but-wrong call in production backup code is worse than no code at all. Mirrors backend/backup.py's own established conventions exactly: fail-loud on a missing collection, fail-closed (never raises) on verify, a disposable scratch collection for restore-testing that is cleaned up in a finally block on both success and failure paths.

Verification: backend/tests/test_ops04_qdrant_backup.py (15 new tests, its own in-memory FakeQdrantClient implementing real create/list/delete/recover semantics, mirroring test_data10_embedding_versioning.py's own established “mock the network, not the business logic” convention) -- all 15 passing. Ran the full backend regression suite for real (resolved this session's own pytest-invocation question by reading ci.yml's actual CI step rather than guessing: python -m pytest backend/tests -q from the repo root, with the same env vars CI sets): 1244 passed, 8 skipped, 1 failed -- the single failure is the same pre-existing, previously-flagged test_viewer_cannot_read_platform_metrics mismatch from an earlier session, unrelated to and untouched by this pass. docs/Eivanta_Disaster_Recovery_Runbook_v1.2.docx published: new Section 8 documents the Qdrant tooling and its disclosed scope limits (snapshots land in the same qdrant_data volume as the live data -- protects against corruption/accidental delete, not a full-machine loss; deliberately no HTTP endpoint, same no-platform-admin-role reasoning as backup.py's own DuckDB functions; deliberately no scheduler wired this pass), Section 7's Qdrant next-step item updated from open to done-with-disclosed-limits, and Section 9 (renumbered from 8) restates the document's overall PARTIAL status honestly.

API-01's own prior entry (refreshed 11 Sep 2026) had already found and fixed one round of drift; this pass checked whether MORE had accumulated since, rather than assuming an 11-day-old refresh was still current. A fresh app.openapi() dump against the real, imported backend.main.app found 109 live REST endpoints against the document's recorded 99 -- real drift, and larger than the 6 AUTH-03/AUTH-07 endpoints alone would explain. Traced the full gap by reading source directly rather than guessing: 4 AUTH-03 endpoints (verify-email resend/confirm, password-reset request/confirm) and 2 AUTH-07 endpoints (mfa/email/setup, mfa/email/enable) accounted for 6; the remaining 4 were UX-04's per-user dashboard-preferences GET/POST/DELETE (backend/accounts.py) and OPS-05's human-readable GET /api/v1/status/page (backend/main.py) -- both real, already-shipped, already-tested features whose own MBL entries had closed without this companion doc being refreshed alongside them. docs/Eivanta_API_Inventory.md regenerated: all 10 new endpoints added to their correct domain tables with real Depends() values read from source (not inferred), the at-a-glance summary and generation-history footer updated to disclose exactly what drifted and why. backend/tests/test_api01_inventory.py re-run: still 4/4 passing at the new count -- confirms its own documented design intent (checking versioning/tagging conventions, not a fixed endpoint list, so it correctly kept passing through all 10 additions without ever needing a change itself).

## Change Log — v2.95 → v2.96 (prior update, retained for reference)

UX-02 (5th audit pass, 16 Sep 2026): per founder direction (“Is there anything in the MBL you can work on?”) to keep closing genuinely-open items -- AI-01 was investigated first and found to already be at its real ceiling (its remaining 4 of 12 agents are structurally unreachable by a keyword router, not an open tuning gap; left untouched, see that item's own entry), so this pass targeted UX-02 instead. The prior 4 passes had already read every file under frontend/components/ and frontend/components/views/ (pass 4's own note), so this pass looked at the one real gap that logic leaves: this SESSION's own AUTH-03/AUTH-07 work (v2.95) shipped four changed files and two brand-new pages after that 4th pass's snapshot, none of which had been through this audit's own rigor yet. Investigated via the same discipline as every prior pass: real data-flow tracing from each fetch call to its render site, cross-checked against the real backend request models in backend/accounts.py, before writing a single fix.

Found: the exact bug class pass 4 already fixed once in ClientContext.tsx (login()/verifyMfaCode()/signup() feeding a pydantic 422 validation error's ARRAY-shaped `detail` straight into `new Error(...)`) had NOT been applied to four more files that either predate or were added alongside that fix: AuthGate.tsx's SuspendedScreen and its new ForgotPasswordScreen, MfaSettingsCard.tsx's seven MFA-enrollment/disable handlers, and the two new standalone pages app/verify-email/page.tsx and app/reset-password/page.tsx -- 11 call sites across those 4 files in total. `new Error(anArray)` doesn't crash the way an un-normalized React child does (Error's message is coerced via ToString, not rendered as a child), but it does produce the exact same class of defect the JSON-parse fix elsewhere in pass 4 also targeted: a real Error with a real, useless message (“[object Object]”) instead of the backend's actual, readable validation message. Confirmed genuinely reachable, not theoretical, against each endpoint's own real request model: MfaEnableRequest.code and MfaDisableRequest.code both require min_length=6 server-side with no matching client-side restriction on the corresponding inputs (same mismatch already proven reachable in pass 4); PasswordResetRequestRequest.email accepts “test@localhost” past the browser's native type="email" check (the HTML living standard's email pattern doesn't require a TLD) but pydantic's EmailStr rejects it; and both new pages' `token` field caps at max_length=256 server-side with no client-side length check on a value read straight from a URL query parameter -- exactly the kind of link these pages' own doc comments already say a security scanner's automated crawler could hit.

Fixed by exporting pass 4's own normalizeAuthErrorDetail() helper from ClientContext.tsx (was module-private) and applying it at all 11 call sites, instead of writing four more independent (and, as pass 4's own history already showed, inconsistent) copies of the same fallback logic. Also noticed, not fixed this pass (flagged per this MBL's own discipline of surfacing rather than silently patching out-of-scope findings): MfaSettingsCard.tsx's refreshStatus() is called directly inside a useEffect body (pre-existing, predates AUTH-07 -- unrelated to any change in this pass), which a newer eslint react-hooks/set-state-in-effect rule now flags; a real failure of that one GET call also currently leaves the card stuck on its loading spinner with no retry affordance, a real degraded-state gap in this same UX-02 spirit but a distinct one from the 11 fixed here, left for a future pass or founder decision rather than expanding this one's scope.

Verification: 4 new test files added (AuthGate.test.tsx, MfaSettingsCard.test.tsx, VerifyEmailPage.test.tsx, ResetPasswordPage.test.tsx -- AuthGate.tsx and MfaSettingsCard.tsx had no dedicated test file before this pass), covering the real, reachable path for each of the four fixed files (a 422 array `detail` rendering as readable text, never “[object Object]”). Ran for real: a fresh device-bridge stage of the full frontend/ tree (component files, both new pages, and every existing test file) into this session's own sandbox against the real, already-installed node_modules (the founder's device-bridge shell, device_bash, remains under the same Windows-update-related mount outage already documented in the v2.95 entry above -- worked around the same way, via the file-transfer tools rather than a live shell on the founder's machine), then the full real Jest suite: 150/150 tests passing across 26 suites, zero regressions anywhere else (2 stale local test fixtures -- EvidenceModal.tsx, TransactionScatterPanel.tsx -- were caught mid-run via an mtime mismatch against the real device copies and re-staged fresh before the count above; the single remaining suite failure, ChartAccessibility.test.tsx, is a pre-existing missing `jest-axe` devDependency unrelated to this pass and belongs to QA-06, which this session does not touch). A scratch `tsc --noEmit` across the whole project shows zero new type errors in any of the 6 touched/added source files -- every reported error is either the project's pre-existing, already-disclosed missing @types/jest gap (affects every test file uniformly, not just these) or one of the already-known unrelated files (FinOpsBudgetCard.tsx, ForecastCard.tsx, InquiryTrackerWidget.tsx, plus two more found here and disclosed the same way: KnowledgeBaseCard.tsx, app/layout.tsx). eslint against the 6 touched/added source files shows zero NEW findings beyond the codebase's own pre-existing `any`-typed catch blocks and apostrophe-escaping baseline (both already present at the same density in these exact files before this pass). All 9 touched/new files (5 source, 4 test) committed to the founder's real repo via the device bridge with fresh, immediately-before-commit mtimes, zero write rejections.

## Change Log — v2.94 → v2.95 (prior update, retained for reference)

AUTH-03 shipped (16 Sep 2026, authorized by founder: “Okay can we implement a email verification and a 2 step verification with the email address as a layer -2SV and a password reset option? Also, an eyelid icon to see the password?”): moves AUTH-03 from NOT ADDRESSED to DONE, and adds a new item, AUTH-07, for the email-2SV half. Backend: a new pluggable backend/email_sender.py (Resend-based, chosen because it was already the provider named in accounts.py’s own pre-existing _generate_temp_password comment) sends real email when RESEND_API_KEY is configured and otherwise runs in DEV MODE -- it never blocks the caller, and logs the full email content (a real clickable verification/reset link, or a real 6-digit code) to the backend’s own console instead, so the founder can test the whole flow locally with zero external dependency. A new email_action_tokens table (backend/db_manager.py) backs all three flows with one shared design: long opaque tokens (secrets.token_urlsafe(32), hashed alone, same trust model as AUTH-02’s refresh tokens) for verify-email and password-reset links; short 6-digit codes for email-2SV, hashed SALTED BY user_id (sha256(f“{user_id}:{purpose}:{code}”)) specifically because a bare hash of a 6-digit code has real, non-negligible collision odds across concurrently-issued codes against one shared UNIQUE index -- salting by the already-known user_id eliminates that risk. New users.email_verified column (DEFAULT TRUE, so every existing account is retroactively marked verified -- only new self-signups start FALSE) and users.mfa_method column (‘totp’ or ‘email’). Six new endpoints: POST /api/v1/auth/verify-email/resend and /confirm, POST /api/v1/auth/password-reset/request and /confirm (both PUBLIC, and password-reset/request is deliberately identical-shaped whether or not the email exists, same enumeration-safety discipline as login()’s own dummy-hash comparison), and POST /api/v1/auth/mfa/email/setup and /enable. AUTH-07’s email-2SV is a SECOND OPTION alongside AUTH-04’s existing TOTP MFA, not an addition to it (founder-chosen design) -- one account, one active method at a time, sharing the same mfa_enabled flag and the same backup-code fallback. A new shared _verify_second_factor_code() helper replaces the two call sites that used to assume TOTP only (mfa_verify(), mfa_disable()). Frontend: a new shared PasswordInput.tsx component adds the requested eyelid show/hide toggle to every password field across the app (login, signup, forgot/reset-password, MFA disable); AuthGate.tsx gains a “Forgot password?” flow and a non-blocking “verify your email” banner; MfaSettingsCard.tsx gains a method-choice step (authenticator app vs. email) before enrollment; two new standalone routes, /verify-email and /reset-password, handle the emailed-link confirmation step client-side (deliberately NOT a backend GET endpoint -- email clients and security scanners often pre-fetch links in emails, which would silently burn a single-use GET token before the real person ever saw it). Verified: 1286/1287 backend tests passing (109 total routes, up from 103; QA-02’s route-inventory self-audit re-pinned accordingly) and 82/82 frontend Jest tests (23 new), ruff clean, tsc/eslint clean against the existing baseline.

GO-LIVE REQUIREMENT, tracked here per founder request (“I will not do it now since its still in development but definitely when we go live”): AUTH-03/AUTH-07 run in DEV MODE until backend/.env is given real values for RESEND_API_KEY and EMAIL_FROM_ADDRESS -- until then, every verification link, reset link, and 2SV code is only ever logged to the backend’s own console, never actually emailed to a real user. Both must be set before any real customer can complete email verification, password reset, or email-2SV. See backend/.env.example’s own AUTH-03/AUTH-07 comment block for exact instructions.

Also newly discovered, unrelated to this pass’s own changes: the full regression run surfaced one pre-existing, previously-unknown gap -- test_api_endpoints.py’s test_viewer_cannot_read_platform_metrics fails because GET /api/v1/metrics/swarm is gated by require_role(“owner”, “admin”, “member”, “viewer”) (i.e. every role, including viewer), while its sibling endpoints (/metrics/ingestion, /metrics/ai-usage) are owner/admin-only and the test asserts all three should be. Not touched this pass -- flagged here for a founder decision on whether swarm metrics visibility to viewer/member was intentional (in which case the test is stale) or a real gap (in which case the route’s role gate needs tightening).

## Change Log — v2.93 → v2.94 (prior update, retained for reference)

UX-04 shipped (16 Sep 2026, authorized by founder: “Ok. That’s great. Yes start UX-04 and get predictive forecaster agent alive and well”): real per-user dashboard preferences, closing this item’s own previously-confirmed gap (“no localStorage or backend sync -- a chosen chart type or time range silently resets to its default on every reload”). Backend: a new dashboard_preferences_json column on users (idempotent ALTER-TABLE-if-missing, same pattern as mfa_backup_codes_json), a DASHBOARD_PREFERENCE_KEYS whitelist (time_range, category_chart_kind, monthly_trend_kind), get/set/clear_dashboard_preferences (partial-merge on set), and a GET/POST/DELETE /api/v1/settings/dashboard-preferences trio scoped by user_id -- deliberately ungated by role, since this is per-user state, never tenant-wide. Frontend: a shared useDashboardPreferences() hook, wired into all three real TimeRangeSelector instances (LedgerRowExplorer.tsx, DataVisualizationWidget.tsx, AdvancedAnalyticsDashboard.tsx -- one shared time_range key across all three, matching those files’ own “one range across the dashboard” UX-03 intent) plus CategoryChartPicker.tsx and MonthlyTrendPicker.tsx’s chart-kind choices. 27 new tests (16 backend, 11 frontend), the merge logic mutation-verified, zero new lint/type errors against the existing baseline, full backend regression clean. Caught and fixed one real stale-snapshot issue mid-build: DataVisualizationWidget.tsx and AdvancedAnalyticsDashboard.tsx had already picked up their own UX-03 TimeRangeSelector wiring (15 Sep 2026) on the real device, in a copy newer than this session’s original staged snapshot -- re-staged fresh from the device before continuing, avoiding 47 false-positive regression failures that would otherwise have been misattributed to this work.

Correction, not a fix: the chart-suite “bug” reported at the end of the UX-04 pass -- generate_chart_suite() apparently not accepting date_from/date_to, causing a live 502 -- turned out to be a false positive caused by that same stale-snapshot issue, missed the first time. The local copy of bi_visualization_architect.py read during that investigation was 19KB, dated before UX-03’s date-range fix landed; the real 20.3KB file already on the device threads date_from/date_to through all four db_manager calls (dated “UX-03, 15 Sep 2026” in its own docstring). Re-staged the real file, re-ran the full test_ux03_chart_suite_and_metrics_range.py suite (29/29 pass) to confirm. No code change was made or needed.

QA-03 moves PARTIAL → DONE: closes the one open question the v2.93 entry left (“predictive_forecaster.py remains open, not reassessed this pass”). Ran predictive_forecaster.py through OPS-02’s real functional-check harness plus every existing test file touching it (161 tests total) -- all pass except the already-flagged, unrelated stale ARCH-03 test -- and a live smoke test (real ingestion through 4 real months of ledger data, generate_forecast() run end-to-end via its real FALLBACK path) confirmed correct linear-trend regression, confidence intervals, and revenue-risk output. Assessed for QA-03 fit and found, like saas_strategist.py and data_engineer.py before it, a genuine poor fit -- documented in the function’s own docstring rather than forced: its two headline outputs (the quarterly forecast, the revenue-risk signal) are a regression projection about months that have not happened yet and a slope fitted across already-aggregated monthly sums, neither reconstructable from a set of real transaction row_ids the way a revenue or COGS bucket total is; only baseline_revenue is a plain row-sum, and citing that one field alone while leaving the agent’s actual news uncited would misrepresent the forecast as evidence-grounded when it structurally cannot be. With this pass, all 6 live-OpenAI-calling agents are now accounted for: virtual_cfo, bi_engineer, and report_generator carry real row-level evidence citations; saas_strategist, data_engineer, and predictive_forecaster are each correctly excluded with in-code reasoning. Ground-truth ledger coverage remains MRR + gross margin + cash runway (forecast accuracy and churn are FIN-04/FIN-05’s own separately-tracked items, both already DONE) -- a deliberate scope boundary, not a QA-03 gap. No further open threads remain under this item’s own title.

## Change Log — v2.92 → v2.93 (prior update, retained for reference)

QA-03 continuation -- report_generator.py's biggest_mover now cites real evidence (15 Sep 2026, authorized by founder: after being asked to pick up another open MBL item not on the standing deferred list, this was surfaced as the one candidate needing no external service, no founder decision, and no real deployment -- confirmed by direct audit of every other PARTIAL/NOT ADDRESSED item first). QA-03's own text already disclosed this precisely: 3 of the 6 live-OpenAI-calling agents lack evidence citations, two (saas_strategist, data_engineer) were already assessed as poor fits for the row-level citation pattern, and report_generator's biggest_mover (DIFF-11) was flagged as needing "a real follow-on design change" since it's built from grouped aggregates with no row-level fetch. This closes exactly that gap. Added EVIDENCE_MAX_ROWS_PER_BUCKET/_finalize_evidence_bucket to backend/agents/report_generator.py -- an exact, deliberate duplicate of virtual_cfo.py's and bi_engineer.py's own (same established per-agent-duplication precedent, not centralized), plus a new _fetch_biggest_mover_evidence: a SEPARATE query (never reusing the aggregate query that computed biggest_mover itself) fetching the real row_id/date/category/amount/description for every row behind the named biggest_mover category across exactly the two months being compared. Bucketed BY MONTH rather than by category (the bi_engineer.py convention) -- since category is already fixed to the single top_cat biggest_mover names, month is the one axis a reader would actually want to drill into. Attached as a top-level "evidence" key on both of generate_stakeholder_report's real return paths (live-LLM success and FALLBACK) from the exact same metrics["biggest_mover_evidence"], and correctly omitted from the NO_DATA/ERROR early-return paths -- matching every other agent's own convention of only attaching evidence to a response that actually reflects real metrics. ai_eval.py's verify_evidence_citations_are_real/reconstruct_bucket_total needed zero changes to cover this THIRD agent, confirmed live: a real evidence payload from this new code path passes the generic grounding check (all_grounded=True) with no modification to ai_eval.py itself, the same result bi_engineer.py's own QA-03 pass already confirmed for the second agent. 13 new tests (backend/tests/test_qa03_report_generator_evidence.py) covering shape/attachment (absent entirely on NO_DATA, an honest empty {} when biggest_mover is None for either reason -- insufficient history or zero net change -- present and month-bucketed otherwise), category isolation (a Revenue row in the same two months never leaks into the named category's evidence buckets), truncation (12 real rows in one bucket correctly caps shown_rows at 10 while total_matching_rows still reports 12), and the same mutation-style grounding suite the second agent's own QA-03 pass established -- fabricated row_id, cross-tenant citation, drifted amount, drifted category, each confirmed caught by ai_eval.py unmodified, plus reconstruct_bucket_total sanity checks. The core fix itself was also mutation-tested directly: reverting both "evidence" attachment lines produced exactly the predicted 12 KeyError failures (every test expecting an evidence key) while the one test asserting evidence is entirely absent on NO_DATA kept passing -- confirming the fix, not the test suite's own assumptions, is what the tests actually exercise; restored and reconfirmed byte-identical before the real run. Full backend regression: 1265 passed (1252 baseline + 13 new), 8 skipped, 0 failed, ruff clean across the entire backend tree. Committed to the device with an mtime guard on report_generator.py; zero rejections. Still genuinely PARTIAL: of the three other live-OpenAI-calling agents the prior entry named as uncited (predictive_forecaster.py, saas_strategist.py, data_engineer.py), saas_strategist.py and data_engineer.py stay correctly excluded as poor fits for this citation pattern (strategic advice/schema quality assessment, not row-level numeric claims, per the prior entry's own assessment) and predictive_forecaster.py remains open, not reassessed this pass; no live-LLM-output grading is possible in this sandbox (no outbound OpenAI access), and the financial ground-truth coverage itself still remains MRR + gross margin + cash runway only -- forecast accuracy and churn stay separate items (FIN-04, FIN-05).

## Change Log — v2.91 → v2.92 (prior update, retained for reference)

Competitive Advantage roadmap added as documentation only (15 Sep 2026, authorized by founder: "Yes. Move on to that"). No code was written or attempted this pass -- this is a build-list bookkeeping update, adding a new Section 2.8 ("Tier G") that lists ADV-01 through ADV-14, sourced from a separate founder-authored document, Eivanta Competitive Advantage Master Build List v1.0 (15 September 2026), which this MBL does not reproduce in full -- each ADV row here is a compact summary (stage, priority, objective, key dependency, boundary); the source document itself remains the authoritative record of each item's full required scope and completion evidence. Every item is tagged [PROPOSED] and [LAST-SEQ] together, the same convention already established for BILL-01 through BILL-05, CICD-02 through CICD-04 and REL-01: deliberately sequenced after every other item in this MBL, not competing for engineering attention with anything currently open. This matches the source document's own governing decision verbatim: "This roadmap begins only after the existing Eivanta Master Build List is complete, verified and ready for client use. It does not reopen production hardening or authorize an unlimited feature cycle." Also fixed a small real cosmetic bug found while back in this document: the prior update's UX-03 status row was retagged [PARTIAL]->[DONE] in text only, and its tag run kept the color it already had rather than picking up the canonical DONE green (1E7B34) -- corrected; no narrative text was touched.

## Change Log — v2.90 → v2.91 (prior update, retained for reference)

UX-03 second increment -- closing the remaining rangeable surface (15 Sep 2026, authorized by founder: "Yes continue on completing all the UX-03 endpoints"). The prior increment closed the first slice (get_ledger_chart_context/analytics-summary/AdvancedAnalyticsDashboard.tsx) and left a named list of un-ranged endpoints plus three functions flagged as real product decisions rather than mechanical extensions. This pass took all of them on rather than stopping at the easy ones. Extended the same NULL-safe date_from/date_to pattern to get_amount_distribution, get_category_monthly_breakdown, and get_category_amount_stats (all three consumed only by generate_chart_suite/bi_visualization_architect.py, now itself ranged end-to-end through a new ChartSuiteRequest body on /api/v1/bi/chart-suite, same optional-default-instance pattern as AnalyticsSummaryRequest). Extended get_customer_churn_analysis and its /api/v1/finance/customer-churn endpoint the same way, filtering the underlying month_customers rows before transitions are computed -- documented in the function's own docstring that this restricts the universe of rows the churn/reactivation math runs over, not merely a cosmetic label. Extended get_forecast_accuracy and get_agent_track_record (and their GET endpoints /api/v1/finance/forecast-accuracy and /api/v1/predictive/track-record, as query params rather than a body since both are GET) with a real product decision resolved rather than guessed at: forecast_snapshots has no per-row date, only a target_month "YYYY-MM" string, so the range is applied via lexicographic date_from[:7]/date_to[:7] month-prefix comparison, documented in the docstring as filtering which future months are being evaluated, not when a forecast was generated. Found and fixed three real correctness bugs while making these extensions, not just adding parameters: (1) get_ledger_chart_context's and get_customer_churn_analysis's zero-row branches previously returned the same message regardless of cause; once a range exists, row_count==0 can mean either "this tenant has never ingested data" or "this tenant has real history, none of it in the selected range", and conflating the two produces a false never-ingested claim for a tenant who simply picked a narrow window -- both functions now run a lifetime count check and return a distinct, accurate note/message in the history-exists-but-range-is-empty case, propagated through to analytics-summary's trend_note and chart-suite's NO_DATA message; (2) the same false-empty-range risk existed verbatim in TransactionScatterPanel.tsx, whose hardcoded "No ledger data has been ingested yet for this tenant" empty-state message would have become sometimes-false the moment this panel gained a real date range -- get_ledger_rows has no bespoke field to distinguish the two reasons the way the chart endpoints now do, so this panel's message was changed to the neutral "No matching transactions." already used by LedgerRowExplorer.tsx for the identical situation, rather than left guessing at a reason that might be wrong. On the frontend, wired DataVisualizationWidget.tsx (chart-suite consumer), EvidenceModal.tsx, and TransactionScatterPanel.tsx to the same TimeRangeSelector/timeRangeUtils.ts convention the prior increment established, all defaulting to "this-quarter". EvidenceModal's fix closes a real chart-vs-evidence mismatch: DataVisualizationWidget's category/month click-through now passes the chart's own active date_from/date_to into EvidenceModal's fetch body, so a drill-down opened from a "this-quarter"-scoped chart shows this-quarter rows, not an unfiltered all-time set for the same category/month that no longer matches what's on screen; a caller with no range concept (e.g. VirtualCFOWidget) is unaffected since the new fields are optional and default to null. Precisely three functions were deliberately left un-ranged again this pass, each with the reasoning now recorded in its own docstring rather than left implicit: get_category_variance_drivers (DIFF-11) is inherently a comparison of the two most recent calendar months with data -- there is no sum for a range to restrict, only a choice of which two months to diff, and it has no frontend consumer yet either; get_mrr_summary is a single-current-month snapshot metric, not a value that sums meaningfully across an arbitrary range; and /api/v1/finance/kpi-summary mixes lifetime totals, hardcoded-current-month figures, and MRR in one response, so "what would a range even mean here" has no single honest answer without redesigning the endpoint's shape, a separate, unrequested feature. 29 new backend tests (backend/tests/test_ux03_chart_suite_and_metrics_range.py) covering amount-distribution/category-breakdown/category-stats range inclusion-exclusion, the full chart-suite endpoint including both accurate-message regression tests, the customer-churn empty-range-with-history branch, forecast-accuracy/track-record's target_month-prefix filtering at both the db_manager and endpoint/query-param level, and auth-required parity for every new endpoint variant -- all mutation-verified (each fix reverted individually, confirmed the exact predicted test failure and no others, restored, re-verified byte-identical). Full backend regression clean (1252 passed, 8 skipped, 0 failed), ruff clean across the entire backend tree. 11 new frontend tests across three new files (DataVisualizationWidget.test.tsx, TransactionScatterPanel.test.tsx, EvidenceModal.test.tsx, all mocking child chart components to isolate each widget's own range/evidence-forwarding logic from recharts rendering internals), all mutation-verified, full jest suite passing (73/73, zero regressions), eslint clean (confirmed via original-vs-edited file comparison: zero new findings introduced), and tsc clean on every production file touched (the only tsc noise anywhere is the same pre-existing, project-wide @types/jest-not-configured-for-raw-tsc gap already documented in the prior increment's entry, unchanged by this work). Committed to the device with mtime guards on every pre-existing file touched; zero rejections. With this increment, every genuinely rangeable analytics function and endpoint in the codebase now accepts an optional date_from/date_to, and every dashboard surface that reads one of them is wired to the shared TimeRangeSelector convention -- the three remaining un-ranged functions are excluded by design, not left pending, so UX-03 is being closed to DONE in this update rather than carried forward as PARTIAL.

## Change Log — v2.89 → v2.90 (prior update, retained for reference)

UX-03 first real increment (15 Sep 2026, authorized by founder): the prior UX-03 entry closed with one precisely-scoped real gap -- making the time-range control dashboard-wide would mean adding date-range filtering to essentially every analytics endpoint (only get_ledger_rows supported date_from/date_to), and several of those endpoints' own 'most recent month' scope needing a real redefinition under an arbitrary range. This pass closes the first, clean slice of that gap rather than guessing at the harder ones. Extended db_manager.py's get_ledger_chart_context with optional date_from/date_to, using the exact NULL-safe '(? IS NULL OR TRY_CAST(date AS DATE) >= TRY_CAST(? AS DATE))' pattern already established in get_ledger_rows/get_marketing_spend -- applied to row_count, date bounds, category breakdown, monthly totals, and monthly revenue totals. Omitting both params keeps the function's exact prior lifetime-scoped behavior; confirmed via grep that all 17 existing call sites pass only client_id positionally, so this is purely additive. Deliberately did NOT filter the unparseable_dates count by the same range: a NULL date can never satisfy a date comparison in SQL, so filtering it would make that disclosure count silently read 0 under any active range regardless of the tenant's real unparseable-row total -- it stays a lifetime, range-independent count by design, with that reasoning left in the function's own comment so it isn't mistaken for an oversight later. Wired this through to /api/v1/finance/analytics-summary via a new AnalyticsSummaryRequest body (date_from/date_to, both optional) using the same 'req: Model = Model()' default-instance pattern evidence.py's LedgerRowsRequest already established, so existing callers that POST with no body at all keep working unchanged. On the frontend, AdvancedAnalyticsDashboard.tsx -- previously always a lifetime, unfiltered fetch with no time-range control at all -- now gets its own TimeRangeSelector, defaulting to "this-quarter" to match LedgerRowExplorer.tsx's existing scoping convention on this dashboard; selecting "Custom Range..." here resolves to a real, disclosed lifetime view (no manual date picker on this card yet), not a broken request. Extracted the range-to-dates computation out of LedgerRowExplorer.tsx (previously the only real TimeRangeSelector consumer, with this logic inlined and private to it) into a new shared frontend/components/timeRangeUtils.ts, so the two consumers can't silently drift into differently-behaving copies -- the same duplication risk bi_engineer.py's _build_where_clause extraction (QA-03, same day) was built to avoid. That extraction surfaced a real staleness bug, not just a refactor: the old inline computeRangeDates hardcoded a "q3-2026" preset to the literal dates 2026-07-01..2026-09-30, and TimeRangeSelector.tsx's own dropdown showed a matching hardcoded "Q3 2026" label and default state -- both correct only through 30 Sep 2026, then silently wrong (still labeled "Q3 2026" and still returning July-September dates) the instant the calendar reached Q4 2026, 15 days from this write-up. Replaced with a "this-quarter" preset computed from the real current date (an injectable `now` param keeps it deterministically testable), so it cannot go stale the same way again. 15 new backend tests (backend/tests/test_ux03_analytics_date_range.py) covering get_ledger_chart_context at the unit level and the endpoint end-to-end -- unranged-lifetime-behavior parity, range inclusion/exclusion at the boundary, date_from-only and date_to-only, a range matching zero rows returning a real NO_DATA/zero rather than a silent lifetime fallback, the unparseable-date-count staying range-independent, and auth/backward-compatibility unchanged -- all mutation-verified (temporarily reverted, confirmed the predicted failures, restored). Full backend regression sweep clean, ruff clean. 17 new frontend tests across two new files (components/__tests__/timeRangeUtils.test.ts, 13 tests covering currentQuarterLabel and computeRangeDates across every quarter and a leap-year case; components/__tests__/AdvancedAnalyticsDashboard.test.tsx, 4 tests covering initial-load range, range-switching refetch, the custom-range null/null case, and NO_DATA display), full frontend suite passing with zero regressions, eslint clean (0 new findings; the 8 pre-existing findings already known from prior passes are unchanged and untouched by this work), and a full `tsc --noEmit` pass confirmed zero errors in all 4 production files this touched (TimeRangeSelector.tsx, LedgerRowExplorer.tsx, AdvancedAnalyticsDashboard.tsx, timeRangeUtils.ts) -- the only tsc errors anywhere in the project are an identical, pre-existing 'Cannot find name describe/it/expect' pattern present in every *.test.ts(x) file including ones this pass never touched (OneTapView.test.tsx, SubAgentWidget.test.tsx), confirmed to be a project-wide @types/jest-not-configured-for-raw-tsc gap that predates this work and does not affect jest's own test runner (which uses its own transform, not ambient types -- the full suite already passes). Committed to the device with mtime guards on every pre-existing file touched; zero rejections. Deliberately NOT touched this pass, same as before and for the same stated reasons: get_mrr_summary (a genuinely monthly-cadence metric, not a rangeable sum), virtual_cfo.py's and report_generator.py's 'most recently completed calendar month' reporting_month scoping (FIN-02/FIN-03), and /api/v1/finance/kpi-summary (mixes lifetime, hardcoded-current-month, and MRR fields in one response -- ambiguous what a range would even mean there) -- each is a real product decision, not a mechanical change. Also not yet touched: several other un-ranged analytics endpoints/queries (get_amount_distribution, get_category_monthly_breakdown, get_category_amount_stats, get_forecast_accuracy, get_agent_track_record, get_category_variance_drivers, get_customer_churn_analysis) -- UX-03 remains genuinely PARTIAL, this is its first closed slice, not the full close.

## Change Log — v2.88 → v2.89 (prior update, retained for reference)

QA-03 continuation (15 Sep 2026, authorized by founder): extended DIFF-09-style evidence citations beyond virtual_cfo.py (the only agent that had them) to bi_engineer.py's _answer_data_question -- the ad hoc natural-language data-question path folded into Agent #05. Read all 5 other live-OpenAI-calling agent files first (bi_engineer, report_generator, predictive_forecaster, saas_strategist, data_engineer) before choosing where to start: bi_engineer.py was the clear first candidate because _answer_data_question's numeric answer is already 100% real SQL (the LLM only ever picks vocabulary keys via _ask_llm_for_query_intent, never SQL text or numbers) -- so this is a pure click-through/drill-down enrichment, not an anti-hallucination fix, worth stating plainly rather than overclaiming. Refactored the intent's WHERE-clause construction into a shared _build_where_clause helper so the new evidence query is built from the EXACT SAME filters as the main answer query by construction, not a second hand-maintained copy that could drift and cite rows the answer never considered. Evidence is bucketed by category when the answer itself was grouped by category, and as a single 'matching_rows' bucket otherwise (aggregate or rows mode alike) -- fetched inside the SAME lock/connection/query window as the answer itself, so it reflects the exact same DB snapshot with no extra lock acquisition. ai_eval.py's verify_evidence_citations_are_real/reconstruct_bucket_total needed zero changes to cover this second agent, confirming that checker really is generic, not virtual_cfo-specific, as designed. 17 new tests (backend/tests/test_qa03_bi_engineer_evidence.py), all against real uploaded ledger data with only the LLM network boundary monkeypatched (the same established pattern test_query_audit.py already used for this function) -- covering attachment/absence across every status branch, category bucketing, filter-consistency, rows-mode coverage, the 10-row cap, and the same 4 mutation-based grounding checks (fabricated row_id, cross-tenant citation, drifted amount, drifted category) test_qa03_ai_output_grounding.py already proved against virtual_cfo's evidence -- now proven a second time against a second agent's evidence shape. Mutation-verified for real: temporarily reverted the fix, confirmed exactly the 12 evidence-asserting tests failed with the predicted KeyError while the 5 absence/negative tests kept passing, then restored and re-confirmed all 17 pass. Full backend regression sweep (1197 passed, 0 failed, 8 skipped, 11 deselected -- the 11 are the same already-documented, pre-existing OpenAI-egress-blocked node IDs from OPS-02/QA-04/QA-02, nothing new) and a clean ruff pass confirm no regression elsewhere. Deliberately did NOT extend this to report_generator.py, predictive_forecaster.py, saas_strategist.py, or data_engineer.py this pass -- report_generator.py's biggest-mover/top-category figures are built from grouped aggregate queries with no row-level fetch today, a real but separate follow-on design task, and the other three were assessed as poor fits (strategic advice/schema quality assessment rather than row-level numeric claims); a natural next increment if wanted, not started here.

Incidental stale-test fix (15 Sep 2026, found during the regression sweep above, unrelated to QA-03): test_api_endpoints.py::test_viewer_cannot_read_platform_metrics failed in isolation -- GET /api/v1/metrics/swarm returned 200 for a viewer, not the 403 the test expected. Traced this to ARCH-03 (12 Sep 2026), which deliberately broadened that endpoint's role gate to all 4 roles (its own dedicated test_arch03_swarm_metrics_role_gate.py proves this is intentional, current, and already regression-tested) -- this older, more generic test was simply never updated after ARCH-03 shipped. Confirmed ingestion/ai-usage remain correctly owner/admin-only per ARCH-03's own explicit scoping, and narrowed this test's loop to just those two rather than deleting the whole test, since that coverage is still real and current. Same class of drift as UX-02's prior OneTapView.test.tsx correction -- not a security regression, a test left behind by a later, correct, already-tested product change.

## Change Log — v2.87 → v2.88 (prior update, retained for reference)

QA-02 (verification precision, 15 Sep 2026): the prior entry's own honest disclosure -- that this sandbox's outbound network block on api.openai.com "prevented a start-to-finish run of the suite's two role-acceptance/-rejection test functions" -- was accurate but imprecise: it read as though both entire parametrized functions (covering all 100 route keys) were unverifiable, when in fact each function has dozens of independent parametrized cases. Re-ran both functions to completion this pass (each one, individually, actually takes ~2.5 minutes across its full parametrize set -- the earlier attempts had simply been cut off by a too-short timeout, not a real hang across the board). Result: 158 of 160 parametrized cases across both functions pass cleanly. The only 2 that cannot complete in this sandbox are both the same single route -- POST /api/v1/metrics/swarm/functional-check/run, as owner and as admin -- which is the one route in the entire app whose real handler calls agent_registry.run_functional_checks() against every registered agent, including the OpenAI-backed ones (the exact same, already-disclosed, pre-existing sandbox limitation OPS-02/QA-04's own entries already document elsewhere, not a new or QA-02-specific gap). Confirmed via a real, targeted pytest run in this session's own isolated Python environment (deselecting only those 2 exact node ids): 158 passed, 2 deselected, 0 failed. QA-02's own pinned guarantees are unchanged and now more precisely evidenced, not merely re-asserted.

UX-02 follow-up (15 Sep 2026): while re-reading last update's own edit to ClientContext.tsx, its one genuinely new line (the normalizeAuthErrorDetail helper's internal .map()) used `any` where a real, narrower type was straightforward -- tightened to `unknown` with a proper type guard. The file's three pre-existing `catch (err: any)` blocks (login/verifyMfaCode/signup, all predating this engagement) were investigated and deliberately left alone -- they are a separate, pre-existing, repo-wide pattern (present in most fetch-based components), not something introduced by or in scope of this specific fix. Re-verified via the real eslint config (not just tsc): 0 findings on the new line, ClientContext.test.tsx's full 14/14 still passing, scratch tsc clean.

## Change Log — v2.86 → v2.87 (prior update, retained for reference)

UX-02 (4th pass, 15 Sep 2026): per founder direction to keep closing the original MBL's own genuinely-open items before any new roadmap work begins, and continuing straight on from CICD-01's closure this same session -- a fourth real audit pass across the components this item's first three passes had not yet covered (KnownGapsPanel, AssumptionLedger, and SwarmVisualizer were the earlier fixes; this pass read all ~50 remaining .tsx files under frontend/components/ and frontend/components/views/). Investigated via a focused, evidence-only subagent trace (same discipline as the prior 18-site pass: real data-flow tracing from throw site to render site, not line-proximity pattern matching), then independently re-verified each finding by reading the real source and, for the strongest one, the real backend pydantic models it depends on -- before writing a single line of fix.

Three real, reachable bugs found and fixed:

1) ClientContext.tsx's login() and verifyMfaCode() fed a FastAPI 422 validation error's `detail` field -- which pydantic returns as an ARRAY of {loc, msg, type} objects, not a string, something signup() in this same file already knew and guarded for -- straight into AuthResult.error (typed string), which AuthGate.tsx renders via `<span>{error}</span>`. An un-normalized array isn't just ugly text, React cannot render an array of plain objects as a child at all -- it crashes the entire sign-in/MFA screen. Confirmed genuinely reachable, not theoretical, by reading backend/accounts.py's real MfaVerifyRequest (code: min_length=6) directly against AuthGate.tsx's real MFA input (no client-side length restriction beyond non-empty) -- typing a 1-5 character code and submitting hits this exact path today. Fixed by extracting the array-normalization logic signup() already had into a shared normalizeAuthErrorDetail() helper, applied consistently to all three of login(), verifyMfaCode(), and signup() (removing signup()'s own now-redundant inline copy).

2) ETLDropzone.tsx and 3) CognitiveSearchBar.tsx both parsed a fetch response body via an unconditional `res.json()` -- no `.catch()`, and before any `res.ok` check -- unlike every other fetch call in this codebase, which safely does `res.json().catch(() => ({}))`. A non-2xx response isn't guaranteed to have a JSON body: a proxy/gateway in front of either endpoint (the ledger upload and the flagship Cognitive Search bar, respectively) can reject an oversized file (413) or time out (502/504) with an HTML error page before FastAPI ever sees the request. res.json() then throws a real SyntaxError, which -- because it IS a real Error with a real (if useless) .message -- sailed straight past each component's own friendly fallback text, showing a raw JSON-parser exception instead. Fixed by adding the same defensive `.catch(() => ({}))` both files' own neighboring fetch calls already used.

Also found and fixed, while cross-checking existing test coverage for these files per this pass's own investigation rules: OneTapView.test.tsx's 'shows a generic error message on a non-402 failure' test had gone stale -- it asserted a literal 'Request failed: 500' string that views/OneTapView.tsx's real non-402 branch no longer produces (it now throws a friendly 'Something went wrong. Please try again.' instead, confirmed by reading the component directly), so this test had been silently checking behavior the app no longer has. Re-pointed at the real, current text while keeping the same real property under test (never a raw status code alone).

Verification: 4 new regression tests added (2 in ClientContext.test..tsx reproducing the real array-detail crash via the same `<span>{error}</span>`-style render this Consumer already uses, 1 each in ETLDropzone.test.tsx and a new CognitiveSearchBar.test.tsx for the non-JSON body case), plus the 1 corrected OneTapView.test.tsx assertion. All 4 new tests were confirmed to actually fail against the pre-fix code with exactly the predicted defect (the ClientContext ones via a genuine React render crash, not a mocked assertion; the ETLDropzone one showing the literal raw 'Unexpected token' parser text) before being confirmed to pass against the fix -- true mutation-style verification, not just "the new assertion passes." Ran for real: a fresh npm ci (721 packages) against the real package-lock.json in this session's own sandbox (the founder's device-bridge shell, device_bash, remains under the same Windows-update-related outage already documented in prior Change Log entries), then the full real Jest suite -- 45/45 passing, 7/7 suites, zero regressions anywhere else. A scratch `tsc --noEmit` targeted at the 3 edited component files specifically shows zero errors (a small number of pre-existing type errors were found elsewhere in unrelated, untouched files -- FinOpsBudgetCard.tsx, ForecastCard.tsx, InquiryTrackerWidget.tsx -- and are called out here rather than silently ignored, but are unrelated to this pass and not fixed as part of it). All 7 touched files (3 components, 4 test files, including 1 brand-new) committed to the founder's real repo via the device bridge with fresh, immediately-before-commit mtimes, zero write rejections.

Still genuinely open, unchanged from the prior entry: this pass covered every remaining component file not already audited, but "broader loading/success/degraded-state review across the rest of the dashboard" is inherently open-ended -- new components and new code paths will keep appearing as the app grows, so this stays PARTIAL by nature rather than closeable to DONE in one pass, exactly as the prior three passes already established.

## Change Log — v2.85 → v2.86 (prior update, retained for reference)

CICD-01 (backend Python linter, 15 Sep 2026): per founder direction to keep closing the original MBL's own genuinely-open items before any new roadmap work begins, this item's own precisely-named remaining gap -- "backend Python has no linter configured at all" -- is now closed. Chose ruff over flake8+isort+pyupgrade separately: one dependency, fast, and an active default rule set matched explicitly rather than left to drift on a future ruff upgrade.

backend/pyproject.toml is new: [tool.ruff] pins target-version py311 and line-length 120; [tool.ruff.lint] selects E4/E7/E9/F (pyflakes' real bug-class checks plus a small slice of pycodestyle "error" rules) -- deliberately not the much larger opinionated families (isort's I, pyupgrade's UP, bugbear's B, etc.), each a real one-time cleanup cost across ~140 files and correctly its own future item, not silently bundled into "add a linter." Two narrow, justified per-file-ignores for E402 (import-not-at-top): main.py, where load_dotenv() must run before `from backend.auth import (...)` because auth.py reads JWT_SECRET from the environment at module import time (confirmed by reading auth.py directly, not assumed); and tests/test_qa02_authz_regression.py, whose own in-file comment already explains a deliberate narrative import placement, not a functional ordering requirement. No other file in the repo carries an ignore.

Ran the real linter from scratch across all 142 backend/ .py files and fixed everything it found: 57 findings total (F401 unused-import x37, E402 x11 -- all justified above rather than fixed, F841 unused-variable x6, E401 multiple-imports-on-one-line x1, E741 ambiguous-name x1, F541 f-string-missing-placeholders x1). 39 auto-fixed via `ruff --fix` after reviewing the full diff; 7 more dead imports ruff's own per-name deduping had hidden on the first pass were found and removed by hand once the duplicates surfaced. Each of the 6 F841 findings was individually investigated, not blindly deleted -- 5 were real side-effect-only test patterns (the call creates required fixture state; only its return value was unused) so the assignment was dropped and the call kept, with an explanatory comment added where the reason wasn't already obvious in context; 1 was a genuinely dead exception binding in tools/verify_byok_rollout.py, changed to a bare `except Exception:`. The one E741 finding (`l` as a loop variable, shadowing readability) was renamed to `sl` in tests/test_rep01_report_export.py. Final state: `ruff check .` reports "All checks passed!" with zero findings.

Verification, stated plainly about what could and couldn't be run from this sandbox (the founder's own device-bridge shell, device_bash, remains under the same Windows-update-related outage already documented in prior Change Log entries, so this could not be verified on the founder's actual machine): built a fresh, isolated copy of the edited backend/ tree in this session's own Python environment, installed the real requirements.txt plus pytest/pytest-asyncio/pytest-timeout, and ran the real suite against the same env vars ci.yml's backend-tests job already uses. Full-suite collection succeeds with zero import errors across all 1,199 real tests. Every one of the ~19 edited test files was run for real: 114 tests across 10 of them passed outright in one combined run; the remaining files needed 2 tests deselected in tests/test_api02_pagination_idempotency.py and all of tests/test_ops02_agent_functional_checks.py excluded, plus 2 specific functions confirmed individually in tests/test_qa02_authz_regression.py and tests/test_rep01_report_export.py -- all for the same reason, already documented elsewhere in this file and reconfirmed directly here: this sandbox has no outbound network path to api.openai.com (the proxy accepts the TCP connection but the read then blocks forever), so any test that exercises a real, unmocked agent OpenAI call-site hangs indefinitely here regardless of this change -- a pre-existing environment limitation, not something CICD-01 introduced, and one that would not reproduce identically on a real CI runner or the founder's own machine with real network access (a bad/placeholder key there fails fast with a 401 instead of hanging). tools/verify_byok_rollout.py -- whose own edit here was removing one dead import and one no-op f-string -- was also run directly end to end (it never makes a real network call; its own stubs raise a sentinel instead) and printed "ALL CHECKS PASSED." All 33 touched files additionally compile cleanly via py_compile, including init_db.py, whose own pre-existing brokenness (a bare `from app.database import` that only resolves with backend/ itself on sys.path, and a missing sqlalchemy dependency never added to requirements.txt) was confirmed, by grep, to be unrelated dead legacy code -- never imported by main.py or conftest.py -- not something this session's 1-line edit there broke.

backend/requirements-dev.txt now lists ruff>=0.15.0 (floor-pinned, matching pip-audit's own style in that file; backend/pyproject.toml is what actually controls behavior, so a ruff point-release bump can't silently change what's enforced). The drafted `Claude outputs/ci.yml`'s backend-lint job, previously an honest disclosed placeholder that only echoed the gap, now installs requirements-dev.txt and runs `ruff check .` for real; its own header comment was updated to match. All of this -- backend/pyproject.toml (new), the ~19 edited backend .py files, backend/requirements-dev.txt, and the redrafted ci.yml -- was committed back to the founder's real repo via the device bridge this session (device_bash itself still down, so via device_stage_files/device_commit_files against fresh, immediately-before-commit mtimes, same as every other change this engagement), with zero write rejections.

Still genuinely open, exactly as this item's own prior entry already disclosed and unaffected by this update: `Claude outputs/ci.yml` is still a download, not a running workflow -- the founder has not yet placed it at .github/workflows/ci.yml in the real repo, so no CI is actually running on merge yet. Placing it is the founder's own action on a path this engagement has treated as protected throughout, not something to be closed here.

## Change Log — v2.84 → v2.85 (prior update, retained for reference)

QA-06 (coverage extension, 15 Sep 2026): per founder direction to keep closing the original MBL's own genuinely-open items before any new roadmap work begins, this item's own precisely-named remaining gap -- "One-Tap Insights' card expansions, team settings, Swarm, Trust & Gaps, and Ledger & Data" -- was investigated directly rather than assumed still accurate. One real correction surfaced immediately: "team settings" is not a separate route or view in this app -- confirmed by reading app/page.tsx's own view wiring -- every settings control (BYOK, MFA, sessions, tenant lifecycle, MCP API keys) actually lives inside the Trust & Gaps view already. So the real remaining surface count was 4 views plus one sub-state, not 5 separate items.

Added 5 new scans to frontend/e2e/accessibility.spec.ts: Ledger & Data (anchored on LedgerRowExplorer's own heading), Swarm (anchored on SwarmLogStreamer's), Trust & Gaps (anchored on FinOpsBudgetCard's -- this one scan covers the team-settings surface too, for the reason above), One-Tap Insights' base view, and one representative One-Tap card expansion (clicking "How's my business doing?" and scanning its synchronous "Working on it..." loading state, so the scan does not depend on a live AI response completing -- this sandbox still has no outbound OpenAI access, a pre-existing, already-documented constraint unrelated to this change). Every anchor heading was confirmed unconditional by reading the real component source directly (not assumed from its label) before being relied on as a wait-target, the same discipline this file's own existing Analytics/Marketing tests already established.

Honest scope, stated plainly: this pass could not be executed end to end this session -- the founder's device-bridge shell (device_bash) remains under the same Windows-update-related outage Anthropic support has already confirmed has no timeline, so there is no way to run the real Next.js dev server and Playwright suite from here. What WAS verified directly: the new file type-checks cleanly end to end (tsc --noEmit against the real file plus its real auth-helpers.ts import, with @playwright/test and @axe-core/playwright's actual published type definitions installed -- not skipped or stubbed), and every button label and heading text used as a selector was matched character-for-character against the real component source, not guessed from memory. The founder is asked to run `npx playwright test e2e/accessibility.spec.ts` (same command as the 12 Sep pass) and report the result before this is called DONE rather than PARTIAL. Still genuinely not covered, by design and disclosed in the file's own updated scope comment: the other 5 One-Tap buttons' own expanded states, the three overlay/dialog surfaces (CommandPalette, InteractiveAuditModal, EvidenceModal), and any state reachable only after real ledger data exists.

## Change Log — v2.83 → v2.84 (prior update, retained for reference)

QA-06 (confirmed, 12 Sep 2026): the founder's first confirmation re-run still showed the two contrast failures with the exact same pre-fix hex values (#62748e/#0092b8/#45556c) -- not a new failure, stale data: a direct check of the files on the founder's own machine confirmed the fix WAS correctly in place (zero remaining text-slate-500 in ScenarioModelerCard.tsx; InquiryTrackerWidget.tsx correctly showing bg-cyan-700/hover:bg-cyan-600), so the dev server itself was serving stale content -- a known WSL2/drvfs quirk this engagement's own environment notes already name (file edits landing through the device bridge are sometimes not picked up by Next.js's dev-server file-watcher; a browser refresh alone doesn't fix it, a real process kill+restart does). After the founder killed and restarted `npm run dev`, a clean re-run of all 5 specs passed: login, signup, Overview, Analytics, AND Marketing -- all zero WCAG A/AA violations, real and confirmed, not just formula-verified.

This closes the loop opened in the v2.82->v2.83 update: both real contrast defects (ScenarioModelerCard's input labels, InquiryTrackerWidget's submit button + privacy note) are fixed and now actually re-verified end-to-end, not merely computed.

Session wrap-up, 12 Sep 2026: today closed out the entire approved 26-item plan. Reconciled two stale/inaccurate entries (QA-01, CICD-01 -- the latter had claimed a CI workflow existed when it didn't; a real ci.yml was drafted and delivered instead), closed QA-02's self-caught regression, built a new evidence-grounding evaluator for QA-03's long-untouched "AI evaluation" half, and diagnosed a second, previously-unknown root cause behind ARCH-03's Sub-Agent Network bug (a role gate too narrow for the widget's own unconditional rendering) rather than assuming the one earlier fix had already closed it. QA-06 was the long tail: new axe scans on Analytics/Marketing found 2 more real contrast defects, a first "fix" looked like it failed but was actually a stale WSL2 dev-server not picking up the edit, and a real restart + re-run confirmed all 5 surfaces clean. Also handled a genuine, unrelated interruption mid-session -- the founder's own git-push authentication broke (GitHub's HTTPS password-auth deprecation), walked through gh auth login + switching the remote to SSH, confirmed fixed by the founder's own terminal output. Every fix this pass was root-caused from a real artifact (a failing test, an empirical role-by-role probe, an actual Playwright trace) before being changed -- never guessed and never claimed verified without a real passing run to back it.

## Change Log — v2.82 → v2.83 (prior update, retained for reference)

QA-06 (real live-run results on the new Analytics/Marketing scans, 12 Sep 2026): the founder ran the two new specs from v2.81 in their own terminal, exactly as asked. Result: the login/signup/Overview specs all passed (unaffected -- confirms nothing else regressed), and the two new scans found real defects, not false positives:

Analytics view: 2 elements failed color-contrast at 3.74:1 (need 4.5:1) -- ScenarioModelerCard.tsx's two input labels ("Price change (%, +/-)" and "Cash reserves override (optional)"), both using text-slate-500 on a bg-slate-900 card. Computed and verified directly (WCAG relative-luminance formula, not eyeballed): text-slate-500 (#62748e) on bg-slate-900 (#0f172b) is exactly 3.74:1, matching axe's own reported ratio precisely -- confirms the fix's math is grounded in the same colors axe actually measured. Fixed by replacing EVERY text-slate-500 instance in this file (13 total, not just the 2 axe happened to see in this particular render state -- the rest sit on the same bg-slate-900 card and would fail identically once a scenario result renders) with text-slate-400 (#90a1b9, verified 6.78:1) -- the same fix-shape this item's own 9 Sep entry already used once for this exact failure class.

Marketing view: 2 elements failed -- InquiryTrackerWidget.tsx's "Log Inquiry" submit button (white text on bg-cyan-600 #0092b8, 3.61:1) and its privacy-note paragraph (text-slate-600 #45556c on bg-slate-900, 2.35:1, both again matching axe's reported ratios exactly once recomputed). The button fix (bg-cyan-600 -> bg-cyan-700, verified 5.14:1 with white text) is not a new color choice invented for this fix -- a repo-wide check found AuthGate.tsx's login/signup buttons and CognitiveSearchBar.tsx's send button already use exactly bg-cyan-700/hover:bg-cyan-600 -- this was the one remaining place in the app still on the old, unfixed cyan-600, simply because Marketing had never been axe-scanned before this pass. The note text and the file's other text-slate-500/600 instances got the same text-slate-400 fix as Analytics, for the same reason (same card, same background, same failure class).

Honest scope: only ScenarioModelerCard.tsx and InquiryTrackerWidget.tsx were touched -- this pass did not sweep the whole app for text-slate-500/600 or bg-cyan-600, only the components these two specific new scans actually rendered. Other components could still carry the same class of defect, undiscovered until their own view is scanned -- a real, disclosed limit of "scan what you can reach" coverage, not a claim the whole app is now contrast-clean. The fix itself has NOT yet been re-verified by an actual re-run -- these colors are formula-verified against axe's own reported ratios, but asked the founder to re-run both specs to confirm before calling this closed.

## Change Log — v2.81 → v2.82 (prior update, retained for reference)

ARCH-03 (Diagnose the remaining Sub-Agent Network load failure, 12 Sep 2026): this item had sat at [UNCONFIRMED] since before this session, with one partial, undated fix already in place (backend/metrics.py's own comment: "FIXED (ARCH-03 diagnosis gap)" -- agent_failures' real per-agent exception reasons surfaced in the API response) but no reconciled account of what remained. Investigated from real artifacts, not guessed: SubAgentWidget.tsx's own comment already documented ONE real cause of the "Sub-Agent Network: -- / -- Active" permanent placeholder (a missing Authorization header, fixed earlier, confirmed by dashboard-core-flow.spec.ts's regression check). But that widget renders unconditionally for EVERY authenticated role (SystemHealthStrip.tsx has no role check at all), while GET /api/v1/metrics/swarm itself was still owner/admin-only (RBAC-01). A direct, empirical probe -- a real request from each of the 4 real roles against the real endpoint -- confirmed member/viewer both get a real 403: the exact same "-- / --" symptom, a genuinely different and previously-undiagnosed cause, invisible to the existing E2E regression test because its disposable tenant is always role='owner' by design (accounts.py's create_tenant_and_owner).

Fix: GET /api/v1/metrics/swarm's role gate is broadened to all 4 real roles. This endpoint's numbers (registered_agents/total_capacity/agent_status_map/telemetry) describe the platform's OWN agent roster -- identical for every tenant running on it, not this tenant's business data -- so restricting it added no real confidentiality (an owner/admin from any other tenant already sees the same numbers) while silently breaking the UI for half the real roles. This mirrors the "any authenticated teammate" posture this codebase's own team-roster endpoint already uses for exactly this class of non-tenant-sensitive data. Deliberately NOT touched: GET /api/v1/metrics/ingestion and GET /api/v1/metrics/ai-usage stay owner/admin-only -- each has its own real cost/business-sensitivity framing, out of scope for this diagnosis, and a new test (test_ingestion_and_ai_usage_metrics_role_gate_unchanged) pins that they still correctly reject member/viewer.

Defense in depth on the frontend: SubAgentWidget.tsx previously left the tile at its initial "-- / --" placeholder forever on ANY failure, indistinguishable from having never fetched at all. It now shows a real, honest "Unavailable" state on a non-ok response, so a future failure (a role gate narrowed again, a real outage) is visibly disclosed rather than silently ambiguous. 6 new backend tests (test_arch03_swarm_metrics_role_gate.py) plus 2 new/updated frontend jest tests (SubAgentWidget.test.tsx -- the pre-existing test that asserted the OLD ambiguous "-- / --" behavior on failure was itself updated, since that assertion was testing the bug's own symptom as correct behavior) all pass. A scoped backend regression (12 more tests: OPS-09's metrics lifespan, SQL-01's platform audit) also passes clean; OPS-02's own functional-check suite could not be included in this pass's regression run -- it legitimately calls real OpenAI-backed agent code and hangs against this sandbox's pre-existing, already-documented api.openai.com egress block, unrelated to this change.

## Change Log — v2.80 → v2.81 (prior update, retained for reference)

QA-06 (extend axe coverage to chart-bearing views, 12 Sep 2026): this item's own accessibility.spec.ts had explicitly named its own gap -- "it does not walk every view in the app (Analytics, One-Tap Insights' six individual card expansions, team settings, etc.)". Two new WCAG 2 A/AA axe scans were added for the two real chart-bearing views the app actually has: Analytics (AdvancedAnalyticsDashboard plus the CategoryChartPicker/MonthlyTrendPicker/BoxPlotChart/TransactionScatterPanel family) and Marketing (InquiryTrackerWidget/ConversionFunnelWidget/SourcePerformanceWidget/MarketingRoiWidget, DIFF-22) -- navigated to via the real sidebar nav buttons (same pattern dashboard-core-flow.spec.ts already established for the Ledger & Data tab), each waited on that view's own always-rendered heading (present regardless of loading/NO_DATA/error state) before scanning, so the scan exercises the view's real chrome honestly rather than racing its data fetch.

Honest disclosure, not silently assumed clean: these two new specs have NOT been run yet this pass. This sandbox's own device-bridge shell needed to drive a live dev server + Playwright is currently unavailable -- a real, external, already-tracked infrastructure issue ("A Windows update released September 8 prevents Claude's workspace from reaching your files"), unrelated to and unfixed by this change. This is the same real constraint this item's own prior "live user re-run" verification already worked within -- that update's 4 real failures were root-caused from actual Playwright trace/error-context artifacts the founder ran and reported back, not from a run inside this sandbox. The founder running `npx playwright test e2e/accessibility.spec.ts` locally (or a future session once this infrastructure issue clears) is what turns this from "added" into "verified passing" -- tracked here rather than claimed early.

## Change Log — v2.79 → v2.80 (prior update, retained for reference)

QA-03 (the "AI evaluation" half, 12 Sep 2026): this half of the item's own title was explicitly disclosed as untouched after the prior financial-ground-truth pass. Real, honest scope for what "evaluating agent output accuracy" can actually mean in this codebase: this platform does not send agent narrative prose out for automated grading -- there is no ground truth for free text, and this sandbox has no outbound OpenAI network access anyway (a pre-existing, documented limitation, confirmed again this pass -- a bounded regression run against the broader suite hit the same api.openai.com connect_rejected pattern already on file from QA-02's own investigation). What this platform actually built instead (agents/virtual_cfo.py's own DIFF-09 design comment) is a deterministic evidence-citation mechanism, chosen specifically AS a hallucination-resistant substitute for trusting LLM prose: every metric ships the exact real row_ids it was computed from. Every prior evidence test (QA-03's own ground-truth suite, DIFF-09's, DIFF-11's) checks that this citation list is INTERNALLY consistent with the metrics -- none of them independently confirmed the citations point at real, still-existing, correctly-owned rows.

New: backend/ai_eval.py, a real evaluator that does exactly that -- a standalone database query (its own fresh connection, never reusing whatever code path produced the evidence being checked) that re-fetches every cited row_id directly and confirms it is real, belongs to the claiming tenant, and matches the cited amount/category exactly. backend/tests/test_qa03_ai_output_grounding.py (8 new tests) proves this has real teeth, not just a rubber stamp: each negative case starts from a REAL generate_cfo_briefing() response and mutates exactly one field to simulate one concrete failure mode a free-text LLM citation would be prone to -- a fabricated row_id, a cross-tenant citation (a real row, just not this tenant's -- caught the same way, and this doubles as an authz-adjacent regression check), a drifted amount, and a drifted category -- confirming each is caught, by name, every time. All 8 new tests pass, plus a scoped 79-test regression covering every directly related pre-existing evidence/variance suite (test_qa03_fin_ground_truth.py, test_virtual_cfo_evidence.py, test_diff11_variance_attribution.py) alongside the new one.

Honest scope, disclosed rather than silently assumed complete: this evaluator only covers virtual_cfo's evidence trail -- the one agent in this codebase with a genuine, structured evidence-citation shape (see evidence.py's own disclosed gap: no other agent's output has been retrofitted with one). It is a real building block other evidence-bearing endpoints (e.g. DIFF-11's variance drivers, if a future pass gives it the same shown_rows shape) could reuse, not a claim that every agent's output is now evaluated. And the financial ground-truth half of this item is unchanged by this update -- still MRR + gross margin + cash runway only, with forecast accuracy and churn remaining their own separate items (FIN-04, FIN-05).

## Change Log — v2.78 → v2.79 (prior update, retained for reference)

QA-02 (follow-up regression fix, 12 Sep 2026): OPS-05's new GET /api/v1/status/page route (added in the v2.77 update) was not yet classified anywhere in this suite's own allowlist. The suite's self-auditing design caught this immediately and correctly: test_every_non_public_route_rejects_missing_auth[GET /api/v1/status/page] failed (expected 401 for an unclassified route, got 200) the moment that route was introspected off the real, live FastAPI app -- exactly the failure mode this suite exists to catch, working as designed rather than a defect in the suite itself.

Fix: GET /api/v1/status/page was added to PUBLIC_ROUTES, with the same reasoning already applied to GET /api/v1/status directly above it -- it renders the identical real platform-wide check (compute_platform_status(), shared by both routes since the v2.77 update) as human-readable HTML instead of JSON, carries no tenant data, and must stay reachable during an incident, including to someone with no account at all, for a status page to serve its purpose. The suite's own pinned self-audit counts were updated to match: total route keys 99 -> 100, PUBLIC_ROUTES 11 -> 12, the public/all-routes intersection 7 -> 8. Protected-route count (92) and role-gated-route count (40) are unchanged, since the new route is public and carries no role-gate dependency at all -- it does not move either of those pins.

Verified via a scoped run of the two directly affected test functions (test_every_non_public_route_rejects_missing_auth and test_route_inventory_matches_last_audit, 93 parametrized cases total): all 93 pass cleanly. Honest disclosure: this update's sandbox could not complete a start-to-finish run of this suite's remaining two functions (test_role_gated_routes_accept_allowed_roles and test_role_gated_routes_reject_disallowed_roles) this pass -- a pre-existing, unrelated environment limitation blocks this sandbox's outbound network access to api.openai.com, and at least one parametrized case in the suite legitimately exercises real agent code that makes a real OpenAI call once a request is let through as an allowed role, which hangs against that block rather than failing fast. This is not a defect this fix introduced or needs to fix -- the hang traces to real business logic (agents/data_engineer.py's analyze_schema_quality via the real agent registry), predates this session's changes, and is scoped to this cloud sandbox's egress rules, not the founder's own machine or a real CI runner. Tracked as still open rather than silently assumed clean.

## Change Log — v2.77 → v2.78 (prior update, retained for reference)

QA-01 / CICD-01 (accuracy corrections against the real repo, no app code changed): both entries had gone stale, and CICD-01's own entry was actively wrong, not just outdated.

QA-01 still described the test suite as running "against stub DuckDB/FastAPI libraries (no network route to install the real packages in this environment)". That description predates a great deal of real work already visible elsewhere in this document (OPS-01 through OPS-05, every QA-0x item below, every SEC-0x/AUTH-0x item, and every other pass this session) -- all of it verified this session by actually running the real suite: backend/tests/conftest.py imports zero stub/fake modules, backend/requirements.txt pins real fastapi and real duckdb, and a real, live pytest collection run against this exact repo right now collects 1,186 real tests across 60 real test files, all running against the real FastAPI TestClient and a real (isolated, per-test) DuckDB file. Left uncorrected, this stale line would tell a reader of this document that over a thousand tests' worth of real, already-shipped work across dozens of other items in this very roadmap doesn't count as real coverage.

CICD-01's own entry was a more serious finding: it claimed "a GitHub Actions CI workflow (lint/test/build) have been written and delivered; .github/workflows/ is a protected path in this environment so the founder placed the workflow file by hand." A direct listing of the real repo on the founder's own machine this session confirms .github/workflows/ does not exist at all -- no workflow file was ever actually placed there. Two real, already-shipped things this entry correctly credited DO exist and were reconfirmed directly (docker-compose.yml, and both backend/Dockerfile and frontend/Dockerfile -- both real, both already SEC-03-hardened with a non-root user and a real HEALTHCHECK) -- the CI workflow itself is what was missing. Also confirmed while investigating: backend/scripts/security_scan.sh (SEC-03's real pip-audit + npm audit dependency scan) already carries its own comment acknowledging this -- "a CI runner once one exists -- see CICD-01, not yet built" -- independent, pre-existing evidence from the codebase's own history agreeing with this correction. And backend Python has NO linter configured anywhere in this repo (no ruff/flake8/pylint config or dev dependency) -- "Lint" in this item's own title was never true for the backend half, only ever for the frontend's real eslint config.

A real, complete GitHub Actions workflow (ci.yml) covering every real piece named in this item's own title -- frontend lint (eslint), backend tests (the real 1,186-test pytest suite above), frontend tests (jest + tsc --noEmit), the existing dependency security scan (scripts/security_scan.sh), a production frontend build plus both Docker images, and a genuinely NEW container image scan (Trivy -- free, no account/secret needed) closing this item's own disclosed "container ... scanning is not yet included" gap -- was drafted and delivered as a download this session, NOT written directly into the repo: .github/workflows/ is a higher-privilege kind of path (it runs automatically on every push/PR and can be granted access to real repo secrets) than ordinary application code, and this project's own established practice (the very claim this correction is about) is that the founder places files there by hand rather than having them committed directly. The backend-lint job in the delivered workflow is a visible, honest placeholder (echoes that no linter is configured yet) rather than a fabricated pass -- a real linter choice for backend Python remains open, tracked here rather than silently invented.

## Change Log — v2.76 → v2.77 (prior update, retained for reference)

OPS-05 (human-readable status page): closed one of the three gaps this item's own entry named -- "a public human-readable status page (today's endpoint is real but machine-readable JSON only)" -- stays [PARTIAL]. Automated alerting and any real customer notification channel remain out of scope: alerting needs a real external service (Slack/email/webhook/PagerDuty) this engagement has no mandate to stand up (email integration specifically is already deferred for this whole engagement), and a customer notification channel needs a real email system that does not exist here at all.

New GET /api/v1/status/page: a real, self-contained HTML page -- one inline <style> block, zero JavaScript, zero external stylesheet/font/script -- rendering the exact same real check GET /api/v1/status already runs. Both endpoints now share ONE computation (backend/status.py's new compute_platform_status(), factored out of what used to be inline logic inside the JSON endpoint) so they can never silently drift out of sync with each other about the platform's own state. A new render_status_html() is a pure function -- takes an already-computed status dict, does no I/O of its own -- so every real overall_status value (operational/degraded/maintenance) is directly, cheaply unit-testable without a real or faked DB connection per case. Every dynamic value is HTML-escaped before insertion: maintenance.reason is real operator-supplied free text (see enable_maintenance_mode), not a fixed enum, so it must never be interpolated unescaped into HTML -- confirmed directly by a real test asserting a <script>/onerror= payload in a maintenance reason renders as inert escaped text, never executable markup.

Joins the exact same rate-limit AND maintenance-mode exemption as GET /api/v1/health and /api/v1/status (_RATE_LIMIT_EXEMPT_PATHS in main.py) for the identical reason: a status page that itself gets rate-limited or 503s for "maintenance" during the very incident it exists to describe would defeat its own purpose -- confirmed by extending the existing test_health_and_status_endpoints_stay_reachable_during_maintenance test to cover this endpoint too, plus a new dedicated rate-limit-exemption test.

Disclosed, not silently left out: this page is served BY this backend process itself, not independently hosted -- if the whole backend process/host is down (not just its database), this page is unreachable too, same as /api/v1/status and /api/v1/health already are today. A real independently-hosted status page (e.g. a static page on separate infrastructure, updated by a webhook) would close that specific residual gap; out of scope here, which closes the disclosed "JSON-only" gap, not "survives the whole backend being down".

New test_ops05_status_page.py (17 tests) plus one extended existing test: render_status_html against every real overall_status value (including an unrecognized one falling back honestly to "Status Unknown" rather than guessing "operational"), the HTML-escaping test above, a self-contained-document check (no http(s):// URL anywhere in the output, no <script> tag), the real endpoint's public/no-auth/content-type/security-headers behavior, real operational-vs-degraded-vs-maintenance state agreement between the JSON and HTML endpoints (one shared computation, confirmed never to disagree), and rate-limit exemption. Full regression: 186 tests across every OPS-0x file plus every file exercising the modified rate-limit-exemption set and the shared app lifespan -- zero regressions.

## Change Log — v2.75 → v2.76 (prior update, retained for reference)

OPS-03 / OPS-04 (backup scheduler): closed the one gap both items' own entries flagged as the top remaining item -- "nothing calls create_backup() on a cadence yet, there is no scheduler in this codebase to hook into" (OPS-03), named the top item in the disaster-recovery runbook's own Recommended Next Steps (OPS-04). Both stay [PARTIAL]: off-machine/off-site backup storage and BACKUP_ENCRYPTION_KEY escrow remain genuinely open, and neither is something code alone can close -- both are operational/infrastructure decisions (a second storage location, a real key-escrow process) outside this pass's mandate.

What shipped: a real, self-contained, in-process scheduler in backend/backup.py -- deliberately NOT a real cron job, systemd timer, or managed cloud scheduler (every one of those needs real infra/deployment access this engagement has no mandate to stand up). Instead, an asyncio background task started from backend/main.py's own app-level lifespan (the same mechanism OPS-09 already uses for telemetry-schema init), running for as long as the backend process itself runs. Each cycle (new run_scheduled_backup_cycle()) is create_backup() -> an immediate real verify_backup() restore test against what was just written (backup.py's own docstring had already suggested exactly this) -> apply_retention_policy() -- every phase's own failure is caught and reported in a returned dict rather than raised, so one bad cycle (e.g. a full disk) can never crash the loop or leave the platform with no further scheduled backups. The loop (_backup_scheduler_loop) runs a cycle immediately on startup, then again every interval for as long as the task lives, offloading the real disk-and-CPU-bound work (file I/O, Fernet encryption, SHA-256) onto a worker thread so it never blocks the app's own event loop.

Deliberately opt-in, defaulting to OFF (BACKUP_SCHEDULE_ENABLED unset or falsy): every test in this suite reloads backend.main fresh per test against its own isolated, throwaway DuckDB file, so an always-on-by-default scheduler would have started silently writing real backup files to disk on every single test run -- exactly the kind of surprising side effect this module's own "an operator explicitly runs this" discipline exists to avoid. A real deployment opts in by setting BACKUP_SCHEDULE_ENABLED=1 (interval via BACKUP_SCHEDULE_INTERVAL_SECONDS, defaulting to a real 24h cadence if unset).

New test_ops03_ops04_backup_scheduler.py (25 tests): the enable/disable env-var parsing (every real truthy/falsy spelling); a real cycle creates a backup that verifies and is kept; a cycle against a missing DB file or a missing encryption key reports the failure in the returned dict rather than raising; repeated cycles respect a real keep_count; the real asyncio loop runs immediately AND again on a short interval (confirmed via real elapsed time, not a mock); the loop survives one real failed cycle (DB file appears only after the first, failing immediate cycle) and recovers on the next interval; stop_backup_scheduler cleanly cancels a real running task and safely no-ops on None; and two real end-to-end lifespan integration tests -- driving the actual FastAPI TestClient through backend/main.py's own real startup/shutdown -- confirming the scheduler produces real, verified backup files when enabled and produces none at all when left at its default-off setting. Full regression: 166 tests across every OPS-0x file plus every file that exercises the shared app lifespan (accounts, general API endpoints, SEC-02 security events, API-03 rate limits) -- zero regressions from wiring a new task into that shared lifespan.

## Change Log — v2.74 → v2.75 (prior update, retained for reference)

OPS-01 (metrics, logs, traces and alerting): closed two real, previously-undisclosed gaps within this item's own existing scope -- stays [PARTIAL]. Real distributed tracing (an actual OpenTelemetry/Jaeger backend with spans and a collector) and real external alerting (a Slack/email/webhook/PagerDuty notification firing when something breaks) remain out of scope: both need a real running collector or a paid third-party account this engagement has no mandate to create.

1. Correlation ID (the 'traces' half, self-contained): before this, grepping this entire backend for request_id/correlation/X-Request-ID/trace_id returned zero matches anywhere in the request-handling path -- every log line emitted while handling one request, across whatever mix of main.py/db_manager.py/auth/agent files that request touched, had no shared identifier tying them together, so reconstructing "everything that happened during THIS request" from the real log stream wasn't possible. Added a real, dependency-free per-request correlation ID: a new add_request_id middleware reuses a caller-supplied X-Request-ID header when it's present and well-formed, or mints a fresh uuid4 otherwise; stores it in a contextvars.ContextVar for the life of the request; a new _RequestIdLogFilter attached to the root logger's handler stamps that value onto every LogRecord this process emits (a real "-" placeholder outside any request, e.g. at startup); and it's echoed back in the response's own X-Request-ID header. logging.basicConfig's own format string now includes it. This is NOT a distributed trace (no spans, no cross-service propagation, no collector) -- it is the smaller, honest, self-contained piece: one correlation key a human (or a real tracing system layered on top later) can grep every log line for.

2. SecurityAuditMiddleware (the 'alerting' half, log-based): found a real piece of dead code -- backend/app/core/middleware.py's SecurityAuditMiddleware existed already but was NEVER registered anywhere in this app (grepping the whole repo for its class name matched only its own definition), and it logged via a bare print() rather than this app's own centralized logging setup, so even if it had been wired in, its "[SECURITY ALERT]" lines would never have respected the app's real log level/format and could be lost under any deployment that doesn't keep raw stdout. Fixed in place (now a real logger.warning through the same eivanta.<module> convention every other backend module uses, tagged with the new request_id) and registered for the first time -- positioned deliberately more outer than enforce_api_rate_limits and add_security_headers so it observes a request's real final status code even when enforce_api_rate_limits itself short-circuits with a 429. Confirmed NOT redundant with the already-real SEC-02 feature (backend/db_manager.py's security_events table + GET /api/v1/security/events): SEC-02 is a narrow, per-tenant, DB-persisted, queryable feed of a few high-signal event types (account/MFA lockout, tenant burst/quota trips) that deliberately excludes a below-threshold failed login or an unauthenticated per-IP burst trip (see test_sec02_security_events.py's own tests confirming those stay unlogged there) -- this middleware's broad, unconditional warning on every 401/403/429 app-wide fills exactly that gap: a log-stream-level signal a log-based alerting/anomaly-detection tool could tail, not a duplicate of SEC-02's own in-app feed. This still only writes to this app's own log stream -- it does not call out to Slack/email/a webhook/PagerDuty; standing up any of those needs a real account/webhook credential this engagement has no mandate to create, so "alerting" here means a real, structured, always-on log signal, not a notification landing in someone's inbox.

New test_ops01_request_id_and_security_audit.py (11 tests): a fresh request ID is generated and echoed when none supplied (and is a genuine uuid4); two separate requests get two different IDs; a well-formed incoming X-Request-ID is reused verbatim; a malformed or oversized incoming one is replaced, never trusted into the log stream; a real caplog-captured log record from a genuine 401 carries the exact same request_id as the response header; a log line emitted outside any request carries the "-" placeholder; a plain below-threshold failed login is logged here even though SEC-02's own test confirms it's NOT written to security_events; an unauthenticated per-IP burst 429 is logged here even though SEC-02's own test confirms that case is deliberately unlogged there too; a successful 200 logs no security-audit warning at all (no false positives); and the pre-existing X-Process-Time/X-Security-Policy response headers (also previously dead, since the middleware never ran) are now genuinely present. Verified with the real pytest suite: this new file (11/11 passing) plus 151 pre-existing tests across every file that exercises the request path this change touches (rate limits, WebSocket connect limits, CORS, ingestion rate limiting, SEC-02's own security-events suite, general API endpoints, accounts, error schema, new-device detection, maintenance/status) -- zero regressions. The full suite was not run start-to-finish this pass: several unrelated agent/OpenAI-dependent test files appear to retry real outbound OpenAI connections that this sandbox's egress policy blocks -- a pre-existing environment condition unconnected to this change, since nothing here touches agent or OpenAI code -- so verification was scoped to every test file that actually exercises the changed request path instead of chasing that unrelated hang.

Still open, disclosed, unchanged: no real distributed tracing (spans, cross-service propagation, a collector), no real external alerting (Slack/email/webhook/PagerDuty firing on a security or ops event) -- both would need a real running backend or paid third-party account this engagement has no mandate to stand up. OPS-01 stays [PARTIAL].

## Change Log — v2.73 → v2.74 (prior update, retained for reference)

UX-05: closed both of this item's own named halves -- charts and keyboard navigation -- across all 5 real chart components (CategoryChartPicker.tsx, MonthlyTrendPicker.tsx, DynamicChartEngine.tsx, BoxPlotChart.tsx, TransactionScatterPanel.tsx), closing this item to [DONE]. Charts: every one of the 5 previously had zero aria-labels or roles at all, so a screen reader got no description of what any chart showed. Each now carries a real, dynamically-computed aria-label (never a static placeholder -- built from the real dataKeys/xAxisKey/data.length the component was actually given) applied via role="img" scoped to just the chart markup itself, not the surrounding picker controls -- role="img" removes its whole subtree from the accessibility tree, which would otherwise have silently swallowed the chart-type dropdown and the new keyboard buttons below from screen-reader and keyboard users alike had it been applied to the whole component. Keyboard navigation: the two real click-to-drill-through surfaces this item named (CategoryChartPicker's onCategoryClick, MonthlyTrendPicker's onMonthClick -- BRIEF-01's evidence trail) had no keyboard equivalent at all, mouse click only, because the underlying recharts Bar/Pie/Line elements render as SVG shapes with no native focus semantics. Rather than fighting recharts for unreliable per-shape tabIndex/keyboard support, added a real, visible row of genuine <button> elements underneath the chart -- one per category or month actually in the data -- that fire the exact same onCategoryClick/onMonthClick handler a mouse click on the chart would, only rendered when a caller actually wired drill-through (matching BRIEF-01's own real scope: DynamicChartEngine, BoxPlotChart, and TransactionScatterPanel have no click-to-drill of their own and got only the aria-label fix). New ChartAccessibility.test.tsx (12 tests): real aria-label text on all 5 components across bar/pie/line variants; the new keyboard buttons receive real focus and fire the real handler with the real category/month value; no phantom buttons render when no drill-through is wired; and -- closing the third disclosed gap, that no axe-core scan had ever touched a chart-bearing surface -- a real jest-axe scan against CategoryChartPicker and MonthlyTrendPicker with drill-through enabled, both reporting zero violations. This is a real, genuine automated WCAG conformance check, though at the component level via jest-axe rather than QA-06's own live Playwright E2E infrastructure extending to a real chart-bearing page in the running app -- that remains QA-06's own separately-tracked task in this plan ("extend axe coverage to chart-bearing views"), not re-claimed here. Also hit and fixed a real, pre-existing, previously-undisclosed scratch-environment bug while adding these tests: the jest verification mirror's @babel/preset-typescript was resolved to a Babel 8 prerelease (8.0.1/8.0.5) that mis-transpiles a generic type argument on useState (`useState<ChartKind>(...)`) into a literal runtime reference, throwing "ChartKind is not defined" -- this exact bug class was already found and fixed once before this session (a stable-Babel-7.x pin), but CategoryChartPicker.tsx/MonthlyTrendPicker.tsx had never been unit-tested directly until this pass, so it had never actually triggered; re-pinned @babel/core, @babel/preset-env, @babel/preset-react, and @babel/preset-typescript to exact stable 7.26.0-line versions in the scratch mirror only -- no change to the real repo's own package.json, since this bug lives entirely in Claude's own jest verification environment, not the shipped app. Verified with a real jsdom + React Testing Library jest run across the full frontend suite: 42/42 passing (5 suites: the pre-existing 4 plus the new ChartAccessibility.test.tsx), zero regressions; scratch tsc --noEmit type-check across all 5 changed files -- zero new type errors, same 10 pre-existing unrelated headers-typing (TS2769) errors as v2.73. All 6 files (5 components + the new test file) committed to the user's device with mtime guards on the pre-existing files, zero drift.

## Change Log — v2.72 → v2.73 (prior update, retained for reference)

UX-03: closed the second of this item's two disclosed remaining gaps -- dropdown ARIA -- and investigated the first (dashboard-wide time range) closely enough to state precisely why it stays open rather than guessing at a partial wire-up. Dropdown ARIA: TimeRangeSelector.tsx, CategoryChartPicker.tsx, and MonthlyTrendPicker.tsx were each a plain <button> + conditional <div> popup with zero ARIA signal -- a screen reader had no way to know the trigger was a collapsible menu, whether it was open, or that the popup was a list of selectable options; none of the three had a keyboard way to dismiss an open menu (Escape) or closed automatically on an outside click, so their visual open/closed state could silently drift from whatever aria-expanded claimed once added. Fixed all three with the same real listbox pattern: trigger gets aria-haspopup="listbox" and aria-expanded tracking real state; the popup becomes role="listbox"; each option becomes role="option" with aria-selected reflecting the real current choice; Escape and a genuine outside-click listener (document-level mousedown, cleaned up on close) both close the menu and return focus to the trigger button, so a keyboard-only user is never left without a focus target. New Dropdowns.test.tsx (12 tests: aria-haspopup/aria-expanded on each trigger, listbox/option roles and correct option counts once open, Escape-closes-and-refocuses, outside-click-closes, and aria-selected tracking the real selection) -- recharts and BoxPlotChart.tsx stubbed out as heavy chart-rendering dependencies with no bearing on the dropdown logic under test, same discipline OverviewView.test.tsx already used for its own heavy siblings. Dashboard-wide time range: confirmed via a real grep across backend/db_manager.py that date_from/date_to filtering exists in exactly one place -- get_ledger_rows, the query TimeRangeSelector already feeds inside the Ledger Row Explorer -- and nowhere else. Every other real endpoint TimeRangeSelector would need to affect to be genuinely dashboard-wide (kpi-summary, cfo-briefing, chart-suite, forecast, conversion-rate, marketing-roi, comptroller-audit, analytics-summary, category-suggestions) has no date-range parameter at all today -- several compute over an implicit "most recently completed calendar month" (see cfo-briefing's own reporting_month logic) rather than an arbitrary range, so wiring a shared range control through them correctly would mean redefining what each of those endpoints' own scope even means under a custom range, not just adding a query parameter. That is real backend design work across many functions, not a frontend wiring task -- correctly left open rather than guessed at partially, same discipline already applied to INT-02 and TEN-02's structurally-blocked halves. Verified with a real jsdom + React Testing Library jest run: 30/30 passing across the full frontend suite (4 suites: the pre-existing 3 plus the new Dropdowns.test.tsx), zero regressions; scratch tsc --noEmit type-check across all 3 changed files -- zero new type errors, same 10 pre-existing unrelated headers-typing (TS2769) errors as v2.72. All 4 files (3 components + the new test file) committed to the user's device with mtime guards on the pre-existing files, zero drift. Stays [PARTIAL]: dropdown accessibility is now real and correct, but dashboard-wide time-range scoping remains a genuine, now precisely-scoped backend design question rather than a UX gap this pass can close.

## Change Log — v2.71 → v2.72 (prior update, retained for reference)

UX-02: closed a specific, real, previously-undisclosed bug class inside this item's own "broader review" -- a dead-code fallback string. The pattern, already found and fixed twice before in this codebase (KnownGapsPanel.tsx, AssumptionLedger.tsx): `catch (err) { setError(err.message || "<friendly text>") }` fed by a raw `throw new Error(`...request failed: ${status}`)` -- since err.message is always that raw string when the throw fires, the friendly fallback text can never actually reach the user; they see a bare HTTP status instead. Used an Explore subagent to trace exact throw-to-catch control flow (not line-number proximity) across every fetch-based component, since several files have multiple try/catch blocks or multiple throw statements feeding one catch. Found 18 real sites of this bug across 14 files, 5 sites that only look similar but are legitimately fine (err.message really is the backend's real, useful, API-02-standardized detail there), 2 sentinel-guarded sites that must never be touched (ETLDropzone.tsx / CognitiveSearchBar.tsx compare err.message === 'AUTH_FAILURE' before falling through), 1 site where both feeding throws are already meaningful text (InquiryTrackerWidget.tsx's confirmConverted -- a client-side validation message plus a real backend detail, so nothing is actually dead there), and 3 no-throw ClientContext.tsx sites flagged as a separate decision, not touched this pass. Fixed the 14 clean sites by removing the `err.message || ` fallback (always the friendly string now, real error still console.error-logged first) across MarketingRoiWidget.tsx, VirtualCFOWidget.tsx, KpiGrid.tsx, TransactionScatterPanel.tsx, LedgerRowExplorer.tsx, EvidenceModal.tsx, SourcePerformanceWidget.tsx, DataVisualizationWidget.tsx, ConversionFunnelWidget.tsx, CategorySuggestionsWidget.tsx (its fetch-suggestions catch only -- its apply-suggestion catch is DETAIL-AWARE and left alone), IngestionHistoryCard.tsx (its load-history catch only, which had no console.error at all -- added one; its delete-ledger catch is DETAIL-AWARE and left alone), FinOpsBudgetCard.tsx (its clear-cap catch only, same missing-console.error fix -- its save-cap catch is DETAIL-AWARE and left alone), InquiryTrackerWidget.tsx (3 of its 5 sites: list-fetch, undo-conversion, delete-inquiry -- its log-inquiry catch is DETAIL-AWARE and its confirm-converted catch needed no fix, both left alone), ForecastCard.tsx (its readiness-check catch only), and OnboardingChecklist.tsx (one catch fed by two raw throws -- kpi-summary and known-gaps lookups both failing the same way). Two sites were genuinely mixed -- one legitimate backend-detail throw (a 402 usage-cap message) alongside one raw-status throw feeding the same catch -- so rather than touching the catch, fixed only the raw branch's own throw message to be friendly, in ForecastCard.tsx's forecast-generation effect and OneTapView.tsx's one-tap runButton; the real 402 detail and the catch's own fallback text are both untouched. Verified with a real jsdom + React Testing Library jest run across the full frontend suite: 18/18 passing (same 3 suites as v2.71), zero regressions, as expected since every change here is a string-literal swap, not a logic change; plus a scratch tsc --noEmit type-check across all 16 changed files -- zero new type errors. The only errors that type-check surfaces are 10 pre-existing `...(authToken ? { Authorization: ... } : {})` headers-typing overload errors (TS2769), the same quirk already confirmed unrelated to this or any prior session's work in InquiryTrackerWidget.tsx -- now visible in FinOpsBudgetCard.tsx and ForecastCard.tsx too, purely because this was the first pass to add those two files to the scratch type-check mirror, not because anything changed in their header-construction code. All 16 changed files committed to the user's device with mtime guards, zero drift. Stays [PARTIAL]: this closes one specific bug class this item's own text already disclosed as a gap, not the full broader review the item still owes -- loading/success/degraded-state coverage beyond error-message correctness, and the 3 flagged ClientContext.tsx no-throw sites, remain unreviewed.

## Change Log — v2.70 → v2.71 (prior update, retained for reference)

UX-01: opens Phase 4 of the approved 26-item plan with the review this item's own text disclosed as never having happened -- "broader first-run UX beyond this checklist was not reviewed." Walked the real path a brand-new tenant takes end to end (signup -> login -> dashboard -> first upload -> first insight) by reading AuthGate.tsx, OnboardingChecklist.tsx, OverviewView.tsx, KpiGrid.tsx, and KnownGapsPanel.tsx, rather than assuming the checklist alone was sufficient. Found one real, concrete friction point: OverviewView.tsx rendered, in order, SystemHealthStrip, OnboardingChecklist (whose own first item says "Upload your ledger data"), KpiGrid, KnownGapsPanel, a Run Ledger Audit button, and only then ETLDropzone -- meaning a genuinely brand-new tenant with zero rows had to scroll past an all-empty KPI grid and a multi-card "What Eivanta Doesn't Know Yet" panel (both real and correct, but meaningless before any data exists) just to reach the one control the checklist right above them was telling them to use. Fixed by lifting the same "does this tenant have any data yet" signal OnboardingChecklist already computes for its own first item's status up to its parent via a new onHasDataChange prop (no new network call -- reuses the existing kpi-summary fetch) and having OverviewView reorder itself: ETLDropzone moves directly under the checklist for a confirmed-zero-data tenant, and stays in its original bottom position for everyone else, including during the brief window before the signal has loaded (defaults to the original, no-flicker order rather than guessing). Everything else walked -- AuthGate's login/signup copy, the checklist's own item text, the post-upload refresh path that surfaces the new insight on the same page without extra navigation -- read correctly and needed no changes; not silently skipped, genuinely reviewed and found sound. New frontend/components/__tests__/OverviewView.test.tsx (3 tests: a zero-data tenant sees the dropzone before KpiGrid, a tenant with data keeps the original order, and the pre-signal default position has no reorder flicker) -- heavy sibling widgets mocked to isolate the real reordering logic under test, OnboardingChecklist itself kept real. Verified with a real jsdom + React Testing Library jest run: 18/18 passing across the full frontend suite (10 CommandPalette + 5 ETLDropzone + 3 new), zero regressions; plus a scratch tsc --noEmit type-check (device_bash still broken, so no real Next.js build was possible) -- zero new type errors, the only remaining errors being the same pre-existing `authToken ? {...} : {}` headers-typing quirk in InquiryTrackerWidget.tsx already confirmed unrelated to this or any prior session's work. All 3 changed/new files committed to the user's device with mtime guards on the two pre-existing files, no drift. Moves to [DONE]: per founder decision this remains a progress checklist, not a full guided modal tour (unchanged, not this item's scope), but the actual first-file-to-first-insight path -- including the one real friction point found -- is now reviewed and sound.

## Change Log — v2.69 → v2.70 (prior update, retained for reference)

INT-02: investigated, not built -- the same discipline already applied to TEN-02's subscription-driven half (MBL v2.64): confirm whether a real structural blocker exists before writing a line of code, and if one does, say so plainly rather than shipping a fake version of the feature. It does here. A real accounting/CRM connector's OAuth half -- the standard three-legged authorization-code flow every one of these providers (QuickBooks Online, Xero, HubSpot, Salesforce) requires for a tenant to "connect their account" -- has two non-negotiable prerequisites this engagement does not have: (1) a registered developer application with each provider, meaning the founder creating a real developer account with each one, exactly the same category of external-account prerequisite as BILL-01's Stripe/LLC requirement; and (2) a registered, real, stable, HTTPS-reachable OAuth redirect URI that the provider's own authorization server sends the user's browser back to after consent -- every one of these providers requires this be a real public domain registered in advance (none accept an ephemeral device-bridge address, localhost, or dynamic runtime registration), meaning real production deployment or at minimum a stable public dev domain, both explicitly held by the founder's own standing instruction until the marketing website is complete. Investigated whether a framework could be built and tested against a fake/mocked OAuth server instead, sidestepping both blockers, and deliberately rejected that: unlike TEN-04's row-quota gate (a fully self-contained mechanism with no external dependency, safely buildable and testable end-to-end today), this item's entire value -- a tenant connecting a REAL QuickBooks/Xero/HubSpot account and syncing REAL data -- is unverifiable against a mock, and each provider's actual token-refresh semantics, rate limits, and webhook formats differ enough that scaffolding built against an invented stand-in would be a real risk of shipping an untested interface shape, not real progress. Confirmed via a repo-wide search that zero connector-related code exists today (no oauth/connector/quickbooks/xero/hubspot/salesforce references anywhere in backend/, outside unrelated OAuth2 token_type labels on Eivanta's own login endpoints). Stays [NOT ADDRESSED] -- correctly, not from lack of effort this pass, and added to the same standing deferred bucket as BILL-01..05 and real production deployment: revisit once the founder has real developer accounts with at least one provider and a real public redirect URI to register. This closes Phase 3 (API/Integration) of the approved 26-item plan -- API-01 and API-03 both genuinely advanced, INT-02 correctly and honestly deferred rather than faked.

## Change Log — v2.68 → v2.69 (prior update, retained for reference)

API-03: closes this item's own explicitly-disclosed WebSocket gap -- "this HTTP middleware only ever runs for REST requests ... the swarm WebSocket route is NOT covered by any of this." Investigated first: the swarm route (backend/routers/swarm.py) accepts a handshake, verifies a token, and then holds the connection open with a 5-second heartbeat loop until disconnect -- meaning a single handshake attempt is far more expensive to this server than one REST call, and nothing previously stopped a flood of connection attempts (with or without a valid token) from exhausting real resources (SwarmConnectionManager entries, asyncio heartbeat tasks) long before any REST-side counter would ever apply, since Starlette's @app.middleware("http") never wraps a WebSocket upgrade at all. Fixed with two new, independent in-memory sliding-window checks in backend/rate_limit.py -- check_ws_ip_connect_burst (30 attempts/60s per source IP, checked BEFORE token verification, so a no-token flood is rejected as cheaply as possible) and check_ws_tenant_connect_burst (20 attempts/60s per verified tenant, checked after a token verifies, catching a compromised/scripted client with a genuinely valid token ignoring frontend/components/SwarmLogStreamer.tsx's own existing exponential reconnect backoff). Deliberately NOT reusing the REST burst limits (300/60, 60/60) -- those would let a connection-flood script exhaust real server resources long before either REST counter ever tripped, given how much more expensive one WS handshake is than one REST call. Rejections close with a new code, 4029 (mirroring HTTP 429 into the 4000-4999 application-defined WebSocket range), deliberately distinct from the existing 4008 -- confirmed by reading SwarmLogStreamer.tsx that its onclose handler only special-cases 4008 as a terminal, no-retry auth failure and already falls through to its own generic backoff-and-reconnect path for any other close code, so this needed zero frontend changes to behave correctly (retry later, don't give up). New backend/tests/test_api03_ws_connect_limits.py (5 tests: IP-check-runs-before-token-verification ordering, tenant-check-runs-after-verification, per-tenant scoping independent of a shared IP, a rejected attempt not itself counting against its own window, and independence from the separate REST-side limits). Verified with a real pytest run: the new suite (5/5) plus the existing WebSocket/rate-limit/ingestion regression suites (32 tests) plus a broader API/auth/tenant sweep (109 tests) -- 146 total, zero regressions. Both changed files plus the new test file committed to the user's device with mtime guards, no drift. Still genuinely open, unchanged from before this pass -- structurally, not from any remaining effort here: in-memory/per-process state (needs a shared external store like Redis once this ever runs as more than one worker process), and source-IP trust (assumes request.client.host/websocket.client.host IS the real client IP, which needs reconsideration once deployed behind a real reverse proxy) -- both are real production-deployment questions, correctly held with the standing deployment deferral rather than guessed at now. Item stays [PARTIAL] for those two remaining, disclosed reasons alone.

## Change Log — v2.67 → v2.68 (prior update, retained for reference)

API-01: opens Phase 3 of the approved 26-item plan with an honest refresh rather than new code -- investigated first, per this engagement's own discipline, before touching anything. docs/Eivanta_API_Inventory.md's own text disclosed it was generated 2 Sep 2026 and needs a manual refresh "when the API surface changes meaningfully" -- so the real question was whether it had. It had: a live app.openapi() dump against the current codebase found 99 real REST endpoints, not the documented 64, because 35 endpoints shipped across TEN-04, DIFF-08, DIFF-11, DIFF-22, DATA-09, ENT-01, FIN-05, OPS-02, and REP-01 since the doc's last refresh, each through the normal development process rather than through this item. The automated regression guard this item actually built (MBL v2.44, backend/tests/test_api01_inventory.py) is deliberately a structural test, not a snapshot -- it re-derives the two conventions that matter (every new endpoint versioned under /api/v1/, every endpoint OpenAPI-tagged) straight from the live schema on every run, which is exactly why it kept passing cleanly through all 35 additions without ever needing an update itself; confirmed with a real pytest run before touching the doc (4/4 passing at the current 99-endpoint count). The doc's fuller table -- per-domain grouping and each route's actual Depends() -- is explicitly NOT covered by that automated guard and had gone stale, so it's the one manually refreshed here: every route's real auth dependency was read from source (main.py plus accounts.py, metrics.py, sales_pipeline.py, and evidence.py, the four router files that gained new routes), not inferred or guessed, the same standard the original document set for itself. Two new domains appeared and are now documented: Sales Pipeline (7 endpoints, DIFF-22) and Security (3 endpoints, SEC-02). The refreshed document was then verified for exact parity against the live schema with a small script comparing every (method, path) pair in the doc's tables against app.openapi()'s actual paths -- zero endpoints missing from the doc, zero stale entries left in it. The item's already-disclosed "2 of 99" (was "2 of 64") unversioned-legacy-path gap is unchanged and re-confirmed still accurate; still stays [PARTIAL] for that same, unchanged reason. Committed to the user's device with an mtime guard, no drift.

## Change Log — v2.66 → v2.67 (prior update, retained for reference)

AI-01: closes Phase 2 of the approved 26-item plan with a real, demonstrable bug fix -- generalizing the same over-routing bug class this item's own prior pass already fixed once for a bare "data" keyword, rather than treating that as a one-off patch. orchestrator.py's router used plain substring matching (`keyword in query`), which lets a short keyword silently match INSIDE an unrelated longer word: "predict" is a substring of "unpredictable" (a qualitative remark about volatility -- "Our revenue growth has been unpredictable lately" -- was misrouted to predictive_forecaster instead of falling through to virtual_cfo), and "graph" is a substring of "paragraph" (a request to shorten report prose was misrouted to bi_visualization_architect). Fixed by requiring a LEFT word boundary immediately before each keyword via a precompiled regex, instead of a bare `in` check -- deliberately a LEFT-only boundary, not a full \bkeyword\b match, because several keywords are intentional prefixes meant to catch multiple inflections at once (e.g. "visualiz" matching visualize/visualizing/visualization) -- a full-word match would have broken those; a left boundary keeps every one of them working while still rejecting both mid-word false positives found. This is a real, found-by-reading-the-code fix, not speculative hardening -- both false positives were confirmed against the router's actual matching logic before the fix, and confirmed corrected after. The item's already-documented "8 of 12" routing boundary and its structural (not tunable) reasons are unchanged and re-confirmed still accurate on inspection. New regression tests added to the existing backend/tests/test_orchestrator_integration.py (3 tests: the unpredictable-revenue case, the paragraph/report case, and a positive-control test proving every intentional prefix keyword still matches all its real inflections after the fix). Verified with a real pytest run in the /tmp/eivanta_test scratch mirror: the file's own suite (42 tests, up from 39) plus a 121-test regression sweep across every other suite that exercises the orchestrator (AI-08 conversation history, Ops Shield adversarial, QA-05 chaos/agent-dropout, query audit), zero regressions. Both changed files committed to the user's device with mtime guards, no drift. Still genuinely open, unchanged from before this pass: real tuning against production query logs, which cannot exist before Eivanta has real traffic -- this item correctly stays [PARTIAL]. This closes Phase 2 (Data/AI) of the approved plan.

## Change Log — v2.65 → v2.66 (prior update, retained for reference)

DATA-08: closes this item's two remaining disclosed gaps -- retry and cancellation -- at an honest, real scope, without pretending a background job exists to retry or cancel. Investigated first: ingestion is one synchronous request/response (upload_ledger in main.py), and the uploaded file's bytes are deleted from the server the moment that request finishes (its own `finally: file_path.unlink()`); ingestion_history rows (already DONE, MBL v2.51) never stored the original file either, only metadata -- so there is no server-side job, and no stored file, for either concept to act on in the sense the item's title might imply. What genuinely IS buildable, and is built here, is both at the real client/request level: RETRY -- frontend/components/ETLDropzone.tsx now keeps the File object for the most recent FAILED (non-auth) upload in memory for that browser tab, and shows a real 'Retry Upload' button that resubmits it without reopening the OS file picker; CANCELLATION -- a real AbortController is now wired to the upload fetch call, with a 'Cancel Upload' button shown while uploading. Honestly disclosed, not overclaimed: aborting the client's connection also stops upload_ledger's own file-read loop server-side in the normal case (a dropped connection fails that loop's next read), but this is a documented consequence of closing the connection, not a tracked 'job cancelled' confirmation from a job system that doesn't exist. Scope boundary disclosed in the component's own comment: retry only ever covers the immediately-preceding failure in the current tab, never an arbitrary older history row, since no file bytes are retained anywhere to retry an older attempt from. One real bug caught and fixed before shipping, not reported: both new buttons sit inside the existing <label> wrapping the hidden file input, so a click on either would have bubbled up and also re-opened the OS file picker without an explicit stopPropagation() on each button's handler. Verified with a real jsdom + React Testing Library jest run (a genuine functional test, not just a type-check, using the same real-ClientProvider pattern as OneTapView.test.tsx) in a scratch frontend environment: new frontend/components/__tests__/ETLDropzone.test.tsx (5 tests: a failed non-auth upload shows Retry Upload, clicking it genuinely resubmits and the second attempt can succeed, an auth failure (401/403) never offers Retry, Cancel Upload genuinely aborts the in-flight fetch and shows a distinct 'Upload Cancelled' state, and selecting a new file after one failure correctly tracks the newest failure rather than a stale one) plus the pre-existing CommandPalette.test.tsx (10 tests) reconfirmed passing in the same run -- 15 tests, zero regressions. Both files committed to the user's device with an mtime guard on ETLDropzone.tsx, no drift.

## Change Log — v2.64 → v2.65 (prior update, retained for reference)

DATA-02: closes a real, previously undisclosed value-level schema-validation gap -- incidental whitespace in category/description text silently fragmenting reporting. Every GROUP BY category in this codebase (db_manager.py's own category_breakdown queries, report_generator.py, saas_strategist.py) is an exact string match with no normalization of its own, so "Sales", "Sales " (trailing space), and " Sales" (leading space) were three DIFFERENT buckets even though a human reading the file would call them one category -- and a cell that was entirely whitespace (e.g. "   ") rendered as a blank-looking, non-navigable chart segment instead of falling back to "Uncategorized" like a genuinely empty cell already did. New db_manager._clean_text_column strips leading/trailing whitespace and collapses repeated internal whitespace for both category and description, treating an now-empty result as "no value provided" (the existing Uncategorized/"Uploaded ledger entry" defaults). Deliberately does NOT fold casing -- "COGS" and "cogs" remain two distinct stored categories, since case could be a real, tenant-intentional distinction in some accounting exports; same conservative reasoning this item's own text already uses to justify not adding an all-numeric category/description swap-check (still correctly not added, still the one remaining disclosed gap keeping this item at [PARTIAL]). New backend/tests/test_data02_text_normalization.py (8 tests: leading/trailing strip, internal-whitespace collapse, whitespace-only falls back to Uncategorized, description gets the same treatment, casing is deliberately left alone, a real end-to-end proof that two whitespace-variant rows now land in ONE category_breakdown bucket instead of two, a regression guard that a missing category column still defaults correctly, and a direct unit contract for _clean_text_column). Verified with a real pytest run in the /tmp/eivanta_test scratch mirror: the new 8 tests plus a 201-test regression sweep (ingestion, data normalization, header fuzzy matching, Virtual CFO evidence, QA-03 ground truth, FIN-05 churn, DIFF-11 variance attribution, DIFF-22 marketing ROI) -- 209 tests total, zero regressions, confirming no existing test anywhere in the suite depended on the old un-stripped behavior. Both changed/new files committed to the user's device with an mtime guard on db_manager.py, no drift.

## Change Log — v2.63 → v2.64 (prior update, retained for reference)

TEN-04: closes two of this item's four still-open sub-quotas -- storage and rows -- while correcting an earlier mistake in this item's own text. A prior pass here concluded a row/storage cap "can't honestly mean anything" until a billing/tier concept exists, reasoning from the fact that ledger ingestion is delete-and-replace, not additive. That conflated CUMULATIVE storage-over-time (genuinely meaningless under delete-and-replace, since nothing accumulates across uploads) with CURRENT stored size at any given moment, which is a perfectly real, well-defined quantity (COUNT(*) FROM ledgers WHERE client_id=?) regardless of ingestion model -- and since one upload wholly replaces a tenant's ledger, that upload's own row count IS what the tenant's stored size becomes. New max_ledger_rows column (NULL/unrestricted by default, same contract as max_users) plus new db_manager.py functions (set/get_tenant_row_quota, count_ledger_rows_for_tenant, get_row_quota_status, check_row_quota_gate) and new GET/POST/DELETE /api/v1/settings/row-quota endpoints mirror the existing max_users/ team-quota pattern exactly. The gate is checked inside ingest_csv_to_db against the INCOMING file's row count (not "current + delta" like the user quota, since there's no delta to add under delete-and-replace) -- an upload that would exceed the quota is rejected with a 400 before any DB write, leaving the tenant's existing stored ledger untouched. "Storage" itself is deliberately approximated by row count, honestly disclosed in a new assumptions.py entry (ledger_row_quota_as_storage_proxy) rather than presented as an exact byte-size cap, since this platform's single shared DuckDB file has no per-tenant physical storage accounting to cap on directly. New backend/tests/test_ten04_row_quota.py (15 tests: default-unrestricted, owner/admin can set it, non-admin/unauthenticated correctly rejected, an upload within quota succeeds, one exceeding it is rejected with the ledger genuinely untouched (not partially written), a later smaller upload correctly frees quota room again (the one real behavioral difference from the user quota, which only ever grows via explicit invites/removals), clearing the quota restores unrestricted behavior, non-positive values rejected, per-tenant isolation, and a direct unit contract for check_row_quota_gate). QA-02's own self-auditing route-inventory pins were reconciled for the 3 new routes (99 total, 92 protected, 40 role-gated -- the GET route is unrestricted-role like its team-quota sibling, POST/DELETE are owner/admin-gated). test_ten04_team_quota.py's own module docstring -- which had asserted storage/rows was out of scope for the same now-corrected reason -- was updated to point at this new file. Verified with a real pytest run in the /tmp/eivanta_test scratch mirror: the new 15 tests, QA-02's full 256-test authz-boundary suite, and a regression sweep (team-quota, dataset versioning, API-03 rate limits, tenant lifecycle) -- 338 tests total, zero regressions, since device_bash remains unavailable on the desktop. All 6 changed/new files committed to the user's device with mtime guards, no drift. Still genuinely open, and this item correctly stays [PARTIAL]: an "integrations" quota -- this item's title's fifth sub-quota -- since no integration/connector framework exists yet for a tenant to have too many of (see INT-02, not yet started).

## Change Log — v2.62 → v2.63 (prior update, retained for reference)

TEN-02: investigated (11 Sep 2026, next in the approved Phase 1 order) rather than built on -- confirmed this item's one remaining gap is genuinely, structurally blocked, not merely unattempted. 'Subscription-driven access control' is inherently a billing feature: tenants.subscription_status exists only as a column explicitly reserved for real Stripe-driven state (see its own in-code comment) with no enforcement logic wired to it anywhere, and BILL-01 through BILL-05 (all real payment/billing work) remain under this engagement's standing do-not-start-without-explicit-instruction deferral. Building a fake or placeholder 'subscription-driven' trigger not actually driven by any real subscription event would be dishonest scope-padding around a deferred item, not real progress, so none was attempted. This item's text IS updated with one genuinely new, honest fact: SEC-02's new automated containment (v2.61, shipped this same session) means this row's suspend/reactivate mechanism now has TWO real trigger paths, not one -- a manual owner action, and (new) an automated security-driven suspension on a detected credential-stuffing pattern -- both fully distinct from, and neither a substitute for, the still-missing subscription/billing-driven trigger this row's own title also names. No code changed for this item this pass; this is a documentation-accuracy update only.

## Change Log — v2.61 → v2.62 (prior update, retained for reference)

SEC-03: closes real ground on the 'penetration testing' third of this item's title, while being clear about what remains genuinely open. New backend/tests/test_sec03_adversarial_api_testing.py (11 tests) is a real, automated adversarial API suite running entirely inside this repo's own pytest harness against the live FastAPI app -- JWT forgery/tampering (alg=none, wrong-secret signing, a tampered payload with the original signature left in place, expired tokens, malformed strings), cross-tenant IDOR on three id-in-path endpoints QA-02's own dedicated suite didn't yet cover (session revoke, sales-inquiry mutation/delete, knowledge-document delete), mass-assignment probes on signup/invite (extra 'client_id'/'role'/'user_id' fields confirmed silently ignored, not bound), and a path-traversal upload filename. Investigated first, not assumed: every one of these defenses already existed and held -- all 11 tests confirm correct behavior, zero real vulnerabilities found or fixed this pass; the value here is the real, repeatable regression guard that didn't exist before, especially for the three previously-untested cross-tenant IDOR paths. Honestly disclosed as NOT covering (new assumptions.py entry, adversarial_api_testing_scope): genuine third-party manual penetration testing, or any real infrastructure/network/container-level exploitation, since no real production deployment exists yet to test against. Container-image scanning remains independently blocked, re-confirmed still true today (not assumed stale from the 10 Sep 2026 attempt): this session's own cloud-sandbox network egress still returns 403 for Docker Hub, GitHub release binaries, and the Go module proxy, and the founder's desktop device-bridge sandbox outage (Plan9 mount failure) is still unresolved, so a container scan cannot be attempted from either environment right now. Verified: the new 11 tests plus a targeted regression sweep (SEC-01 secret rotation, sessions, accounts, AI-06 knowledge-base budget gate) -- 73 tests, zero regressions. Both changed files committed to the user's device with an mtime guard on assumptions.py, no drift. This item stays [PARTIAL] -- container scanning and genuine manual/external penetration testing remain the two real open gaps.

## Change Log — v2.60 → v2.61 (prior update, retained for reference)

Closes SEC-02's two remaining fully-open thirds -- CONTAINMENT and NOTIFICATION (credential ROTATION stays tracked entirely under SEC-01, not duplicated here, unchanged from the 3 Sep 2026 detection/logging ship). CONTAINMENT: a real automated response to a detected event, the one thing this item had disclosed as fully open ("no automated response to a detected event -- e.g. auto-suspending a tenant mid-incident"). New accounts.py helper _check_and_apply_automated_containment runs after every account_lockout security event (both login() and mfa_verify()): if a tenant crosses 3 lockouts within a 15-minute window -- a pattern consistent with credential stuffing or password spraying across several of a tenant's own accounts -- db_manager.auto_suspend_tenant_for_security automatically suspends that tenant (same lifecycle_status='suspended' state TEN-02's manual /api/v1/tenant/suspend already uses) and logs a new critical automated_containment_tenant_suspended event. New suspension_reason/suspension_detail columns on tenants let GET /api/v1/tenant/status tell an owner WHY they were suspended -- 'automated_containment' with the real trigger detail, vs 'manual' for a self-suspend -- and the threshold is deliberately conservative (a legitimate team essentially never locks out 3 separate accounts in the same 15 minutes) since any owner can immediately self-reverse it via /api/v1/tenant/reactivate, which -- like GET /api/v1/security/events itself, switched the same day so an owner can read the full log explaining the suspension -- stays reachable even while suspended. NOTIFICATION: closes the other previously fully-open third at an honest, bounded scope -- not email/push (this platform still has no email integration, a standing deferred gap), but a real in-app unseen-count an owner/admin can poll (new GET /api/v1/security/events/unseen-count) and clear (new POST /api/v1/security/events/seen), backed by a new security_events_last_seen_at column on tenants (existing tenants' real historical events backfilled to 'seen' at migration time so this doesn't surface old incidents as a false flood of new ones). New backend/tests/test_sec02_containment_and_notification.py (11 tests: multi-account lockout triggers auto-suspend exactly once, two distinct lockouts stays under threshold, self-reactivation works, manual vs automated suspension are labeled differently, continued attack traffic against an already-suspended tenant doesn't re-trigger or spam a second containment event, per-tenant isolation on both the containment and notification paths, role-gating, and direct unit contracts for the new counting functions). Two new assumptions.py methodology notes disclose the threshold's conservative, non-attack-data-derived starting point and the notification surface's in-app-only scope. QA-02's own self-auditing route-inventory pins were reconciled for the 2 new routes (96 total, 89 protected, 38 role-gated, both new ones require_role_allow_suspended-gated and correctly self-detected). Verified with a real pytest run in the /tmp/eivanta_test scratch mirror: the new 11 tests plus a broad regression sweep (QA-02's full 245-test authz-boundary suite, tenant lifecycle, AUTH-05, accounts/login-throttling/MFA/sessions/refresh-tokens, API-01/API-03/OPS-03/DATA-09/REP-01/OPS-02) -- over 500 tests total, all passed, zero regressions, since device_bash remains unavailable on the desktop. All 6 changed/new files committed to the user's device with mtime guards, no drift. With both gaps closed, this item moves from [PARTIAL] to [DONE] in Section 4 below.

## Change Log — v2.59 → v2.60 (prior update, retained for reference)

Closes AUTH-05's one disclosed gap from the 27 Aug ship note (“suspicious-session controls, e.g. new-device alerts, are not part of this pass -- still open”): a new known_devices table (backend/db_manager.py) now records the best-effort browser/OS label AUTH-06's session list already derives for every account, and check_and_record_login_device logs a real new_device_login row to SEC-02's already-shipped security_events table/endpoint the first time an account with at least one other known device logs in from a different one -- wired into both the direct-password path (login()) and the second-factor path (mfa_verify()) via a shared _flag_new_device_if_needed helper. This is DETECTION/LOGGING only, not an email or push alert: the platform has no email integration (a standing, deliberately deferred gap, disclosed here and in the new assumptions.py entry, new_device_login_detection) -- an owner/admin can see the signal today via GET /api/v1/security/events, the same real surface SEC-02 built for its own two signals. A user's very first login is never flagged (nothing yet to compare it against), a repeat login from an already-known device or label is never re-flagged, and device history is isolated per account. A missing/unparseable User-Agent normalizes to a fixed “(unknown device)” bucket rather than a raw NULL, since DuckDB primary-key columns (device_label is half of known_devices' composite key) can't hold one. New backend/tests/test_auth05_new_device_detection.py: 8 tests covering first-login-never-flagged, same-device repeat logins, a genuinely new second device (flagged exactly once, not re-flagged on return visits), the MFA-verify path, the missing-User-Agent bucket, a failed login never recording or flagging a device, per-user isolation, and a direct unit-level contract test against check_and_record_login_device. Verified with a real (not mocked) pytest run in a scratch backend mirror: the new suite plus 331 existing regression tests across accounts, MFA, sessions, login-throttling, SEC-01/02/03, agent-auth and the full QA-02 authorization-boundary suite -- all passed cleanly, zero regressions, since device_bash remains unavailable on the desktop. With this closed, both of AUTH-05's title requirements (throttling and brute-force protection) and its one disclosed sub-gap are real and verified, so this item moves from [PARTIAL] to [DONE] in Section 4 below.

## Change Log — v2.58 → v2.59 (prior update, retained for reference)

Closes one of UX-03's three disclosed gaps from the 11 Sep audit (still [PARTIAL] overall -- see below): frontend/components/CommandPalette.tsx's footer has always claimed "Navigate with arrow keys or click," but no arrow-key handling actually existed -- a real, verifiable false claim in the shipped UI. Fixed with a real implementation, not a copy change: ArrowDown/ArrowUp move a highlighted selection with wraparound at either end, the highlight resets to the top result whenever the filtered list changes (a query keystroke or the palette reopening), and Enter activates whatever's highlighted through the exact same onSelectAction+onClose path the existing mouse click already used -- no new behavior invented, just the promised keyboard path actually wired up. New frontend/components/__tests__/CommandPalette.test.tsx (the component had no test file before this): 10 tests covering default-highlight Enter, ArrowDown/ArrowUp movement, wraparound in both directions, the click path, Escape, an empty-list Enter no-op, and -- the real regression risk this kind of fix creates -- that narrowing the query resets a stale highlight index rather than letting Enter activate the wrong (or a since-filtered-out) action. Verified with a real jsdom + React Testing Library jest run against the actual component code in a scratch environment (matching the frontend package's own react/testing-library/jest versions), not a tsc-only type check, since device_bash remains unavailable on the desktop -- all 10 passed. No e2e spec references the command palette, so nothing else needed updating. UX-03's own Section 4 entry below is updated to reflect this; the item stays [PARTIAL] since its other two disclosed gaps (the time-range control's narrow scope, and missing ARIA on the chart-type/time-range dropdown menus) are unrelated and still open.

## Change Log — v2.57 → v2.58 (prior update, retained for reference)

UX-06 (SMB One-Tap Interface) moves from [NOT ADDRESSED]/blocked to [DONE]. This item had been described as blocked since the 26 Aug 2026 handoff, pending the founder re-sharing a lost "One-Tap SMB Interface -- Corrected Design & Build List" doc and its six-button-to-agent mapping table. Direct investigation found this was stale: frontend/components/views/OneTapView.tsx already exists, is live in AppShell's sidebar as its own "onetap" tab, and has a full regression test file (OneTapView.test.tsx) -- both dated 26 Aug 2026, the same day as the handoff, just after it was written. Its own code comment discloses that its six-button mapping ("How's my business doing?" -> POST /api/v1/finance/cfo-briefing, "What's coming next month?" -> POST /api/v1/predictive/forecast, "Show me my numbers" -> POST /api/v1/finance/analytics-summary, "Scan my expenses for red flags" -> POST /api/v1/finance/comptroller-audit, "What should I do next?" -> POST /api/v1/saas/strategy, "Generate a report I can share" -> POST /api/v1/reports/stakeholder) was decided directly with the founder in a live session after the original doc was lost -- a real, working front door onto six already-shipped endpoints, no new agents or business logic, with results kept to plain text/metrics and a "View full analytics"/"View in Ledger" link out to the fuller chart views rather than duplicating chart rendering. The founder then sent a document also titled "One-Tap SMB Interface -- Corrected Design & Build List" (NexusFlow_OneTap_Interface_Build_List.docx), believing it would unblock this item -- but its six-button mapping (Business Snapshot / Cash Flow Forecast / Expense Optimization / Sales & Revenue Insights / Compliance Checkup / Ask Anything, each mapped to specific agents #00-#12, with Compliance Checkup flagged as a genuine capability gap needing an Option A "rescope to Security & Data Health Checkup" vs Option B "build a real compliance agent" decision) turned out to be a different, later-superseded product decision, not the same one restated -- it does not match what OneTapView.tsx actually ships. Presented to the founder directly rather than silently picking one; the founder's explicit decision (11 Sep 2026) was to discard the newly-sent doc and keep the already-shipped mapping as-is, on the view that the dashboard is already user-friendly as built. Real gaps disclosed rather than left implied-complete: the doc's proposed "Compliance Checkup" concept has no equivalent in the live One-Tap tab and no agent today checks regulatory/legal compliance (Ops Shield #09 is cybersecurity only, not this) -- not pursued, per the founder's decision above; and this same audit pass surfaced (see UX-03's own PARTIAL entry above) that the One-Tap tab's parent app shares CommandPalette.tsx's false "Navigate with arrow keys" UI claim, which remains open as a small, low-effort correctness fix.

## Change Log — v2.56 → v2.57 (prior update, retained for reference)

This update makes no code changes -- it's a real audit pass against the live frontend source, closing three items that had sat at [UNCONFIRMED] (never actually investigated) since the Tier E competitive-research batch. UX-03 (dashboard navigation, command palette, time range and chart controls) moves to PARTIAL: real, working navigation exists -- AppShell.tsx's sidebar covers all 7 real views, the command palette (Cmd/Ctrl+K, Escape to close) fuzzy-filters real navigation actions (no placeholder entries), and both chart families (CategoryChartPicker's Bar/Pie/Donut/Pareto/Stacked/Box, MonthlyTrendPicker's Line/Area) are real, data-gated, and wired to BRIEF-01's evidence click-through. Three real gaps found by reading the code, not assumed: the command palette's own footer text claims "Navigate with arrow keys or click" but arrow-key result selection is not actually implemented anywhere in the component -- a verifiable false claim in the shipped UI; the "time range" control (TimeRangeSelector.tsx) is real and wired to genuine date-range filtering, but only inside the Ledger Row Explorer, not as a dashboard-wide control affecting other views/charts; and both TimeRangeSelector's and the chart-type pickers' custom dropdown menus lack aria-expanded/aria-haspopup/role disclosure (keyboard-reachable via Tab since they're real <button> elements, but a screen reader gets no signal that they're an open/closed popup menu). UX-04 (saved queries/dashboards and preferences) moves to NOT ADDRESSED, confirmed rather than assumed: no saved-query mechanism, no dashboard/layout persistence, and no user-preferences storage exist anywhere in the app -- package.json carries no persistence library, and reading TimeRangeSelector.tsx/CategoryChartPicker.tsx/MonthlyTrendPicker.tsx directly confirms each holds its selection in local React useState only, with no localStorage or backend sync, so a chosen chart type or time range silently resets to its default on every reload or tab switch. UX-05 (accessible charts, keyboard navigation and WCAG target) moves to PARTIAL, precisely scoped: QA-06's real axe-core WCAG 2 A/AA scanning infrastructure exists and a target conformance level is genuinely declared (the wcag2a/wcag2aa/wcag21a/wcag21aa tags QA-06's own spec asserts against), and AppShell.tsx has real accessibility work already in it (a <main> landmark, aria-current on nav items, aria-label on icon buttons). But the item's own two named halves -- charts and keyboard navigation -- are NOT addressed: a direct grep across every chart component (CategoryChartPicker, MonthlyTrendPicker, DynamicChartEngine, BoxPlotChart, TransactionScatterPanel) found zero aria-labels or roles anywhere, so a screen reader gets no description of what any chart shows; a chart's clickable bars/slices/points (BRIEF-01's real evidence drill-through) have no keyboard equivalent at all, mouse click only; and QA-06's own axe-core scan has literally never been run against a chart-bearing surface -- it covers login, signup, and the Overview tab, and Overview contains zero charts (SystemHealthStrip, OnboardingChecklist, KpiGrid, KnownGapsPanel, ETLDropzone only). Every chart in the app lives on the Analytics, Marketing, Ledger, Trust, Swarm, or One-Tap tabs, none of which QA-06 has ever scanned. All three items' real gaps are disclosed in their own Section 4 rows below rather than left implied-complete by the PARTIAL/NOT ADDRESSED tag alone.

## Change Log — v2.55 → v2.56 (prior update, retained for reference)

This update reconciles this document with four real items shipped and committed to the device 11 Sep 2026, all built in this same pass. SEC-01 (secret rotation, the previously open half of this item) moves to DONE: JWT_SECRET now rotates with a real grace period -- an operator moves the retiring value into JWT_SECRET_PREVIOUS (comma-separated, more than one supported) and sets a new JWT_SECRET; every new token signs under the new secret immediately, every already-issued token keeps verifying against the previous secret(s) until it naturally expires, and nothing ever signs with anything but the single current JWT_SECRET. BYOK_ENCRYPTION_KEY rotates the same way for decryption (BYOK_ENCRYPTION_KEY_PREVIOUS, via cryptography's MultiFernet), plus a real, explicitly-run migration command (backend/scripts/rotate_byok_key.py) that re-encrypts every tenant's stored BYOK key under the new current key -- neither rotation runs on any schedule, on startup, or as a side effect of a request, an operator must actually act; 21 new tests, full backend suite clean. REP-01 (secure sharing and expiration, the previously open half) moves to DONE: owner/admin can now generate a shareable external link for a stakeholder report (POST /api/v1/reports/stakeholder/share, CSV or PDF) with a mandatory expiry (1-720 hours, i.e. up to 30 days -- no permanent link), list active links, or revoke one early; the public view endpoint (GET /api/v1/reports/share/{token}) takes no login at all, by design, and distinguishes an unknown token (404) from an expired/revoked one (410). The report is generated ONCE at creation time through the same authenticated, budget-gated path a normal export already uses, and stored as a snapshot -- every anonymous view renders that same snapshot, so an anonymous request can never trigger a new, tenant-billed LLM call; a real, disclosed consequence is that a shared link's figures do not update if the tenant's ledger changes afterward. 28+ new/extended tests, full backend suite (1009 tests at the time) clean. OPS-02 (deep functional-correctness checking, this item's own long-disclosed gap) moves to DONE: new GET/POST /api/v1/metrics/swarm/functional-check[/run] (owner/admin) calls each of the 11 registered agents' REAL public entrypoint against a synthetic seeded tenant and validates the real shape returned, not mocks -- confirmed all 11 report ok=True even in this sandbox's fully-offline conditions, since every agent already has its own disclosed fail-closed/fallback behavior for an unreachable OpenAI call. Deliberately never runs automatically (real cost: ~20.6 seconds measured per run across all 11 agents) -- an owner/admin must explicitly POST .../run. 9 new tests, full backend suite (1031 tests at the time) clean. DIFF-11 (driver-level variance attribution, previously PROPOSED, RANK 11) ships for the first time: new POST /api/v1/finance/variance-drivers computes real, code-computed (never an LLM guess) month-over-month attribution -- auto-selects (or accepts an explicit) category with the largest absolute dollar move between a tenant's two most recent active months, then ranks that category's own line items by which moved the most. Scoped honestly to the real schema: there is no structured vendor/department/account column, only a free-text per-row description, so a named "driver" here is that tenant's own description value, disclosed via the response's own driver_granularity field rather than implying a dimension the data model doesn't have. Wired into agents/report_generator.py's stakeholder report: the previously bare "Revenue grew 12.0% month-over-month" statement now names the real biggest-moving category and its top driver when one exists, in both the deterministic fallback narrative and as a real fact fed to the LLM. 13 new tests, full backend suite (1045 tests) clean -- every count above independently re-verified against the actual code/test files during this reconciliation pass, not copied from memory. No Section 3 summary row other than the four rows updated below references any of these item codes.

## Change Log — v2.54 → v2.55 (prior update, retained for reference)

This update makes no new code changes -- it reconciles this document with four real items shipped and committed to the device earlier the same day (10 Sep 2026), all completed after v2.54 was written. FIN-05 (churn) moves to DONE: the previously-decided OPTIONAL customer_id schema approach is now built -- a customer_id CSV column (typo-tolerant header aliasing) added to ledger ingestion and the ledgers table, DATA-09's dataset-version archive/restore path extended to carry it, and a new get_customer_churn_analysis()/GET /api/v1/finance/customer-churn computing real month-over-month retained/churned/new-customer counts from tagged revenue rows only; 18 new tests, 210 regression tests clean. ENT-01 (BYOK) moves to DONE: closed both of its own disclosed gaps -- live key validation against OpenAI at save time (byok.validate_openai_key(), a tri-state confirmed-valid/confirmed-invalid/inconclusive contract) and a new byok_key_rotations audit table plus GET /api/v1/settings/byok/history; 13 new tests. This verification pass also caught and fixed a stale self-audit in the QA-02 suite (its pinned route-inventory counts had drifted, 74 vs. 87 actual routes), recounted honestly and re-verified across all 213 QA-02 tests. API-02 moves to DONE: closed its last open gap, a standardized error-response schema (detail/error_code/status) applied app-wide via three new global exception handlers plus the two middleware error sites; 12 new tests; also surfaced and fixed a real, live production bug unrelated to this work -- CORSMiddleware was missing PATCH, silently breaking DIFF-22's already-shipped "mark inquiry converted" UI action in every real browser -- fixed, with 6 new preflight-specific tests. Full 51-file, 903-test backend suite re-verified clean. BRIEF-01 remains DONE with its evidence-traceability description updated: new EvidenceModal.tsx wires real click-through drill-down into the category-breakdown chart, the monthly-trend chart, and Virtual CFO's three KPI tiles, scoped honestly rather than to literally every chart -- disclosed exclusions (Stacked/Box-Plot views, the amount-distribution histogram, the Marketing tab's own charts) and the still-open larger gap (per-row-ID citation inside each agent's own narrative text) both stated explicitly. Verified via a scratch tsc --noEmit type-check (device_bash still broken, so no real Next.js build was possible); zero type errors in any of the 5 new/changed files. Every real test count above was independently re-verified against the actual code/test files during this reconciliation pass, not copied from memory. No Section 3 summary row references any of these four item codes, so none was touched.

## Change Log — v2.53 → v2.54 (prior update, retained for reference)

DIFF-22's Marketing tab was completed 10 Sep 2026, the same day as the reconciliation described below. Backend: two new endpoints, GET /api/v1/sales/marketing-roi (real cost-per-inquiry / cost-per-conversion CAC, computed from a new marketing-spend classifier -- db_manager.MARKETING_KEYWORDS, mirroring FIN-02's COGS keyword-match pattern -- against this tenant's own ledger rows) and GET /api/v1/sales/conversion-rate-by-source (per-source conversion breakdown); a second assumptions.py methodology note disclosing the classifier's real limitation (a free-text category match, not a chart-of-accounts lookup); 30 new tests (47 total for DIFF-22), plus a 160-test regression sweep clean. Frontend: a new Marketing sidebar tab (AppShell.tsx / app/page.tsx), per founder direction not folded into Finance or Sales, with four new real widgets under components/views/MarketingView.tsx -- an inquiry-tracker CRUD panel, a visual conversion funnel, a per-source performance bar chart, and marketing spend/CAC stat tiles -- all wired to the endpoints above, none using sample or placeholder data. DIFF-22 moves from [PARTIAL] to [DONE] in its Tier F (2.7) entry; Section 3's DIFF summary row is updated to match. The device-bridge sandbox outage (see below) meant this frontend work could not be verified with a real Next.js build; it was instead type-checked with a scratch tsc --noEmit pass matching this project's pinned dependency versions.

## Change Log — v2.52 → v2.53 (prior update, retained for reference)

This update makes no new code changes -- it reconciles this document with real work already shipped but not yet reflected here, most of it earlier the same day (10 Sep 2026), one item from the day before (9 Sep 2026). FIN-02 (gross margin) moves to DONE: the formal 4-bucket Cost-of-Revenue chart-of-accounts classification (_classify_expense/_COGS_KEYWORDS in virtual_cfo.py) and its 50-test ground-truth suite were actually completed 9 Sep 2026. FIN-03 (cash runway) moves to DONE: tenant-provided real cash balance (GET/POST/DELETE /api/v1/settings/cash-balance) plus a 13-test ground-truth suite. FIN-04 (forecast) moves to DONE: generate_forecast()'s own computed math is now ground-truthed end-to-end against the pre-existing backtesting machinery, an 11-test suite. DIFF-08 (agent track record log, Section 2.4) moves to DONE, unblocked the same day FIN-04 landed: db_manager.get_agent_track_record(), a new GET /api/v1/predictive/track-record endpoint, and a 6-test suite. AI-06's own disclosed gap (“the knowledge-base endpoints...aren't wired to the gate yet”) is closed: upload/query/reindex are now wired to a role-aware budget gate, a 15-test suite added. Every real test count above was independently re-verified in this reconciliation pass, not copied from an earlier session's notes; a combined regression sweep across all five areas plus DIFF-22 (this document's other new item, see the v2.51 → v2.52 Change Log entry above) passed clean, zero regressions. Section 3's MBL-001 row and DIFF summary row are updated to match.

## Change Log — v2.51 → v2.52 (this update)

Two real, founder-directed items, both 10 September 2026. (1) FIN-05 (real churn) schema approach DECIDED: rather than requiring a full customer registry or exposing customer PII by default, ledgers gains an OPTIONAL customer_id column -- a tenant who supplies one (typically reusing their own existing accounting/CRM customer number) unlocks real per-customer churn; a tenant who doesn't keeps today's honest revenue-risk proxy, with zero new burden and zero new customer PII collected on their behalf by default. This is the approach decision FIN-05 was blocked on -- the schema/code change itself is not yet built, so FIN-05 stays [PARTIAL] (see its updated entry below). (2) New Tier F (2.7) item DIFF-22, Sales inquiry / conversion-rate tracker -- founder-originated (not from the Tier E competitive batch): a tenant logs each real inquiry as it happens and later marks it converted or not, so the platform reports a real, computed conversion rate over any date range. Backend built and pytest-verified this same day (sales_pipeline.py router; db_manager.py's new sales_inquiries table, CRUD functions, and get_conversion_rate; 17 new tests; a 94-test regression sweep across AI-06/FIN-03/FIN-04/DIFF-08 clean, zero regressions). No frontend widget yet -- founder direction: it should live under its own Marketing section/tab, not folded into Finance or Sales -- see the new Tier F entry in Section 2.7 for the full item and its [PARTIAL] status.

## Change Log — v2.50 → v2.51 (this update)

Two threads this pass, both closing previously-open items rather than starting new ones. QA-06: closed the one disclosed-open thread from the prior pass -- whether the WCAG contrast fixes (globals.css's --nf-text-low, and the text-slate-400 correction in SystemHealthStrip.tsx/SubAgentWidget.tsx) actually survive a genuine dev-server restart, not just the Playwright re-runs that verified them originally, given this repo's own disclosed WSL2/drvfs hot-reload gap. Verified directly, not assumed: wiped frontend/.next entirely, cold-booted `next dev` from scratch, then fetched the live-served CSS bundle over HTTP and confirmed the old broken value (#545d82) is completely absent and the fixed value (#7d84a0) is present, with text-slate-400 (not the old text-slate-500) compiled in for the two fixed components -- a stronger check than re-running Playwright again would have been, since it inspects the actual bytes a browser gets after a real cold start rather than whether a test framework's own re-run happens to pick up a change. SQL-01: moved from PARTIAL ("not yet platform-wide") to DONE. Audited every duckdb/SQLAlchemy execute() call site reachable from the live app (agents/, db_manager.py, status.py, and the app/ package): every dynamic-identifier query construction outside bi_engineer.py's already-whitelisted NL-to-SQL path uses table/column names drawn from fixed Python constants only, never user- or LLM-supplied text, with every value still bound via `?`/`:name`. New backend/tests/test_sql01_platform_audit.py (2 tests) makes this a real, enforced regression guard instead of a one-time grep: one confirms backend.main's live app never registers a specific dead router (see the disclosed finding below); the other statically walks every .py file actually reachable from backend.main (via sys.modules after import, not a second hand-typed list) and fails if any f-string SQL text appears outside the two already-audited safe patterns. One real finding surfaced along the way and disclosed, not silently fixed or hidden: an entire early-scaffold code path (app/api/analytics.py, app/db/star_schema.py, app/etl/pipeline.py, and sibling app/pipelines/*/duplicate app/*.py modules -- an early Postgres/SQLAlchemy/star-schema architecture, superseded by the real DuckDB + LangGraph implementation everywhere else in this codebase) is completely unreachable today (main.py never calls app.include_router() on it, and nothing in the live app imports app.etl.pipeline) but genuinely contains both a real identifier-injection shape (OpsDataPipeline.load_to_postgres interpolates a caller-supplied table_name directly into CREATE TABLE/INSERT text, no whitelist) and a hardcoded, non-computed "gross_margin_percent": 82.5 figure standing in for a real calculation. Confirmed unreachable by two independent signals: a full-repo import-site grep, and the new test's own sys.modules introspection after importing the real app. Not deleted in this pass -- that's a founder call (delete outright, since it's fully superseded, versus keep as an intentional future-Postgres-migration seed) -- flagged here so it doesn't sit silently. Verified: the 2 new SQL-01 tests pass clean. Disclosed rather than silently glossed over: a broader full-suite re-run this pass hit a pre-existing artifact specific to this session's own device-bridge sandbox, not this codebase -- a leftover /tmp directory from an earlier bridge session, owned by a different sandbox user than this pass's own shell, which this sandbox's own permission model refused to let this pass delete or chmod (manual rm/chmod and sudo all refused with "Operation not permitted"). Every test that touches SEC-03's own tmp-dir-hardening code path (POST .../upload-ledger, POST .../knowledge/upload, and anything exercising them indirectly) failed on that same one line for that same one reason -- 66 of 763 tests this pass, all traced to the identical root cause, none a logic failure in this codebase. Not claimed as a clean full-suite re-run this entry, unlike prior entries -- that reconciliation needs either a fresh bridge session or a run on the founder's own machine, neither exercised from this pass.

## Change Log — v2.49 → v2.50 (prior update, retained for reference)

Two independent tracks this pass, both resuming previously-deferred/PARTIAL items rather than starting new ones. QA-06: a live user re-run of the E2E suite (npx playwright test --headed) surfaced 4 real remaining failures after the prior pass's auth/ledger-seeding fixes, and this pass root-caused every one directly from the actual Playwright trace/error-context artifacts (test-results/*/error-context.md) rather than guessing from the summary tail. (1) The signup-form accessibility scan's 'failure' was a test artifact, not an app defect: axe measured the submit button's background as Tailwind's exact cyan-600 hex, not the cyan-700 its class actually resolves to at rest -- proof the button was caught mid a real :hover state, because the preceding click on the login/signup toggle leaves Playwright's real mouse cursor sitting exactly where the button re-renders to. Confirmed by a direct A/B inside the same spec file: the login page's identical button, scanned with no preceding click, already passed clean. Fixed with a page.mouse.move(0,0) before the scan. (2) The authenticated-dashboard scan found 2 real WCAG AA color-contrast defects, likely surfaced for the first time now that this scan actually reaches a fully-rendered dashboard: globals.css's --nf-text-low (2.9-3.1:1 against the sidebar/surface backgrounds it's used on) and SystemHealthStrip.tsx/SubAgentWidget.tsx's text-slate-500 card subtext (3.74:1 against bg-slate-900) -- both fixed with replacement colors verified against the WCAG relative-luminance formula before landing, not eyeballed, against axe's own measured hex values. (3) The CSV-upload test had two stacked bugs: it never navigated to the Ledger & Data tab that ETLDropzone actually mounts in, and its file-input selector required an exact accept-attribute match against a value the component had since broadened past plain CSV. (4) The One-Tap Insights 'View full analytics' test had a strict-mode-violating locator matching two different headings on the page. One real environment lesson surfaced along the way, disclosed rather than silently worked around: a WSL2/drvfs quirk meant the frontend dev server didn't pick up the contrast-fix CSS until it was genuinely restarted, not just hot-reloaded -- worth knowing for future frontend passes edited through the device bridge. DATA-02: advanced the item's own disclosed-open half (schema validation beyond column-name resolution) with two real, narrowly-scoped additions. A plausible date-range check (1990-01-01..today+5y) now catches the case where pandas' general date parser succeeds but returns a syntactically-valid, semantically-nonsensical date (a stray numeric-looking value, a two-digit-year rollover landing decades off) -- folded into the same, already-disclosed unparseable-date count rather than rejecting the file, consistent with this file's own v2.24 decision not to reject a whole file over bad dates alone. And is_recurring gained the same disclosure date_unparseable_count already had: a recurring-flag value that WAS provided but didn't match a recognized token was previously silently indistinguishable from no value at all; now counted and surfaced in the ingestion message. Explicitly NOT added, and why: a check rejecting an all-numeric category/description column as a likely swapped column was considered and dropped -- real accounting exports commonly use numeric GL/account codes as legitimate category values (e.g. QuickBooks Class codes), so that heuristic risks rejecting real, correct data. Disclosed here rather than silently attempted, the same precedent this item's own v2.24 entry already set for an analogous reverted idea. Verified: 5 new tests (3 date-plausibility cases in test_data_normalization.py, 2 is_recurring disclosure cases in test_ingestion.py), plus this pass's own full local backend suite re-run across every one of its 41 test files: 752 passed, 8 skipped (opt-in live-OpenAI tests), zero failures.

## Change Log — v2.48 → v2.49 (prior update, retained for reference)

Shipped QA-04: real load/stress/soak testing against the live app (backend/loadtest/qa04_load_stress_test.py), plus a fast pytest regression subset (backend/tests/test_qa04_load_stress.py, 3 new tests). Real HTTP traffic through the real Starlette middleware stack, the real rate limiter, and a real DuckDB file (in-process via httpx.ASGITransport -- real app/DB/lock code path, not a real TCP socket; see the report's own disclosed-scope section for exactly what that does and doesn't cover). Four scenarios, all with real measured numbers: (1) concurrency scaling on a real DB-backed read endpoint, 1 to 50 concurrent requests -- latency scales roughly linearly with concurrency (p50 131ms at concurrency=1 to p50 1499ms at concurrency=50) and single-process throughput plateaus around 25 req/s regardless of going from 25 to 50 concurrent callers, a direct, now-quantified consequence of db_manager.py's single process-wide threading.Lock serializing every DB call, reads included; (2) cross-tenant noise -- a second tenant's read latency measured 2.3x worse (median) while a different tenant was mid-ingest, real proof the global lock is a genuine noisy-neighbor risk across tenants, not just within one; (3) deliberately firing 320 requests against a 300/60s tenant burst limit -- the real rate limiter (API-03) held up cleanly: 300 succeeded, 20 got a proper 429 with Retry-After, a concurrently-tested different tenant was completely unaffected, and the throttled tenant recovered correctly once its window elapsed; (4) a 150-second soak at ~2 req/s -- zero errors, flat latency across all five 30-second buckets, flat process RSS, no drift or leak observed. Full real-numbers report and the harness itself delivered to the founder. The one real finding this pass does NOT fix, disclosed rather than silently assumed away: the global DB lock was confirmed (via db_manager.py's own comment) to be a deliberate fix for a real prior correctness bug (a live CFO briefing racing a concurrent write), not an oversight -- loosening it to a proper reader/writer lock (letting concurrent reads run in parallel, still serializing writes) is a real, well-scoped next step that could meaningfully raise this ceiling for this read-heavy BI app, but is its own contained pass with its own regression proof, not something to bolt on inside a testing pass. Full backend suite re-run clean afterward: 756 passed, 8 skipped, 0 failed (up from 753 pre-QA-04, zero regressions).

## Change Log — v2.47 → v2.48 (prior update, retained for reference)

Moved QA-06 from NOT ADDRESSED to PARTIAL: real automated accessibility scanning, plus a real, previously-unknown regression fix in this suite's own browser tests. axe-core (already a transitive dependency here, via eslint-plugin-jsx-a11y) had never actually been run against a live page before this pass -- new frontend/e2e/accessibility.spec.ts does that for real, via @axe-core/playwright, against the running app: the public login page, the signup form, and the authenticated dashboard's default view, all held to the standard WCAG 2 A/AA rule set. Live-run myself against the real dev server (not just write-verified) before any fix landed, it found 3 real violations: every bg-cyan-600/white-text button in the app (7 instances across components/AuthGate.tsx, CognitiveSearchBar.tsx, MfaSettingsCard.tsx and TelemetryScoutCard.tsx) measured 3.68:1 contrast against a 4.5:1 AA requirement, and the whole app rendered with no <main> landmark at all. Both fixed in this same pass -- cyan-600 to cyan-700 (measured 5.36:1), and AuthGate.tsx's three top-level screens (sign-in/sign-up, suspended-tenant, MFA challenge) now render inside a real <main> instead of a bare <div>. Separately, this pass found that dashboard-core-flow.spec.ts and one-tap-view.spec.ts -- this suite's two pre-existing browser E2E specs -- had been silently broken since RBAC-01 shipped a real login/signup form and removed the auto-dev-login effect both specs were written against: every assertion waiting on 'Supervisor Online' would now time out against a login form nothing ever logged into. New frontend/e2e/auth-helpers.ts fixes this for real rather than mocking around it -- it drives the real POST /api/v1/auth/signup endpoint once per spec file to create a fresh, disposable tenant, then plants that signup's real refresh token in sessionStorage so ClientContext's own real background-refresh code (AUTH-02) silently exchanges it for a live access token before each test, the same real code path a returning logged-in user exercises. A welcome side effect: both specs (and the new accessibility spec's authenticated case) now run against their own disposable tenant instead of piggybacking on CLI-001's real dev data, closing a gap this suite's own README had flagged as future work. Disclosed, not silently assumed complete: still PARTIAL, not DONE -- this pass scans 3 surfaces (login, signup, default dashboard), not the whole app (Analytics, each of One-Tap Insights' six cards, team settings and more all remain unscanned), and covers only the 2 browser flows the pre-existing specs already covered, not new ones. See frontend/e2e/accessibility.spec.ts and frontend/e2e/README.md's new section for the full breakdown of scope and of what I could and couldn't verify live myself from this side (the same real device-bridge/dev-server constraints already disclosed there for the pre-existing specs).

## Change Log — v2.46 → v2.47 (prior update, retained for reference)

Moved DATA-10 from PARTIAL to DONE: real embedding versioning and re-indexing, the half of this item's own title that was still missing (storage and tenant isolation were already real and live). model_registry.py's own "knowledge_base_embedding" entry had already flagged the real risk this closes: "Changing this later means re-embedding every existing document, not just updating this entry." Before this pass there was no way to even tell which documents were embedded under a since-changed model, let alone re-embed just those. backend/app/core/rag.py: every point upserted now carries embedding_model, embedding_dim and embedded_at payload fields. New get_index_status() reports how many of a tenant's chunks are on the currently-pinned model vs. stale -- either embedded under a since-changed older model, or indexed before this pass shipped at all (no embedding_model field whatsoever, treated as exactly as stale as a deliberately-old model, not as some separate unknown state). New reindex_stale_documents() re-embeds only the stale chunks' already-stored content text and upserts each back under its EXISTING point id -- no need to re-extract text from the original source file, and a tenant's already-current chunks are never touched (no wasted OpenAI spend re-embedding work that doesn't need doing; calling reindex on an already-current tenant makes zero OpenAI calls at all). New GET /api/v1/knowledge/index-status (any authenticated teammate, read-only) and POST /api/v1/knowledge/reindex (owner/admin-gated, same posture as this file's other costly/destructive actions, since it spends real OpenAI $ on the tenant's behalf). Disclosed limitation, not silently assumed away: the Qdrant collection is created with a FIXED vector size (1536, sized for text-embedding-3-small). If the pinned model is ever changed to one with a DIFFERENT output dimension, re-indexing in place would fail loudly -- Qdrant itself rejects an upsert whose vector length doesn't match the collection's configured size, a safe failure (a clear error, not silent index corruption) but still a failure: a genuine dimension change needs a new collection plus a real data-migration path, which this pass does not build. Same-dimension model changes (e.g. a future revision of the same embedding family) are what re-indexing actually covers today. New backend/tests/test_data10_embedding_versioning.py (17 new tests): nothing-indexed-yet baseline, a freshly-indexed chunk is immediately current, real model-change-makes-existing-chunks-stale detection, legacy pre-DATA-10 unversioned chunks correctly counted as stale, tenant isolation on both status and reindex, reindex-on-an-already-current-tenant is a real no-op (zero embedding calls), the re-embedded vector actually changes (not just relabeled), a mixed current/stale tenant reindexes only the stale document, doc_id/filename/chunk_index/content all survive re-indexing exactly, and the two new HTTP endpoints end to end (auth required, member/viewer rejected from reindex, owner and admin both accepted). backend/tests/test_qa02_authz_regression.py's hardcoded route-inventory counts updated for the 2 new routes (+1 role-gated). Full backend suite re-run clean afterward: 753 passed, 8 skipped, 0 failed (up from 730 pre-DATA-10, zero regressions).

## Change Log — v2.45 → v2.46 (prior update, retained for reference)

Moved QA-05 from NOT ADDRESSED to DONE: real chaos/agent-dropout test coverage, plus two real production fixes this pass's own investigation surfaced (not just noted -- fixed). Investigated directly before writing anything: grep confirmed zero matches for asyncio.wait_for/timeout= anywhere in main.py or agents/orchestrator.py -- no request-level timeout backstop existed at all, and route_query()'s own error path discarded the real captured exception text in state["errors"], returning the exact same fully generic "No result was produced by the routed agent." string to every caller regardless of which of the 8 routed agents failed or why -- confirmed live against frontend/components/CognitiveSearchBar.tsx, which surfaces that string verbatim as the user-facing error. Fix 1: backend/main.py's /api/search now wraps both the Ops Shield threat check and route_query() in asyncio.wait_for(SEARCH_REQUEST_TIMEOUT_SECONDS=60.0), returning an honest HTTP 504 instead of hanging indefinitely -- 60s deliberately exceeds every agent's own AI_REQUEST_TIMEOUT_SECONDS (30s, AI-03) to leave real room for ops_shield's own check plus the routed agent's DB work around its LLM call. Disclosed, not silently assumed away: asyncio.wait_for() cancels the AWAITING coroutine, not the underlying asyncio.to_thread() worker thread itself -- Python's thread pool has no forced-cancellation mechanism, so a genuinely stuck worker keeps running in the background after the 504 is returned. This guarantees the CALLING CLIENT gets a bounded, honest response, not that server-side resources are reclaimed. Fix 2: route_query()'s fallback message now names the specific failing agent ("The 'X' agent could not complete this request due to an internal error...") instead of a fully generic string -- deliberately still WITHOUT leaking raw exception text to the client, same non-leaking posture as ops_shield's own generic error responses. New backend/tests/test_qa05_chaos_agent_dropout.py (17 new tests, 5 layers): parametrized failure injection for all 8 routed agents (graceful ERROR handling, confidence_score 0.0, the new agent-naming fix, no raw exception leakage, a real ERROR row landing in task_telemetry); the real timeout backstop proven through the actual HTTP endpoint with a monkeypatched test-scale timeout (never a real production value); concurrent-tenant isolation (one tenant's request forced to fail while a different tenant's concurrent request, routed to a different real agent, succeeds -- proving the shared compiled LangGraph app_graph carries no state across concurrent invocations); real DB-lock contention on task_telemetry (24 concurrent writes under db_manager's real process-wide lock, proving no row lost, none duplicated); and backend/agent_registry.py's health-status mechanism, previously untested at all (confirmed via grep before writing) -- both a real healthy-baseline proof (every real agent module actually imports cleanly today) and a real DEGRADED-reporting proof (an injected nonexistent module is correctly reported unhealthy with its failure reason captured). Genuinely still open, disclosed rather than silently assumed complete: this is code/logic-level chaos testing (forced exceptions, timeouts, concurrency) within a single test process, not infrastructure-level chaos engineering (process kills, network partitions, pod restarts under a real orchestrator) -- a different testing discipline this pass does not claim to cover. Full backend suite re-run clean afterward: 730 passed, 8 skipped, 0 failed (up from 713 pre-QA-05, zero regressions).

## Change Log — v2.44 → v2.45 (prior update, retained for reference)

Moved DATA-09 from PARTIAL to DONE: explicit dataset versioning, the half of this item's own title that was still missing. backend/db_manager.py adds two new, purely additive tables (dataset_versions metadata, ledger_version_archive rows) and _archive_current_ledger_version_locked, composed into ingest_csv_to_db's existing replace transaction -- every upload that supersedes a tenant's existing ledger data now archives exactly what it replaced, as a new numbered version, BEFORE the pre-existing delete-then-insert runs. Deliberately does not touch `ledgers`' own schema or any of its existing readers (every agent, every finance/analytics endpoint): a version-aware `ledgers` table would have meant auditing and updating every single query across this codebase to filter to a "current version" or risk historical and live rows silently double-counting together -- a platform-wide financial-correctness risk this pass does not take on. Proven directly by test_a_second_upload_never_leaves_old_and_new_rows_both_live: after a replace, the live table holds only the new upload's rows, never old+new combined. New real restore_dataset_version: restores a past version's exact rows (same row_id values) and never loses data doing so -- whatever was live just before a restore is itself archived as a new version first, so restoring is always reversible. New GET /api/v1/data/dataset-versions, GET .../{version_number}/rows, and POST .../{version_number}/restore (owner/admin-gated, same restriction as the existing DELETE /api/v1/finance/ledger). New frontend/components/DatasetVersionsCard.tsx (mounted in LedgerView.tsx): lists real versions, inspects a version's real archived rows, and restores one with a real two-click confirm -- 8 new component tests, all real network-boundary-only mocks, same convention as SessionsCard.test.tsx. A real defect was caught and fixed while writing this up, not just noted: delete_tenant_ledger's own danger-zone UI promises "Permanently deletes every ledger row this tenant has uploaded" -- but a past REPLACED upload's rows, now archived by this same pass, would have stayed silently restorable via the new restore endpoint after a tenant believed they'd deleted everything. Fixed: delete_tenant_ledger now also purges this tenant's dataset_versions and ledger_version_archive rows, confirmed by test_delete_tenant_ledger_also_purges_archived_versions (a subsequent restore attempt correctly raises, proving the version is genuinely gone, not just hidden from the listing). Genuinely still open, disclosed rather than silently assumed complete: no retention/pruning policy exists for old versions yet, so a tenant who replaces their data often and never deletes will accumulate versions indefinitely -- a real follow-on refinement (the same shape as OPS-03's own apply_retention_policy), not built in this pass. New backend/tests/test_data09_dataset_versioning.py (21 new tests): archive-on-replace mechanics, the no-double-counting guarantee above, sequential version numbering across 3 uploads, restore (exact-row fidelity, never-loses-data, nonexistent-version and zero-versions ValueError cases), multi-tenant isolation, pagination, the delete-purges-archive fix and its own tenant isolation, and all 3 new endpoints (auth, role-gating, 404 on a bad version, and a real HTTP round trip confirming a restore's effect on the live ledger). backend/tests/test_qa02_authz_regression.py's hardcoded route-inventory counts updated for the 3 new routes (+1 role-gated). Full backend suite re-run clean afterward: 713 passed, 8 skipped, 0 failed (up from 685 pre-DATA-09, zero regressions). Full frontend suite re-run clean afterward: 9 suites, 56 passed, 0 failed.

## Change Log — v2.43 → v2.44 (prior update, retained for reference)

Tuned AI-01's orchestrator.py router (still PARTIAL -- see below for why this can't become DONE without a different mechanism). Fixed a real, demonstrable over-routing bug: bare "data" was a data_engineer keyword, so ANY query merely containing the word "data" -- including a plain financial question like "What data do we have on Q3 revenue?" -- was silently misrouted to data_engineer instead of virtual_cfo/bi_engineer. Replaced with specific data-engineering phrasings grounded in that agent's own documented scope (schema/pipeline/data-hygiene audits): data quality, data hygiene, data pipeline, data audit, column mapping, header repair, csv upload, and related fix-my-data phrasings. Expanded keyword coverage for all 7 explicitly-routed agents (external_telemetry_scout, bi_visualization_architect, report_generator, predictive_forecaster, saas_strategist, bi_engineer, plus data_engineer above) with realistic additional phrasings grounded in each agent's own module docstring -- not guessed blind. Honestly disclosed: Eivanta is pre-launch, so there is no real production query log to tune against yet; these phrasings are realistic synthetic coverage, not mined from actual usage, and that gap stays open until real traffic exists. Documented, in a new code comment directly above the routing table and confirmed by reading each module directly, exactly why the router reaches 8 of 12 named specialists and not more: Ingestion Engine (#01) and Schema Mapper (#03) are folded into db_manager.py with no standalone module to route to (ARCH-01); Ops Shield (#09) is a pre-routing security filter applied to every query, not a destination a query is routed to; Scenario Modeler (#14) needs structured numeric parameters (price_change_pct and similar) that a plain keyword match cannot extract from free text, and is reached instead through its own dedicated endpoint. This boundary is structural, not four items left for "later tuning" -- closing it for real would mean adding an LLM-based intent classifier, a materially different (and non-deterministic) mechanism from what this router deliberately is. New backend/tests/test_orchestrator_integration.py additions (23 new tests): 21 realistic phrasings across all 8 reachable agents (3 per agent) proving the tuning claim actually holds rather than resting on one phrasing per agent, a regression test pinning down the "data" bug fix, and a structural test asserting ops_shield/scenario_modeler/the two folded agent names can never appear in the routing table and that every routed name has a real corresponding graph node. Full backend suite re-run clean afterward: 685 passed, 8 skipped, 0 failed (up from 661 pre-AI-01, zero regressions -- no existing routes or function signatures changed).

## Change Log — v2.42 → v2.43 (prior update, retained for reference)

Moved OPS-05 from NOT ADDRESSED to PARTIAL: two real mechanisms plus a document. backend/status.py adds a real DB-connectivity check (an actual duckdb.connect + SELECT 1 against the live DB_PATH, read fresh off db_manager per this codebase's established never-a-stale-import discipline, under the same get_db_lock() every other DB operation already uses) and a togglable maintenance-mode flag -- deliberately file-based/env-var-based, not an HTTP endpoint, for the same reason OPS-03's backup/restore functions were kept off any endpoint: no platform-admin/superadmin role exists anywhere in this codebase, so no single tenant's owner-scoped role should ever be able to put the entire platform into maintenance for every other tenant. New GET /api/v1/status (main.py) reports overall_status (operational/degraded/maintenance), real database_reachable, and maintenance details -- public, unauthenticated, and exempt from rate limiting, deliberately left alongside the pre-existing GET /api/v1/health rather than replacing it: that endpoint is confirmed, by reading it directly, to return a hardcoded status: ONLINE regardless of real DB state, a disclosed gap left unchanged since something may already depend on its always-200 contract. Maintenance mode, once enabled, makes every other endpoint return a real 503 with a Retry-After header via a short-circuit placed inside enforce_api_rate_limits -- confirmed by test to run before rate-limit bookkeeping consumes a tenant's request budget, and confirmed to still flow back out through the existing security-header and CORS middleware, the same guarantee API-03's own 429 tests established for rate-limit responses. New docs/Eivanta_Incident_Communications_Process_v1.0.docx documents the real, current (manual, single-responder) incident process built around these two mechanisms -- detection, declaring an incident via status.enable_maintenance_mode(), internal communication, resolution, and a reusable incident-log template -- and explicitly discloses what remains open: automated alerting, a public human-readable status page (today's GET /api/v1/status is real but machine-readable JSON only), and any real customer notification channel (no email system exists; AUTH-03 remains out of scope). New backend/tests/test_ops05_maintenance_status.py (28 new tests): status.py directly (flag file, env-var trigger and its true/false-ish values, an unreadable flag file still failing toward the safer active state, real DB-reachable/unreachable cases), the /api/v1/status endpoint's four status states, and maintenance mode's real effect on every other endpoint (protected, unauthenticated, health/status staying reachable, security/CORS headers preserved on a 503, OPTIONS never blocked, no rate-limit slot consumed, service restored on disable). backend/tests/test_qa02_authz_regression.py's hardcoded route-inventory counts updated for the one new public route (+1 from OPS-05's GET /api/v1/status). Full backend suite re-run clean afterward: 661 passed, 8 skipped, 0 failed, zero regressions -- no existing routes or function signatures changed.

## Change Log — v2.41 → v2.42 (prior update, retained for reference)

Moved OPS-04 from NOT ADDRESSED to PARTIAL: a new docs/Eivanta_Disaster_Recovery_Runbook_v1.0.docx (same real-runbook precedent as DATA-11's DuckDB Migration Runbook) documents the actual recovery procedure built on OPS-03's backend/backup.py. RTO is real and measured, not estimated: backend/tests/test_ops04_disaster_recovery.py's own test run gives backup creation 0.04-0.11s and restore ~0.05s for a real 10,000-row/5-tenant synthetic dataset (~2.6 MB) -- explicitly disclosed as a development-environment measurement against synthetic data, since Eivanta is pre-launch with no real production volume to measure against yet. RPO is honestly stated as UNDEFINED/MANUAL today: OPS-03 shipped the backup mechanism but disclosed no scheduler exists to run it on a cadence, and that gap is not closed by this pass either -- it is now the top item in the runbook's own Recommended Next Steps. The runbook's real contribution beyond the RTO/RPO figures: it surfaces and PROVES a load-bearing risk this codebase had not previously called out -- if BACKUP_ENCRYPTION_KEY lives only on the same machine as the live database and its backups, a full machine loss makes every backup permanently, cryptographically unrecoverable. This is proven directly by two new tests, not just asserted in the document's prose: one confirms restore_backup() fails closed when the key is lost alongside the database (no partial/garbage file left behind), the other confirms the identical backup restores cleanly once the same key is retrieved from a separate location -- the entire difference between total, permanent data loss and a successful recovery. New backend/tests/test_ops04_disaster_recovery.py (4 new tests): the full recovery flow executed end to end against a real isolated DuckDB seeded with real multi-tenant ledger data through the actual account-creation and ingestion code paths (deliberately distinct from OPS-03's own unit tests, which cover backend/backup.py's individual functions in isolation), corrupted-live-file preservation, and the two key-escrow tests above. Full backend suite re-run clean afterward: 633 passed, 8 skipped, 0 failed (up from 629 pre-OPS-04, zero regressions -- no existing routes or function signatures changed).

## Change Log — v2.40 → v2.41 (prior update, retained for reference)

Moved OPS-03 from NOT ADDRESSED to PARTIAL: a new backend/backup.py gives the platform real, independently tested encrypted-backup and restore-verification functions for the shared DuckDB file -- create_backup() (Fernet-encrypted, sha256-checksummed, written under the same db_manager.get_db_lock() every other read/write already uses so a backup never captures a torn mid-write file), verify_backup() (a real, non-destructive restore test: decrypts and checksum-verifies without ever touching the live database -- automatable on a schedule), restore_backup() (destructive but verify-first, refuses a tampered/corrupt/wrong-key backup outright rather than partially overwriting the live file, and renames the previous target file aside with a real timestamp suffix instead of deleting it), and apply_retention_policy() (keeps the N most recent backups, deletes the rest, never touches an unrecognized file). Deliberately a SEPARATE Fernet key (BACKUP_ENCRYPTION_KEY, documented in the new backend/.env.example entries alongside a new EIVANTA_BACKUP_DIR) from BYOK_ENCRYPTION_KEY, same "refuse to start without it" discipline SEC-01 established for JWT_SECRET/BYOK_ENCRYPTION_KEY -- although the document otherwise uses straight quotes throughout, so straight quotes are used here too. Deliberately whole-database, not tenant-scoped (this codebase has one shared DuckDB file, not one per tenant), and deliberately NOT wired to any HTTP endpoint -- no platform-admin/superadmin role exists yet, and every current role is tenant-scoped, so no tenant owner should ever be able to trigger a whole-platform restore; these stay real, tested, operator-run functions today, a disclosed and deliberate scoping call. Still genuinely open, both disclosed on this item's own entry: an actual scheduled backup FREQUENCY (nothing calls create_backup() on a cadence yet -- no scheduler exists in this codebase to hook into) and off-machine/off-site backup storage (today's backups live on the same disk as the live database). New backend/tests/test_ops03_backup_restore.py (18 new tests) covering encryption (a backup file is confirmed to never contain the plaintext), tamper detection, encryption-key-rotation detection, byte-identical backup/restore round-trips, previous-file preservation, retention math, and a real integration test that backs up and restores an ACTUAL isolated DuckDB tenant/user row end to end via the real account-creation path. Full backend suite re-run clean afterward: 629 passed, 8 skipped, 0 failed (up from 611 pre-OPS-03, zero regressions -- no existing routes or function signatures changed).

## Change Log — v2.39 → v2.40 (prior update, retained for reference)

Moved SEC-02 from NOT ADDRESSED to PARTIAL: a real, tenant-scoped security_events table (backend/db_manager.py) now records two real signals that previously only ever surfaced as a single HTTP response to the one caller who tripped them -- AUTH-05 account-lockout trips (both the login() and MFA-verify() lockout points) and API-03's tenant-scoped rate-limit trips (tenant burst + tenant daily quota). Each write is fail-open -- a logging failure can never block or mask the real 429/response the caller was already getting. Surfaced via a new GET /api/v1/security/events (owner/admin-gated, tenant-scoped, real offset/filter/sort pagination reusing pagination.py's envelope() helper, same shape API-02 already gave the ingestion-history/audit-lineage/export-history endpoints). Deliberately, and disclosed rather than silently dropped: the per-source-IP burst limit is NOT logged (unauthenticated traffic has no tenant to attribute an event to -- would need a separate, non-tenant-scoped table, a real gap not built here); cross-tenant 404 probe attempts are NOT logged either (lower signal-to-noise than the two signals above -- a 404 also fires for a genuinely mistyped ID, not just a real probe, and QA-02's own suite already covers cross-tenant isolation directly, so this was a deliberate scoping call, not an oversight). Still genuinely open, the other three real thirds of this item's title: CONTAINMENT (no automated response to a detected event, e.g. auto-suspending a tenant mid-incident), credential ROTATION (see SEC-01's own entry for that same still-open gap -- not duplicated here), and NOTIFICATION (this is a queryable log an owner/admin can pull, not a push alert/email delivery workflow). New backend/tests/test_sec02_security_events.py (14 new tests) covering the lockout/rate-limit wiring, role gating, tenant isolation, pagination/filter/sort math, and -- as a real enforced test, not just a comment -- that the excluded IP-burst signal genuinely stays unlogged. Full backend suite re-run clean afterward: 611 passed, 8 skipped, 0 failed (up from 592 pre-SEC-02; the growth exceeds the 14 new tests alone because QA-02's own route-driven parametrized tests grew too, from the one new role-gated route -- its self-audit counts updated accordingly: 68 total routes, 63 protected, 26 role-gated).

## Change Log — v2.38 → v2.39 (prior update, retained for reference)

Moved QA-03 from NOT ADDRESSED to PARTIAL: a real, systematic ground-truth suite (backend/tests/test_qa03_fin_ground_truth.py, 21 new tests) for gross margin (FIN-02) and cash runway (FIN-03), the same shape FIN-01's existing MRR suite already gave the platform. Two layers: unit-level tests on _classify_expense's whole-word COGS keyword match in isolation (including a direct regression test for the exact Costco/Costume false-positive bug FIN-02 fixed 27 Aug 2026), and integration-level tests calling generate_cfo_briefing() directly across hand-computed scenarios -- positive margin, 100% margin with zero COGS, a real 0.0 margin when a reporting month has expenses but no revenue at all, a genuinely NEGATIVE margin when COGS exceeds revenue, a healthy-fallback 99.9-month runway when burn rate is genuinely zero, and a doubled-burn-halves-runway proportionality check. Every scenario is cross-checked a second, independent way: each metric is reconstructed from the response's own evidence row citations (real row_id-backed amounts) and compared against the reported metric, catching a case where totals and evidence could silently drift apart from each other, not just a case where either is wrong alone. Still open, disclosed on QA-03's own entry: the “AI evaluation” half of this item (agent OUTPUT quality/accuracy, not touched by this pass) and financial ground-truth coverage beyond MRR/gross margin/cash runway (forecast accuracy and churn remain FIN-04/FIN-05's own separate, still-open items). Full backend suite re-run clean afterward: 592 passed, 8 skipped, 0 failed (up from 571 pre-QA-03, zero regressions -- no routes or existing function signatures changed, so QA-02's self-audit counts needed no change).

## Change Log — v2.37 → v2.38 (prior update, retained for reference)

Shipped API-02 (pagination/filtering/sorting + idempotency semantics): real offset/filter/sort pagination on the three endpoints whose result set actually grows unbounded per tenant over time -- ingestion history, audit lineage, and report export history -- each now returns items/total_count/limit/offset/has_more alongside its pre-existing array key (“history”/“entries”/“exports”), additively, so no existing caller breaks; db_manager.py gained a matching count_* function for each (get_ingestion_history, get_lineage_log, and get_report_export_history keep their own pre-existing list return shape unchanged, so test_db_manager_queries.py and every other direct caller of those three functions needed no change). Deliberately not retrofitted onto every GET in the app -- team roster, API keys, sessions, and similar are bounded by something else already (team size, practical key/session counts) and gain nothing real from pagination; same contained-slice discipline as TEN-04. Also shipped: a real, opt-in Idempotency-Key mechanism (backend/idempotency.py, backed by a new idempotency_keys table) on the two POST endpoints most exposed to silent double-creation on retry -- team invite and API key creation. A client resending the same request with the same Idempotency-Key header gets back the EXACT original response -- including a one-time secret (POST /api/v1/settings/api-keys' raw api_key) -- instead of creating a second resource; reusing a key with a different request body is rejected with a 422 rather than silently replaying the wrong response. No Idempotency-Key header sent -- today's exact pre-API-02 behavior, unchanged; confirmed by dedicated tests asserting a second no-header call still creates a genuinely distinct resource. Still genuinely open: a fully standardized, formally documented error-response schema (today's consistent HTTPException/status-code usage is real but not a written contract). 15 new tests (backend/tests/test_api02_pagination_idempotency.py) cover pagination page-math and non-overlap, filter and sort correctness, tenant isolation of paginated counts, idempotent replay returning the SAME resource (verified via an independent roster/list count, not just a matching response body), key-reuse-with-different-body rejection, per-tenant key scoping, and the explicit no-header unchanged-behavior case. Full backend suite re-run clean afterward: 571 passed, 8 skipped, 0 failed (up from 556 pre-API-02, zero regressions -- no routes were added or removed, so QA-02's self-audit counts needed no change this time).

## Change Log — v2.36 → v2.37 (prior update, retained for reference)

Shipped TEN-04 (users sub-quota): a real per-tenant user/team-size quota, the honest, buildable-today slice of this item (storage and row quotas still need a billing/tier concept that doesn't exist yet -- the ledger ingestion model is delete-and-replace per upload, not additive, so a storage/row cap can't honestly mean anything until then; requests already had a real quota via API-03, MBL v2.35). Deliberately tenant-self-service rather than plan-tier-driven, since no tier concept exists to drive it instead: an owner or admin sets their own team's ceiling at POST /api/v1/settings/team-quota (GET to check status, DELETE to clear back to unrestricted), enforced at the one real point a tenant's headcount grows -- POST /api/v1/team/invite now checks the real current headcount against the quota BEFORE creating the new user, returning a specific 409 once at capacity rather than a generic block. No quota set is the default for every existing and new tenant, identical to today's unrestricted behavior -- never a silent 0/blocked-by-default state, same contract as FINOPS-01's budget cap. 14 new tests (backend/tests/test_ten04_team_quota.py) cover the full round trip: default-unrestricted, set/view/clear, owner+admin can set it and member/viewer cannot, quota-at-headcount blocks the next invite (and the blocked user genuinely was never created, not just refused a response), removing a teammate frees a real slot, and tenant isolation (tenant A at quota never affects tenant B). QA-02's self-audit route/role-gate counts were updated for the 3 new routes this item adds (64→67 total, 59→62 protected, 23→25 role-gated -- GET is viewer-readable like GET /api/v1/team/users, POST/DELETE are owner+admin-gated). Full backend suite re-run clean afterward: 556 passed, 8 skipped, 0 failed (up from 531 pre-TEN-04 -- the 14 new tests plus 11 more from QA-02's route sweep picking up the 3 new routes automatically, zero regressions elsewhere).

## Change Log — v2.35 → v2.36 (prior update, retained for reference)

Shipped QA-02: a real, self-auditing security/authorization regression suite (backend/tests/test_qa02_authz_regression.py) rather than a hand-maintained list of endpoints someone remembered to check. It walks backend.main.app's real route table at test-collection time -- via the same route/dependency objects FastAPI itself uses to serve requests, not a second, independently-typed inventory that could drift from the real one -- and derives three things directly from it: which of the app's 64 real endpoints require no authentication at all (5: signup, login, refresh, logout, health), which require_role() or require_role_allow_suspended() role set each of the other 59 is gated by (pulled straight out of each endpoint's own dependency closure, not re-typed from source), and therefore exactly which (role, endpoint) combinations should be rejected versus allowed. From that, 155 tests: one per protected endpoint confirming a request with no Authorization header gets a real 401; one per (disallowed role, role-gated endpoint) pair confirming a real 403; one per (allowed role, role-gated endpoint) pair confirming that role is never turned away at the gate; three explicit cross-tenant-isolation tests (a tenant-A owner cannot change or remove a real tenant-B teammate's role, and cannot revoke a real tenant-B API key, even knowing its exact id -- each confirmed by response code AND by re-checking the target tenant's own data afterward); and one self-audit test pinning the exact route/role-gate counts this suite was written against, so a future route being added, removed, or silently losing its auth dependency fails this suite immediately and by name rather than shrinking its real coverage unnoticed. Full backend suite re-run clean afterward: 531 passed, 8 skipped, 0 failed (up from 376 passed pre-QA-02 -- the 155-test difference is this suite, with zero regressions elsewhere). Deliberately scoped to the authn/authz boundary only, consistent with this project's practice of PARTIAL over an overclaimed DONE: QA-03 (AI evaluation/financial ground-truth suite), QA-04 (load/stress/soak), QA-05 (chaos/agent-dropout), and QA-06 (browser/accessibility) are each their own, still-open item -- this update does not touch any of them.

## Change Log — v2.34 → v2.35 (prior update, retained for reference)

Shipped API-03: real API rate limits and tenant quotas, previously just a file-upload byte-size cap. One global HTTP middleware (main.py's enforce_api_rate_limits) enforces three independent, in-memory sliding windows on every REST request: a per-tenant burst (300 requests/minute), a per-source-IP burst (60/minute, applied to any request that couldn't be tied to a valid tenant JWT -- covers login, signup, and any other unauthenticated traffic), and a per-tenant daily quota (20,000/24h, independent of the burst window -- the “tenant quotas” half of this item's own title, also closing TEN-04's disclosed “no request quotas” gap). A real security gap was found and closed along the way: AUTH-05's brute-force lockout is scoped per account, so nothing previously stopped one source hammering /auth/login with a DIFFERENT email on every attempt -- the new per-IP bucket now does, independent of which email is tried. Health check exempted (conventional monitoring target); CORS preflight (OPTIONS) exempted. Middleware registration order is deliberate and load-bearing: this middleware sits innermost of three, add_security_headers in the middle, CORSMiddleware outermost (previously CORS was added before add_security_headers -- only its position in the stack changed here, not its config) -- so a 429 short-circuited here still carries real security headers and real CORS headers, the same as any other response; without that a browser frontend's fetch() call would see an opaque CORS failure on a 429 instead of a readable status/body. 9 new tests (test_api03_rate_limits.py), each monkeypatching the real limits down to a small value rather than looping through 300/60/20,000 real requests. A real cross-test leak was found and fixed along the way: this middleware runs for every request in the whole suite (unlike DATA-06's ingestion-only limiter, only touched by tests that call the upload endpoint), so its state needed an autouse reset fixture in conftest.py -- without it, 14 unrelated tests later in the run started failing with a surprise 429 from an earlier, unrelated test's leftover call count against the shared IP/tenant buckets. Full backend suite after: 376 passed, 8 skipped, 0 regressions -- confirmed both in an isolated sandbox and live on the founder's own machine. Known, disclosed limitations, same candor as DATA-06's own: in-memory per-process state only (a real multi-worker deployment would need a shared external store); source-IP identification trusts request.client.host, which will need reconsideration once this is actually deployed behind a real reverse proxy (out of scope -- production deployment remains deferred); and this HTTP middleware does not cover the swarm WebSocket route at all (Starlette's @app.middleware("http") never wraps WebSocket upgrades) -- a disclosed gap, not an oversight.

## Change Log — v2.33 → v2.34 (prior update, retained for reference)

Founder decision (3 Sep 2026, logged only -- no code/repo work): stop hosting eivanta.com through Wix. Wix's site-hosting plans run $24-46+/month for the tiers that would apply here, on top of the domain registration itself -- the founder wants the domain registered wherever is cheapest and the actual site hosted for free elsewhere, since those are two separate things Wix bundles together. Reviewed free hosting options that support a custom apex domain at no cost: Cloudflare Pages and Netlify (both free-tier, no restriction on commercial/business use) are the recommended picks; GitHub Pages is also free but static-only; Vercel's free Hobby tier was considered but flagged as unsuitable -- its fair-use terms explicitly restrict the free tier to non-commercial, personal use, so a real business site there would need their paid Pro plan instead. One hard constraint surfaced: Wix has told the founder the domain cannot be moved/transferred until 24 October 2026, citing an ICANN rule -- consistent with ICANN's standard 60-day transfer-lock policy after a registration or registrant change, though the exact trigger date wasn't independently verified here, only relayed as Wix told it to the founder. Nothing is actionable before that date. Captured as MKT-02 in the Operations domain (Section 4), immediately after the existing MKT-01 row, since it's the same eivanta.com site -- not a new one -- just moving where it's hosted. Both MKT-01 and MKT-02 remain [NOT ADDRESSED].

## Change Log — v2.32 → v2.33 (prior update, retained for reference)

Refined CORP-01/CORP-02 per founder clarification -- still logging only, no code/repo work. Two changes: (1) Eivanta Dispatch, Eivanta Fleet, and Eivanta Code are explicitly a next-year-or-two timeline, not near-term -- CORP-01's description now says so directly rather than leaving the pace ambiguous. (2) CORP-02 was refined from “a future Holdings-level site” (which read as a new, separate site to build) to something narrower and actually actionable: when the already-tracked MKT-01 eivanta.com site is eventually built, it should be structured as the Eivanta parent site with Eivanta Analytics presented as its product -- the only one live for now, since Dispatch/Fleet/Code won't exist to list for another year or two. Not a new site commissioned on top of MKT-01; the same one, built with that structure in mind. MKT-01's own row (Operations domain, Section 4) now cross-references this back, so the connection reads in both directions. Both CORP items remain [NOT ADDRESSED] -- MKT-01 itself is still not started, and this refinement doesn't change that.

## Change Log — v2.31 → v2.32 (prior update, retained for reference)

Logged a founder company-structure decision -- not an engineering change, so nothing in the product, its code, or its docs was touched as a result of this entry. The founder decided: Eivanta Holdings becomes the parent/umbrella company; this repo's product becomes its own standalone SaaS platform, formally named Eivanta Analytics; and Eivanta Dispatch, Eivanta Fleet, and Eivanta Code -- each currently in early/foundational stages outside this repo -- become sibling products under the same Eivanta Holdings umbrella, each serving its own niche. An Eivanta Holdings-level site will eventually market the full product family together (related to, but a further step beyond, the existing MKT-01 single-product marketing-site item already tracked in the Operations domain below). The naming convention discussed and agreed in-session: the parent stays a plain, abstract name (Eivanta Holdings) rather than carrying any one product's vertical (an earlier instinct toward “Eivanta Analytics” or “Eivantalytics” as the parent name was walked back for exactly this reason -- it would have pigeonholed the umbrella into one vertical and collided with this product's own natural name); each product then carries a plain “Eivanta + [Domain Noun]” name, the same pattern Zoho and Intuit use above their own product families. The founder was explicit that this is a decision he wants to map out and plan himself before any execution -- captured here as CORP-01/CORP-02 in a new Section 7 so it isn't lost, not as a task queued for the next pass. Open questions already surfaced in conversation, for whenever planning resumes: legal entity structure (a single holding company vs. individually-formed subsidiaries per product, for liability/tax separation -- a question for a real attorney/accountant, not decided or advised on here), a trademark search across the newly-added categories (logistics, fleet, dev tooling) before the Eivanta name is locked in across multiple verticals, and eventual technical structure (per-product subdomains such as analytics.eivanta.com, dispatch.eivanta.com, fleet.eivanta.com, code.eivanta.com, with eivanta.com itself becoming the Holdings-level landing page).

## Change Log — v2.30 → v2.31 (prior update, retained for reference)

Reviewed the founder's “NexusFlow Dashboard Punch List” (an external UX review, two rounds of screenshots, a few weeks old) against the live codebase rather than taking either the findings or their proposed fixes at face value. Five of the six findings were already resolved by earlier session work, verified here by reading the actual current source, not assumed from task history: Round 1 HIGH (a raw “Backend rejected connection. Make sure Uvicorn is running on port 8000.” dev-mode error string rendered straight into the Live Swarm Telemetry panel) -- confirmed that literal string no longer exists anywhere in the frontend; WS-01's SwarmLogStreamer rework replaced it with a friendly amber “Connecting...” state and, on genuine auth failure, “Unable to authenticate the telemetry stream.” plus a Retry Authentication button. Round 1 MEDIUM x2 (Virtual CFO Briefing showing bare “--” tiles for Gross Margin/Monthly Burn/Cash Runway, and Strategic Advisory showing a flat “No strategic insights generated for this period” with no next action) -- both replaced by a guided empty state (“No ledger data yet”, an explanation, and an Upload Ledger button) exactly matching what the punch list asked for. Round 1 LOW (a single static search example) -- already rotates through 4 real example queries every 4 seconds, shipped under an earlier pass. Round 2 MEDIUM (a 99.8% Gross Margin reading, unusually high) -- FIN-02's word-boundary COGS keyword match (fixed 27 Aug 2026) is exactly the class of fix that would correct this: the old substring match classified “Costco”/“Costume”-style categories as COGS by matching “cost” anywhere in the string, and the reverse mis-classification (a real cost category not matching any keyword, counted as revenue/OPEX instead of COGS) would inflate margin exactly like this. The underlying revenue/COGS/OPEX split is still a keyword heuristic, not a formal chart-of-accounts definition -- already disclosed as open on FIN-02's own row -- so the exact historical 99.8% figure can't be reproduced without the original dataset, but the bug class that would cause it is fixed. One finding was genuinely still open: Round 2 MEDIUM, a secondary widget reading “Routed via Orchestrator #00 → Ops Shield (Agent #09) ... Awaiting specialized agent rendering...” even though the search above it had already completed with a full answer. The punch list guessed a stale/uncleared loading state; the real cause was simpler and different: SwarmVisualizer.tsx only ever had a specialized view for 3 of the swarm's agents (Analyst #04's data table, Forecaster #07's chart, Strategist #15's card) and permanently fell through to that placeholder for every other agent -- Ops Shield #09, External Telemetry Scout #12, Data Engineer #02, and more -- rendered directly beneath CognitiveSearchBar's own already-complete synthesized answer for that same result. Fixed to render nothing instead of a stuck-looking placeholder when there's no specialized view to add -- the answer is already fully shown above it. 7 new regression tests added (components/__tests__/SwarmVisualizer.test.tsx): the fixed case (no placeholder text, empty render for 2 different unhandled agents), the no-data and no-worker-agent cases, and all 3 still-working specialized views. Full frontend suite after: 48 passed (41 + 7 new), 0 regressions; 0 new eslint findings introduced (the file's 6 pre-existing @typescript-eslint/no-explicit-any warnings, none on lines this pass touched, are unchanged from before). Built while the founder was away from his computer -- delivered here first, held for commit to the real repo and a live spot-check once reconnected.

## Change Log — v2.29 → v2.30 (prior update, retained for reference)

Two items this pass, built while the founder was away from his computer -- delivered here first, held for commit to the real repo and a live spot-check once reconnected (this cloud sandbox stays byte-for-byte in sync with the real repo throughout, so nothing here is provisional). API-01: the backend's 64 real REST endpoints (main.py plus 8 included routers) now all carry an OpenAPI tag -- grouping /docs and /redoc into 14 named domains (Auth, Tenant & Team, Ledger & Ingestion, BI & Analytics, and so on) instead of one flat 64-row list, purely additive metadata that changes no path, method, or behavior. A new docs/Eivanta_API_Inventory.md documents all 64 with method, path, domain, and the real Depends(...) auth requirement read from source, not inferred. 62 of 64 already followed the existing /api/v1/ versioning convention; the 2 that don't (POST /api/finance/upload-ledger, POST /api/search) are live, frontend-consumed paths that predate the convention -- named explicitly in both the new doc and a new regression test rather than silently renamed, since renaming either is a breaking API change needing coordinated frontend updates, not a call this pass makes unilaterally. New backend/tests/test_api01_inventory.py guards both conventions going forward (a new endpoint added without the /api/v1/ prefix or without a tag now fails a real test, verified by deliberately constructing a schema with each violation and confirming the checks actually fire) plus a sanity floor/ceiling on total endpoint count, meant to catch a router silently failing to load rather than normal API growth. Full backend suite after: 367 passed (363 + 4 new), 8 skipped, zero regressions. OPS-08: logging real, already-completed work the Master Build List never reflected -- backend/venv, backend/.venv, backend/_to_delete/, and a stray ops09_backend.tar.gz were deleted (backend/venv needed an iterative per-subdirectory deletion loop; the device bridge's mounted filesystem repeatedly timed out a single whole-tree rm -rf), .vscode/settings.json's stale Windows-style venv interpreter path was corrected to the real Linux-layout root venv, and .gitignore gained a venv/ entry. Verified via direct listing and package-metadata inspection at the time (207 real packages confirmed intact in the kept root venv), not assumed -- this document simply never got updated to say so until now.

## Change Log — v2.28 → v2.29 (prior update, retained for reference)

Frontend SAST, started for real: eslint-plugin-security 4.0.1 added as a dev dependency and wired into the existing flat eslint.config.mjs via its own recommended config (security.configs.recommended), scoped alongside the app's existing eslint-config-next rules -- so it now runs on every `npm run lint`, the same command this repo already had. First real run: 27 findings (26 detect-object-injection, 1 detect-non-literal-fs-filename) across 13 files. Every one traced to its real call site by hand, same discipline as the backend bandit pass -- and every one confirmed a false positive of a few well-understood shapes this rule can't statically tell apart from real risk: indexing an object with a key drawn from a fixed internal allowlist (TRACKED_ORDER, VIEW_ORDER) or from Object.keys()/Object.entries() of that very same object; writing an array element at a numeric index from findIndex or internal queue bookkeeping, never external input; a backend-derived string used only as a lookup key into a local CSS-class/label table with a safe fallback, never written anywhere; and, in the one non-literal-fs-filename finding, a Playwright e2e test writing its own fixture file to os.tmpdir() under a timestamp it generates itself. Each got an inline eslint-disable-next-line (or, where it fell in JSX children rather than inside a {} expression, the equivalent {/* */} JSX-comment form) with a reason specific to that site, not a blanket rule-level disable, matching the bandit pass's own # nosec convention. Caught and fixed a real bug of my own mid-pass: the first attempt placed 3 of the 27 disable-comments as plain // comments sitting in JSX children position (outside any {} expression) rather than inside one -- in that position // is not a comment at all, it's literal text, so those 3 would have rendered visibly in the UI and never actually suppressed anything. Caught by re-running the lint immediately after (it still flagged those exact 3 lines) before this reached delivery, and fixed by switching those specific 3 to the {/* */} JSX-comment form; the other 24, already sitting inside a real JS expression, needed no change. Re-run after the full fix: 0 security/* findings, and the full pre-existing eslint/TypeScript baseline (173 other messages, unrelated to this pass) unchanged. Full jest suite re-run after: 41 passed, 41 total, zero regressions -- including the one test file this pass touched. `next build`'s own type-check step already fails today on 101 pre-existing TypeScript errors unconnected to this pass (a real gap, noted here rather than silently fixed -- out of scope for a SAST pass, and not something to decide unilaterally). Deliberately NOT wired into scripts/security_scan.sh: that script's own scope is dependency scanning only, and the prior SEC-03 pass already made an explicit, disclosed call to keep SAST out of the standing gate ('whether SAST should block a deploy is a separate decision') -- frontend SAST now runs the same way backend SAST (bandit) already does, as its own standalone check via the project's own lint command, not folded into that decision without being asked. A stray frontend/_to_delete/ directory (old tsc/jest port scratch copies from an earlier pass, never actually deleted despite its own name) was excluded from eslint's scope via globalIgnores rather than removed outright, since removing it wasn't this pass's call to make on its own; it is noted here for visibility. Scope, stated plainly: SEC-03's own title also names container-image scanning and penetration testing -- neither is covered by this pass, same as before.

## Change Log — v2.27 → v2.28 (prior update, retained for reference)

Closed out the backend SAST pass started 28 Aug: the remaining 36 LOW-severity bandit findings were investigated (a dedicated review pass, then personally re-verified before any fix was applied, same discipline as the 9 MEDIUM+ findings closed in the prior update). Breakdown: 11 identical rollback-swallow sites in db_manager.py (`except Exception: pass` around a best-effort ROLLBACK -- the original error is always logged and, at 2 of the 11 call sites, re-raised before this ever runs) annotated with a justification; 4 OAuth2 `"token_type": "bearer"` literals in accounts.py (B105 flags this as a hardcoded password by pattern-matching the word "token" -- it is a protocol-mandated label, not a credential) annotated; 6 subprocess-related findings across tools/verify_mcp_server.py (fixed-argv subprocess.run/Popen calls plus their own import, all with no shell=True and no external input -- this repo's own verification tooling, not a route any request can reach) annotated; 1 throwaway JWT secret scoped to that same script's isolated temp subprocess annotated; 2 more best-effort try/except-pass sites (websocket_manager.py's stale-connection close, verify_byok_rollout.py's expected-failure catch) annotated. One finding was a real, if dead-code, issue and got a real fix rather than an annotation: backend/app/core/security.py carried a hardcoded JWT SECRET_KEY fallback. Confirmed by grep that nothing under backend/ imports this module or calls its verify_zero_trust_token, and that its own `jose` import isn't even installed or in requirements.txt -- so it cannot run as written today. Unreachable now, but a predictable signing key that would silently reactivate the moment anyone ever wires this module into a router, so it was fixed the same way backend/auth.py's real, currently-used secret already works (os.environ.get, no hardcoded fallback) rather than left as a landmine for someone to copy-paste forward. Whether to delete this module outright (it appears to duplicate backend/auth.py's real implementation) or finish wiring it in remains a real call this pass isn't making unilaterally. Separately, a small process-hygiene gap surfaced during this review: backend/swarm_test.py sat at the backend root, outside pytest.ini's `testpaths = tests`, so it was never actually collected or run by a bare `pytest` invocation despite looking like a maintained test file -- zero real regression protection despite the appearance of coverage. Its one genuinely valuable test (real orchestrator keyword-routing assertions against a live OpenAI call) was migrated into backend/tests/test_live_openai_agents_opt_in.py, reusing that file's existing opt-in-skip pattern (EIVANTA_RUN_LIVE_OPENAI_TESTS=1 plus a real API key) since a live OpenAI call isn't something this environment can execute either; its other two tests were confirmed fully redundant with already-running coverage elsewhere and were not migrated. The file itself was then deleted. Full backend suite: 363 passed, 8 skipped (6 prior opt-in-live skips plus 2 new ones added by the migration), zero regressions. Scope, stated plainly: all 45 of the original bandit findings have now been addressed in some form -- fixed, confirmed false positive and suppressed with a justification, or explicitly flagged as an open decision. Container-image scanning, penetration testing, and frontend SAST (eslint-plugin-security) remain genuinely not started -- see the SEC-03 row below.

## Change Log — v2.26 → v2.27 (prior update, retained for reference)

REP-01 and REP-02 shipped together -- a natural pair, both landing in the same pass. Before this, POST /api/v1/reports/stakeholder always returned a JSON payload only -- nothing a stakeholder could actually download, print, or attach to an email. New: GET /api/v1/reports/stakeholder/export?format=csv|pdf returns a real file, rendered by a new backend/report_export.py from the exact same dict generate_stakeholder_report() already produces -- there is no second code path that could ever show different numbers than the JSON view of the same report, and both renderers handle every real status that function returns (GENERATED, FALLBACK, NO_DATA, ERROR) without special-casing, so a brand-new tenant with zero ledger rows still gets a valid, clearly-labeled file rather than a crash. PDF generation uses reportlab (new dependency, pure-Python -- no system libraries the production Docker image would need to gain). REP-02: a new report_export_audit table (same lazy-creation pattern as query_audit) records every export -- who (tenant AND user, not just tenant), what format, when, success or failure -- surfaced via GET /api/v1/reports/export-history, owner/admin-only (any authenticated tenant member can export their own copy of the report; seeing WHO on the team has been exporting it is restricted the same way other cross-member visibility already is elsewhere). 10 new tests, end-to-end through the real client fixture: real CSV parses back with the real ingested numbers, real PDF bytes get opened with pdfplumber and the extracted text checked for the same numbers, invalid/missing format params, the no-data case, the audit row itself, export-history's role gate, and a two-tenant isolation check proving tenant A's export never contains tenant B's figures. Full backend suite: 363 passed (353 + 10 new), 6 skipped, zero regressions. Scope, stated plainly: REP-01's title also names "secure sharing and expiration" -- a shareable external link a stakeholder could open without logging in. NOT built here on purpose -- link lifetime, revocation, and whether it's authenticated or anonymous are real policy decisions, not mechanical ones. What shipped is a tenant downloading their own report through their own authenticated session, nothing more.

## Change Log — v2.25 → v2.26 (prior update, retained for reference)

Two items shipped this pass. OPS-09: backend/metrics.py's telemetry-schema init used to run via the deprecated FastAPI @router.on_event("startup") hook. Removed -- init now runs through main.py's existing app-level lifespan context manager (the same one INT-01's MCP session manager already used), gated on a new _metrics_router_loaded flag so behavior matches the old handler exactly: still runs once, still only if the metrics router actually loaded. 4 new tests lock this in, including one that queries the DuckDB file directly (not through an endpoint) to prove the schema genuinely initializes before the first request can reach it. SEC-03: ran a first real SAST pass on the backend (bandit) -- 45 findings, and every one of MEDIUM severity or above (9 of the 45) got traced to its actual call sites by hand rather than trusted at face value. 6 were confirmed false positives (SQL built exclusively from SQL-01's fixed whitelists, real values always parameter-bound) and annotated with a justification at each call site so future scans report them closed instead of re-flagging forever. 2 were real and got fixed: both file-upload endpoints wrote into a predictable /tmp directory with default, umask-derived (typically world-readable) permissions -- now locked to 0700 unconditionally on every request, not just first creation. A related filename-collision race in the ledger-upload endpoint was caught and fixed alongside it (two concurrent uploads of the same filename from the same tenant could collide on the same temp path; now uuid-disambiguated, matching the pattern the knowledge-upload endpoint already used). 5 new tests cover both fixes, including one that deliberately pre-loosens a temp directory's permissions before a request to prove the fix isn't skipped when the directory already exists. 1 finding is real but was deliberately NOT patched: backend/app/etl/pipeline.py builds SQL from an unvalidated table name with no whitelist -- a genuine injection-shaped pattern, but in code with zero callers anywhere in this codebase (confirmed by grep), left over from an architecture the DuckDB migration superseded. Patching dead code would be theater and deleting it is a real scope call, not a mechanical one -- flagged as an open item rather than decided unilaterally. The remaining 36 LOW-severity findings (mostly test-file assert usage and existing fail-open try/except patterns) were not individually reviewed this pass. Frontend SAST (eslint-plugin-security) remains genuinely not started. Full backend suite after both items: 353 passed (348 + 5 new for SEC-03's fixes, on top of the 4 new for OPS-09 already counted in that total), 6 skipped, zero regressions.

## Change Log — v2.24 → v2.25 (prior update, retained for reference)

SEC-03's dependency-scanning half now runs for real, on both sides of the stack. Backend: pip-audit 2.10.1 against backend/requirements.txt -- 88 resolved packages scanned, 0 with known vulnerabilities. This closes a gap that had to be explicitly handed off in the 23 Aug pass of the Phase 5 audit doc, because neither of Claude's execution environments had outbound network access to PyPI at that time; the current cloud sandbox does, confirmed by actually installing and running pip-audit rather than assuming the old constraint still held. Frontend: npm audit re-run fresh -- 785 resolved packages (up from 717 on 23 Aug), 0 known vulnerabilities at any severity. Both results are now backed by a real, repeatable, standing tool: scripts/security_scan.sh, a new top-level script that runs both scans, prints a clear pass/fail summary, and propagates a non-zero exit code if either scan finds a real issue -- wireable into a CI gate later (see CICD-01, not yet built) with no changes needed. It self-installs pip-audit from a new backend/requirements-dev.txt (dev/CI tooling only, kept out of the production image on purpose -- backend/Dockerfile still installs only requirements.txt) if it isn't already on PATH. The script itself was tested, not just its inputs: syntax-checked (bash -n), run end-to-end for a real clean result, run with pip-audit deliberately absent to confirm the auto-install path works, and run with a real known-vulnerable package (pyyaml==5.3, 4 disclosed CVEs) deliberately installed to confirm the failure-detection path actually flags it and would propagate a non-zero exit code -- the sandbox was then restored to a clean state. Scope stays explicit and unchanged: this is dependency scanning only. SEC-03's own title also names container-image scanning and penetration testing, and neither is covered by this pass -- container scanning needs a built image to scan against (see docker/, and CICD-01), and pentest tooling has no single obviously-correct default the way pip-audit/npm audit do. Both remain genuinely open, same as SAST tool choice (bandit vs. something heavier, one-off vs. CI-gated), which stays explicitly flagged as an open process decision in the Phase 5 audit doc rather than silently picked.

## Change Log — v2.23 → v2.24 (prior update, retained for reference)

DATA-02's fuzzy/typo-tolerant matching half shipped, on top of the existing exact-match HEADER_ALIAS_MAP. Why this is more than cosmetic: before this pass, a mistyped header on category, date, or description didn't error at all -- it matched nothing in the exact alias map, and every one of those three columns has a silent default (Uncategorized / today / a placeholder description) -- so a typo silently DROPPED the tenant's real column and replaced it with a placeholder for every row, with no error and no disclosure. db_manager.py gained _edit_distance, an Optimal String Alignment (restricted Damerau-Levenshtein) implementation -- plain Levenshtein charges a transposed pair like 'amuont' vs 'amount' as 2 edits, which put a very common class of real typo just outside a deliberately tight budget; OSA charges it as the 1 edit it actually is. _fuzzy_resolve_header matches an unresolved header against every alias key and canonical name using a length-scaled budget (a 3-char header gets a budget of only 1, so short headers can't accidentally collide), and returns no match at all -- not a guess -- when a header is equidistant from two DIFFERENT canonical targets, same 'explicit gap over a silent guess' preference already used elsewhere in this file. Every fuzzy resolution is disclosed in the ingestion success message ('interpreted these column header(s) by typo-tolerant match: ...'), never applied invisibly. One extension was tried and deliberately reverted during this pass: extending the amount check's '100% of rows unparseable -> reject the whole file' reasoning to date. The full regression suite caught a real conflict -- virtual_cfo.generate_cfo_briefing already has a deliberate, shipped, tested NO_DATEABLE_DATA status specifically for a ledger that ingested real rows where every date is unparseable (test_virtual_cfo_evidence.py's test_no_dateable_data_status_when_every_row_unparseable) -- a hard rejection at ingestion would have silently broken that already-correct behavior. Reverted; documented as an explicit boundary test (test_all_dates_unparseable_still_ingests_not_rejected) rather than silently dropped, so a future change to this file can't reintroduce the same conflict unnoticed. New tests: 26 in test_header_fuzzy_matching.py (direct edit-distance/fuzzy-resolve unit coverage, ambiguity handling, and end-to-end CSV ingestion proving the real column data survives a typo'd header rather than being replaced by a placeholder). Full backend suite: 344 passed, 6 skipped (opt-in live-OpenAI tests), zero regressions. Schema validation beyond column-name resolution -- the other half of this item's own title -- remains genuinely open.

## Change Log — v2.22 → v2.23 (prior update, retained for reference)

TEN-02's one disclosed gap closed: the swarm WebSocket route (/ws/swarm/{client_id}/{session_id}) was never wired to the tenant-suspension gate every REST endpoint already gets for free through verify_jwt_and_get_user -- a suspended tenant could still open a live swarm-telemetry connection. backend/auth.py gained is_tenant_suspended(), a WebSocket-safe bool version of the same lookup _raise_if_suspended already uses (a WS route can't raise an HTTPException, so it can't reuse that function directly); backend/routers/swarm.py now checks it right after verifying the token and closes the handshake with the same 4008 code already used for a missing/invalid/mismatched token if the tenant is suspended. Reusing 4008 rather than minting a new code is deliberate: the frontend already treats it as a terminal, no-retry state, which is the correct behavior for a suspension too -- a reconnect attempt would never resolve it. In practice a suspended tenant's AuthGate.tsx already renders a full blocking screen and never mounts SwarmLogStreamer at all; this closes the server-side guarantee behind that, rather than relying on the frontend alone. New tests (test_websocket_swarm.py, +5): a suspended tenant's otherwise-valid token rejected with 4008, the ordinary never-suspended case still works (regression guard), reactivating restores the connection, suspending one tenant doesn't affect another's connection, and a direct unit check of is_tenant_suspended() itself across active/suspended/reactivated/no-such-tenant states. Full backend suite: 318 passed, 6 skipped (opt-in live-OpenAI tests), zero regressions. The subscription-driven half of TEN-02's own title remains open -- no billing/subscription state exists yet to trigger suspension automatically -- unchanged by this update, see BILL-01's own deferral.

## Change Log — v2.21 → v2.22 (prior update, retained for reference)

WS-01 shipped: WebSocket heartbeat, reconnect, and the connection-overwrite-race fix already existed; this update closes the three pieces that didn't -- backoff, timeout, and message identity. Backend: SwarmConnectionManager (websocket_manager.py) gained a per-connection monotonic seq counter stamped by a single _send() choke point, used by both send_to_session (the CONNECTED/HEARTBEAT messages swarm.py sends directly to its own connection) and broadcast_agent_step (real agent-step telemetry) -- previously swarm.py bypassed the manager entirely via raw websocket.send_text() calls, so those two message types never got a seq. seq resets to 0 on every fresh connect(), matching a genuine reconnect rather than continuing the prior connection's count. Frontend (SwarmLogStreamer.tsx): reconnect delay is now exponential with +/-20% jitter and a 30s cap (was a fixed 3000ms retry that would hammer a genuinely-down backend from every open tab in lockstep), resetting to the base delay on every successful onopen; a dead-connection watchdog interval force-closes (triggering the normal reconnect path) a connection that has gone silently stale -- no message, including a heartbeat, within 3x the 5s heartbeat interval -- since a dropped TCP connection doesn't always fire onclose promptly; and incoming seq is checked against the expected value, logging a non-fatal console.warn on a gap (a message lost in transit) without dropping the message or the connection. New tests: backend test_websocket_swarm.py gained 4 tests proving seq increments monotonically, is shared across send_to_session and broadcast_agent_step (not two independent counters), and resets on reconnect -- full backend suite 313 passed, 6 skipped, zero regressions. Frontend SwarmLogStreamer.test.tsx gained 5 tests (seq-gap warning, exponential-backoff growth-and-cap, backoff-reset-after-success, watchdog-forces-reconnect, watchdog-does-not-fire-while-messages-arrive) using Jest fake timers -- full frontend suite 41 passed, 7 suites, zero regressions. What's still open: no server-side message buffer/replay across a reconnect, so a message sent during the drop window is still permanently lost, only detected after the fact via the seq gap -- true no-loss delivery guarantees would need that queue, a separate, heavier feature than this pass's scope.

## Change Log — v2.20 → v2.21 (prior update, retained for reference)

AI-08 shipped for all 8 routed agents: multi-turn conversational memory, previously wired only to BI Engineer (Track 4's original rollout), is now mechanically extended to the other 7 -- virtual_cfo, data_engineer, predictive_forecaster, saas_strategist, report_generator, bi_visualization_architect, and external_telemetry_scout. Each agent function gained an optional conversation_history parameter (default None, additive only) and a _format_history_for_prompt helper -- an exact copy of bi_engineer.py's original Track 4 implementation, duplicated per-agent rather than centralized, matching this codebase's own accepted precedent (the AI_REQUEST_TIMEOUT_SECONDS/AI_MAX_RETRIES duplication across all 8 agent files, disclosed as a code-quality nit in the AI-03 correction). All 8 of orchestrator.py's execute_* graph nodes now pass state.get('conversation_history') or [] through to their agent call, so a session's real prior turns (already fetched by route_query() before every routing decision) reach every routed agent's narrative LLM prompt, not just BI Engineer's. New test_ai08_conversation_history_wiring.py, 21 tests in two layers: (1) orchestrator wiring proven directly for all 8 execute_* nodes (including a re-check that BI Engineer's pre-existing wiring wasn't regressed by the surrounding edits, and a check that a state dict missing the conversation_history key entirely -- e.g. one predating AI-08 -- degrades safely to an empty list rather than crashing), and (2) real system-prompt threading proven for all 7 newly-wired agents against real seeded ledger data (4 months of revenue, satisfying every agent's own minimum-data gate including predictive_forecaster's MIN_PERIODS_FOR_FORECAST=4, the strictest one) with a stubbed OpenAI client capturing the exact system prompt sent to the model -- plus 5 parametrized checks that OMITTING conversation_history entirely produces today's exact behavior (no stray history block in the prompt). Full backend suite: 309 passed, 6 skipped (opt-in live-OpenAI tests), zero regressions.

## Change Log — v2.19 → v2.20 (prior update, retained for reference)

AI-05 shipped: a real, formal adversarial test suite for Ops Shield (backend/agents/ops_shield.py, the Semantic Firewall gating every POST /api/search request) -- zero prior test coverage existed for this module or the enforcement wiring around it (confirmed via grep before writing the suite). New test_ops_shield_adversarial.py, 33 tests across four layers, all real (no live OpenAI key needed, same stubbed-network-boundary discipline as test_orchestrator_integration.py): (1) fail-closed posture proven directly against analyze_threat() for every real failure mode -- no client available, an API exception, malformed JSON, non-dict JSON, a missing status key, and 7 parametrized unrecognized status values -- plus proof the fixed generic reason string ("Firewall system offline. Access denied.") never leaks internal exception detail, tested against an exception deliberately carrying sensitive-looking text; (2) input-integrity proofs -- the raw adversarial payload is captured reaching the model's user-role message completely unmodified (proving the firewall isn't inspecting a pre-neutered version of the input), and four hostile client_id strings (SQL-injection-shaped, a fake System: directive, an HTML/script injection attempt, a quote-breakout attempt) are proven stripped to alnum/-_ only before reaching the embedded system prompt; (3) end-to-end enforcement through the REAL /api/search endpoint with only analyze_threat() stubbed -- a THREAT_DETECTED verdict returns a generic 403 with a deliberately sensitive internal reason string proven absent from the response body, and is proven to never reach orchestrator.route_query at all, while a SECURE verdict is proven to pass through untouched; a 7-payload adversarial library (prompt injection, IDOR/privilege-escalation phrasing, SQL-injection-shaped strings, data-destruction requests) is proven to reach analyze_threat() with content intact and to be uniformly blocked; and (4) the OUTER fail-safe in main.py itself -- if analyze_threat() raises outright (a bug in ops_shield.py, not its own designed fail-closed return), the endpoint still returns a 503 with no stack trace or exception text leaked to the response body. Stated honestly in the suite's own docstring: this cannot and does not verify real LLM judgment quality (whether the live model correctly classifies a given payload as a threat) without a live API key and real network calls, which it deliberately never makes -- what it proves instead is everything code-level around that judgment call: the fail-closed posture, that the firewall actually sees the real input, and that a block is actually enforced end to end without leaking anything to the caller. No production code changed for this item -- Ops Shield's own implementation was already correct; the gap was purely test coverage, as the row's own prior text said. Full backend suite: 288 passed, 6 skipped (opt-in live-OpenAI tests), zero regressions.

## Change Log — v2.18 → v2.19 (prior update, retained for reference)

SQL-03 shipped for real: the query_audit trail now attributes each NL-to-SQL question to the authenticated user who asked it, not just the tenant. A new user_id column was added to query_audit via a lazy migration guard (same PRAGMA table_info() existence-check pattern used for AUTH-06's device_label/session_started_at columns) -- a pre-existing (pre-this-change) query_audit table gets the column added on its next write, old rows backfill to NULL, nothing breaks. user_id is threaded from the JWT-decoded AuthenticatedUser all the way down: a new enforce_budget_gate_for_user dependency (mirrors enforce_budget_gate's budget-check logic but returns the full AuthenticatedUser instead of a bare client_id string) was added and wired into the two endpoints that ultimately write a query_audit row -- POST /api/search and POST /api/v1/bi/summary -- deliberately without touching the original enforce_budget_gate, which 7+ other AI-calling endpoints still depend on unchanged. From there user_id flows through route_query() -> SwarmState -> generate_bi_summary() -> _answer_data_question() -> log_query_audit(), landing on every one of the four audit branches (LLM_UNAVAILABLE_OR_FAILED, REJECTED_BY_WHITELIST, EXECUTION_ERROR, SUCCESS). Every added parameter is optional and defaults to None, so existing callers that don't have a user_id yet (tooling/regression scripts) are unaffected -- their audit rows are simply NULL in that column, same as before this shipped. New test_query_audit.py (8 tests, zero prior coverage of this table existed) proves: user_id persists correctly and defaults to NULL when omitted; the migration guard adds the column to an old-shape table without erroring and backfills pre-existing rows to NULL; and _answer_data_question threads a passed-in user_id into the audit row on the LLM_UNAVAILABLE_OR_FAILED and REJECTED_BY_WHITELIST branches (the branches testable without a live OpenAI key, matching this codebase's own established convention for AI-adjacent test coverage). Full backend suite: 255 passed, 6 skipped (opt-in live-OpenAI tests), zero regressions.

## Change Log — v2.17 → v2.18 (prior update, retained for reference)

Correction, not new work -- caught while scoping AI-03 for this pass, the same kind of stale-row check that found DATA-06 in the v2.13→v2.14 pass. This row's own description claimed "no explicit request-timeout or rate-limit-specific backoff configuration," but every one of the 8 active agent files (virtual_cfo.py, data_engineer.py, bi_engineer.py, bi_visualization_architect.py, saas_strategist.py, report_generator.py, predictive_forecaster.py, ops_shield.py, external_telemetry_scout.py) already builds its OpenAI client via byok.py's get_openai_client_for_tenant_sync() with an explicit AI_REQUEST_TIMEOUT_SECONDS = 30.0 and AI_MAX_RETRIES = 2 passed straight through to the OpenAI SDK's own OpenAI(timeout=..., max_retries=...) constructor -- each with its own code comment already documenting exactly this ('previously no explicit request timeout at all -- a hung OpenAI request had no client-side bound'). The official OpenAI Python SDK's max_retries mechanism is itself a real, documented rate-limit/5xx-aware exponential backoff (it retries 429/5xx/connection errors automatically, honoring the provider's own Retry-After header) -- so this item's title is fully covered by existing, already-shipped code; the row's own text simply never caught up to it. Verified directly against the live code in all 8 agent files (not assumed) before flipping status. One real, minor, disclosed follow-up (not blocking DONE): the same two constants are independently duplicated across all 8 files rather than centralized alongside model_registry.py's existing AGENT_MODELS dict -- a code-quality nit, not a functional gap, left as-is for now.

## Change Log — v2.16 → v2.17 (prior update, retained for reference)

DATA-11 is now DONE -- a documentation/analysis deliverable, not a code change (no backend files were modified for this item). Produced docs/Eivanta_DuckDB_Migration_Runbook_v1.0.docx, defining concrete, checkable conditions for when Eivanta should move off DuckDB, and exactly how to do it. Grounded directly in this codebase's real architecture rather than generic advice: db_manager.py's actual concurrency model is one process-wide threading.Lock() (_duckdb_mutex) serializing every DB operation -- reads and writes alike -- across every module in the backend, which reframes the real migration question away from raw data volume and toward concurrent request throughput. Five concrete triggers are defined, ordered by likelihood: multi-process deployment becoming a requirement (a hard trigger -- DuckDB-as-used today does not work correctly across more than one process at all, and this is plausibly the first trigger to fire, likely before data volume ever becomes the issue); sustained lock-wait time exceeding query-execution time; P95 read-endpoint latency crossing 500ms under sustained concurrent load; the database file approaching ~10GB; and a future change in ledger retention model (see DATA-09) that would change per-tenant data shape. Honestly disclosed: no production traffic exists yet to validate any of this against, so these are engineering-judgment thresholds grounded in the actual code, not measured values -- and a real instrumentation gap is called out explicitly (no request-latency or lock-wait telemetry exists anywhere in the backend today), with the three highest-value additions to close it named in priority order. The runbook itself covers target choice and rationale (PostgreSQL), pre-migration prep (a schema inventory and introducing a real migrations tool -- schema today is created ad hoc across scattered CREATE TABLE IF NOT EXISTS blocks, a separate real gap flagged here rather than silently carried forward), a query-compatibility audit, removing _duckdb_mutex entirely rather than porting it forward, two cutover approaches (direct cutover vs. a dual-write shadow period) chosen by how much real traffic exists at migration time, verification against the existing 232-test backend suite plus a full per-tenant row/checksum reconciliation, and a rollback plan retaining the original DuckDB file untouched for a defined window post-cutover.

## Change Log — v2.15 → v2.16 (prior update, retained for reference)

DATA-07 is now fully DONE. Backend/db_manager.py's ingestion pipeline gained the three pieces this item's own description said were still missing. Encoding: _read_csv_or_raise now tries UTF-8 first (unchanged for the common case), then falls back through Windows-1252 and Latin-1 before giving up -- a real Windows-origin export (the actual common source of "not UTF-8" files) now ingests correctly instead of failing outright; a truly broken/binary upload still fails with a clear error, since a non-CSV-shaped result is rejected regardless of which encoding decoded it. Date: a new _normalize_date_series recognizes 12+ real-world date formats (ISO, US and day-first slash/dash styles, 2-digit years, and textual-month styles like "5-Jan-2026" or "January 5, 2026") and rewrites every one to canonical ISO -- this also fixes a real, previously-silent correctness gap: every existing date-filtered query (MRR trend, cash-flow, forecasting inputs) uses DuckDB's TRY_CAST(date AS DATE), which only reliably reads ISO strings, so a legitimate non-ISO export was silently vanishing from those views with no error. A date that's present but genuinely unrecognized is stored as NULL (never guessed) and the row is kept, not dropped -- its amount/category/description are still real data -- and the ingestion response message now says so explicitly. A MISSING date still defaults to today, unchanged pre-existing behavior, distinct from this new present-but-unparseable case. Currency: € and £ and ¥ symbols now strip alongside the existing $ and comma handling. Precision: parsed amounts are now rounded to 2 decimal places at ingestion, closing a real floating-point-drift gap (e.g. a revenue-minus-expense subtraction like 19.10 - 19.00 previously could store as something like 0.09999999999999964 instead of a clean 0.10). Explicitly still open and NOT claimed here: locale-aware decimal-comma currency parsing (e.g. European "1.234,56") -- genuinely ambiguous against the US "1,234.56" convention without a locale hint, so it's left unhandled (a file using that convention parses as a wrong number) rather than silently guessed. Verified: a new 20-test ground-truth suite (backend/tests/test_data_normalization.py) pinning exact inputs to exact expected outputs across all four normalization areas, including a regression guard confirming a genuine UTF-8 multi-byte file is never mis-decoded by the fallback chain, and a guard confirming a truly undecodable/binary upload still fails clearly rather than being silently accepted as garbled financial data -- plus the full 232-test backend suite, zero regressions.

## Change Log — v2.14 → v2.15 (prior update, retained for reference)

DATA-06 is now fully DONE. Added backend/rate_limit.py: an in-memory, per-process, per-tenant sliding-window limiter (20 ingestion attempts per rolling 5-minute window per client_id), wired into POST /api/finance/upload-ledger as the very first check -- before any file I/O or DB work -- so a tenant already over the limit doesn't cost the server the price of a real ingestion attempt just to find that out. A rejected (429) attempt does NOT itself count against the tenant's own next window, so a client retrying immediately after a 429 isn't punished twice for the same attempt. Scoped per-tenant, not global -- one tenant hitting its limit never affects another's. Disclosed openly, same convention as backend/accounts.py's MAX_FAILED_LOGIN_ATTEMPTS: this is an abuse-prevention throttle (a runaway script or loop hammering the endpoint), not a security control -- it is in-memory and per-process, so it will not enforce correctly if this backend is ever run as more than one worker process; the documented upgrade path there is a shared external store (Redis or similar). This closes the one gap identified in the v2.13→v2.14 correction pass: byte-size, row-count, and column-count caps were already real; request-frequency now is too, so all four limits named in this item's own title ("File size, row, column and request limits") are real and enforced. Verified: 5 new tests (uploads under the limit all succeed, the request that crosses the limit is rejected with 429 and a clear retry-after message, a rejected 429 does not itself burn a slot in the window, the limit is scoped per-tenant and a second tenant is unaffected, and a 429 provably writes nothing -- the ingestion history stays exactly at the accepted count) plus the full 212-test backend suite, zero regressions.

## Change Log — v2.13 → v2.14 (prior update, retained for reference)

Correction, not new work: while scoping DATA-06 for this pass (the founder's computer was about to go offline for the day, so this was deliberately a quick, low-risk documentation check rather than a new code change), found that this row's own description was stale. backend/db_manager.py already enforces MAX_INGEST_ROWS (500,000) and MAX_INGEST_COLUMNS (200) -- real, structural sanity caps on every CSV upload, each with a clear, actionable rejection message -- and the code comment introducing them is explicitly labeled DATA-06. The row's text had simply never been updated to reflect that this half of the item already shipped in an earlier pass. Verified directly against the live code (not assumed): both caps are real, tested, and already covered by the existing backend suite. What's confirmed still genuinely open: a per-tenant/per-time REQUEST rate limit on the ingestion endpoint itself -- a repo-wide check found no request-throttling middleware or library (e.g. slowapi) anywhere in backend/main.py -- so a tenant could still call the upload endpoint an unlimited number of times per minute; only the SIZE of any one upload is bounded, not the FREQUENCY of uploads. This is the one real remaining half of this item's title.

## Change Log — v2.12 → v2.13 (prior update, retained for reference)

DATA-02's alias-resolution half is now DONE. A formal HEADER_ALIAS_MAP (backend/db_manager.py) replaces the previous exact-match-only behavior for the seven canonical ledger columns (amount, revenue, expense, cost, category, date, description): common real-world header variants from standard bank/accounting-export conventions (QuickBooks, Xero, Wave, generic bank CSVs) -- e.g. 'amt', 'income', 'sales', 'expenses', 'costs', 'cat', 'desc', 'memo', 'txn_date', 'posted_date' -- now resolve automatically instead of the upload being rejected with "no recognized amount column" purely because the header didn't match verbatim. Deliberately conservative: generic words like 'type', 'value', and 'total' were left OUT of the map on purpose, since they're too likely to mean something else in a given file -- this never silently reinterprets an unrelated column as a financial one. Resolution runs after the existing strip+lowercase normalization but before the existing duplicate-column check, so a file with both an exact canonical header and an alias for the same concept (e.g. both 'amount' and 'amt') still hits the real, actionable duplicate-column rejection rather than silently picking one. The 'no recognized amount column' error message was also updated to mention that common aliases are accepted, so a rejected upload's error text stays accurate. Verified: 6 new tests (alias-only ingestion, revenue/expense alias combination, all-three-of-category/date/description aliased at once, an alias-vs-canonical duplicate still rejected, a cost alias correctly negated, and a deliberately-excluded generic word like 'total' still rejected) plus the full 207-test backend suite, zero regressions. Genuinely still open, and NOT claimed here: fuzzy/typo-tolerant matching (e.g. a misspelled header close to but not equal to a known alias) and any schema validation beyond column-name resolution -- this item's title covers both, and only the alias-mapping half was in scope for this pass.

## Change Log — v2.11 → v2.12 (prior update, retained for reference)

SEC-01 (secret management, rotation and environment separation) audit pass. Re-confirmed JWT_SECRET (backend/auth.py) and BYOK_ENCRYPTION_KEY (backend/byok.py) both already have NO hardcoded fallback -- the app refuses to start those code paths without a real value, a protection already shipped before this pass, now re-verified rather than assumed. A repo-wide scan for hardcoded API keys, secrets, and credential-shaped literals across every backend .py file came back clean. A real, live security-hygiene gap WAS found: backend/eivanta.duckdb and backend/eivanta_core.db -- the actual application databases, which accumulate password hashes, refresh-token hashes, encrypted BYOK keys and MFA secrets, and real tenant/ledger data as the app is used -- were both already tracked in this repository's git history, added in a single local commit. The important mitigating fact, checked directly rather than assumed: that commit (and the 3 built on top of it) has NEVER been pushed to the configured GitHub remote -- confirmed via git merge-base against origin/main -- so this data has not left the machine. This is a live, time-sensitive risk, not a historical one: the moment this repository is ever pushed as-is, every value those files have ever held becomes part of the remote's permanent history. Remediated so far, safe and fully reversible: the repo-root .gitignore was rewritten (deduplicating several redundant entries in the process) to explicitly exclude *.duckdb and backend/eivanta_core.db going forward, and a new backend/.env.example was added, documenting every environment variable the app actually reads (JWT_SECRET, BYOK_ENCRYPTION_KEY, OPENAI_API_KEY, JWT_ALGORITHM, and the two upload-size caps) with no real values, closing a real environment-separation documentation gap for standing up a new environment correctly. Deliberately NOT done without the founder's own explicit decision: untracking the two files from the git index, and rewriting the git history that already contains them -- both are real, if currently contained, decisions about this repository's own commit history, not ordinary file edits, and the founder was notified directly and promptly rather than this being silently fixed or silently left for the next Master Build List read. Secret ROTATION itself -- the other half of this item's title -- remains genuinely unbuilt and is NOT claimed as done here: no mechanism exists yet to rotate JWT_SECRET or BYOK_ENCRYPTION_KEY without a coordinated redeploy and, for BYOK_ENCRYPTION_KEY specifically, a re-encryption migration of every already-stored value. Real mitigating context worth recording here: AUTH-02's shortened access-token lifetime (30 minutes, down from 12 hours) already caps how long a leaked JWT_SECRET's forged tokens would matter in practice far more than key rotation alone would, which is part of why this was sequenced after AUTH-02/AUTH-06 rather than before them.

## Change Log — v2.10 → v2.11 (prior update, retained for reference)

AUTH-06 (session/device management and forced logout) is now DONE. Built directly on top of AUTH-02's refresh_tokens table rather than a second, parallel session mechanism: two new columns, device_label and session_started_at, ride along on the same row. device_label is derived server-side from the request's User-Agent header at the moment of a FRESH sign-in (login, signup, or completed MFA verification) via a small, dependency-free heuristic ("Chrome on Windows", "Safari on iOS", etc., falling back to a truncated raw string for an unrecognized client and to null when no User-Agent is present at all); both fields are then carried forward UNCHANGED across every later token rotation, so a session's device label and "signed in since" time stay stable for its whole lifetime instead of resetting on every silent background refresh. Three new endpoints, all scoped strictly to the calling user's own rows: GET /api/v1/auth/sessions lists every active (non-revoked, non-expired) session with its device label and timestamps -- never the token hash itself; DELETE /api/v1/auth/sessions/{session_id} signs out one specific device without touching any other session, 404ing (not 403ing) on someone else's session id, an already-revoked one, or a made-up one, all three deliberately indistinguishable to the caller; and POST /api/v1/auth/sessions/revoke-all is the blunt "I think I'm compromised" tool, revoking every session on the account including the one making the call. A real, if narrow, security bug in AUTH-02's own reuse-detection logic was found and fixed while building this: that logic treated ANY revoked refresh token being presented again as evidence of theft and revoked the entire account's session chain in response -- correct for a token replayed after rotation, but wrong for a token that was revoked on purpose (via the new per-session sign-out, or logout, or revoke-all), which would otherwise have made signing out one device silently sign out every other device too, the next time that one device's background refresh timer fired. Fixed by distinguishing the two cases via the existing replaced_by_hash column, which only a real rotation ever sets. A second, smaller bug was also caught and fixed in the same pass: access tokens minted in the same wall-clock second carried identical claims and were therefore byte-for-byte identical JWTs; added a random jti claim, standard JWT practice independent of the bug it happened to surface. On the frontend, a new Active Sessions card on the Trust tab lists every session with a per-device "Sign out" action and a confirmed "Sign out of all devices" action that also clears the current tab's local session. "Sign out everywhere except this one" was scoped OUT of this pass and stays open: the access token making a request has no existing, clean link back to which specific refresh-token row minted it, so that narrower feature needs that link added first rather than being faked. Verified: 201/201 backend tests passing (187 pre-existing plus 14 new, real, no-mocking session-management tests -- device-label derivation per platform/browser, rotation carrying the label and start time forward unchanged, per-user isolation, scoped delete, 404 on someone else's or an already-revoked or made-up session id, revoke-all killing every session including the caller's own, and the reuse-detection fix itself). Frontend: tsc --noEmit clean, 36/36 Jest tests passing (29 pre-existing plus 7 new); a separate, pre-existing Jest configuration gap was also found and fixed in the same pass -- two Playwright end-to-end specs were being picked up (and hard-failing to even load) by `npx jest` because they were never excluded from its test path, unrelated to this feature but blocking a clean full-suite run.

## Change Log — v2.9 → v2.10 (prior update, retained for reference)

AUTH-02 (access-token expiration and secure refresh-token rotation) is now DONE. Access tokens dropped from a 12-hour JWT with no early-revocation path to 30 minutes. A real refresh_tokens table backs a long-lived (30-day), opaque, single-use-in-practice refresh token: only its SHA-256 hash is ever stored (same reasoning as backup codes and API keys -- a high-entropy random token, not a human password); the raw value exists only in the response handed to the client. Every successful POST /api/v1/auth/refresh call ROTATES it -- the presented token is retired and a brand-new one issued -- and presenting an already-rotated-away (or already-logged-out) token again is treated as a replay signal, revoking every refresh token on that account and forcing a real re-login, not just rejecting the one reused token. Login, signup, and MFA verification all now return a refresh_token alongside the access token. A new POST /api/v1/auth/logout endpoint actually revokes the refresh token server-side -- this replaces the previous AUTH-01 note that logout was pure client-side token discard with no server-side effect. On the frontend, ClientContext now stores the refresh token, silently refreshes in the background every 10 minutes (well inside the 30-minute access-token window), and falls back to a real refresh -- instead of signing the person out -- when a stored access token has simply expired while the tab was idle. This was a deliberate design trade-off: rather than rewrite every one of the ~20+ components that fetch with the access token directly to retry-after-401, a proactive background timer keeps the token fresh without touching any of them. A real, if narrow, bug was found and fixed while building this: the four new refresh-token storage functions were the first functions in db_manager.py that can legitimately be the very FIRST database call of a request (refresh() and logout() deliberately need no prior authenticated call), and they were missing the lazy init_db() call every other such function relies on -- against a brand-new database file, the very first refresh or logout request would have 500'd instead of cleanly 401'ing. Fixed by adding init_db() to all four. Full backend suite: 187/187 passing (178 pre-existing plus 9 new, real, no-mocking refresh-token tests covering rotation, single-use enforcement, replay-triggered chain revocation, garbage tokens, and idempotent logout). Frontend: tsc --noEmit clean, 29/29 Jest tests passing (25 pre-existing plus 4 new). This table also becomes the storage foundation AUTH-06 (session/device management, up next) will build its per-device session list and forced-logout-everywhere on top of, rather than a second, parallel mechanism.

## Change Log — v2.8 → v2.9 (prior update, retained for reference)

AUTH-04 (TOTP-based MFA) is now DONE, shipped end-to-end. Backend: four new columns on users (mfa_enabled, mfa_secret_encrypted, mfa_pending_secret_encrypted, mfa_backup_codes_json), the active secret encrypted at rest via the same Fernet helper BYOK already uses (backend/byok.py's encrypt_secret/decrypt_secret -- no second encryption mechanism introduced). Five new endpoints: /mfa/setup generates a real TOTP secret and a server-rendered QR code; /mfa/enable confirms it with a real code and returns eight single-use backup codes, shown once, only their SHA-256 hashes ever persisted; /mfa/verify completes a login for an MFA-enabled account; /mfa/disable requires BOTH the current password and a valid code; /mfa/status reports the caller's own enrollment state. login() now withholds a real access token for an MFA-enabled account, returning a separate, short-lived (5-minute) challenge token instead -- backend/auth.py explicitly rejects that challenge token everywhere except the one endpoint meant to consume it, and equally rejects a real access token at that one endpoint, so neither can substitute for the other. Wrong codes at /mfa/verify spend the SAME failed_login_attempts/locked_until lockout AUTH-05 already put on every account, not a separate, easier-to-miss counter. Frontend: ClientContext's login() surfaces the two-step response and a new verifyMfaCode() completes it; AuthGate renders a code-entry screen in between; a new MfaSettingsCard on the Trust tab covers setup (QR + manual-entry secret), confirmation, backup-code display, and disable. A real, previously-latent bug was found and fixed while building this: db_manager.py's users-table migration guard was reading each column's numeric id instead of its name (r[0] instead of r[1]), so every guarded ALTER TABLE silently re-ran on every init_db() call once a users table already had these columns -- harmless on its own against SQLite-style tolerant re-runs, but DuckDB aborts a whole connection's transaction after enough of those, and adding this feature's four columns after the existing two tipped it over that threshold, surfacing as 72 failing tests in this session's own verification pass before a single line reached the founder's real application. Fixed at the root (read the column name, not its id) rather than worked around. Full backend suite: 178/178 passing (164 pre-existing plus 14 new, real, no-mocking MFA tests covering setup, enable/disable, correct and incorrect codes, backup-code single-use, the shared lockout counter, and the two-way challenge-token rejection). Frontend: tsc --noEmit clean on every file this update touched, 25/25 Jest tests passing (22 pre-existing plus 3 new). Deliberately out of scope for this update, disclosed rather than silently omitted: no "remember this device" / trusted-device skip, no owner-enforced "require MFA for the whole team" policy, and no recovery path beyond the eight backup codes if someone loses both their authenticator app and those codes (a support-mediated recovery flow would need its own, separate design -- this is a real gap, not an oversight).

## Change Log — v2.7 → v2.8 (prior update, retained for reference)

INT-01's one remaining open item from the v2.6 Change Log entry is now closed: the founder ran pip install -r requirements.txt against their real backend venv and confirmed live -- mcp 2.1.1 was uninstalled and mcp 1.29.1 (satisfying this session's mcp<2 pin) installed in its place, and a direct `from mcp.server.fastmcp import FastMCP` import, run in the founder's own real terminal against their own real venv, printed "ok" -- the exact import that was silently failing before this pin existed. This is not a re-verification of the code (that was already done end-to-end in this session's own isolated sandbox for the v2.6 Change Log entry); it is confirmation that the fix actually took effect in the one place this session's own tooling could not reach and install into directly. /mcp will now mount correctly the next time the founder's real backend process starts, rather than logging "MCP tool server unavailable" as it did before this pin. No further action needed on this item.

## Change Log — v2.6 → v2.7 (prior update, retained for reference)

DATA-03, DATA-04, DATA-08 and DATA-09 are reconciled to reflect real, already-existing backend work this document had not caught up to -- the same documentation-drift pattern corrected for INT-01 in the last update, found here by directly grepping the codebase for these item tags rather than assuming the document was current. Founder-delegated ("just start completing the list, no need for my approval"). backend/db_manager.py's ingestion path (_read_csv_or_raise, ingest_csv_to_db) already rejected ragged/malformed CSVs, duplicate column names, unrecognized amount columns, and all-unparseable-amount files with specific actionable ValueErrors instead of a generic 500 -- DATA-03 moves NOT ADDRESSED to DONE. A real ingestion_history table (log_ingestion_attempt/get_ingestion_history) already recorded every upload attempt (success, rejection, or error) with filename, row counts, and a file_sha256 fingerprint used to flag a byte-identical re-upload in the response message -- DATA-04 moves NOT ADDRESSED to DONE (a file-level duplicate NOTICE, not a blocking check or row-level dedup; the ingestion model is, and remains, full delete-and-replace per upload, so row-level duplicate protection isn't a coherent concept under this architecture -- disclosed in the row's own description rather than overclaimed). DATA-08 moves NOT ADDRESSED to PARTIAL, not DONE: history/status/errors are real, but retry and cancellation behavior genuinely are NOT built -- there is no background ingestion job to retry or cancel in the first place, uploads are synchronous single-request operations, so that half of this row's own title stays honestly open. DATA-09 stays PARTIAL, but its description is corrected: an explicit tenant-scoped deletion API (delete_tenant_ledger, DELETE /api/v1/finance/ledger) already existed and is real, so "no explicit ... deletion API" was no longer true; explicit dataset versioning still does not exist. All four were already covered by real backend tests (backend/tests/test_ingestion.py's 16 tests, plus RBAC and end-to-end coverage in test_api_endpoints.py) before this update touched anything -- reconfirmed by re-running the full 164-test backend suite from a clean checkout, zero regressions. The one genuine gap this update actually closes with new work, rather than just documenting: none of this real, tested backend capability was reachable from the dashboard at all -- no component anywhere in frontend/ called GET /api/v1/data/ingestion-history or DELETE /api/v1/finance/ledger. A new IngestionHistoryCard.tsx (Ledger tab, beside Telemetry Scout) closes that: a real, live list of past upload attempts (status badge, filename, row counts, timestamp) and an owner/admin-only danger zone requiring the literal word DELETE to be typed before permanently wiping this tenant's ledger data -- deliberately typed-confirmation-gated like TenantLifecycleCard's tenant delete, not a single accidental click. Deleting ledger data does NOT clear this same history log, by design -- the audit trail of what happened should survive the data itself being wiped, the same separation of concerns TEN-03's tenant export/delete already established. Verified via a real `tsc --noEmit` check (zero errors on every new/changed file) and the existing Jest suite re-run clean (22/22 across the full real unit suite, the same 2 pre-existing unrelated Playwright e2e module-resolution failures as every prior update, not something this pass introduced) -- no new frontend test file was added for IngestionHistoryCard.tsx itself, matching this document's own established precedent for comparable display-plus-action cards (TenantLifecycleCard, AssumptionLedger, KnownGapsPanel), none of which shipped with a dedicated Jest suite either.

## Change Log — v2.5 → v2.6 (prior update, retained for reference)

INT-01 (MCP read-only analytics tool server) is now DONE -- but this pass is a documentation correction plus one real dependency fix, not new feature work. On inspection, backend/mcp_server.py, backend/api_keys.py, and backend/tools/verify_mcp_server.py already existed from an earlier pass this session, and this document simply never caught up -- it still tagged INT-01 [UNCONFIRMED], “next up... not started yet,” when a full seven-tool, API-key-authenticated, tenant-isolated MCP server was already built and covered by a real REST test suite (backend/tests/test_api_keys.py, 5 tests, all passing). Founder-delegated (“just start completing the list, no need for my approval”); chosen next since it was directly flagged in this document's own prior text as founder-directed, and since re-verifying and correctly documenting real existing work takes priority over starting new work under this audit's own standing practice. A real, live bug was found and fixed before re-confirming this row, not just assumed working from the code reading alone: mcp_server.py is built against the mcp SDK's v1 FastMCP API (from mcp.server.fastmcp import FastMCP, streamable_http_path, stateless_http), but requirements.txt pinned only a bare mcp with no version ceiling -- and the mcp package's current 2.0+ releases renamed FastMCP to MCPServer and changed its construction/mounting API outright. Confirmed live 27 Aug 2026: an unpinned pip install mcp today resolves to 2.1.1, whose mcp.server.fastmcp module raises ModuleNotFoundError by design on import, with its own migration-guide link. backend/main.py's existing try/except around this import already fails CLOSED correctly on that -- logs an error, simply never mounts /mcp, the rest of the app is unaffected -- but a feature that silently doesn't exist is not the same as a feature that works, so the real fix is the version pin, not just trusting that fallback. Fixed by pinning requirements.txt to mcp<2, matching the API this code was actually built and tested against, with the reasoning recorded inline as a requirements.txt comment. Re-verified completely from scratch after the pin, not re-used from any earlier pass: the full 164-test backend suite (zero regressions) plus backend/tools/verify_mcp_server.py's real, non-mocked check -- a live uvicorn subprocess, a real mcp client speaking real Streamable HTTP against an isolated temp copy of the backend, all 7 read-only tools (get_bi_summary, get_forecast, get_ledger_rows, get_kpi_summary, get_mrr_summary, get_assumptions, get_known_gaps) confirmed registered and reachable, a real seeded ledger row round-tripped correctly through get_kpi_summary, and both an invalid and a missing API key correctly rejected before any tool ever ran. One real thing this pass could NOT verify or fix, disclosed rather than glossed over: the mcp package is not currently installed at all in the real backend venv on your machine -- confirmed by direct inspection of that venv's site-packages, it is simply absent, alongside stripe and resend (both separately deferred pending your own credentials). This session's device bridge runs its own Linux environment, distinct from that venv's own Python 3.14 interpreter, so a real dependency install has to happen from your own terminal against your own venv, not through this bridge -- attempting it through the bridge risks installing packages built for the wrong Python version into your real project. Until you run pip install -r requirements.txt (or equivalent) in that real venv, the live app will keep logging "MCP tool server unavailable" and /mcp will keep 404ing exactly as it does today -- the code and the fix are real and proven end-to-end in this session's own isolated environment, but they are not yet live on your machine. Also disclosed, unrelated to the fix itself: while investigating the above, an early diagnostic step of this pass accidentally bootstrapped a wrong-Python-version pip installation inside your real venv's directory tree (venv/lib/python3.10/..., alongside the real venv/lib/python3.14/... your project actually uses); caught and moved to backend/_to_delete/ rather than left in place. It was never on your venv's real import path and could not have affected the running app, but is flagged here for full transparency rather than silently cleaned up unmentioned.

## Change Log — v2.4 → v2.5 (prior update, retained for reference)

TEN-01 (tenant provisioning and lifecycle states) and TEN-03 (tenant export and deletion workflows) are now DONE; TEN-02 (tenant suspension/reactivation) is now PARTIAL -- founder-delegated (“just start completing the list, no need for my approval”), chosen next after FIN-02/FIN-03 since MBL-004 (Tenant lifecycle) was the one P0 gate marked entirely NOT MET, not just partial. tenants gains three new columns (lifecycle_status, suspended_at, suspended_by_user_id -- idempotent ALTER TABLE, defaulting every existing and new tenant to 'active', never silently suspended by the migration itself) plus five new db_manager.py functions: get_tenant_lifecycle_status (the cheap single-column lookup the suspension gate calls on every request), get_tenant_lifecycle_detail, suspend_tenant, reactivate_tenant, export_tenant_data, and delete_tenant_permanently. The suspension gate itself lives in ONE place -- backend/auth.py's verify_jwt_and_get_user (and require_role, which wraps it) -- so every existing protected endpoint in the app is covered for free, with zero per-endpoint changes needed elsewhere; a narrow verify_jwt_and_get_user_allow_suspended variant (and require_role_allow_suspended) exists specifically so a suspended tenant's owner is never locked out of the one action (reactivate) that gets them unstuck, plus /api/v1/auth/me, /api/v1/tenant/status, and the export/delete endpoints. New endpoints: GET /api/v1/tenant/status (any role), POST /api/v1/tenant/suspend and /reactivate (owner-only), GET /api/v1/tenant/export (owner/admin -- every row this tenant owns across every tenant-scoped table, minus password_hash/key_hash/key_prefix), and DELETE /api/v1/tenant (owner-only, requires re-typing the tenant's real company_name as a mistake-prevention step -- not a security boundary, require_role_allow_suspended(“owner”) is that). A real bug was caught and fixed during this pass before delivery: several tenant-scoped tables (ai_lineage_log, query_audit, ingestion_history, conversation_turns, ai_usage, forecast_snapshots) are created lazily by their own feature on first write, not by init_db()'s migration block -- a tenant that never triggered one of those features has no such table yet, and the first version of export/delete crashed on that with a real DuckDB CatalogException. Fixed by checking SHOW TABLES first and treating a missing table as zero rows, not an error. Frontend: ClientContext.tsx now carries lifecycle_status/tenant_suspended (populated from login/signup/me's shared fields) and a refreshLifecycleStatus() call; AuthGate.tsx renders a full blocking “Account Suspended” screen for a suspended tenant instead of the dashboard -- with a working “Reactivate” button for the owner, and a “contact your owner” message plus sign-out for everyone else -- and GET /api/v1/auth/me deliberately stays reachable while suspended (via the _allow_suspended dependency) specifically so this screen can even learn the tenant is suspended in the first place, rather than being indistinguishable from an expired token and silently bouncing back to the login form. A new TenantLifecycleCard.tsx (Trust & Gaps tab) shows current status, an owner-only two-click suspend confirmation, a reactivate button, an owner/admin “Export all tenant data” download, and an owner-only danger-zone delete requiring the exact company name to be typed before the button enables. What remains genuinely open, and is NOT resolved by this update: TEN-02's own “subscription-driven access control” half -- suspension here is manual and owner-triggered only, since no billing/subscription state exists yet to drive it automatically; and the WebSocket telemetry path (verify_ws_token) is not yet wired to the suspension gate, disclosed rather than silently assumed covered. Verified via a new backend/tests/test_tenant_lifecycle.py (23 new tests: suspend/reactivate role-gating, the suspension gate blocking an ordinary endpoint while the lifecycle endpoints themselves stay reachable, export shape and secret-exclusion, wrong/correct delete confirmation, cross-tenant isolation) plus the full backend suite (164/164 passing, zero regressions), a real `tsc --noEmit` check against the frontend (clean on every changed/new file), and the existing ClientContext.test.tsx Jest suite re-run clean (5/5, plus 22/22 across the full unit suite).

## Change Log — v2.3 → v2.4 (prior update, retained for reference)

FIN-02 (gross margin) and FIN-03 (cash runway) are partially addressed -- founder-delegated (“just start completing the list, no need for my approval”), so this is a real behavior change to virtual_cfo.py's computed numbers, disclosed here rather than made silently. Two real issues in generate_cfo_briefing() are fixed: (1) Monthly Burn and Cash Runway were computed from a tenant's ENTIRE ledger history with no date filter at all, despite being labeled monthly -- a tenant with six months of uploaded data got six months of expenses summed and presented as one month's burn. This was already flagged as a known, disclosed simplification in two places (scenario_modeler.py's own docstring, and virtual_cfo.py's prior inline comment), never silently carried forward. Metrics now scope to the tenant's most recently completed real calendar month only, using the same strftime(TRY_CAST(date AS DATE), '%Y-%m') convention db_manager.get_ledger_chart_context and scenario_modeler.py's baseline already use, so this agrees with every other real-month-scoped feature rather than inventing a fourth convention. The resolved month is returned as reporting_month so the scope is visible, not assumed; rows whose date can't be parsed at all are excluded from every monthly figure and disclosed via unparseable_date_rows_excluded, mirroring db_manager.get_ledger_rows' existing legacy_row_count pattern. A new NO_DATEABLE_DATA status covers the edge case where a tenant has ledger rows but none has a parseable date -- kept distinct from the true empty-tenant NO_DATA state. (2) The COGS/OPEX keyword classifier used a bare substring check, which has real false positives -- “Costco Wholesale,” “Costume Design,” and “Accosted Fees” all match the substring “cost” and would be misclassified as COGS. Fixed via word-boundary regex matching; the keyword list itself (which categories imply COGS) is unchanged, only the matching precision. VirtualCFOWidget.tsx now shows “Executive financial summary for {Month Year}” in its header instead of a generic label, since the number's meaning changed from an implied lifetime view to one specific month. What remains genuinely open, and is NOT resolved by this update: the revenue/COGS/OPEX split is still a sign+keyword heuristic, not a formal chart-of-accounts mapping -- that is why FIN-02 and FIN-03 move to [PARTIAL] rather than [DONE]. Verified via a rewritten backend/tests/test_virtual_cfo_evidence.py (month-scoped fixtures, new tests for reporting_month, unparseable_date_rows_excluded, and NO_DATEABLE_DATA) plus the full backend suite (141/141 passing, zero regressions) and a real tsc --noEmit check against the frontend.

## Change Log — v2.2 → v2.3 (prior update, retained for reference)

DIFF-09 (inline evidence citations) has shipped -- with one deliberate correction to how this item was originally scoped: the original description called for “every CFO-briefing sentence carries a clickable row_id citation,” which read literally means asking the LLM to embed row_ids inline in its own generated prose. That approach was rejected, not built: it is hallucination-prone (nothing stops a model from citing a row_id it was never given, or attaching the wrong one to the wrong sentence) and was not verifiable in this environment specifically, since there is no live OpenAI network access in this sandbox -- the same documented limit already disclosed for AI-04's model registry. Built instead: a deterministic, code-computed evidence field returned alongside (never inside) the existing free-text insights -- backend/agents/virtual_cfo.py now selects each ledger row's real row_id, buckets it by the exact same revenue/COGS/OPEX classification already used for the headline metrics, and attaches the real row_ids (date, category, amount) behind each bucket, capped to the 10 most recent per bucket with the true uncapped count always disclosed. This is attached identically whether the live-LLM branch or the template-fallback branch produced the prose, so it never depends on the LLM getting a citation right. VirtualCFOWidget.tsx now renders a collapsible Evidence section per bucket, showing the real transactions behind each number. Verified: 5 new tests (test_virtual_cfo_evidence.py) plus the full 138-test backend suite, zero regressions; frontend change is tsc-clean and confirmed via a live Playwright render. Rows that predate the DIFF-01 row_id migration and were never backfilled (should be rare/zero in practice) are still counted in the metric totals but disclosed as legacy_untraceable_rows rather than cited individually. Scope note: this pass covers Virtual CFO's briefing, the agent DIFF-09's own roadmap description named explicitly -- extending the same evidence field to other agents' narratives (Predictive Forecaster, etc.) is a natural follow-on, not yet done.

## Change Log — v2.1 → v2.2 (prior update, retained for reference)

AUTH-05 (login throttling / brute-force protection) has shipped: a real failed_login_attempts/locked_until pair on the users table locks an account for 15 minutes after 5 consecutive wrong-password attempts, checked before verify_password ever runs so a locked account never even reaches a real bcrypt comparison; a successful login resets the counter. Deliberately scoped to only ever fire for a real, already-found user row -- a nonexistent email still gets the same generic 401 every time, so the existing anti-enumeration protection is unchanged. Verified with 7 new tests (test_login_throttling.py) plus the full 133-test suite, zero regressions. Constants (MAX_FAILED_LOGIN_ATTEMPTS=5, LOGIN_LOCKOUT_MINUTES=15) are disclosed live in the Assumption Ledger. Also fixed this update: the Revenue & Cost by Category bar chart's Y-axis had no currency tickFormatter, so negative (expense) ticks rendered as bare numbers with an easily-missed minus sign -- confirmed via a live render, now formats every tick as real currency (0,000 / -0,000) and widened the chart margin so the sign is never clipped.

## Change Log — v2.0 → v2.1 (this update)

COMP-03 (the what-if scenario simulator on runway/cashflow, see DIFF-10 below and the Competitive Analysis doc) has shipped: real POST /api/v1/predictive/scenario endpoint, real ScenarioModelerCard.tsx UI card on the Analytics tab, and 8 passing tests, plus the full existing 126-test backend suite reconfirmed with zero regressions. Inducted 27 August 2026, by founder decision, as Agent #14 -- the platform's 13th named specialist alongside Orchestrator (#00). The operating model is now 14 agents, up from 13; agent_registry.py's EXPECTED_AGENTS and AgentDirectory.tsx's TRACKED_ORDER are both updated to match. This also corrects this document's own DIFF-10 row and the Competitive Analysis doc's COMP-03 row: both previously claimed the underlying scenario_modeler.py module “already existed” needing only wiring-up -- on direct inspection that was wrong, it was a 15-line hardcoded stub returning fixed fake output for every input, so this was a real rebuild, not a wiring-up.

## Change Log — v1.9 → v2.0 (this update)

This update adds no new shipped code — it records a real competitive-research pass performed 26 August 2026 against three named comparable products (Fathom, Jirav, Zeni), documented in full in the companion Eivanta_Competitive_Analysis_and_Feature_Roadmap.docx (real pricing pages, real user reviews, and current 2026 AI-FP&A research — sources listed in that document's own Section 6). Section 2 gains a new Tier E (2.6) with 13 new candidate features, DIFF-09 through DIFF-21, each traced to a specific named competitor weakness. All 13 are [PROPOSED] — none started. The Section 3 DIFF summary row is updated to reflect this addition; no other section changed, including the real work recorded in the v1.8 → v1.9 entry below.

## Change Log — v1.8 → v1.9 (this update)

This update rebrands the product (NexusFlow Analytics → Eivanta, reflected across the live codebase this session — FastAPI app title, frontend copy, and the docs/ naming convention going forward) and closes DATA-10, ENT-03, and AI-06 with real, verified, delivered code, plus a real fix to this document itself: ENT-01 (BYOK) had already shipped in an earlier pass this session but this document was never updated to reflect it — corrected below along with the genuine new work.

DATA-10 (persistent vector storage): backend/app/core/rag.py was rewritten end to end — real OpenAI embeddings (BYOK-aware), real persistent Qdrant storage (the docker-compose.yml volume already existed but nothing wrote to it for real), and every read query filtered on client_id so one tenant's uploaded documents can never surface in another's search results. Four new /api/v1/knowledge/* endpoints plus KnowledgeBaseCard.tsx (upload/list/search/delete) are wired into the Trust tab. Multi-format ledger ingestion was extended alongside this: db_manager._read_ledger_file_or_raise now dispatches .csv/.xlsx/.xls/.json/.pdf by the uploaded filename's real extension, all funneling into the same existing amount/category/date normalization.

ENT-03 (audit/lineage log): a real, hash-chained lineage log now exists — one entry per routed query (client_id, agent, query text, decision, status), chained per tenant with SHA-256 so tampering is detectable, not just claimed. verify_lineage_chain() recomputes the chain from scratch and reports the first broken row, if any — a genuine integrity check, not a static badge. Visible on the Trust tab.

AI-06 (token/cost telemetry): the per-call token/cost tracking this item already described as PARTIAL is real (log_ai_usage records prompt/completion tokens and an estimated USD cost per call, priced from OpenAI's published per-model rates). This update adds the missing enforcement half: an optional per-tenant monthly USD cap and a real gate (enforce_budget_gate) wired into 8 of the AI-calling endpoints, returning a real 402 with the tenant's actual usage once the cap is reached. No cap set (every tenant's default) behaves exactly as before — unrestricted. The knowledge-base endpoints (a materially cheaper embeddings call) aren't wired to this gate yet.

ENT-01 (BYOK) — document correction, not new work: backend/byok.py (Fernet encryption at rest) and the /api/v1/settings/byok endpoints shipped in an earlier pass this session; this document simply never caught up. Reclassified PARTIAL below: storage, save/replace, and removal are real; there is no live validation of a key against OpenAI at save time and no rotation history beyond a plain overwrite.

New: AI-08 multi-turn conversational memory. A real conversation_turns persistence table now backs orchestrator.route_query(), which fetches a session's recent history before routing and logs both sides of the exchange after. BI Engineer (the most naturally conversational agent — it folds in ad hoc Q&A duties) is wired to use it in its narrative prompt; the other 7 agent functions are not wired yet — same honest partial-rollout as BYOK's.

Also delivered: ForecastCard.tsx now calls the real, already-live POST /api/v1/predictive/forecast endpoint instead of showing "not wired in yet" — real projected revenue, growth rate, r-squared, and revenue-risk level. New: MKT-01 (marketing website) and UX-06 (SMB One-Tap Interface) below, both explicitly not started — see their own entries for why.

Not pushed to origin: three commits from this update (60b9dae, 02b3cae) plus the prior session's 3d915ba sit on the local repo only, deliberately held for your separate explicit go-ahead before anything reaches the remote.

## Change Log — v1.7 → v1.8 (prior update, retained for reference)

This update covers three passes since v1.7, all delivered to the live codebase: a Phase 1–5 gap-check confirming nothing was missed in the prior audit work, Phase 6 DevOps/CI/CD scaffolding, and the RBAC-01 pass — real authentication, a four-role permission model enforced across every mutating endpoint, and full team management. This closes MBL-002 and MBL-003 in Section 3, and AUTH-01/AUTH-02/RBAC-01/RBAC-02 in Section 4.

Phase 6 (DevOps/CI/CD scaffolding): Local Docker/CI scaffolding (docker-compose.yml, Dockerfiles for backend/frontend) plus a GitHub Actions CI workflow (lint/test/build) were written and delivered as files — .github/workflows/ is a protected path in this environment and could not be committed automatically, so the founder placed it by hand. A Terraform skeleton (real vercel/vercel and render-oss/render provider resource schemas, researched against their actual documentation, not guessed) covers a future Vercel+Render deployment — written and reviewed, never run: terraform validate/plan/apply all require network access this environment doesn't have. Both pieces are explicitly disclosed as unexecuted scaffolding, not a live deployment.

RBAC-01 (real authentication): backend/db_manager.py gained real tenants and users tables (bcrypt-hashed passwords, one row per person, role scoped to their tenant) and backend/accounts.py gained real POST /api/v1/auth/signup and /api/v1/auth/login endpoints — signup creates a tenant and its owner atomically in one transaction; login verifies a bcrypt hash with a constant-shape dummy-hash fallback for unknown emails so a login attempt can't be used to enumerate real accounts by response timing. The old /api/v1/auth/dev-login endpoint (any client_id string, no password, a real JWT back) is retired outright, not just deprecated — it now 404s.

RBAC-01 (role gating + team management): A four-role model — owner/admin/member/viewer, founder-directed — is enforced via a require_role() FastAPI dependency factory across every mutating or destructive endpoint: ledger upload and delete (main.py), category-suggestion apply (categorization.py), and the three platform metrics endpoints (metrics.py, restricted to owner/admin — a partial mitigation only; those endpoints' underlying data is still platform-wide, not per-tenant filtered, a separate data-layer gap, see OPS-07). Full team management shipped in backend/accounts.py: invite (owner/admin), list (any role), role change and removal (owner only, with self-demote and self-remove both explicitly blocked so a tenant can never end up ownerless by accident).

Frontend auth flow: frontend/components/ClientContext.tsx was rewritten around the real login/signup endpoints instead of the old always-auto-authenticate dev-login call; a new AuthGate.tsx component gates the whole app behind a real sign-in/sign-up form; AppShell.tsx now shows the signed-in user's real email/role in the sidebar with a working sign-out control, and hides the topbar “Upload Ledger” shortcut for viewers (matching the backend's new upload restriction).

Test-fixture migration: backend/tests/conftest.py's auth fixtures were rebuilt on the real account-creation functions instead of the retired dev-login endpoint; a new RBAC test section covers role-gating on every touched endpoint, and a new test_accounts.py covers the full team-management surface (~25 new checks total). Five existing frontend Jest test files (ClientContext, AssumptionLedger, SubAgentWidget, SwarmLogStreamer, KnownGapsPanel) that mocked the retired dev-login flow were rewritten against the real session-restore flow — see the self-review entry below for why this was necessary.

Self-review (this update's own QA pass): Before this document was written, a dedicated review pass re-read every changed file against the real committed code — not the working draft — and found two real defects, both fixed and redelivered: db_manager.py's update_user_role/remove_user called SELECT changes() to check whether a write affected a row, a SQLite function DuckDB does not have, which would have 500'd the role-change and remove-teammate endpoints on every real call; and the five frontend Jest files above, left silently broken by the ClientContext rewrite (most severely SwarmLogStreamer.test.tsx, where all four tests would have failed). Both are fixed and delivered; see QA-01 in Section 4.

Founder decisions locked in this session: RBAC role model = Owner/Admin/Member/Viewer; billing = a single flat paid tier (Stripe integration deferred pending the founder's own Stripe credentials); transactional email = Resend (integration deferred pending the founder's own Resend credentials). Real deployment (Vercel/Render) remains deferred pending the founder's own hosting accounts. None of the three is technically blocked — all are waiting on credentials only the founder can provide.

Verification methodology for this update: Backend changes were syntax-checked with py_compile against every touched file, including a full combined pass immediately before delivery. Frontend changes were type-checked with a real tsc --noEmit run against the actual project's own node_modules and tsconfig.json on the founder's machine — scoped to the changed files and their real transitive imports rather than the whole project, because a whole-project run exceeded this environment's execution time limit against the file bridge's real I/O speed; each scoped run came back clean. bcrypt's hash/verify logic was execution-verified (not just reviewed) by cross-linking a Python 3.10 interpreter to the project's real Python 3.14 virtual environment's installed bcrypt package. A live jest run and a live pytest run were both attempted and both blocked — the same file-bridge speed limit, and a Python-version mismatch, respectively — disclosed as real limits of this environment, not silently skipped. Every file was delivered individually with a drift check (re-stage, re-diff) immediately before each write; zero rejected writes.

## Change Log — v1.6 → v1.7 (prior update, retained for reference)

This update closes seven backlog items with real, verified, delivered code, built and shipped to the live codebase in two passes this session: the tail of the prior audit pass (AI-04, FIN-01), followed by the full Tier A/B differentiation roadmap from Section 2, built in the founder's own recommended order: DIFF-03 → DIFF-02 → DIFF-06 → DIFF-05 → DIFF-01.

AI-04 (model/version registry + regression evaluation): model_registry.py centralizes what were 9 scattered inline OpenAI model-string call sites across 8 agent files into one AGENT_MODELS dict, plus a REGISTRY_CHANGELOG audit trail recording when a pinned model changed and why. tools/model_regression_check.py runs a candidate model's real output against the currently-pinned baseline on the same real tenant data before a swap ships, distinguishing wording-only changes from real regressions (a changed computed value, or a broken response shape) — verified via 3 targeted checks. It cannot test real model-quality differences without a live API key/network; that is the harness's own documented limit, not an omission.

FIN-01 (formal MRR definition + ground-truth suite): get_mrr_summary computes real Monthly Recurring Revenue only from transactions a tenant explicitly flags 'recurring'/'is_recurring' on upload. mrr_available is False and mrr is None for a tenant that has never provided the flag — never silently backfilled from the existing monthly_revenue figure, never guessed from category names. A ground-truth suite (run_verify_fin01_mrr.py) verifies real ingest-to-MRR correctness end-to-end, plus correct reversion to mrr_available=False when a later upload omits the flag.

Section 2 differentiation roadmap: DIFF-03, DIFF-02, DIFF-06, DIFF-05 and DIFF-01 are now built end-to-end (backend + frontend) and delivered — see the updated Section 2 and the Section 3 DIFF gate row for full detail on each.

Verification methodology for this update: every backend change ran against the existing stub-based test harness (10 suites, ~200 checks total across the full regression sweep, zero failures) plus 30 new checks specific to DIFF-01/DIFF-06 and 21 new checks specific to DIFF-02/DIFF-03. Every frontend change was additionally type-checked with a real `npx tsc --noEmit` run against the actual project's own node_modules and tsconfig.json on the founder's machine — not a sandbox approximation — with zero errors both times it was run. Each file was then delivered to the live codebase individually, with a drift check (re-stage, re-diff) immediately before every write, and zero rejected writes.

For reference — the v1.5 → v1.6 change log this update builds on:

“This is a consolidation update, not new investigative work: two independent Phase 2 audit passes were run in parallel sessions against v1.4, each producing its own draft v1.5 of this document with non-overlapping findings. This version merges both into one authoritative document. One pass (see “DB concurrency & masked-failure fix” below) found and fixed a real production crash in db_manager.py's shared DB-access lock and an identical data-masking bug across four agent files, and confirmed BI Visualization Architect (#11) built with a new real chart-suite — independently verified via a stub-test harness and a live production screenshot before this update. The other pass (see “roster reconciliation & NL-to-SQL closure” below) completed roster reconciliation for the two remaining unconfirmed agents — confirmed Ingestion Engine (#01) folded into db_manager.py rather than built separately, and recovered, rebuilt, and wired External Telemetry Scout (#12) into the orchestrator's live routing table — and built BI Engineer's new natural-language-to-SQL capability, closing SQL-04's stated precondition (SQL-01 whitelist, SQL-03 audit trail), plus reached a founder-directed decision on FIN-05 (a tenant-level revenue-risk proxy in place of true churn, pending a separate schema decision). Roster reconciliation is now complete across both passes: 0 of 13 agents remain unconfirmed.” (Superseded 27 Aug 2026 -- see the v2.0 → v2.1 Change Log entry above: the roster is now 14 agents, 0 unconfirmed.)

Earlier change-log entries (v1.1 → v1.5) are unchanged and retained in the prior version of this document; omitted here for length.

## Status Legend (unchanged — 8 tags in use across this document)

[DONE] verified complete in the reviewed code.   [PARTIAL] real, verified progress; not fully complete.   [NOT ADDRESSED] outside this audit's scope; unchanged.   [UNCONFIRMED] existence/status not yet verified.   [OPEN DECISION] a specific choice is needed from you.   [IN PROGRESS] actively being worked in the next audit phase.   [PROPOSED] a candidate idea, ranked but not yet built.   [LAST-SEQ] deliberately built after every other P0 gate, per the founder's launch-sequencing decision.

# 1. Product Baseline

Unchanged from v1.1/v1.6 — still an accurate description of the intended design:

- 14-agent architecture: Orchestrator plus 13 specialist agents covering ingestion, data engineering, schema/database management, analytics, reporting, forecasting, finance, security, strategy, visualization, telemetry, and (added 27 August 2026) what-if scenario modeling. Externally, these are positioned as results-driven “employees,” not as a marketed feature.

- Core stack: Next.js frontend, FastAPI backend, DuckDB warehouse, Qdrant semantic/RAG layer, authenticated WebSocket telemetry, OpenAI-backed LLM functionality.

- Core capabilities: CSV ingestion and repair, tenant-isolated storage, natural-language analytics, forecasting, churn scoring, executive briefings, real-time telemetry, testing and governance.

- Commercial tiers: Core Operations, Growth Intelligence, Enterprise Governance.

- Roster reconciliation (Phase 1 + Phase 2 audits, complete; Phase 3 induction 27 Aug 2026): 11 of 14 agents confirmed built, fixed, and live-routed (adds Scenario Modeler #14); 2 confirmed folded into db_manager.py (Schema Mapper #03, Ingestion Engine #01); 1 retired (Data Analyst #04, duties absorbed by BI Engineer #05). 0 of 14 remain unconfirmed. See ARCH-02.

# 2. Differentiation & Enhancement Roadmap

Candidate features to establish NexusFlow as a distinct product in a crowded AI-BI market. Ranked into build tiers by impact-to-effort ratio. 5 of 8 candidates are now DONE — delivered in this exact recommended order.

## 2.1 Tier A — Quick Wins

[DONE] RANK 1 DIFF-03 “What I don't know yet” panel — backend/gaps.py's get_known_gaps() (POST /api/v1/insights/known-gaps) combines 3 always-true structural gaps (no customer identity, no evidence trail, AI usage not tenant-scoped) with data-dependent gaps computed from existing cheap, non-LLM signals (get_ledger_chart_context, get_mrr_summary, get_forecast_accuracy) — deliberately never calls an LLM-backed agent just to check an availability flag. Frontend: KnownGapsPanel.tsx. Verified: 21 checks (run_verify_diff02_diff03.py).

[DONE] RANK 2 DIFF-02 Assumption ledger — backend/assumptions.py's _build_assumptions() (GET /api/v1/assumptions) reads real numeric constants live from virtual_cfo/predictive_forecaster module attributes (ASSUMED_CASH_RESERVES, MIN_PERIODS_FOR_FORECAST, FORECAST_HORIZON_MONTHS, and others) — never hand-copied duplicates that could drift from the real values — plus 5 qualitative methodology notes. Frontend: AssumptionLedger.tsx.

[DONE] RANK 3 DIFF-06 Auto-categorization suggestions on first upload — backend/db_manager.py's _suggest_category_for()/suggest_category_fixes()/apply_category_suggestion(), exposed via backend/categorization.py (POST /api/v1/data/category-suggestions, POST /api/v1/data/apply-category-suggestion). Deterministic keyword-overlap voting against a tenant's OWN already-categorized rows only — never an LLM guess, never auto-applied. Every suggestion carries a real confidence (fraction of keyword-matching rows agreeing) and matched_row_count. Applying one targets one specific row_id (built by DIFF-01); cross-tenant writes and nonexistent row_ids are rejected. Frontend: CategorySuggestionsWidget.tsx with an explicit Accept action per suggestion. Verified: 12 of 30 checks (run_verify_diff01_diff06.py).

## 2.2 Tier B — High-Leverage, Moderate Effort

[DONE] RANK 4 DIFF-05 Guided first-insight onboarding flow — Per founder decision (2026-08-23): a lightweight progress checklist, not a full guided modal tour. OnboardingChecklist.tsx derives 3 checklist items (upload data, MRR unlocked, forecast unlocked) purely from two endpoints that already existed (kpi-summary, known-gaps) — no new backend endpoint needed.

[DONE] RANK 5 DIFF-01 Evidence trail / insight-to-source-row linking — Per founder decision (2026-08-23): a real row_id added now, as a schema migration. A stable, sequence-backed row_id BIGINT column was added to ledgers (idempotent ALTER TABLE + one-time backfill via ledger_row_id_seq, same pattern as FIN-01's is_recurring migration), assigned fresh on every future ingest too. New drill-down endpoint get_ledger_rows() (POST /api/v1/finance/ledger-rows, backend/evidence.py) returns the exact rows behind a category/month filter, each carrying its real row_id; legacy pre-migration rows are surfaced honestly via legacy_row_count rather than hidden or mislabeled. Frontend: LedgerRowExplorer.tsx. Explicit scope note (preserved in evidence.py's own docstring): this does NOT yet rewrite every agent's LLM narrative to cite row_ids inline — that is a separate, larger future step; what exists today is a standalone drill-down explorer, not yet a click-through from every chart/insight elsewhere on the dashboard. Verified: 18 of 30 checks (run_verify_diff01_diff06.py) — row_id distinctness on ingest, every drill-down filter combination, cross-tenant isolation, legacy-row honesty, and direct backfill-UPDATE correctness.

## 2.3 Tier C — Bigger Bets, Higher Effort, High Strategic Payoff

[DONE] DIFF-04 SNF-specific out-of-the-box metrics — Census/occupancy trend, payer-mix revenue breakdown, PDPM-adjacent categories — grounded in founder's 10-year SNF background. — BUILT 16 Sep 2026 (see new Change Log entry above for the full account): all three named pieces shipped. Payer-mix revenue breakdown via a new optional payer_type ledger column (mirrors FIN-05's customer_id exactly). PDPM-adjacent category classification via word-boundary keyword matching on existing category/description text (mirrors the COGS/OPEX classifier, no new column needed). Census/occupancy handled as a founder-decided, explicitly disclosed revenue-per-bed PROXY (a new tenant bed-count setting divides real revenue by it) rather than a fabricated real occupancy percentage, since this platform has no patient-census data source. 41 new tests, all passing; full regression suite re-confirmed with zero new failures beyond the one pre-existing, already-flagged, unrelated failure this MBL has tracked since before this pass.

[PROPOSED] RANK 7 DIFF-07 Weekly agent check-in digest — Needs new infrastructure (scheduling, email delivery). Solid retention play; deferred until retention is being actively measured with real users, per original criteria — unchanged this update.

## 2.4 Tier D — Blocked

[DONE] RANK 8 DIFF-08 Agent accountability / track record log — SHIPPED 10 Sep 2026, unblocked by FIN-04 backtesting landing the same day (see FIN-04's updated entry in Section 4). db_manager.get_agent_track_record() aggregates FIN-04's per-month forecast-accuracy rows into a track-record summary (total forecasts evaluated, hit-rate within each forecast's own 95% interval, mean absolute error %), scoped deliberately to Predictive Forecaster only -- the only agent making a checkable future prediction today. New GET /api/v1/predictive/track-record endpoint, tests/test_diff08_track_record.py (6 tests, all passing), and an assumptions.py methodology note. Backend only, no frontend panel yet.

## 2.5 Recommended Build Order — Complete

DIFF-03 → DIFF-02 → DIFF-06 → DIFF-05 → DIFF-01: complete, delivered 23 August 2026, in this exact order — all backend and frontend, verified and shipped. DIFF-04 shipped 16 Sep 2026 as its own parallel strategic track (never competed with Tiers A/B for engineering surface, exactly as originally scoped) -- see its own corrected Section entry above. DIFF-07 stays deferred until real-user retention measurement begins; DIFF-08 shipped 10 Sep 2026, the same day FIN-04 backtesting landed and unblocked it (see its updated Section 2.4 entry).

## 2.6 Tier E — Competitive Response (Proposed, sourced from live research 26 Aug 2026)

13 new candidate features sourced from a live competitive review of three named comparables — Fathom, Jirav, Zeni — performed 26 August 2026. Full pricing data, sourced reviewer complaints, and current AI-FP&A research behind every item below are in the companion Eivanta_Competitive_Analysis_and_Feature_Roadmap.docx (its own COMP-01–13 numbering is cross-referenced in each item's rationale). All [PROPOSED], none started; these are additive to Tiers A–D above and do not change the standing production-hardening priority — RBAC/auth completion, billing, and deployment remain deferred to the end of the build sequence regardless.

[DONE] RANK 9 DIFF-09 Inline evidence citations in LLM narrative — SHIPPED 27 Aug 2026 as a deterministic, code-computed evidence field (real row_ids/date/category/amount per revenue/COGS/OPEX bucket), attached alongside the existing free-text insights rather than embedded inline in the LLM's own prose -- see the v2.2 → v2.3 Change Log entry above for why the literal “LLM embeds citations” reading of this item was rejected. Closes SRS gap FR-4.4 and completes the evidence-trail story DIFF-01 started, for Virtual CFO's briefing. No competitor reviewed (Fathom/Jirav/Zeni) has any equivalent — see the Competitive Analysis doc, COMP-01.

[DONE] RANK 10 DIFF-10 Real what-if simulator on runway/cashflow, inducted as Agent #14 — price change / new hire / churned account vs. runway. SHIPPED 27 Aug 2026. CORRECTED from this row's original claim that the module already existed needing only integration: it was actually a 15-line hardcoded stub returning fixed fake output for every input, so this was a real rebuild, not a wiring-up. Normally a tier-above feature (Cube/Pigment/Mosaic-class). See COMP-03 and the Competitive Analysis doc's corrected row.

[DONE] RANK 11 DIFF-11 Driver-level variance attribution — SHIPPED 11 Sep 2026. Real, code-computed (never an LLM guess) month-over-month attribution: new POST /api/v1/finance/variance-drivers (any authenticated tenant role) compares a tenant's two most recent calendar months with ledger data, auto-selects (or accepts an explicit) category with the largest absolute dollar move, then ranks that category's own line items by which moved the most. Scoped honestly to the real schema: there is no structured vendor/department/account column, only a free-text per-row description -- so a named "driver" here is that tenant's own description value, disclosed via the response's own driver_granularity field, not a fabricated vendor/department dimension the data model doesn't have. Sign convention verified to read correctly for a cost category (spending MORE always reads as a positive pct_change, matching report_generator.py's pre-existing revenue formula). Wired into agents/report_generator.py's stakeholder report: the previously bare "Revenue grew 12.0% month-over-month" statement now names the real biggest-moving category and its top driver when one exists (e.g. "...primarily driven by 'Acme Corp Consulting'"), both in the deterministic fallback narrative and as a real, disclosed fact fed to the LLM when live. 13 new tests (test_diff11_variance_attribution.py); full backend suite (1045 tests) reconfirmed with zero regressions. See COMP-02.

[PROPOSED] RANK 12 DIFF-12 Proactive anomaly alerts pushed to email/Slack — built on DIFF-11's attribution logic. Every competitor reviewed is pull/dashboard-only; push-based monitoring is the current AI-native FP&A trend. See COMP-04.

[PROPOSED] RANK 13 DIFF-13 Native Stripe connector — neutralizes Fathom's single most-cited reviewer complaint — it connects only to Xero/QuickBooks/MYOB; everything else is a manual Excel import. See COMP-05.

[PROPOSED] RANK 14 DIFF-14 Native Shopify connector — same integration-ceiling gap as DIFF-13. See COMP-06.

[PROPOSED] RANK 15 DIFF-15 Native CRM connector (HubSpot or Salesforce) — Fathom's reviewers name the inability to blend CRM/non-financial data into KPIs as a specific limitation. See COMP-07.

[PROPOSED] RANK 16 DIFF-16 Native payroll connector (Gusto or Rippling) — feeds headcount cost directly into burn/runway, removing a manual data-entry step none of the three competitors fully solve. See COMP-08.

[PROPOSED] RANK 17 DIFF-17 Multi-tenant accountant/bookkeeper “portfolio view” — one login, many client tenants, reusing existing multi-tenant DuckDB + RBAC roles. Targets Fathom's accounting-firm reseller channel directly (its dedicated Portfolio plan exists only for this); a real new-tier scope decision, not a small addition. See COMP-09.

[PROPOSED] RANK 18 DIFF-18 Multi-language ingestion — non-English CSV headers, dates, and currency formats detected and normalized. Named Zeni gap: English-only document processing. See COMP-10.

[PROPOSED] RANK 19 DIFF-19 Lightweight headcount-driven runway sensitivity inside Virtual CFO — not a full HRIS. Named Jirav gap: no real workforce/headcount planning depth. See COMP-11.

[PROPOSED] RANK 20 DIFF-20 “No bundling, no lock-in” positioning vs. Zeni's forced banking/card bundle — marketing/pricing-page language only, no code. Named Zeni gap: customers pay for unused bundled services. See COMP-12.

[PROPOSED] RANK 21 DIFF-21 Time-to-first-insight as a measured, publicized metric — reuses the existing onboarding checklist's real data-state tracking. Named Zeni gap: 1–2 week onboarding lag before the platform is usable. See COMP-13.

Suggested build order within this tier: DIFF-09, DIFF-10 and DIFF-11 have shipped, see the v2.2 → v2.3, v2.0 → v2.1, and v2.55 → v2.56 Change Log entries above; DIFF-13 and DIFF-14 next (self-contained integrations neutralizing Fathom's single most-cited complaint); DIFF-12 after that (builds directly on DIFF-11's now-real attribution logic); DIFF-15, DIFF-16, DIFF-17 and DIFF-19 are larger scope decisions best sized individually rather than estimated here; DIFF-18, DIFF-20 and DIFF-21 have no engineering dependency and can proceed anytime.

## 2.7 Tier F — Founder-Originated (Proposed, 10 Sep 2026)

Ideas originated directly by the founder rather than sourced from the competitive-research batch behind Tier E (2.6) -- kept as its own tier so DIFF-09 through DIFF-21's stated "each traced to a specific named competitor weakness" scoping stays accurate.

[DONE] RANK 22 DIFF-22 Sales inquiry / conversion-rate tracker — client logs each real inquiry as it happens and later marks it converted or not; the platform computes a real conversion_rate_pct (total_converted / total_inquiries) over any date range, plus the optional dollar amount of what was purchased. Record-level, not a hand-typed monthly counter -- matches this codebase's real-rows-not-assumed-numbers convention. Directly addresses the founder's two stated concerns when FIN-05's schema was scoped: no manual customer-registry burden, and no new customer-PII surface beyond an optional free-text source/note field. Explicitly disclosed as client-attested, not reconciled against ledger revenue -- see assumptions.py's sales_inquiry_conversion_definition note. Backend built and pytest-verified 10 Sep 2026 (17 tests); extended the same day with real marketing-spend/CAC and per-source conversion breakdown -- GET /api/v1/sales/marketing-roi (cost-per-inquiry, cost-per-conversion, both null rather than fabricated when there's nothing to divide by yet) and GET /api/v1/sales/conversion-rate-by-source, backed by a new keyword classifier (db_manager.MARKETING_KEYWORDS, mirroring FIN-02's COGS classifier) and a second assumptions.py methodology note disclosing that classifier's real limitation (a free-text category match, not a chart-of-accounts lookup); 30 more tests, 47 total, plus a 160-test regression sweep clean. Frontend built the same day: its own Marketing sidebar tab (per founder direction, not folded into Finance or Sales) with four widgets -- an inquiry-tracker CRUD panel, a visual conversion funnel, a per-source performance chart, and marketing spend/CAC stat tiles.

## 2.8 Tier G — Post-Production Competitive Advantage Roadmap (Proposed, sourced from Eivanta Competitive Advantage Master Build List v1.0, 15 Sep 2026)

Added 15 Sep 2026 per founder instruction, as documentation only -- no implementation authorized or attempted here. Source: a separate, founder-authored roadmap document, Eivanta Competitive Advantage Master Build List v1.0 (15 September 2026), not reproduced in full below -- see that document for each item's complete required scope and completion evidence. That document's governing decision applies here unchanged: "This roadmap begins only after the existing Eivanta Master Build List is complete, verified and ready for client use. It does not reopen production hardening or authorize an unlimited feature cycle. It sequences the smallest set of enhancements capable of making Eivanta materially stronger than generic SMB reporting and FP&A products." Product thesis, verbatim from the source document: "Eivanta should become the financial decision-intelligence platform where every material insight is traceable, every assumption is visible, every decision is recorded and every outcome is measured." Every item below carries Status PLANNED in the source document and, here, both [PROPOSED] and [LAST-SEQ] -- the same convention already used for BILL-01 through BILL-05, CICD-02 through CICD-04 and REL-01: deliberately sequenced after every other item in this MBL. Three stages, each gated on the prior stage's own commercial/operational evidence rather than elapsed time or code presence alone: Opening readiness (ADV-01 through ADV-05, Priority P0), Founding customer pilots (ADV-06 through ADV-10, Priority P1), and Post-validation scale (ADV-11 through ADV-14, Priority P2). Per the source document's own completion definition, a build item may be marked COMPLETE only when its stated completion evidence is recorded, and commercial validation (payment, retention, measurable value or reduced support cost) is tracked separately from engineering completion and must never be inferred from it.

[PROPOSED] ADV-01 Universal ProofGraph. [LAST-SEQ] — Stage Opening readiness, Priority P0. Objective: attach source system, tenant, record identifiers, transformations, formulas, assumptions, timestamps and model version to every material output, with a real narrative-sentence-to-source-record drill path and coverage reporting on which output families are ProofGraph-enabled. Depends on the existing evidence model, tenant isolation, calculation definitions and report export. Boundary: proves traceability and evidence integrity, not that a conclusion is professionally correct.

[PROPOSED] ADV-02 Financial Data Trust Score. [LAST-SEQ] — Stage Opening readiness, Priority P0. Objective: continuously grade uploaded/synced data (duplicates, missing periods, schema drift, stale sources, reconciliation breaks, outliers, conflicts) into visible states -- Verified, Supported, Estimated, Incomplete, Conflicting or Stale -- that propagate into forecasts, alerts and briefings, quarantining rather than silently deleting or rewriting questionable records. Depends on ingestion validation, reconciliation rules, the schema registry and ADV-01. Boundary: measures defined data-quality controls; it is not an audit opinion or assurance engagement.

[PROPOSED] ADV-03 Verified Decision Brief. [LAST-SEQ] — Stage Opening readiness, Priority P0. Objective: a signature executive deliverable unifying what changed, why, evidence, assumptions, limitations and recommended action, carrying a visible verification status (Verified / Verified with limitations / Requires review / Insufficient evidence) and linking every material statement to ProofGraph and the applicable Trust Score. Depends on ADV-01, ADV-02 and existing reporting/PDF export. Boundary: supports decisions but does not present Eivanta as a licensed accountant, auditor, investment adviser or fiduciary.

[PROPOSED] ADV-04 Explainable Proactive Alerts. [LAST-SEQ] — Stage Opening readiness, Priority P0. Objective: surface material risks and opportunities early with magnitude, likely drivers, evidence, confidence, urgency and a recommended next action, letting users accept, challenge, suppress or assign an alert under tenant quotas, deduplication and quiet-period rules. Depends on ADV-01, ADV-02, a notification service and defined action ownership. Boundary: no alert may autonomously move money, change books or execute an irreversible financial action.

[PROPOSED] ADV-05 QuickBooks Online Read-Only Sync. [LAST-SEQ] — Stage Opening readiness, Priority P0. Objective: reduce onboarding friction for the primary SMB/advisor beachhead via OAuth, least-privilege read-only access, incremental sync, historical backfill, revocation/reauthorization and visible sync health, with field-level lineage into ProofGraph and no silent overwrite of source accounting data. Depends on a connector framework, credential management, tenant provisioning and ADV-01. Boundary: read-only synchronization does not authorize writing entries or modifying the customer's books.

[PROPOSED] ADV-06 Decision Ledger. [LAST-SEQ] — Stage Founding customer pilots, Priority P1. Objective: track a verified insight through human approval, assigned owner, due date and expected effect, then measure actual results against that expectation with a complete, immutable change history. Depends on ADV-01, ADV-03, RBAC and audit logging. Boundary: records and evaluates human decisions; does not claim Eivanta caused the measured outcome.

[PROPOSED] ADV-07 Advisor Portfolio Command Center. [LAST-SEQ] — Stage Founding customer pilots, Priority P1. Objective: let bookkeepers and fractional CFO firms navigate multiple clients with strict isolation, client-specific permissions, portfolio risk/opportunity ranking, standardized review workflows and per-client usage/cost tracking. Depends on the tenant relationship model, ADV-03, ADV-04 and billing allocation. Boundary: cross-client benchmarks are excluded until ADV-13 is approved and privacy thresholds are met.

[PROPOSED] ADV-08 First Vertical Intelligence Pack. [LAST-SEQ] — Stage Founding customer pilots, Priority P1. Objective: one industry vertical's real terminology, KPI formulas, thresholds, scenarios and report templates, versioned and shipped as an installable configuration package rather than hard-coded tenant exceptions, with the vertical itself selected from documented pilot demand rather than assumed in advance. Depends on pilot discovery, the metric registry, ADV-01 and ADV-02. Boundary: industry-specific analytics do not constitute professional certification or regulatory compliance; protected health information is excluded unless compliance scope is deliberately expanded and verified.

[PROPOSED] ADV-09 Customer-Controlled Intelligence Memory. [LAST-SEQ] — Stage Founding customer pilots, Priority P1. Objective: let Eivanta learn approved terminology, seasonality, category mappings, goals and reporting preferences while keeping memory visible, inspectable, editable, exportable and tenant-isolated, with deterministic policy kept separate from optional narrative preference. Depends on tenant isolation, audit logging, policy controls and the AI registry. Boundary: memory may personalize interpretation but cannot override calculation definitions or security policy.

[PROPOSED] ADV-10 Financial Model Governance. [LAST-SEQ] — Stage Founding customer pilots, Priority P1. Objective: give finance professionals controlled ownership of formulas, assumptions and effective dates, with preparer/approver separation, comparison, rollback and impact analysis identifying every report, alert and decision a changed definition affects. Depends on the metric registry, ADV-01, RBAC and the audit trail. Boundary: supports professional review but does not replace independent audit or assurance.

[PROPOSED] ADV-11 Xero and Payroll Connectors. [LAST-SEQ] — Stage Post-validation scale, Priority P2. Objective: expand the validated read-only data-source footprint (Xero plus one payroll connector selected from actual customer demand) by reusing ADV-05's connector framework, lineage contract, health monitoring and credential controls rather than a new pattern per source. Depends on ADV-05 and validated customer demand. Boundary: no additional connector begins until the previous connector meets its own reliability and adoption gates.

[PROPOSED] ADV-12 White-Label Advisor Platform. [LAST-SEQ] — Stage Post-validation scale, Priority P2. Objective: let validated advisory partners deliver Eivanta-powered intelligence under controlled firm branding (logos, colors, report footers, client invitations) with partner billing, plan limits and offboarding, while keeping Eivanta's verification method, legal disclosures and security identity visible where required. Depends on ADV-07, billing, legal terms and the support model. Boundary: white labeling cannot conceal the data processor, alter verification status or remove mandatory disclosures.

[PROPOSED] ADV-13 Privacy-Preserving Industry Benchmarks. [LAST-SEQ] — Stage Post-validation scale, Priority P2. Objective: a proprietary comparison layer built only once a sufficiently large, consented cohort exists, requiring explicit opt-in, a minimum cohort size, aggregation, normalization and suppression of identifying slices, with methodology, sample size and freshness disclosed. Depends on an adequate validated cohort, consent records, ADV-02 and a privacy review. Boundary: do not build or market benchmarks before the minimum-cohort and privacy gates are actually met.

[PROPOSED] ADV-14 Approved Action Integrations. [LAST-SEQ] — Stage Post-validation scale, Priority P2. Objective: connect decisions to reversible external work systems (email, Slack, project management) with explicit approval, preview, idempotency, permission checks and delivery receipts, every action recorded in the Decision Ledger. Depends on ADV-06, integration credential controls and customer demand. Boundary: no financial transaction or accounting write occurs in the initial scope; irreversible financial execution stays out of scope without a separate risk, legal and control program.

Sequencing within this tier follows the source document's own stage assignment, not engineering effort: ADV-01 through ADV-05 (Opening readiness) before ADV-06 through ADV-10 (Founding customer pilots) before ADV-11 through ADV-14 (Post-validation scale). ADV-01 (Universal ProofGraph) and ADV-02 (Financial Data Trust Score) are themselves named dependencies of nearly every later item and would need to land first within Opening readiness if this tier is ever activated. No sequencing commitment, prioritization decision or engineering start date is implied by this entry -- this section exists to keep the roadmap visible in the one place the founder tracks build status, per the explicit instruction to add it here, not to schedule it.

# 3. Master Build Status & Gates

Same 15 P0/P1 gates as v1.1, plus the Section 2 differentiation roadmap as its own DIFF row. MBL-012 and MBL-013 carry Priority = LAST-SEQ — deliberately built after every other P0 gate, per the founder's launch-sequencing decision (Section 6).

| ID | Workstream | Priority | Status (23 Aug 2026) | Note |
| --- | --- | --- | --- | --- |
| MBL-001 | Requirements baseline | P0 | PARTIAL | FIN-01, FIN-02, FIN-03 and FIN-04 all now DONE (see Section 4 for each -- FIN-02/03/04 completed 9-10 Sep 2026, reconciled into this document 10 Sep 2026). DATA-07 remains open; roster reconciliation complete (ARCH-02). |
| MBL-002 | Authentication & identity | P0 | PARTIAL | Real signup and login endpoints now live (bcrypt-hashed passwords, timing-safe handling of unknown emails); the old no-password dev-login endpoint is retired outright. Refresh-token rotation, MFA, and password reset remain unaddressed. |
| MBL-003 | RBAC | P0 | DONE | Four-role model (Owner/Admin/Member/Viewer) enforced via require_role() across every mutating/destructive endpoint, plus full team management (invite, list, role change, removal). Platform metrics endpoints are role-restricted but not yet per-tenant filtered — see OPS-07. |
| MBL-004 | Tenant lifecycle | P0 | PARTIAL | TEN-01 and TEN-03 now DONE 27 Aug 2026 (real suspend/reactivate/export/delete, see Section 4); TEN-02's subscription-driven half remains open pending billing. |
| MBL-005 | Data ingestion | P0 | PARTIAL | Parsing, atomicity, size limits and error handling substantially improved; row_id now assigned per row (DIFF-01). NEW 27 Aug 2026: ingestion history/status and an explicit ledger-deletion API (DATA-08/DATA-09) are real and now have a frontend surface (IngestionHistoryCard.tsx); a file-fingerprint duplicate NOTICE exists (DATA-04). Explicit dataset versioning, and ingestion retry/cancellation, remain open. |
| MBL-006 | Safe analytics | P0 | DONE | Fixed-query agents remain read-only and parameterized; BI Engineer's NL-to-SQL has a whitelist and audit trail (SQL-01/SQL-03). UPDATED 9 Sep 2026: SQL-01 confirmed platform-wide, backed by a real regression-guard test -- see Section 4's own SQL-01 entry for the one disclosed dead-code finding surfaced along the way. |
| MBL-007 | AI reliability | P0 | PARTIAL | Malformed-output handling confirmed across all 10 active agents. AI-04 (model registry + regression harness) now DONE — see Section 4. |
| MBL-008 | Financial correctness | P0 | PARTIAL | FIN-01 (MRR) now DONE with a real ground-truth suite; gross margin (FIN-02) and cash runway (FIN-03) both partially fixed 27 Aug 2026 (real period-scoping and classification bugs corrected, with new tests) -- their formal ground-truth definitions/tests remain open. |
| MBL-009 | Security hardening | P0 | PARTIAL | 2 real cross-tenant leaks closed, hardcoded secret removed, firewall wired; TLS/rotation/formal security-testing program not addressed. |
| MBL-010 | Observability | P0 | PARTIAL | Logging and hardened metrics endpoints exist; no tracing or alerting. |
| MBL-011 | Backup/DR | P0 | NOT MET | Not addressed. |
| MBL-012 | Production deployment | LAST-SEQ | PARTIAL | A Terraform skeleton (real vercel/vercel and render-oss/render provider resources) plus local Docker/CI scaffolding have been written and reviewed, never executed — no network access in this build environment. Still deferred pending the founder's own hosting accounts. |
| MBL-013 | Billing | LAST-SEQ | NOT MET | Still deliberately last in the build sequence. The founder has now locked in the billing model itself — a single flat paid tier — with Stripe integration deferred pending the founder's own Stripe credentials; no billing code written yet. |
| MBL-014 | QA/release gate | P0 | PARTIAL | Still not a persisted CI-gated suite (see CICD-01). Two new real automated layers exist: backend/tests/conftest.py's fixtures rebuilt on real account creation plus a new RBAC test section and test_accounts.py (~25 checks), and five frontend Jest suites rewritten against the real auth flow. A self-review pass this update also caught and fixed two real defects before delivery — see QA-01. |
| MBL-015 | Customer validation | P1 | NOT MET | Not yet applicable pre-launch. |
| DIFF | Differentiation roadmap (Sec. 2) | P1 | PARTIAL | 5 of 8 candidate features built and delivered (DIFF-01, 02, 03, 05, 06) in the founder's recommended order, plus DIFF-08 (shipped 10 Sep 2026, unblocked the same day by FIN-04). DIFF-04 (healthcare vertical) remains a parallel strategic track, not started. DIFF-07 remains deferred per original criteria. Of the 13 candidate features proposed 26 August 2026 from a live competitive review of Fathom/Jirav/Zeni (Tier E, Sec. 2.6), DIFF-09 and DIFF-10 have shipped; the remaining 11 (DIFF-11 through DIFF-21) are still [PROPOSED], none started. New Tier F (Sec. 2.7, 10 Sep 2026): DIFF-22, sales inquiry / conversion-rate tracker, founder-originated -- [DONE], backend (incl. marketing-spend/CAC and source breakdown) and frontend (its own Marketing tab, four widgets) both built. |

# 4. Detailed Engineering Backlog

## Identity, Security & Tenant Control

[DONE] AUTH-01 Registration/login/logout. — Real signup and login endpoints now live (backend/accounts.py): POST /api/v1/auth/signup creates a tenant + owner atomically; POST /api/v1/auth/login verifies a bcrypt hash with a constant-shape dummy-hash fallback for unknown emails so failed lookups can't be used to enumerate accounts by timing. UPDATED 27 Aug 2026: logout is no longer pure client-side token discard -- POST /api/v1/auth/logout now revokes the refresh token server-side (see the AUTH-02 row and the v2.9→v2.10 Change Log entry above); the short-lived access token itself still can't be revoked early (it's a stateless JWT), but that window is now 30 minutes, not 12 hours.

[DONE] AUTH-02 Access-token expiration and secure refresh-token rotation. — DONE 27 Aug 2026. Access tokens shortened from a 12-hour JWT to 30 minutes. A real, opaque, 30-day refresh token (only its SHA-256 hash ever stored) rotates on every use via POST /api/v1/auth/refresh -- replaying an already-rotated-away token revokes every refresh token on the account, not just the reused one. POST /api/v1/auth/logout actually revokes a refresh token server-side now (see the updated AUTH-01 row above). Frontend refreshes silently in the background well inside the access-token window, so this is invisible to a real signed-in person. See the v2.9→v2.10 Change Log entry above for the full build and a real pre-existing gap found and fixed along the way. Timezone bug fixed 17 Sep 2026 (refresh-token expiry silently drifted by the host's UTC offset) -- see the v3.04→v3.05 Change Log entry above.

[DONE] AUTH-03 Password reset/recovery and credential-change notifications. — DONE 16 Sep 2026. Real, complete email verification and password-reset-by-email, both built on a new shared email_action_tokens table (backend/db_manager.py): POST /api/v1/auth/password-reset/request (public, enumeration-safe -- identical response whether or not the email exists) and /confirm (public, single-use token, revokes every existing refresh token for the account on success -- AUTH-02’s revoke_all_refresh_tokens_for_user reused, not duplicated); POST /api/v1/auth/verify-email/resend (authenticated) and /confirm (public). A new backend/email_sender.py sends real email via Resend once RESEND_API_KEY is set, and otherwise runs in DEV MODE (logs the real link/code to the backend console, never blocks the caller) -- see the v2.94→v2.95 Change Log entry above for the full build and the GO-LIVE REQUIREMENT to set RESEND_API_KEY and EMAIL_FROM_ADDRESS in backend/.env before any real customer can receive these emails. Every new users.password_hash change also clears AUTH-05’s lockout state, same as a normal successful login. Frontend: AuthGate.tsx’s new “Forgot password?” flow, new /reset-password and /verify-email routes, and a non-blocking “verify your email” banner for unverified accounts. Timezone bug fixed 17 Sep 2026 (verify-email/password-reset token expiry silently drifted by the host's UTC offset) -- see the v3.04→v3.05 Change Log entry above.

[DONE] AUTH-04 MFA capability; define tier/role policy. — DONE 27 Aug 2026. Real TOTP-based (RFC 6238) MFA, opt-in per user (not owner-enforced across a team). /mfa/setup + /mfa/enable enroll with a real authenticator app and eight single-use backup codes; login() withholds a real access token for an enrolled account until /mfa/verify passes, via a separate short-lived challenge token backend/auth.py rejects everywhere else; wrong codes share AUTH-05's own lockout counter, not a separate one. Frontend coverage on the Trust tab (MfaSettingsCard) plus the sign-in flow (AuthGate). See the v2.8→v2.9 Change Log entry above for the full build, the real pre-existing DuckDB migration bug found and fixed along the way, and what's deliberately still out of scope (no trusted-device skip, no owner-enforced policy, no support-mediated recovery path beyond the backup codes).

[DONE] AUTH-05 Login throttling and brute-force protection. -- DONE 11 Sep 2026. A real failed_login_attempts/locked_until pair on the users table (backend/db_manager.py, shipped 27 Aug 2026) locks an account for 15 minutes after 5 consecutive wrong-password attempts, checked before verify_password ever runs; a successful login resets the counter, and a nonexistent email can never trigger or reveal a lockout. The previously-open sub-note -- suspicious-session controls such as new-device alerts -- is now closed at an honest, disclosed scope: a new known_devices table plus check_and_record_login_device logs a real new_device_login security event (reusing SEC-02's security_events table/endpoint and AUTH-06's existing device-label derivation) the first time an account logs in from a device it hasn't used before, on both the direct-password and MFA-verify login paths. This is detection/logging only, not an email or push notification -- the platform has no email integration yet, a standing, deliberately deferred gap -- so an owner/admin sees it via GET /api/v1/security/events rather than an inbox alert. Verified: 8 new tests (test_auth05_new_device_detection.py) plus 331 existing regression tests across accounts/MFA/sessions/login-throttling/SEC-01/02/03/agent-auth/QA-02 authz, zero regressions. Disclosed in the Assumption Ledger (login_lockout_policy, new_device_login_detection). Timezone bug fixed 17 Sep 2026 (locked_until silently drifted by the host's UTC offset -- west of UTC this made lockout effectively unenforceable) -- see the v3.04→v3.05 Change Log entry above.

[DONE] AUTH-06 Session/device management and forced logout. — DONE 27 Aug 2026. Real per-device session listing (GET /api/v1/auth/sessions), scoped single-session revoke (DELETE /api/v1/auth/sessions/{session_id}), and a blunt revoke-all (POST /api/v1/auth/sessions/revoke-all), all built on AUTH-02's refresh_tokens table via two new columns (device_label, session_started_at) that carry forward unchanged across a session's whole rotation chain. Found and fixed a real security bug along the way: AUTH-02's reuse-detection logic could not tell an intentional per-session sign-out apart from a genuine stolen-token replay, so signing out one device could have silently killed every other session on the account too -- see the v2.10→v2.11 Change Log entry above for the full story. A new Active Sessions card on the Trust tab surfaces this to end users. "Sign out everywhere except this one" (narrower than the shipped revoke-all) is a real, disclosed gap -- needs a token-to-session link this pass didn't add. Verified: 201/201 backend tests, 36/36 frontend Jest tests, tsc --noEmit clean.

[DONE] AUTH-07 Email-based 2-step verification (alternative MFA method). — DONE 16 Sep 2026 (new item, founder-requested alongside AUTH-03: “a 2 step verification with the email address as a layer -2SV”). A SECOND OPTION alongside AUTH-04’s existing authenticator-app (TOTP) MFA, not an addition to it -- founder-chosen design: one account, one active method (users.mfa_method, ‘totp’ or ‘email’) at a time, sharing the same mfa_enabled flag and the same eight single-use backup codes either method’s enrollment generates. POST /api/v1/auth/mfa/email/setup emails a real 6-digit code (hashed salted by user_id, since a bare hash of a short numeric code has real collision odds across concurrently-issued codes -- see email_action_tokens’ own design note); POST /api/v1/auth/mfa/email/enable confirms it and returns backup codes once, in plaintext, same convention as TOTP’s /mfa/enable. login() now branches on mfa_method: an email-2SV account gets a real code emailed automatically at the password step, before the existing short-lived mfa_challenge_token response. Shares AUTH-03’s email-sending dependency and its same GO-LIVE REQUIREMENT (RESEND_API_KEY / EMAIL_FROM_ADDRESS in backend/.env) -- see that item’s entry above. Timezone bug fixed 17 Sep 2026 (email-2SV code expiry silently drifted by the host's UTC offset) -- see the v3.04→v3.05 Change Log entry above.

[DONE] RBAC-01 Explicit Owner, Member and internal Administrator permission matrix. — A four-role model (Owner/Admin/Member/Viewer, founder-directed) is enforced via a require_role() FastAPI dependency factory across every mutating/destructive endpoint: ledger upload/delete, category-suggestion apply, and the three platform metrics endpoints (restricted to owner/admin).

[DONE] RBAC-02 Authorization tests for every protected API/WebSocket/resource path. — backend/tests/conftest.py's auth fixtures were rebuilt on the real account-creation functions, with a new RBAC test section covering role-gating on every touched endpoint (~25 new checks, including test_accounts.py's full team-management surface). Five frontend Jest suites were also rewritten to test the real auth flow instead of the retired dev-login mock.

[DONE] TEN-01 Tenant provisioning and lifecycle states. — Tenant creation happens automatically and atomically on signup, as before. NEW 27 Aug 2026: real suspend/reactivate/export/delete states and admin tooling now exist (see TEN-02/TEN-03 below and TenantLifecycleCard.tsx on the Trust & Gaps tab) -- the gap this row used to describe is closed.

[PARTIAL] TEN-02 Tenant suspension/reactivation and subscription-driven access control. -- Manual, owner-triggered suspend/reactivate real: POST /api/v1/tenant/suspend and /reactivate, gated by a real suspension check (backend/auth.py's verify_jwt_and_get_user) that blocks every other protected endpoint in the app for a suspended tenant, with a narrow bypass so reactivate/status/export/delete stay reachable. The swarm WebSocket route is wired to this same suspension gate (UPDATED 27 Aug 2026). This suspend/reactivate mechanism has two real triggers: the manual one above, and SEC-02's automated containment on a detected credential-stuffing pattern (UPDATED 11 Sep 2026, distinct suspension_reason='automated_containment', self-reversible). UPDATED 17 Sep 2026 (per explicit founder direction, scoped via AskUserQuestion to “Add manual admin override only”; see new Change Log entry above for the full account): the subscription-driven half is no longer purely blocked -- a real, SEPARATE gate now exists. An owner/admin can set subscription_status directly via the new POST /api/v1/tenant/subscription-status, and backend/auth.py's new _raise_if_subscription_blocked enforces on it with its own 402 (distinct from suspension's 423) for any of three blocking values (past_due, canceled, unpaid); every tenant's real default ('inactive') is not one of them, so this is a pure addition. This is NOT real billing -- there is still no Stripe integration, webhook, or invoice anywhere in this codebase (db_manager.update_tenant_billing still has zero callers); BILL-01 remains the separate, still-unbuilt item that would make subscription_status change on its own in response to a real payment event. One disclosed gap: the swarm WebSocket route was NOT extended to this new gate (still checks lifecycle suspension only), left open deliberately since subscription_status has no real writer yet besides this manual override. Stays PARTIAL by nature -- the manual override is real, working access control, but the genuinely subscription/billing-DRIVEN half stays exactly as open as BILL-01 itself.

[DONE] TEN-03 Tenant export and deletion workflows. — Both real now: GET /api/v1/tenant/export (owner/admin) returns every row this tenant owns across every tenant-scoped table as JSON, minus password_hash/key_hash/key_prefix; DELETE /api/v1/tenant (owner-only) permanently cascades the delete across the same tables inside one transaction, gated by re-typing the real company_name. Both work even while the tenant is suspended -- a suspended tenant should still be able to get its data out or finish deleting.

[PARTIAL] TEN-04 Tenant quotas: users, storage, rows, requests and integrations. -- A file-size upload cap exists. Real per-tenant user/team-size quota (MBL v2.63): self-service (owner/admin sets it, no billing/tier concept exists yet to drive it instead), enforced at the real point headcount grows (POST /api/v1/team/invite rejects with 409 once at quota), managed via GET/POST/DELETE /api/v1/settings/team-quota, unset by default (unrestricted, identical to pre-TEN-04 behavior). Requests already have a real per-tenant daily API quota (API-03, MBL v2.35). UPDATED 11 Sep 2026: storage and rows are now ALSO real, closing what this row's own text had previously and incorrectly called structurally blocked on a billing/tier concept -- that reasoning conflated cumulative storage-over-time (genuinely meaningless under this platform's delete-and-replace ledger ingestion) with current stored size at any given moment, which is real and cappable regardless. New self-service max_ledger_rows quota (same NULL-unrestricted-by-default shape as max_users), managed via GET/POST/DELETE /api/v1/settings/row-quota, gated at ingest_csv_to_db against the incoming file's row count (which becomes the tenant's new total under delete-and-replace) -- an over-quota upload is rejected before any write, leaving the existing stored ledger untouched. "Storage" is honestly approximated by row count, not an exact byte-size figure, since this platform's shared DuckDB file has no per-tenant storage accounting (disclosed in the Assumption Ledger, ledger_row_quota_as_storage_proxy). Still genuinely open: an integrations quota -- no integration/connector framework exists yet for a tenant to have too many of (see INT-02). UPDATED 16 Sep 2026: re-investigated per founder's “All 3” direction, checked against this item's own full text and its existing test coverage (test_ten04_team_quota.py, test_ten04_row_quota.py) before assuming anything was still open -- confirmed users/storage/rows remain fully shipped and tested exactly as the text above already stated, and the sole remaining gap (an integrations quota) remains genuinely blocked on INT-02's own missing connector framework. No code changed; this entry needed no correction.

[DONE] SEC-01 Secret management, rotation and environment separation. — DONE 11 Sep 2026: secret ROTATION (this item's previously open half) is now real. JWT_SECRET rotates with an actual grace period -- an operator moves the retiring value into JWT_SECRET_PREVIOUS (comma-separated, more than one supported) and sets a new JWT_SECRET; every new token signs under the new secret immediately, every already-issued token keeps verifying against the previous secret(s) until it naturally expires, and nothing ever signs with anything but the single current JWT_SECRET. BYOK_ENCRYPTION_KEY rotates the same way for decryption (BYOK_ENCRYPTION_KEY_PREVIOUS, via cryptography's MultiFernet), plus a real, explicitly-run migration command (backend/scripts/rotate_byok_key.py) that re-encrypts every tenant's stored BYOK key under the new current key. Neither rotation runs on any schedule, on startup, or as a side effect of a request -- an operator must actually set the *_PREVIOUS env var(s) and, for BYOK, actually run the migration script, disclosed rather than silently assumed. 21 new tests (test_sec01_secret_rotation.py); full backend suite reconfirmed with zero regressions. The unrelated git-tracked-database-files exposure risk found during the 27 Aug 2026 pass (see the v2.11→v2.12 Change Log entry above) remains a separate, still-open founder decision, not resolved by this update.

[DONE] SEC-02 Security incident detection, containment, credential rotation and notification workflow. -- DONE 11 Sep 2026. DETECTION/LOGGING (shipped 3 Sep 2026): a tenant-scoped security_events table records account lockouts (AUTH-05), tenant-scoped rate-limit trips (API-03), new-device logins (AUTH-05's own follow-on), and automated-containment suspensions (new, see below), fail-open so a logging failure can never block the real response; surfaced via GET /api/v1/security/events (owner/admin, real pagination/filtering). CONTAINMENT (new, 11 Sep 2026): 3 account lockouts for one tenant within a 15-minute window automatically suspends that tenant via db_manager.auto_suspend_tenant_for_security -- a real, disclosed, conservative starting threshold, immediately self-reversible by any owner via /api/v1/tenant/reactivate (reachable even while suspended), and clearly labeled apart from a manual suspend via new suspension_reason/suspension_detail fields on GET /api/v1/tenant/status. NOTIFICATION (new, 11 Sep 2026): a real in-app unseen-security-event badge count (GET /api/v1/security/events/unseen-count, POST /api/v1/security/events/seen) -- not email/push, since this platform has no email integration yet, a standing deferred gap. Credential ROTATION remains tracked entirely under SEC-01, not duplicated here (unchanged). Deliberately still NOT logged, disclosed rather than silently dropped: the per-source-IP burst limit (unauthenticated traffic has no tenant to attribute an event to) and cross-tenant 404 probe attempts (lower signal-to-noise; QA-02's own suite already covers cross-tenant isolation directly). New backend/tests/test_sec02_containment_and_notification.py (11 tests) plus the original test_sec02_security_events.py (14 tests). Verified: over 500 tests across the new suites, QA-02's full 245-test authz-boundary suite, and a broad regression sweep, zero regressions. Disclosed in the Assumption Ledger (automated_containment_policy, security_events_unseen_notification).

[PARTIAL] SEC-03 Security testing: dependency, container, API, authorization and penetration testing. -- UPDATED 17 Sep 2026 (2nd pass, per explicit founder direction to complete this item; see new Change Log entry above for the full account): dependency scanning re-confirmed clean (pip-audit: 0 known vulnerabilities). bandit re-run against the full current backend including everything DIFF-04 added the day before -- 21 findings, none in new code, all pre-existing and already triaged. The adversarial API suite grew from 11 to 18 tests, adding a new category for AUTH-03's email-action-token endpoints (verify-email/confirm, password-reset/confirm, password-reset/request) -- garbage/replayed/expired tokens and enumeration-safety, none of which had any adversarial coverage until this pass. Found and fixed one real bug this pass surfaced: five email_action_tokens functions in db_manager.py never called init_db() the way every sibling function does, so a garbage-token request on a genuinely cold-start database would 500 instead of 400 -- fixed with the same defensive init_db() call already standard everywhere else in that file. Every other tested defense already held; no other vulnerabilities found. Container-image scanning and genuine third-party penetration testing remain the two genuinely open pieces, both re-confirmed (not assumed) still blocked by real external constraints this pass cannot remove: no network path to any container registry or general vulnerability database (only PyPI/npm are reachable) from either of Claude's own execution environments, the founder's own device-bridge sandbox still down from the 8 Sep Windows update, and no real, reachable production deployment yet to test against. This item is now closed as far as real infrastructure currently allows -- fully re-verified, not a stale claim -- and stays PARTIAL by nature until one of those two external constraints actually changes.

## Data Platform

[DONE] DATA-01 CSV upload via UI and API. — Backend endpoint reviewed and hardened: JWT-gated, size-capped. Frontend UI not reviewed.

[PARTIAL] DATA-02 Header alias/fuzzy repair and schema validation. -- UPDATED 27 Aug 2026: a formal HEADER_ALIAS_MAP resolves common real-world header variants (e.g. 'amt', 'income', 'expenses', 'cat', 'desc', 'txn_date') to their canonical column, plus typo-tolerant fuzzy matching (transposition-aware edit distance) for whatever doesn't survive that map -- every resolution disclosed in the ingestion message, never applied invisibly. UPDATED 9 Sep 2026: a plausible date-range check and an is_recurring unrecognized-value disclosure closed two more silent-hole gaps. UPDATED 11 Sep 2026: category/description text is now normalized for incidental whitespace (leading/trailing stripped, repeated internal whitespace collapsed, a whitespace-only cell treated as no value) -- closes a real fragmentation bug where "Sales" vs "Sales " vs " Sales" silently split into different category_breakdown buckets, since every GROUP BY category in this codebase is an exact string match. Casing deliberately left untouched ("COGS" vs "cogs" stay distinct), same conservative reasoning as the one gap still deliberately NOT closed: an all-numeric category/description swap check, still not added because real numeric GL/account codes are legitimate category values in real accounting exports and that heuristic risks rejecting correct data.

[DONE] DATA-03 Reject ragged/multi-header/structurally invalid files without partial ingestion. — backend/db_manager.py's _read_csv_or_raise and ingest_csv_to_db reject a structurally invalid file outright (ragged/inconsistent field counts, duplicate column names after normalization, an unrecognized amount column, every row unparseable) with a specific, actionable ValueError -- never a partial ingest of the readable rows only. Covered by real tests (backend/tests/test_ingestion.py).

[DONE] DATA-04 Row/file fingerprinting and idempotent duplicate protection. — A real SHA-256 file fingerprint (file_sha256) is recorded on every upload attempt and compared against this tenant's last SUCCESS entry; a byte-identical re-upload gets an explicit "identical to your last successful upload" note in the response. This is a disclosed NOTICE, not a block -- the ingestion model is, and remains, full delete-and-replace per upload, so row-level duplicate protection isn't a coherent concept here; there is nothing to dedupe a row AGAINST once its whole table gets replaced on the next upload.

[DONE] DATA-05 Atomic multi-row transactions. — Confirmed BEGIN/COMMIT/ROLLBACK wrapping around the ledger write.

[DONE] DATA-06 File size, row, column and request limits. — UPDATED 27 Aug 2026: a per-tenant request-frequency limiter (backend/rate_limit.py, 20 ingestion attempts per rolling 5 minutes) now closes the last open half of this item. All four limits in this item's title -- file size, row count, column count, and request frequency -- are real and enforced. See the v2.14→v2.15 Change Log entry above for the full design and test coverage. Disclosed limitation: the request-frequency limiter is in-memory/per-process, so it would need a shared store (Redis or similar) if this backend is ever run as more than one process -- tracked as a real gap, not silently assumed sufficient forever.

[DONE] DATA-07 Encoding, date, currency, NULL and precision normalization rules. — UPDATED 27 Aug 2026: formal encoding fallback (UTF-8 -> Windows-1252 -> Latin-1), a 12+-format date normalizer (all rewritten to canonical ISO; a present-but-unrecognized date is NULL, never guessed, and the row is kept), extended currency symbol handling (€/£/¥ added to $/comma), and 2-decimal precision rounding at ingestion all now ship, backed by a 20-test ground-truth suite. See the v2.15→v2.16 Change Log entry above for the full list, including the one thing still deliberately NOT handled: locale-aware decimal-comma currency parsing.

[DONE] DATA-08 Ingestion history, status, errors, retry and cancellation behavior. -- DONE 11 Sep 2026. History/status/errors: a real, tenant-scoped ingestion_history table (backend/db_manager.py's log_ingestion_attempt/get_ingestion_history) records every upload attempt's status (SUCCESS/REJECTED/ERROR), row counts, and detail message, exposed via GET /api/v1/data/ingestion-history and a real IngestionHistoryCard.tsx on the Ledger tab (unchanged this pass). Retry and cancellation, this pass's new work: ingestion is a synchronous single-request operation with no background job to retry or cancel in a job-queue sense, and no server-side file retention to replay an OLDER attempt from -- so both are closed honestly at the real client/request level instead. RETRY: ETLDropzone.tsx keeps the File object for the most recent failed (non-auth) upload in memory for the current browser tab, with a 'Retry Upload' button that resubmits it without reopening the OS file picker -- scoped to the immediately-preceding failure only, never an arbitrary history row. CANCELLATION: a real AbortController wired to the upload fetch, with a 'Cancel Upload' button shown while uploading -- aborting the client connection also stops the server's own file-read loop in the normal case (a dropped connection fails its next read), documented as a consequence of closing the connection rather than a tracked job-cancellation confirmation, since no job system exists to confirm against. Verified with a real jsdom + React Testing Library jest run (new ETLDropzone.test.tsx, 5 tests) in a scratch frontend environment, plus the pre-existing CommandPalette.test.tsx (10 tests) reconfirmed passing -- 15 tests, zero regressions. Both files committed to the device with an mtime guard, no drift.

[DONE] DATA-09 Dataset versioning/replacement/deletion. — Real end to end. Every upload that replaces a tenant's existing ledger data now archives exactly what it replaced as a new numbered version (backend/db_manager.py's _archive_current_ledger_version_locked, composed into the existing replace transaction, purely additive to `ledgers` itself -- no existing reader anywhere in this codebase was touched, and test_a_second_upload_never_leaves_old_and_new_rows_both_live proves the live table never double-counts old+new data). A real restore_dataset_version brings back an old version's exact rows and never loses data doing so (what was live is itself archived first). New GET .../dataset-versions, GET .../rows, POST .../restore (owner/admin-gated), and a new DatasetVersionsCard.tsx frontend surface with inspect + confirm-gated restore. A real defect caught and fixed in the same pass: delete_tenant_ledger's "delete everything" now also purges archived versions, so a tenant's replaced-but-archived data can no longer be silently restored after they believe it's gone. Backed by 21 new backend tests + 8 new frontend tests. Still genuinely open: no retention/pruning policy for old versions yet, so an actively-replacing tenant accumulates versions indefinitely -- a real follow-on refinement, not built in this pass.

[DONE] DATA-10 Persistent vector storage, embedding versioning, re-indexing and tenant isolation. — Real end to end. Every Qdrant point now carries embedding_model/embedding_dim/embedded_at payload fields (backend/app/core/rag.py). New get_index_status() reports how many of a tenant's chunks are on the currently-pinned embedding model vs. stale -- a different model, OR indexed before this pass shipped at all (no embedding_model field, treated as exactly as stale as a deliberately-old model). New reindex_stale_documents() re-embeds only the stale chunks' already-stored content and upserts each back under its existing point id -- a tenant's already-current chunks are never re-embedded, so calling reindex when nothing is stale makes zero OpenAI calls. New GET /api/v1/knowledge/index-status (any authenticated teammate) and POST /api/v1/knowledge/reindex (owner/admin-gated -- spends real OpenAI $ on the tenant's behalf). Backed by 17 new tests, including a real proof that a re-embedded vector actually changes, not just gets relabeled. Disclosed limitation: the Qdrant collection has a FIXED vector size (1536); re-indexing in place covers a same-dimension model change, and a genuine dimension change would fail loudly (a safe, clear Qdrant error, not silent corruption) rather than succeed -- a real future migration this pass does not build.

[DONE] DATA-11 Measurable DuckDB migration trigger and migration runbook. — DONE 27 Aug 2026: docs/Eivanta_DuckDB_Migration_Runbook_v1.0.docx defines 5 concrete, checkable migration triggers grounded in db_manager.py's real single-lock concurrency model (most likely first: multi-process deployment becoming a requirement -- a hard trigger, not gradual), discloses the real instrumentation gap standing in the way of measuring some of them, and gives a full Postgres cutover runbook. See the v2.16→v2.17 Change Log entry above.

## AI, Analytics & Finance

[PARTIAL] AI-01 Deterministic intent routing and agent selection. -- orchestrator.py's router reaches 8 of 12 specialist agents with real keyword-based routing. UPDATED 11 Sep 2026: fixed a real, demonstrable over-routing bug class (plain substring matching let a short keyword match INSIDE an unrelated word -- "predict" inside "unpredictable", "graph" inside "paragraph" -- both confirmed and both misrouting a real, plausible query away from the correct default/agent) by requiring a left word boundary before each keyword via a precompiled regex, while deliberately preserving every intentional prefix keyword's existing multi-inflection match (e.g. "visualiz" still matches visualize/visualizing/visualization) via a left-only, not full-word, boundary. 3 new regression tests (42 total in this file). The "8 of 12" boundary remains structural, not an oversight: 2 named specialists are folded into db_manager.py with no module to route to, 1 (Ops Shield) is a pre-routing security filter rather than a routable destination, and 1 (Scenario Modeler) needs structured parameters a keyword match cannot extract. Still genuinely open: real tuning against production query logs, which cannot exist before Eivanta has real traffic.

[DONE] AI-02 LLM output schema validation and malformed-response recovery. — All 10 active agents now validate LLM JSON shape before trusting it, with a real fallback.

[DONE] AI-03 Provider timeout/rate-limit/outage fallback behavior. — CORRECTED 27 Aug 2026: every agent call already builds its OpenAI client with an explicit 30-second timeout and max_retries=2 (byok.py's get_openai_client_for_tenant_sync, wired into all 8 active agent files) -- the OpenAI SDK's own max_retries mechanism is a real, documented rate-limit/5xx-aware exponential backoff. This row's text simply hadn't caught up to already-shipped code. See the v2.17→v2.18 Change Log entry above.

[DONE] AI-04 Model/version registry and regression evaluation. — model_registry.py centralizes what were 9 scattered inline OpenAI model-string call sites across 8 agent files into one AGENT_MODELS dict, plus a REGISTRY_CHANGELOG audit trail recording when a pinned model changed and why. tools/model_regression_check.py runs a candidate model's real output against the currently-pinned baseline on the same real tenant data before a swap ships — distinguishing wording-only changes from real regressions (a changed computed value, or a broken response shape). Note: it cannot test real model-quality differences without a live API key/network — that is the harness's own documented limit, not an omission.

[DONE] AI-05 Prompt-injection and privilege-escalation defenses with adversarial tests. — DONE 27 Aug 2026: test_ops_shield_adversarial.py (33 tests, zero prior coverage) proves fail-closed posture on every real failure mode, input integrity (payload reaches the model verbatim; hostile client_id sanitized before entering the system prompt), and end-to-end enforcement (a block returns a generic 403 with no internal reason leaked, and never reaches route_query). Real LLM judgment quality is out of scope without a live key -- see the v2.19→v2.20 Change Log entry above for the exact boundary of what is and isn't proven.

[DONE] AI-06 Token, latency and cost telemetry. — real per-call token counts and an estimated USD cost (priced from OpenAI's published per-model rates) are logged for every real agent call, tenant-scoped. This update adds real enforcement on top: an optional per-tenant monthly USD cap plus a gate (enforce_budget_gate) wired into 8 of the AI-calling endpoints, returning a real 402 with the tenant's actual usage once reached. This also closes the separate "FinOps token budget gates" backlog item from the Improvements doc. The knowledge-base endpoints (a materially cheaper embeddings call) aren't wired to the gate yet. CLOSED 10 Sep 2026: the knowledge-base endpoints that actually call OpenAI (upload, query, reindex) are now wired to a role-aware variant of this same gate (enforce_budget_gate_for_role); the 3 that make zero OpenAI calls (documents list, index-status, document delete) correctly stay ungated. 15 new tests (test_ai06_budget_gate_knowledge_base.py), plus a 94-test regression sweep, all passing.

[DONE] AI-07 Orchestrator's confidence_score should reflect a real statistical confidence value, not a binary flag. — CORRECTED 16 Sep 2026 (see new Change Log entry above for the full account): this entry read as an open API-contract question needing the founder's sign-off, but the real, tested implementation already exists in orchestrator.py's _compute_confidence_score() -- 0.0 for any failed/empty-data result, predictive_forecaster's own real computed r_squared for forecast results, 1.0 for every other genuine success. Verified against backend/tests/test_orchestrator_integration.py (asserts both the 0.0 and 1.0 paths) and backend/assumptions.py's own confidence_score_scope entry, which already discloses the one honest remaining simplification: a real success/failure signal, not a calibrated probability of correctness, for every agent except forecasts. Closes the SRS FR-9.5 concern this item's prior text named. No code changed this pass -- only this entry's own stale status.

[DONE] AI-08 Multi-turn conversational memory across a session's related queries. — DONE 27 Aug 2026: all 7 remaining agent functions (virtual_cfo, data_engineer, predictive_forecaster, saas_strategist, report_generator, bi_visualization_architect, external_telemetry_scout) are now wired to the same real conversation_turns history BI Engineer already used, via a mechanical per-agent _format_history_for_prompt helper and all 8 orchestrator execute_* nodes threading it through. See the v2.20→v2.21 Change Log entry above.

[DONE] SQL-01 Whitelisted columns/functions only. — UPDATED 9 Sep 2026: confirmed platform-wide, not just BI Engineer's NL-to-SQL capability. Audited every duckdb/SQLAlchemy execute() call site reachable from the live app: every dynamic-identifier query construction outside bi_engineer.py's already-whitelisted path uses table/column names drawn from fixed Python constants only, never user- or LLM-supplied text, with every value still bound via `?`/`:name`. New backend/tests/test_sql01_platform_audit.py (2 tests) makes this a real, enforced guard rather than a one-time grep -- see the new Change Log entry above for the full build and one real, disclosed finding it surfaced: an entire unreachable legacy code path (app/api/analytics.py and siblings) containing a genuine identifier-injection shape and a hardcoded fake gross-margin figure, flagged for a founder decision (delete vs. keep as a future-migration seed), not yet acted on.

[DONE] SQL-02 Read-only query execution and query timeout/row/complexity limits. — Every reviewed connection opens read_only=True except the single ingestion writer, lock-serialized with a real threading.Lock.

[DONE] SQL-03 Query audit trail: user, tenant, intent, generated query representation, result metadata. — DONE 27 Aug 2026: query_audit now carries a real user_id (JWT-decoded AuthenticatedUser, threaded through route_query/generate_bi_summary/_answer_data_question via a new enforce_budget_gate_for_user dependency), added via a lazy migration guard so existing tenant databases upgrade on their next write. See the v2.18→v2.19 Change Log entry above.

[DONE] SQL-04 If natural-language-to-SQL generation is ever added, build SQL-01 and SQL-03 before it ships. — Triggered and satisfied for BI Engineer's capability. Standing rule for any future NL-to-SQL agent.

[DONE] FIN-01 Formal MRR definition and ground-truth test suite. — get_mrr_summary computes real MRR only from transactions a tenant explicitly flags 'recurring'/'is_recurring' on upload; mrr_available is False and mrr is None until at least one upload provides the flag — never silently backfilled or guessed. Ground-truth suite (run_verify_fin01_mrr.py) verifies real ingest-to-MRR correctness end-to-end, including correct reversion when a later upload omits the flag.

[DONE] FIN-02 Formal gross-margin definition and ground-truth test suite. — Formal 4-bucket Cost-of-Revenue chart-of-accounts classification implemented 9 Sep 2026 (_classify_expense/_COGS_KEYWORDS in virtual_cfo.py: hosting/cloud infrastructure, embedded third-party services, payment processing, customer-facing support), matched via word-boundary regex against each transaction's category name -- replaces the earlier ad hoc keyword list and the bare substring match that caused the 27 Aug 2026 “Costco”/“Costume” false-positive class. Ground-truthed by tests/test_qa03_fin_ground_truth.py (50 tests, all passing). What remains open, disclosed in assumptions.py: this still matches a free-text category STRING, not a real chart-of-accounts CODE lookup (Eivanta doesn't ingest one) -- a tenant whose own category naming doesn't resemble these keywords is still misclassified. Moved to DONE in this reconciliation pass (10 Sep 2026) -- the classification and its ground-truth suite were actually completed 9 Sep 2026 but this document had not yet been updated to reflect it.

[DONE] FIN-03 Formal cash-runway definition and ground-truth test suite. — DONE 10 Sep 2026. The disclosed ASSUMED_CASH_RESERVES constant (surfaced via DIFF-02's Assumption Ledger) remains the fallback default, and the 27 Aug 2026 fix scoping burn_rate to the tenant's most recently completed real calendar month (was a lifetime-to-date sum) remains in place. NEW 10 Sep 2026: a tenant's owner/admin can now provide their own real current cash balance via GET/POST/DELETE /api/v1/settings/cash-balance (new tenants.cash_balance_usd/cash_balance_updated_at columns); Virtual CFO's cash_runway_months uses that real figure when set (effective_cash_reserves/cash_balance_is_real disclose which is in effect), falling back to the assumed placeholder only when a tenant hasn't provided one. This closes the formal ground-truth definition and real-cash-balance-sourcing gaps this item was tracking. New tests/test_fin03_cash_balance.py (13 tests: auth-gating, persistence, default-fallback, clearing, tenant isolation), all passing.

[DONE] FIN-04 Forecast minimum-data, horizon, backtesting and accuracy requirements. — DONE 10 Sep 2026. MIN_PERIODS_FOR_FORECAST and FORECAST_HORIZON_MONTHS remain explicit, documented constants (surfaced via DIFF-02). The backtesting machinery (forecast_snapshots storage, log_forecast_snapshot(_sync), get_forecast_accuracy, GET /api/v1/finance/forecast-accuracy) was found already built at the db_manager layer; what was missing, and is now built, is ground-truthing generate_forecast()'s own computed math (a real scipy.stats.linregress trend plus 95% prediction interval) and proving the full agent-to-backtesting loop works end to end. New tests/test_fin04_forecast_accuracy.py (11 tests: hand-computed regression/CI ground truth, revenue-risk threshold tests, a real end-to-end proof that forecasts are graded against real ingested revenue), all passing, plus an assumptions.py methodology note disclosing that a past target month with no ledger data yet is graded as an honest $0. This unblocks and closes DIFF-08 (see its updated entry in Section 2.4).

[DONE] FIN-05 Churn model definition, calibration and business-value evaluation. — DONE 10 Sep 2026. Built the previously-decided OPTIONAL customer_id schema approach (see the v2.51 → v2.52 Change Log entry for the decision itself): a customer_id CSV column (typo-tolerant header aliasing -- customer/customer_number/cust_id/customerid) added to ledger ingestion and the ledgers table, with the DATA-09 dataset-version archive/restore path (ledger_version_archive, restore_dataset_version, get_dataset_version_rows) also extended to carry it, so restoring an older version never silently drops customer tags. New get_customer_churn_analysis() computes real month-over-month retained/churned/new-customer counts from tagged revenue rows only (amount > 0, non-blank customer_id, parseable date) -- a real calendar gap month with zero tagged revenue is skipped from the transition list, not fabricated as a zero-customer month. New GET /api/v1/finance/customer-churn endpoint. A tenant who never tags customer_id keeps today's honest revenue-risk proxy from Predictive Forecaster unchanged -- zero new burden, zero new customer PII collected by default. New tests/test_fin05_customer_churn.py (18 tests). 210 regression tests (DATA-09, ingestion, data normalization, QA-03, FIN-03, DIFF-22) passed with zero regressions.

[DONE] BRIEF-01 Executive briefing empty/error states and evidence traceability. — Virtual CFO, BI Engineer, Data Engineer, Predictive Forecaster, SaaS Strategist and Report Generator all return an honest NO_DATA/INSUFFICIENT_HISTORY/ERROR state instead of fabricated fallback numbers. Evidence-traceability closed further 10 Sep 2026, scoped honestly rather than to literally every chart: no backend endpoint changes needed (DIFF-01's existing ledger-rows drill-down endpoint already supported the needed filters). New shared frontend/components/EvidenceModal.tsx wired into three real click targets: the category-breakdown chart's Bar/Pie/Donut/Pareto views (click a slice → the real ledger rows for that real category), the monthly-trend chart's Line/Area views (click a point → the real ledger rows for that real month), and Virtual CFO's three KPI tiles (gross margin/burn rate/cash runway share one real reporting month, so all three open the same month-scoped rows). Deliberately NOT wired, and disclosed rather than silently incomplete: the category chart's Stacked and Box-Plot views (a stacked segment is really a category+month pair together, left for a real follow-up), the transaction amount-distribution histogram (its buckets are dollar ranges, which the drill-down has no filter for), the Marketing tab's conversion/inquiry charts (a different dataset entirely, not ledger rows), and — the original, larger gap this still does not close -- rewriting each AI agent's own free-text narrative sentences to cite specific row IDs inline. Verified via a scratch TypeScript type-check (device_bash still broken, so no real Next.js build was possible) -- zero type errors in any of the 5 new/changed files.

## Application, API & UX

[PARTIAL] API-01 Versioned API inventory and schemas. — UPDATED 16 Sep 2026 (see new Change Log entry above for the full account): checked the 11 Sep refresh for further drift rather than assuming an 11-day-old count was still current -- a live app.openapi() dump found 109 real endpoints against the document's recorded 99. The 10-endpoint gap traced to four already-shipped, already-tested feature passes (AUTH-03's email verification and password reset, 4 endpoints; AUTH-07's email-2SV enrollment, 2 endpoints; UX-04's per-user dashboard preferences, 3 endpoints; OPS-05's human-readable status page, 1 endpoint) whose own MBL entries closed without this companion doc being refreshed alongside them. docs/Eivanta_API_Inventory.md regenerated with every new route's real Depends() read from source, verified for exact (method, path) parity against the live schema -- zero missing, zero stale. The automated structural guard (backend/tests/test_api01_inventory.py) needed no changes and still passes cleanly (4/4) at the new count, confirming its own design intent: it checks conventions, not a fixed list. Still PARTIAL, same unchanged reason as before: 107 of 109 (was 97 of 99) follow the /api/v1/ convention; the same 2 pre-existing legacy paths (POST /api/finance/upload-ledger, POST /api/search) remain disclosed exceptions, not silently renamed, since migrating either is a breaking change this pass isn't making unilaterally.

[DONE] API-02 Standard error model, pagination/filtering/sorting and idempotency semantics. — DONE 10 Sep 2026. Closes this item's own last open gap (pagination/filtering/sorting and idempotency were already DONE from the prior update). Every error response app-wide now returns the same three fields: detail (the existing human-readable string, byte-for-byte unchanged, so already-shipped frontend code reading body.detail keeps working exactly as before), error_code (a stable slug derived purely from the HTTP status code -- deliberately coarse, e.g. every 502 gets "upstream_error", trading per-endpoint precision for a guarantee it can never drift out of sync), and status (mirrors the real HTTP status). Implemented via three new global FastAPI exception handlers (HTTPException, request-validation 422, and a catch-all for any unhandled exception -- which now always returns a clean generic JSON response instead of whatever Starlette's default fallback would otherwise do, logging the real error server-side but never leaking it to the client) plus updating the two places that hand-build an error response inside middleware (rate-limit 429, maintenance-mode 503) to the same shape. Caught and fixed a real bug during verification: the first version of the 422 handler passed FastAPI's raw validation-error list straight through, which crashed with a JSON-serialization TypeError on a Literal/enum validation failure (pydantic's raw error dicts can carry a live exception object) -- fixed with jsonable_encoder(), the same thing FastAPI's own default handler uses. New tests/test_api02_error_schema.py (12 tests). This investigation also surfaced and fixed a real, live, already-shipped production bug unrelated to the error-schema work itself: CORSMiddleware's allow_methods was missing PATCH even though DIFF-22's InquiryTrackerWidget.tsx already makes real PATCH calls in production -- confirmed via an actual browser-shaped CORS preflight request returning a real 400 with PATCH excluded, meaning that already-shipped "mark inquiry converted" UI action was silently broken in every real browser. Fixed by adding PATCH to allow_methods; new tests/test_cors_allowed_methods.py (6 tests) checks the real preflight headers, not just endpoint behavior (a plain functional test calling the PATCH endpoint directly would never have caught this). Full 51-file backend suite (903 passed, 8 skipped opt-in-live-OpenAI, 0 failed) re-verified clean.

[PARTIAL] API-03 API rate limits and tenant quotas. -- see the Change Log entry above for the full build. UPDATED 11 Sep 2026: the swarm WebSocket route's own connect-attempt gap is now closed -- two new in-memory sliding-window limits in rate_limit.py (30 handshake attempts/60s per source IP, checked before token verification; 20/60s per verified tenant, checked after), enforced directly in backend/routers/swarm.py since Starlette's HTTP middleware never wraps a WebSocket upgrade. Rejections close with a new code (4029) that SwarmLogStreamer.tsx's existing generic backoff-reconnect path already handles correctly with zero frontend changes. 5 new tests, 146-test regression sweep clean. PARTIAL, not DONE, for the two reasons already disclosed and unchanged by this pass: in-memory/per-process only (no shared store across multiple worker processes), and source-IP trust will need revisiting once deployed behind a real reverse proxy -- both are real production-deployment questions, correctly held with the standing deployment deferral rather than guessed at now.

[DONE] WS-01 Heartbeat, reconnect, backoff, timeout, ordering and message identity. — DONE 27 Aug 2026: heartbeat, reconnect, and the connection-overwrite-race fix already existed; this pass closed the three gaps that didn't -- exponential reconnect backoff with jitter and a cap (SwarmLogStreamer.tsx, replacing a fixed 3s retry), a client-side dead-connection watchdog forcing a reconnect if no message (including a heartbeat) arrives within 3x the heartbeat interval, and a real per-connection monotonic seq stamped through one choke point (SwarmConnectionManager._send) covering every outbound message -- CONNECTED, HEARTBEAT, and real agent-step broadcasts alike -- resetting to 0 on every fresh connect, with the client detecting and logging any lost/out-of-order message via a seq gap. What's still open: no server-side message buffer/replay across a reconnect, so a message sent during a drop is still permanently lost, only detected after the fact -- guaranteed no-loss delivery would need that queue.

[DONE] UX-01 First-run onboarding: first file to first insight without external documentation. -- DONE 11 Sep 2026. DIFF-05's Getting Started checklist (OnboardingChecklist.tsx) still shows real upload/MRR/forecast unlock progress, and per founder decision this remains a progress checklist, not a full guided modal tour. What was previously disclosed as unreviewed is now reviewed: walked the real signup->login->dashboard->first upload->first insight path and found one concrete friction point -- the checklist's own first item told a brand-new tenant to upload their ledger, but the actual upload control (ETLDropzone) sat below an all-empty KPI grid and a multi-card known-gaps panel, both meaningless before any data exists. Fixed: OverviewView.tsx now reorders itself for a confirmed-zero-data tenant (via a signal OnboardingChecklist already computes, reused rather than re-fetched) so the upload control sits directly under the checklist; every returning tenant with data keeps today's original layout unchanged, including during the brief pre-signal load window. 3 new tests (real jsdom+RTL), 18/18 full frontend suite passing, zero regressions; scratch tsc type-check clean of new errors. Committed to the device with mtime guards.

[PARTIAL] UX-02 Loading, empty, error, success and degraded states. — UPDATED 16 Sep 2026 (see new Change Log entry above for the full account): a 5th real audit pass, targeted at this session's own new AUTH-03/AUTH-07 auth surface (the one real gap left once the prior 4 passes had already covered every file under frontend/components/), found and fixed 11 more reachable instances of pass 4's own un-normalized-422-array-detail defect (a real Error with a useless “[object Object]” message, not a crash) across AuthGate.tsx, MfaSettingsCard.tsx, and the two new verify-email/reset-password pages -- fixed by exporting and reusing pass 4's own normalizeAuthErrorDetail() helper rather than four more inconsistent copies. 4 new test files added (AuthGate.tsx and MfaSettingsCard.tsx had none before); full Jest suite 150/150 passing, zero regressions. Also flagged, not fixed: MfaSettingsCard.tsx's MFA-status check can leave the card stuck on its loading spinner with no retry on a real network failure -- a distinct, pre-existing degraded-state gap for a future pass. Still genuinely open, unchanged in kind from every prior entry: this item stays PARTIAL by nature, not closeable to DONE in any single pass, as new components and new code paths keep appearing as the app grows. UPDATED 17 Sep 2026: the MFA-status stuck-loading gap this entry itself flagged (MfaSettingsCard.tsx spinning forever on a real network failure with no retry) is now fixed -- see the v3.05 -> v3.06 Change Log entry above for the full account. Status remains PARTIAL by nature, not because this specific gap is still open -- new components and new code paths keep appearing as the app grows.

[DONE] UX-03 Dashboard navigation, command palette, time range and chart controls. -- DONE as of this update. Real, working navigation exists: AppShell.tsx's sidebar covers all 7 live views (Overview, Analytics, Marketing, Ledger, Swarm, Trust, One-Tap), and the command palette (Cmd/Ctrl+K to open, Escape to close, wired in app/page.tsx) fuzzy-filters real navigation actions -- no placeholder entries. Both chart-control families are real and data-gated: CategoryChartPicker's Bar/Pie/Donut/Pareto/Stacked/Box picker and MonthlyTrendPicker's Line/Area toggle, both wired to BRIEF-01's evidence click-through. The command palette's own false arrow-key claim was found and fixed 11 Sep 2026 (real ArrowUp/ArrowDown highlight + Enter-to-activate, 10 new tests). UPDATED 11 Sep 2026: closed the dropdown-ARIA gap across all 3 chart/time-range pickers (TimeRangeSelector.tsx, CategoryChartPicker.tsx, MonthlyTrendPicker.tsx) -- each now exposes a real aria-haspopup/aria-expanded trigger and a role="listbox"/role="option" popup with aria-selected, plus Escape and outside-click to close, both returning focus to the trigger. 12 new tests, 30/30 full frontend suite passing, zero regressions; scratch type-check clean of new errors. Committed to the device with mtime guards. One real gap remains, now precisely scoped rather than just noted: making the time-range control dashboard-wide would mean adding date-range filtering to essentially every analytics endpoint (today only get_ledger_rows supports date_from/date_to) and redefining what several of those endpoints' own "most recent month" scope means under an arbitrary range -- real backend design work, correctly left open rather than guessed at. UPDATED 15 Sep 2026 (authorized by founder): closed the first real slice of that gap. get_ledger_chart_context and /api/v1/finance/analytics-summary now accept optional date_from/date_to (NULL-safe, same pattern as get_ledger_rows; omitted params keep exact prior lifetime behavior, confirmed backward-compatible with all 17 existing callers), and AdvancedAnalyticsDashboard.tsx is now wired to a real TimeRangeSelector instead of always fetching a lifetime sum. Also found and fixed a real staleness bug while extracting the shared frontend/components/timeRangeUtils.ts: a hardcoded "q3-2026"/"Q3 2026" preset (correct only through 30 Sep 2026) is now a dynamically-computed "this-quarter". 15 new backend tests + 17 new frontend tests, all mutation-verified where applicable, full regression clean both sides, eslint/tsc clean. Still genuinely PARTIAL: get_mrr_summary, virtual_cfo/report_generator's monthly reporting_month scoping (FIN-02/FIN-03), and /api/v1/finance/kpi-summary each have a real monthly-cadence design decision a date range doesn't mechanically generalize to, left open on purpose; several other analytics endpoints (amount distribution, category monthly breakdown/stats, forecast accuracy, agent track record, category variance drivers, customer churn) remain un-ranged and un-started. UPDATED 15 Sep 2026 (authorized by founder: "Yes continue on completing all the UX-03 endpoints"): closed the remaining rangeable surface. get_amount_distribution, get_category_monthly_breakdown, get_category_amount_stats (and generate_chart_suite//api/v1/bi/chart-suite), get_customer_churn_analysis (/api/v1/finance/customer-churn), and get_forecast_accuracy + get_agent_track_record (their two GET endpoints, via target_month-prefix filtering) all now accept optional date_from/date_to, NULL-safe and backward-compatible. Found and fixed three real correctness bugs along the way: get_ledger_chart_context and get_customer_churn_analysis previously returned the same zero-data message whether a tenant had never ingested data or simply had none in the selected range -- both now distinguish the two cases accurately, propagated to analytics-summary and chart-suite; TransactionScatterPanel.tsx's hardcoded "never ingested" empty message (which would have become sometimes-false once ranged) was corrected to neutral wording matching LedgerRowExplorer.tsx. Frontend: DataVisualizationWidget.tsx, EvidenceModal.tsx, and TransactionScatterPanel.tsx wired to the shared TimeRangeSelector convention; EvidenceModal's evidence drill-down now inherits the originating chart's active date range instead of showing an unranged, mismatched all-time view. 29 new backend tests + 11 new frontend tests, all mutation-verified, full regression clean both sides (1252/8/0 backend, 73/73 frontend), ruff/eslint/tsc clean. The three functions still without a range -- get_category_variance_drivers (DIFF-11, inherently a two-month comparison with no sum to restrict), get_mrr_summary (a single-current-month snapshot, not a rangeable sum), and /api/v1/finance/kpi-summary (mixes lifetime + current-month + MRR fields, no single honest meaning for a range without a separate redesign) -- are excluded by design and documented as such in their own docstrings, not left pending. Status closed to DONE. (Note: the v2.90 entry above also listed virtual_cfo.py/report_generator.py's reporting_month scoping, FIN-02/FIN-03, as related PARTIAL context -- that scoping is a separate, distinct item tracked under its own FIN-02/FIN-03 status rows, never part of UX-03's own scope, and is unaffected by this closure.)

[DONE] UX-04 Saved queries/dashboards and preferences. — DONE 16 Sep 2026 (authorized by founder: “Ok. That’s great. Yes start UX-04 and get predictive forecaster agent alive and well”): real per-user dashboard preferences close this item’s previously-confirmed gap. Backend: dashboard_preferences_json column on users, a DASHBOARD_PREFERENCE_KEYS whitelist (time_range, category_chart_kind, monthly_trend_kind), get/set (partial-merge)/clear functions, and a GET/POST/DELETE /api/v1/settings/dashboard-preferences trio scoped by user_id, deliberately ungated by role since this is per-user, not tenant-wide, state. Frontend: a shared useDashboardPreferences() hook wired into all three real TimeRangeSelector instances (LedgerRowExplorer.tsx, DataVisualizationWidget.tsx, AdvancedAnalyticsDashboard.tsx, sharing one time_range key across all three) plus CategoryChartPicker.tsx and MonthlyTrendPicker.tsx’s own chart-kind choices -- a selection now survives reload/tab-switch instead of silently resetting. 27 new tests (16 backend, 11 frontend), merge-logic mutation-verified, full backend regression clean, zero new lint/type errors against the existing baseline. See the v2.93 → v2.94 Change Log entry for the full account, including a stale-snapshot issue caught and corrected mid-build.

[DONE] UX-05 Accessible charts, keyboard navigation and WCAG target. -- DONE 11 Sep 2026. QA-06's real axe-core WCAG scanning infrastructure exists and a target conformance level is genuinely declared (the wcag2a/wcag2aa/wcag21a/wcag21aa tags QA-06's own spec asserts against), and AppShell.tsx already has real accessibility work in it (a <main> landmark, aria-current on nav items, aria-label on icon buttons). This item's own two named halves are now closed: every real chart component (CategoryChartPicker, MonthlyTrendPicker, DynamicChartEngine, BoxPlotChart, TransactionScatterPanel) carries a real, data-derived aria-label via a role="img" scoped to just the chart markup, and the two real click-to-drill-through surfaces (CategoryChartPicker/MonthlyTrendPicker's BRIEF-01 evidence trail) each get a genuine keyboard-operable button per category/month that fires the same handler a mouse click on the chart would -- recharts' SVG shapes have no reliable native focus semantics, so this real text-equivalent-control pattern was used instead of fighting them for per-shape tabIndex. 12 new tests including a real jest-axe scan (zero violations) against both drill-through pickers -- a genuine automated WCAG check, though component-level via jest-axe rather than QA-06's own live E2E scan reaching a real chart-bearing page, which remains that item's own separately-tracked task. 42/42 full frontend suite passing, zero regressions; scratch type-check clean of new errors. All 6 files committed to the device with mtime guards.

[DONE] UX-06 SMB One-Tap Interface (six-button simplified dashboard for non-technical owners). — DONE 11 Sep 2026 (discovered already-shipped, not newly built): OneTapView.tsx is a real, live "onetap" sidebar tab with six buttons, each a real front door onto an already-shipped endpoint (CFO briefing, forecast, analytics summary, expense anomaly audit, strategy, stakeholder report) rather than new agents or logic -- results stay plain text/metrics with a link out to the fuller Analytics/Ledger view where one exists. Its mapping was decided directly with the founder in a prior session after the original design doc was lost; a later doc proposing a different six-button mapping (Business Snapshot/Cash Flow Forecast/Expense Optimization/Sales & Revenue Insights/Compliance Checkup/Ask Anything) was reviewed against it and explicitly discarded by the founder in favor of what's already shipped. Real gap disclosed: no equivalent of the discarded doc's "Compliance Checkup" concept exists in the live tab, and no agent today checks regulatory/legal compliance -- not pursued, per the founder's decision.

[DONE] REP-01 CSV/PDF exports, permissions, secure sharing and expiration. — DONE 11 Sep 2026: "secure sharing and expiration" (this item's previously open half) is now real. Owner/admin can generate a shareable external link for a stakeholder report in CSV or PDF (POST /api/v1/reports/stakeholder/share) with a mandatory expiry (1-720 hours, i.e. up to 30 days -- no permanent link), list active links, or revoke one early (DELETE .../share/{share_id}). The link itself (GET /api/v1/reports/share/{token}) takes no login at all -- the point of a share link -- and distinguishes an unknown token (404) from an expired/revoked one (410). Security/cost design: the token is a 256-bit random value, only its SHA-256 hash is ever stored (same pattern as api_keys.py), and the report is generated ONCE at creation time through the same authenticated, budget-gated path a normal export already uses, then stored as a snapshot -- every anonymous view renders that same snapshot, so an anonymous, unauthenticated request can never trigger a new, tenant-billed LLM call. Real, disclosed consequence: a shared link's figures do not update if the tenant's ledger changes afterward -- a tenant who wants current figures shares a fresh link. 28+ new/extended tests (test_rep01_report_export.py) plus dedicated role/budget-gate tests; full backend suite (1009 tests at the time) reconfirmed with zero regressions. Timezone bug fixed 17 Sep 2026 (share-link expiry silently drifted by the host's UTC offset -- a separate finding from the same pass, not part of the originally-named 5 test failures) -- see the v3.04→v3.05 Change Log entry above.

[DONE] REP-02 Report/audit export logging. — DONE 28 Aug 2026: every report export (success or failure) is recorded in a new report_export_audit table -- tenant, user, report type, format, status, timestamp -- surfaced via GET /api/v1/reports/export-history (owner/admin-only). See the new Change Log entry above for the full build.

## Operations, Billing & Enterprise

[PARTIAL] OPS-01 Metrics, logs, traces and alerting. — Structured logging throughout; /api/v1/metrics/* endpoints exist and are JWT-gated. 11 Sep 2026: added a real, dependency-free per-request correlation ID (add_request_id middleware + a logging filter, echoed via X-Request-ID) so every log line produced while handling one request can be tied together, and fixed + registered a previously dead, print()-based SecurityAuditMiddleware into a real structured logger.warning on every 401/403/429 app-wide -- a broad log-based signal complementary to (not redundant with) SEC-02's own narrow, per-tenant, DB-persisted security-events feed. Still no real distributed tracing (spans/collector) or real external alerting (Slack/email/webhook) -- both need a real backend/account outside this engagement's mandate. Stays [PARTIAL].

[DONE] OPS-02 Agent health and real execution telemetry. — DONE 11 Sep 2026: closes this item's own long-disclosed gap ("success means the module IMPORTED ... not that the agent's actual functions work correctly"). New GET/POST /api/v1/metrics/swarm/functional-check[/run] (owner/admin) calls each of the 11 registered agents' REAL public entrypoint against a synthetic seeded tenant and validates the real shape returned -- not mocks. Deliberately never runs automatically (not at import, not on a schedule, not as a side effect of a request), since seeding data and calling all 11 real agent functions takes real tens of seconds (~20.6s measured) and would multiply cost on every reload -- an owner/admin must explicitly POST .../run, and GET only ever returns whatever the instance's last run produced. Every agent under test already has its own disclosed fail-closed/fallback behavior for an unreachable OpenAI call, so the check is meaningful even fully offline -- confirmed all 11 agents report ok=True under this sandbox's fully-offline conditions. Any resulting LLM calls are billed to the platform's own key, never a tenant's BYOK key/budget. 9 new tests (test_ops02_agent_functional_checks.py); full backend suite (1031 tests at the time) reconfirmed with zero regressions.

[PARTIAL] OPS-03 Backup frequency, retention, encryption and restore tests. — Real ENCRYPTION and RESTORE TESTS shipped 3 Sep 2026 (backend/backup.py): real Fernet-encrypted backups of the platform's single shared DuckDB file, a checksum-verified verify_backup() restore test, a real destructive restore_backup() that preserves the previous file, and a real retention policy. 11 Sep 2026: the previously-disclosed "no scheduler" gap is now closed -- a real, opt-in, in-process asyncio backup scheduler started from backend/main.py's own app lifespan, running create -> verify -> prune on a configurable interval for as long as the backend process runs (BACKUP_SCHEDULE_ENABLED, default off). Still genuinely open: off-machine/off-site storage (backups still land on the same disk as the live database) and this being an in-process scheduler, not a real cron/systemd timer -- it only runs while the app process itself is up. Deliberately NOT wired to an HTTP endpoint (unchanged from before -- no platform-admin role exists yet to gate a whole-database operation safely).

[PARTIAL] OPS-04 RPO/RTO and disaster-recovery runbook. — Real RTO MEASUREMENT and a real, executable DR RUNBOOK shipped 3 Sep 2026 (docs/Eivanta_Disaster_Recovery_Runbook_v1.0.docx), RPO honestly stated as UNDEFINED/MANUAL at the time since no scheduler existed yet to run backups on a cadence. 11 Sep 2026: OPS-03's new backup scheduler closes exactly that gap -- RPO is now bounded by a real, configurable interval (BACKUP_SCHEDULE_INTERVAL_SECONDS) for as long as the backend process stays up, rather than being purely manual. UPDATED 16 Sep 2026: the runbook's own Section 7 named its one remaining genuinely actionable item verbatim -- “Qdrant's own persistence/backup story has not yet been audited” -- and that audit is now done, closing it. backend/backup_qdrant.py provides real server-side snapshot create/list/verify/retention for Qdrant's vector storage (DATA-10), using the same disclosed-scope-limits and fail-closed discipline as backend/backup.py's own DuckDB coverage; backend/tests/test_ops04_qdrant_backup.py (15 tests) all pass, and the full backend regression suite (1244 passed, 8 skipped, 1 pre-existing unrelated failure) confirms no regression. docs/Eivanta_Disaster_Recovery_Runbook_v1.2.docx published with a new Section 8 documenting this. Still genuinely open, per the runbook's own restated Section 7: BACKUP_ENCRYPTION_KEY escrow (flagged there as the single highest-leverage fix relative to effort -- an operational/process decision, not something code alone can close), off-machine/off-site backup storage for BOTH DuckDB and Qdrant (the same gap now applies to both stores, not a new one), surviving a full process restart without a real external scheduler/process manager also restarting the backend itself, and no scheduler wired to the new Qdrant snapshot tooling yet (deliberate -- a mechanical follow-up if and when actually wanted, not built this pass). UPDATED 17 Sep 2026: the "no scheduler wired to the new Qdrant snapshot tooling yet" gap this entry itself named is now closed -- see the v3.05 -> v3.06 Change Log entry above for the full account. Still genuinely open, unchanged from this entry's prior statement: BACKUP_ENCRYPTION_KEY escrow, off-machine/off-site backup storage for both DuckDB and Qdrant, and surviving a full process restart without a real external scheduler/process manager also restarting the backend itself.

[PARTIAL] OPS-05 Status page, maintenance process and incident communications. — Real, checked status (GET /api/v1/status: live DB-connectivity check plus maintenance state) and a real, togglable maintenance-mode mechanism (a genuine 503 short-circuit in main.py's rate-limit middleware, exempting health/status so they stay reachable), plus a new docs/Eivanta_Incident_Communications_Process_v1.0.docx documenting the real, current (manual) incident process. 11 Sep 2026: closed one of that document's own three disclosed gaps -- a real, self-contained, human-readable GET /api/v1/status/page now exists (previously the only status surface was machine-readable JSON), sharing one real computation with the JSON endpoint and joining the same rate-limit/maintenance exemption. Still genuinely open, per that document's own Section 8: automated alerting and any real customer notification channel (no email system exists) -- both need real external services/accounts outside this engagement's mandate. 45 total tests now (28 existing + 17 new in test_ops05_status_page.py).

[DONE] OPS-06 Decide whether seeded/bootstrap telemetry rows should be tagged or excluded from real success-rate metrics. — CORRECTED 16 Sep 2026 (see new Change Log entry above for the full account): already decided and built. task_telemetry carries a real is_seed_data column; the 5 bootstrap rows init_telemetry_schema() seeds on a fresh database are tagged TRUE (with a one-time migration retroactively tagging any already-existing untagged copies of those exact rows), and both success-rate queries backing GET /api/v1/metrics/swarm's task_success_rate filter WHERE is_seed_data = FALSE. No code changed this pass -- only this entry's own stale status.

[DONE] OPS-07 Decide whether /api/v1/metrics/* should be tenant-scoped or stay admin/ops-only. — DECIDED 16 Sep 2026 (see new Change Log entry above for the full account): confirmed real and current, not hypothetical -- GET /api/v1/metrics/ingestion, /api/v1/metrics/ai-usage, and /api/v1/metrics/swarm are gated to “owner/admin”, but since this codebase has no platform-superadmin role, that gate today means any TENANT's own owner/admin, and each endpoint's underlying data (get_total_ingested_rows, get_ai_usage_summary, the swarm telemetry query) is genuinely platform-wide with no per-tenant filter -- a real, already-disclosed cross-tenant leak. Presented the founder the real choice (tenant-scope now, losing the platform-wide health view until a real superadmin role exists to see it separately -- or formally defer pending that role) and the founder chose to defer: these three endpoints stay platform-wide, and closing the cross-tenant leak is now tracked as a real, dated, ENT-02-adjacent RBAC dependency rather than an indefinitely-open question. No code changed this pass -- the decision itself is what this item asked for.

[DONE] OPS-08 Consolidate duplicate Python virtual environments. — DONE (logged 2 Sep 2026, work itself completed in an earlier session pass): backend/venv, backend/.venv, backend/_to_delete/, and ops09_backend.tar.gz all deleted; .vscode/settings.json's stale Windows-style venv path fixed to the real Linux-layout root venv; .gitignore gained venv/. One root-level venv now, verified intact (207 real packages) rather than assumed. See the new Change Log entry above.

[DONE] OPS-09 Migrate backend/metrics.py off the deprecated FastAPI startup event. — DONE 28 Aug 2026: the deprecated @router.on_event("startup") hook is gone. Telemetry-schema init now runs through main.py's existing app-level lifespan (the same one INT-01's MCP session manager already used), gated so it only fires if the metrics router actually loaded -- same behavior as before, non-deprecated mechanism. See the new Change Log entry above for the full build.

[NOT ADDRESSED] BILL-01 Checkout and recurring subscriptions for three tiers. [LAST-SEQ] — Deliberately built last, per founder sequencing decision (Section 6). The founder has now locked in the billing model itself — a single flat paid tier, not three — with Stripe integration deferred pending the founder's own Stripe credentials; no billing code has been written yet.

[NOT ADDRESSED] BILL-02 Trial, upgrade, downgrade, cancellation, proration/refund policy. [LAST-SEQ] — Deliberately deferred.

[NOT ADDRESSED] BILL-03 Payment failure/grace/suspension workflow. [LAST-SEQ] — Deliberately deferred.

[NOT ADDRESSED] BILL-04 Invoice/receipt/tax/billing-history requirements. [LAST-SEQ] — Deliberately deferred.

[NOT ADDRESSED] BILL-05 Subscription webhook signature validation and idempotency. [LAST-SEQ] — Deliberately deferred.

[DONE] ENT-01 BYOK storage, validation, rotation and revocation. — DONE 10 Sep 2026. Closes both of this item's own disclosed gaps ("Not yet built: live validation of a key against OpenAI at save time, and any rotation history beyond a plain overwrite"). New byok.validate_openai_key() makes a real OpenAI models.list() call before saving a key, with a tri-state result: confirmed-valid (save proceeds), confirmed-invalid via a real OpenAI 401 (save REFUSED with an HTTP 400), or inconclusive on a network/other failure (deliberately NOT treated as proof the key is bad -- save proceeds anyway, disclosed as unverified, since treating a transient outage as a bad key would be a false rejection outside the tenant's control). New byok_key_rotations audit table logs every SET/SET_REJECTED/REMOVE event with who/when/validation-result but never the key itself, not even hashed -- same audit-without-secrets convention as security_events/ai_lineage_log. New GET /api/v1/settings/byok/history endpoint (owner/admin-gated). tests/test_ent01_byok_validation.py (13 tests, including a direct check that the key itself never appears anywhere in the rotation-history response). Verifying this item also caught and fixed a stale self-audit in the QA-02 authz regression suite (its pinned route-inventory counts had drifted -- 74 pinned vs. 87 actually registered, from route-adding features that shipped since the last audit without updating that count) -- recounted honestly from the real route table rather than reconstructing an exact per-route history; all 213 QA-02 tests re-verified passing.

[NOT ADDRESSED] ENT-02 SSO/SAML/OIDC and enterprise identity roadmap.

[DONE] ENT-03 Enterprise audit lineage and security reporting. — a real, hash-chained ai_lineage_log table now records one entry per routed query (client_id, agent, query text, decision, status), chained per tenant with SHA-256 so tampering is detectable; verify_lineage_chain() recomputes it and reports the first broken row. GET /api/v1/audit/lineage and the Trust tab's Audit Lineage card expose it.

[DONE] INT-01 MCP read-only analytics tool server. — DONE and confirmed LIVE 27 Aug 2026. A real, tested MCP (Model Context Protocol) server exists at /mcp, authenticated by a scoped per-tenant API key (backend/api_keys.py, owner/admin-managed) rather than a JWT, so an external MCP client (Claude Desktop, another workflow tool) can query one tenant's own analytics without any custom connector code. Seven read-only tools: get_bi_summary, get_forecast, get_ledger_rows, get_kpi_summary, get_mrr_summary, get_assumptions, get_known_gaps -- no upload/delete/settings-mutation tool exists or ever will on this surface. The two LLM-backed tools respect the same per-tenant monthly AI budget cap as their REST equivalents. A real dependency-version bug (mcp 2.x renamed the API this code targets) was found and fixed via an mcp<2 pin in requirements.txt, re-verified end-to-end in this session's own isolated sandbox, and then confirmed installed and importing cleanly on the founder's own real machine -- see the v2.5→v2.6 and v2.7→v2.8 Change Log entries for the full story. Nothing left open on this item.

[NOT ADDRESSED] INT-02 Accounting/CRM connector framework with OAuth, sync, retries and disconnect behavior. -- investigated 11 Sep 2026, confirmed structurally blocked, not merely unattempted: the OAuth half every real accounting/CRM connector needs (QuickBooks Online, Xero, HubSpot, Salesforce) requires a registered developer app per provider (a real external-account prerequisite, same category as BILL-01's Stripe/LLC requirement) plus a registered, real, public HTTPS redirect URI (needs real production deployment or a stable public dev domain, both explicitly held per the founder's own standing deferral until the marketing website is complete). Deliberately did not build a framework against a mocked/fake OAuth server instead -- unlike TEN-04's row-quota gate, this item's entire value is unverifiable without a real provider, and each provider's actual token-refresh/rate-limit/webhook behavior differs enough that untested scaffolding would be a real risk, not real progress. Zero connector code exists anywhere in the repo today, confirmed by search. Added to the same standing deferred bucket as BILL-01..05 and real deployment; no code changes this pass.

[NOT ADDRESSED] INT-03 Shamash Ops (DataFabric MLOps) governance/lineage/cost-transparency integration. -- Proposal only, nothing built; see the new Change Log entry above for the full account. Shamash Ops is a separate, sibling SaaS project (its own 9-agent mesh, formerly Eivanta DataFabric MLOps) with a governance/lineage/cost layer this platform doesn't have -- a PII-flagging governance stage, a durable per-run audit trail, a field-level lineage graph, and per-stage cost attribution down to the individual agent call. The proposed shape is additive, not a replacement: this platform's own agents (including its real ARIMA/ETS/Bayesian forecasting, well ahead of Shamash Ops' own single OLS regression) stay untouched; this platform would fire a non-blocking, fire-and-forget call to Shamash Ops after its own ingestion completes, then its backend -- never the frontend -- would poll and proxy back a read-only “Data Trust & Governance” panel. Founder decision (19 Sep 2026): ships as a standard included feature for every tenant, not a paid add-on. Four phases sketched: (1) auth bridging -- a per-tenant Shamash Ops API key stored on this platform's own tenant record; tenant creation must succeed independent of that registration's outcome, with a reconciliation backfill for any tenant that ends up unlinked; (2) fire-and-forget submission to Shamash Ops' ingress endpoint, logged not raised on failure; (3) a backend-proxied read-only panel, mesh key never reaching the browser, cost figure explicitly labeled as the governance-run's own cost rather than the tenant's real usage cost; (4) only after (3) is live, evaluate whether any of this platform's own agents should be retired in favor of Shamash Ops' equivalents -- not assumed as the goal. Two concrete checks named as the actual first steps once started, not yet performed: confirming this platform's backend can reach Shamash Ops' backend given the two projects' different dev environments, and a real smoke test of Shamash Ops' schema-union validator/OLS regression against an actual tenant ledger export. Deliberately deferred, same standing gate as INT-02/ENT-02/billing/deployment: nothing in this repo starts without explicit founder direction to begin Phase 1.

[PARTIAL] INT-04 Project AIDA operations & support integration. -- Stage 1 built locally (23 Sep 2026, founder direction); see the new Change Log entry above. Done: unhandled 500s are reported to AIDA (scrubbed, signed, tenant ID only, off by default, never affects the response) and become grouped, diagnosed AIDA tickets; AIDA health-checks /api/v1/status. Open: (2) a client support source -- none exists today, DIFF-22 is tenants' sales inquiries -- and routing those tickets to AIDA; (3) approved operational admin actions by AIDA (e.g. re-run a failed ingestion), each through AIDA's approval gate and audit log; (4) AIDA proposing code fixes as pull requests for human review, never auto-merged or auto-deployed; (5) connecting the other products; (6) production hookup, which follows the deployment item and is gated like billing/deployment -- not started without explicit founder direction.

[NOT ADDRESSED] MKT-01 Marketing website build-out (Wix, eivanta.com). — new this update, per founder instruction — tracked here, not started. Founder has a Wix site under a purchased domain; work so far was limited to connecting the Claude-in-Chrome browser extension and a first look at the live Wix editor. Open item needing founder verification before any DNS/domain-connect step: the Wix editor's own domain-connect banner read "eivantra.com" (extra "r") when inspected closely, not "eivanta.com" — unresolved, flagged in-session, never confirmed either way. SaaS connection to the site was explicitly deferred by the founder, to be scoped in a future pass. See CORP-02 in Section 7 -- when this site is built, it should be structured as the Eivanta parent site, with Eivanta Analytics presented as its (for now, only) product.

[NOT ADDRESSED] MKT-02 Move eivanta.com off Wix hosting to a free host. — Founder decision (3 Sep 2026, logged only): move eivanta.com off Wix hosting to a free host, keeping domain registration and site hosting as separate decisions -- Wix's paid hosting tiers ($24-46+/month) are not worth it for a marketing site. Recommended free hosts, once actionable: Cloudflare Pages or Netlify (free tier, custom domain support, no commercial-use restriction); GitHub Pages also free but static-only; Vercel's free Hobby tier is explicitly non-commercial only per their fair-use terms, so it's not a fit for a real business site without upgrading to paid Pro. Blocked until 24 October 2026 -- Wix has told the founder the domain can't be moved before then, citing an ICANN transfer-lock rule. Same eivanta.com site tracked under MKT-01 above, not a new one -- this item is specifically about where it's hosted. See also CORP-02 in Section 7 for the site's eventual structure (Eivanta parent site, Eivanta Analytics as its product).

## QA, CI/CD & Release

[PARTIAL] QA-01 Unit, integration and E2E test suites. — CORRECTED 11 Sep 2026 (this entry had gone stale -- see the new Change Log entry above): a real, repeatable pytest suite runs against the REAL fastapi and REAL duckdb libraries (confirmed via backend/requirements.txt and a zero-hit grep for any stub/fake import in backend/tests/conftest.py), not a stub harness -- a live collection run against this exact repo collects 1,186 real tests across 60 real test files, exercising the real FastAPI TestClient against a real (isolated, per-test) DuckDB file. Real `tsc --noEmit` checks also run against the actual frontend for every UI change. Genuinely still open: none of this is wired into a checked-in, actually-running CI pipeline yet -- see CICD-01's own entry (also corrected this update) for a related, more serious finding about that specific gap.

[PARTIAL] QA-02 Security and authorization regression suite. — PARTIAL 3 Sep 2026: a new, self-auditing regression suite (backend/tests/test_qa02_authz_regression.py) covers the authn/authz boundary layer specifically. It introspects the real, live FastAPI app at test-collection time -- not a hand-typed endpoint list -- so a newly added route is automatically covered the moment it exists, and a route missing its auth dependency fails this suite immediately, by name. UPDATED 12 Sep 2026: this self-auditing design proved itself for real this update -- OPS-05's new GET /api/v1/status/page route (v2.77) was not yet classified, and the suite caught it immediately (expected 401, got 200). Fixed by adding the route to PUBLIC_ROUTES with the same reasoning as GET /api/v1/status, and updating the suite's own pinned counts (100 total route keys, 12 public, 8 of those genuinely public among all routes; 92 protected and 40 role-gated, both unchanged). Verified via a scoped 93-test run, passing cleanly. UPDATED 15 Sep 2026: the two role-acceptance/-rejection test functions this could not previously run start-to-finish were re-run to completion (each just needed more wall-clock time than the earlier attempt allowed, not a real blanket hang) -- 158 of their combined 160 parametrized cases pass cleanly; the only 2 that cannot complete in this sandbox are both the same single route (POST /api/v1/metrics/swarm/functional-check/run, as owner and as admin), the one route whose real handler calls every registered agent including the OpenAI-backed ones -- the same already-disclosed, pre-existing sandbox network limitation OPS-02/QA-04 already document, not a QA-02-specific gap. See the new Change Log entry above for the full account. Three real guarantees remain pinned: every protected endpoint rejects a request with no Authorization header; every require_role()-gated endpoint rejects every role outside its own allowed set and accepts every role inside it; and endpoints taking a target id straight from the URL path (a teammate's user_id, an API key's key_id) cannot be used by an authenticated user on another tenant's real record, confirmed both by response code and by checking the target tenant's own data afterward. PARTIAL, not DONE: this is the authn/authz boundary only -- business-logic correctness once past that gate (QA-03), load/soak testing (QA-04), agent-dropout/chaos testing (QA-05), and browser/accessibility testing (QA-06) remain separate, still-open items.

[DONE] QA-03 AI evaluation and financial ground-truth suite. — FIN-01's MRR ground-truth suite was the first step; an equivalent systematic ground-truth suite covers gross margin (FIN-02) and cash runway (FIN-03) too (backend/tests/test_qa03_fin_ground_truth.py) -- hand-computed expected values across positive/zero-revenue/negative-margin/zero-burn edge cases, each cross-checked by independently reconstructing the metric from the response's own evidence row citations. UPDATED 12 Sep 2026: the "AI evaluation" half is no longer untouched -- backend/ai_eval.py is a real evaluator (8 new tests) that independently re-queries the real database for every cited row_id and confirms it is real, correctly owned, and matches the cited amount/category, proven via mutation tests that each catch a specific simulated failure (fabricated row_id, cross-tenant citation, drifted amount, drifted category) -- see the new Change Log entry above for the full account. UPDATED 15 Sep 2026 (authorized by founder): the evidence-citation shape is no longer virtual_cfo-only -- bi_engineer.py's _answer_data_question now attaches the same evidence field (17 new, mutation-verified tests), and ai_eval.py's checker needed zero changes to cover it, confirming it really is generic. Still genuinely PARTIAL: 3 of the 6 live-OpenAI-calling agents (report_generator, predictive_forecaster, saas_strategist, data_engineer) still lack evidence citations -- report_generator's biggest-mover figures need a real follow-on design change (they're built from grouped aggregates with no row-level fetch today), and the rest were assessed as poor fits for this specific pattern (strategic advice/schema quality assessment, not row-level numeric claims) -- no live-LLM-output grading is possible in this sandbox (no outbound OpenAI access), and the financial ground-truth coverage itself remains MRR + gross margin + cash runway only -- forecast accuracy and churn stay separate items (FIN-04, FIN-05). UPDATED 15 Sep 2026 (authorized by founder, picked up as the next open MBL item not on the standing deferred list): closed the one precisely-named remaining gap from the prior entry. report_generator.py's DIFF-11 biggest_mover figure now cites the exact real ledger rows it was computed from -- row_id/date/category/amount/description, bucketed by the two real months being compared -- via a new _fetch_biggest_mover_evidence, attached as a top-level "evidence" key on both real return paths (live-LLM success and FALLBACK), correctly absent on NO_DATA/ERROR. ai_eval.py's existing generic grounding checker (verify_evidence_citations_are_real/reconstruct_bucket_total) needed zero changes to validate this third agent's evidence shape, confirmed live. 13 new tests, all mutation-verified (the core fix itself was reverted and confirmed to produce exactly the predicted failures before being restored), full backend regression clean (1265/8/0), ruff clean. Still genuinely PARTIAL: of the three other live-OpenAI-calling agents the prior entry named as uncited (predictive_forecaster.py, saas_strategist.py, data_engineer.py), saas_strategist.py and data_engineer.py are correctly excluded as poor fits for this citation pattern and predictive_forecaster.py remains open, not reassessed this pass; no live-LLM-output grading is possible in this sandbox, and ground-truth coverage stays MRR + gross margin + cash runway only (forecast accuracy/churn are FIN-04/FIN-05's own items). UPDATED 16 Sep 2026 (authorized by founder, following up on the prior entry’s own “not reassessed this pass” note): predictive_forecaster.py verified alive and well via OPS-02’s real functional-check harness plus every existing test file touching it (161 tests, all pass except the already-flagged unrelated stale ARCH-03 test) and a live smoke test through its real FALLBACK path (real ingestion, real linear-trend regression, real confidence intervals, real revenue-risk output). Assessed for QA-03 fit and found to be a genuine poor fit, same category as saas_strategist.py/data_engineer.py -- documented in the function’s own docstring: its forecast and revenue-risk outputs are a regression projection about months that have not happened yet and a slope fit across already-aggregated monthly sums, neither reconstructable from a set of real row_ids the way a revenue/COGS bucket total is, and citing only its one plain-sum field (baseline_revenue) while leaving the agent’s actual news uncited would misrepresent the forecast as evidence-grounded when it structurally cannot be. This closes the item: all 6 live-OpenAI-calling agents are now accounted for (virtual_cfo/bi_engineer/report_generator cite real row-level evidence; saas_strategist/data_engineer/predictive_forecaster are each correctly excluded with in-code reasoning), and the ground-truth-coverage note above (MRR/margin/cash-runway only) is a deliberate scope boundary, not an open gap -- forecast accuracy and churn are FIN-04/FIN-05’s own already-DONE items. QA-03 moves PARTIAL → DONE.

[DONE] QA-04 Load/stress/soak testing. — Real load/stress/soak testing against the live app (backend/loadtest/qa04_load_stress_test.py, plus a fast pytest regression subset). Real measured results: concurrency scaling (p50 131ms at 1 concurrent request, 1499ms at 50; single-process throughput plateaus ~25 req/s regardless), a 2.3x cross-tenant read-latency penalty while another tenant is mid-write, a deliberate 320-request burst against the 300/60s rate limit handled cleanly (clean 429s with Retry-After, an unrelated tenant unaffected, correct recovery), and a 150s soak with zero errors and no latency/memory drift. Real, disclosed finding, not fixed here: the global DB lock (confirmed via db_manager.py's own comment to be a deliberate fix for a prior real correctness bug, not an oversight) is what caps single-process throughput -- a reader/writer lock is a well-scoped future improvement, its own contained pass.

[DONE] QA-05 Chaos/agent dropout tests. — Real chaos/agent-dropout coverage across all 8 routed agents (backend/tests/test_qa05_chaos_agent_dropout.py, 17 new tests), plus two real production fixes this pass's own investigation surfaced: a request-level timeout backstop on POST /api/search (SEARCH_REQUEST_TIMEOUT_SECONDS, honest HTTP 504 instead of an indefinite hang -- disclosed limitation: asyncio.wait_for() bounds the calling client's wait, it does not force-cancel the underlying asyncio.to_thread() worker thread itself, a real Python limitation), and route_query()'s fallback message now names the specific failing agent instead of a fully generic string, without leaking raw exception text. Also proves concurrent-tenant isolation (one tenant's forced failure never contaminates a different tenant's concurrent success), real DB-lock contention on task_telemetry loses no rows, and backend/agent_registry.py's own health-status mechanism (previously untested) correctly reports both healthy and degraded states. Still genuinely open, disclosed rather than silently assumed complete: this is code/logic-level chaos testing within a single test process (forced exceptions, timeouts, concurrency), not infrastructure-level chaos engineering (process kills, network partitions, pod restarts) -- a different testing discipline this pass does not claim to cover.

[DONE] QA-06 Browser and accessibility tests. — Real automated WCAG 2 A/AA scanning (frontend/e2e/accessibility.spec.ts, @axe-core/playwright) against the live app, real end to end: 21 tests across every surface this item has ever named -- both public auth pages, all 7 AppShell dashboard views, all 6 One-Tap Insights buttons (base + one expanded state), all 3 overlay/dialog surfaces, and (17 Sep 2026, this update) the item's own last remaining gap -- a real 13-month/~14-upload accumulated ledger history and a real rejected malformed upload, surfacing and fixing one genuine keyboard-access defect (IngestionHistoryCard.tsx's history list, scrollable-region-focusable) that only a real bigger dataset could ever have reached. Zero WCAG A/AA violations across the full suite as of this version. Moved PARTIAL -> DONE: every gap this item has ever individually named is now closed and verified by a real, reproduced run, not just code presence.

[PARTIAL] CICD-01 Lint, tests, security scans, build and container scans on merge. [LAST-SEQ] — UPDATED 15 Sep 2026 (see new Change Log entry above for the full account): the "backend Python has no linter configured at all" gap named in the prior entry is now closed for real. ruff is configured (backend/pyproject.toml: pyflakes' real bug-class checks + a slice of pycodestyle "error" rules, 2 narrow justified E402 per-file-ignores, both investigated and documented in-file), a real from-scratch pass across all 142 backend/ .py files found and fixed 57 real findings, and `ruff check .` now reports zero. The drafted ci.yml's backend-lint job runs the real `ruff check .` instead of its prior placeholder echo. Verified via a real pytest regression sweep in this session's own isolated Python environment (1,199 tests collect with zero import errors; every edited test file's own tests pass, with the sandbox's pre-existing, already-documented inability to reach api.openai.com the only reason a handful of unrelated live-agent tests were deselected rather than run to completion here -- not something this change caused). Still genuinely open, unchanged from the prior entry: docker-compose.yml and both Dockerfiles remain real and SEC-03-hardened; the complete workflow (frontend lint, backend tests, frontend jest + tsc --noEmit, the existing dependency scan, a production build, and Trivy container scanning) is still only a download, not yet placed by the founder at .github/workflows/ci.yml in the real repo -- until that placement happens, no CI is actually running on merge.

[NOT ADDRESSED] CICD-02 Staging promotion and production approval gate. [LAST-SEQ] — Deliberately deferred.

[NOT ADDRESSED] CICD-03 Database migration/rollback strategy. [LAST-SEQ] — Deliberately deferred. Note: DIFF-01 established a real, idempotent migration pattern (row_id — sequence + ALTER TABLE + one-time backfill) that a future formal migration strategy can generalize from.

[NOT ADDRESSED] CICD-04 Version tagging, deployment rollback and release notes. [LAST-SEQ] — Deliberately deferred.

[NOT ADDRESSED] REL-01 Production release checklist with P0/P1 defect policy. [LAST-SEQ] — Deliberately deferred.

## Architecture Reconciliation

[DONE] ARCH-01 Decide whether Schema Mapper (#03), Ingestion Engine (#01), and Data Analyst (#04) stay formally retired or get built as standalone modules. — Resolved 26 Aug 2026: founder decision confirmed all three stay retired for good rather than built out as standalone modules. All three were already functionally folded in or retired (Ingestion Engine and Schema Mapper run inline in db_manager.py; Data Analyst was a narration-only stub whose intended duties were absorbed by BI Engineer, with no leftover file in the repo). Accordingly, the Sub-Agent Directory UI's historical UNTRACKED section, which had listed these three as informational rows, was removed from AgentDirectory.tsx — a live status widget should not permanently carry rows whose entire content is “this doesn't need to exist.” This document remains the historical record of that decision.

[DONE] ARCH-02 Confirm build status and real capabilities of the 4 unconfirmed roster agents. — Fully resolved across two concurrent Phase 2 audit passes. Unchanged this update.

[DONE] ARCH-03 Diagnose the remaining Sub-Agent Network load failure. — RESOLVED 12 Sep 2026: the "Sub-Agent Network: -- / -- Active" permanent placeholder had two real, DIFFERENT causes across its history, not one. The first (a missing Authorization header) was fixed earlier and is regression-tested by dashboard-core-flow.spec.ts. This pass diagnosed and fixed the remaining one: GET /api/v1/metrics/swarm was owner/admin-only (RBAC-01) while the widget that reads it renders for every role unconditionally, so member/viewer got a real 403 producing the identical symptom -- confirmed empirically with a real request from each of the 4 real roles, not guessed. Fixed by broadening that one endpoint's role gate (its data is the platform's own agent roster, identical for every tenant, not tenant-sensitive business data -- deliberately NOT extended to the ingestion/ai-usage metrics endpoints, which stay owner/admin-only for their own real reasons), plus a frontend defense-in-depth fix so any FUTURE fetch failure shows an honest "Unavailable" state instead of silently sitting at an ambiguous placeholder forever. 6 new backend tests + 2 new/updated frontend tests all pass; see the new Change Log entry above for the full account.

# 5. Product Validation & Commercial Gates

Unchanged from v1.1 — pre-launch validation targets, not yet applicable until the P0 gates in Section 3 are met:

| Metric | Recommended target | Interpretation |
| --- | --- | --- |
| Agent task success | ≥98% | Healthy operational baseline; source SRS defines ≥98% healthy. |
| Financial calculation correctness | ≥99% | Compared with independently calculated ground truth. FIN-01 (MRR) still has the only real ground-truth suite; FIN-02/FIN-03 now have targeted regression tests for the bugs fixed 27 Aug 2026, but not an equivalent independently-calculated ground-truth suite of their own yet. |
| Cross-tenant leakage | 0 | Absolute release blocker — 2 real instances were found and fixed in Phase 1; 0 known instances remain in the files reviewed, including this session's DIFF-01/06 cross-tenant write/read tests. |
| Typical CSV ingestion | <10 sec | Matches current SRS target for files under 10,000 rows. |
| Natural-language query | <5 sec | Under normal load, excluding first-time model cold start. |
| Availability | ≥99.5% | Current SRS production target. |
| Activation | ≥60% | Proposed internal product-market validation target. |
| 90-day retention | ≥50–60% | Proposed validation target; measure by cohort. |
| Qualified trial-to-paid | ≥10% | Proposed commercial validation target. |
| Customer ROI evidence | ≥5 strong case studies | Demonstrate measurable financial/operational value. |

# 6. Release Sequence

Founder decision: payment processing (Billing) and production deployment infrastructure are built LAST, only after the product is fully functional. This is a deliberate sequencing choice, not a deprioritization.

- Requirements freeze and traceability.

- Security/identity/tenant foundation.

- Data ingestion and safe analytics.

- Financial calculation and AI evaluation.

- Differentiation roadmap Tiers A and B (Section 2.1–2.2) layered in as functional completeness is reached — COMPLETE as of 23 August 2026 (DIFF-01, 02, 03, 05, 06).

- Healthcare vertical wedge (DIFF-04) — BUILT 16 Sep 2026: payer-mix revenue breakdown, PDPM-adjacent category classification, and a disclosed revenue-per-bed occupancy proxy, all shipped and tested. No longer “not yet started” -- see Change Log v2.98 → v2.99 for the full account.

- Observability and backup/DR — built as internal operational readiness, ahead of any customer-facing deployment.

- End-to-end QA, security testing, load testing and release rehearsal — validating the fully functional product.

- Pilot with controlled SMB cohort (product only — no live payment collection required for a controlled pilot).

- Measure activation, retention, ROI and failure modes from pilot data.

- Iterate on product based on pilot findings.

- ONLY AFTER the above: Billing/subscriptions and customer administration (BILL-01–05).

- ONLY AFTER the above: Production deployment infrastructure and CI/CD (MBL-012, CICD-01–04, REL-01).

- Broad commercial launch.

Source basis: NexusFlow Executive Architecture & Business Summary Manual, SMB Pitch Presentation, SRS v1.0/v2.0, Phase 1 Audit Debrief (21 August 2026), founder-directed differentiation/positioning/sequencing discussion (21 August 2026), and the Phase 3-tail/Phase 4 build-and-delivery session (23 August 2026). Status tags in Sections 3 and 4 reflect verified code review, not proposed intent; tags in Section 2 reflect proposed, unbuilt ideas ranked by impact-to-effort until marked DONE; [LAST-SEQ] tags reflect a deliberate founder sequencing decision, not a priority downgrade.

# 7. Company & Brand Strategy

New this update. Founder-level business/brand decisions that sit above the product itself -- tracked here rather than in Section 4's engineering backlog, since neither item below is engineering work.

[NOT ADDRESSED] CORP-01 Eivanta Holdings umbrella company structure. — Founder decision (2 Sep 2026, logged only; timeline clarified 2 Sep 2026): Eivanta Holdings becomes the parent/umbrella company; this product becomes its own standalone SaaS, Eivanta Analytics. Eivanta Dispatch, Eivanta Fleet, and Eivanta Code (each in early/foundational stages, outside this repo) become sibling products under the same umbrella -- explicitly a next-year-or-two timeline, not near-term planning or work. See the new Change Log entry above for the full naming rationale and open questions. Explicitly not started: no code, docs, or repo changes have been made -- the founder wants to map out the execution plan himself (legal entity structure, trademark search, repo/domain naming, sequencing) before any implementation begins.

[NOT ADDRESSED] CORP-02 Eivanta Holdings marketing site (product family). — Founder decision (2 Sep 2026, refined 2 Sep 2026): not a new, separate site -- when the already-tracked MKT-01 eivanta.com site (Operations domain, Section 4) is actually built, it should be structured as the Eivanta parent site, with Eivanta Analytics presented as its product. Eivanta Analytics is the only product to list for now; Dispatch/Fleet/Code (see CORP-01) are a next-year-or-two timeline and won't appear on the site until they exist. This is the one near-term-actionable piece of the umbrella decision -- MKT-01 itself is still not started, and building it is not queued by this entry, only its eventual structure is now decided.